CONVOY TRACKER  V1.1

Development Schedule & Task Registry

Branch: feature/convoy-event-ride  |  Developer: Fred Kix  |  Updated: March 12, 2026

# Day 11 — Completed Work  (March 12, 2026)

| Status | Task | Notes |
| --- | --- | --- |
| ✅ DONE | Master config capture flow end-to-end | Capture → Save → Success → Apply List |
| ✅ DONE | Password gate → Apply List routing | Long press CONVOY → 123 → routes on master existence |
| ✅ DONE | convoy_commit_master.sh script | Pulls JSON from phone via ADB, commits to repo assets |
| ✅ DONE | Full Apply List — all sections + MODULE accordion | All fields present, all checked by default |
| ✅ DONE | master_config.json + convoy_apply_list.json committed | Bundled in app assets for distribution |
| ✅ DONE | Meshtastic color palette pass — all convoy files | 115 replacements across 24 files |
| ✅ DONE | Lead Only toggle moved to Convoy Settings screen | Track Recording section, wired to ConvoyViewModel |
| ✅ DONE | REC button auto-starts group track on first press | Calls startGroupTrack() on name confirm |
| ✅ DONE | stopGroupTrack() wired to END button | Track stops when recording ends |
| ✅ DONE | TRACK STARTED toast — 3 second flash | Center screen overlay, sage green text |
| ✅ DONE | HudModeRow — all 4 buttons equal weight | GROUP ¦ MY CART ¦ HIDE ¦ SET equal width |
| ✅ DONE | START TRACK + LEAD ONLY removed from GroupHud | Cleaned from HUD display area |
| ✅ DONE | gitignore updated — crash logs excluded | hs_err_pid, replay_pid, *.log |
| ✅ DONE | Repo clean commit + push | Commit: ab495bb8d |

# Open Task Registry

## RADIO WRITE — Priority P1 (Next Session)

| Status | Task | Notes |
| --- | --- | --- |
| ⬜ OPEN | WRITE-001: Read current radio config snapshot | Capture existing device config before overwrite |
| ⬜ OPEN | WRITE-002: Write config from master image | Apply master_config.json to rider radio via ChannelViewModel |
| ⬜ OPEN | WRITE-003: Restore from saved config | Allow restore from previously captured config |
| ⬜ OPEN | Wire ConvoyViewModel → ConvoyRadioManager.buildSnapshot() | Radio flow connection |
| ⬜ OPEN | Wire ChannelViewModel.setChannels() for actual radio write | Actual mesh channel write |
| ⬜ OPEN | Transfer Configuration screen (F2) | Full rider onboarding radio setup screen |

## HUD DISPLAY — Priority P2

NOTE: HudModeRow button separation requires architectural change.

Buttons must be extracted from HudCard and rendered as independent element BELOW the card in the BottomCenter Column. Do NOT attempt inline removal — previous sessions showed this causes brace corruption. Approach: render HudCard first, then HudModeRow as sibling below it.

| Status | Task | Notes |
| --- | --- | --- |
| ⬜ OPEN | HUD-ARCH: Separate HudModeRow from HudCard | ⚠️ ARCHITECTURAL — render as sibling below card, not inside. Remove HudModeRow calls from GroupHud and MyCartHud. Add to BottomCenter Column AFTER the when(hudMode) block. |
| ⬜ OPEN | HUD-TRANS: HUD background transparent | Blocked by HUD-ARCH. Once buttons are separated, set HudCard containerColor to Color(0xCC101510) semi-transparent |
| ⬜ OPEN | HUD-001: Apply Meshtastic dark theme to full HUD | After transparency is resolved |
| ⬜ OPEN | HUD-002: Red text on transparent background | Per original design spec |
| ⬜ OPEN | REC-CLEANUP: Remove unused START/STOP TRACK params from GroupHud | trackActive, onStartTrack, onStopTrack params no longer used in UI |

## PALETTE — Priority P3

| Status | Task | Notes |
| --- | --- | --- |
| ⬜ OPEN | PALETTE-001: Full Meshtastic color pass — SubMenu + HUD | Colors applied to some screens; SubMenu and HUD still using old blue palette |
| ⬜ OPEN | HudCard containerColor update | Currently 0xFF1E252F — change to 0xFF1C211C |

## MANUAL — Priority P3

| Status | Task | Notes |
| --- | --- | --- |
| ⬜ OPEN | MANUAL-001: GPS/Short Name note | Config values optimized for off-grid. GPS hardware, GPS status, Short Name NOT overwritten. Ensures compatibility with non-GPS radios. |

# Day 12 Schedule — Radio Write Session

Environment Setup  (First 15 min — always run these)

| Time | Task | Command / Detail | Priority |
| --- | --- | --- | --- |
| 0:00–0:03 | Verify ADB devices | adb devices (expect 2 serials) | P1 |
| 0:03–0:06 | Stop Gradle daemons + clear cache | bash convoy_start.sh | P1 |
| 0:06–0:10 | Verify clean build | ./gradlew assembleGoogleDebug ¦ grep BUILD | P1 |
| 0:10–0:15 | Delete old patch scripts from Downloads | rm /c/Users/kixaz/Downloads/patch_*.py | P1 |

Radio Write Tasks  (Core session work)

| Time | Task | Command / Detail | Priority |
| --- | --- | --- | --- |
| 0:15–0:45 | WRITE-001: Read current radio config | Capture snapshot of existing device config before any write. Display current LORA, CHANNEL, DEVICE values on screen. | P1 |
| 0:45–1:30 | WRITE-002: Write from master config | Apply master_config.json fields per apply list selections. Wire ConvoyRadioManager.buildSnapshot() → ChannelViewModel.setChannels() | P1 |
| 1:30–1:45 | Build + install + test radio write | Full cycle on both devices. Verify config written correctly. | P1 |
| 1:45–2:15 | WRITE-003: Restore from saved config | Save current config snapshot to file before write. Add restore option to settings screen. | P1 |
| 2:15–2:30 | Build + install + test restore | Verify save and restore round trip. | P1 |
| 2:30–3:00 | Transfer Configuration screen (F2) | Full rider onboarding radio setup: read → apply list → write → confirm | P2 |
| 3:00–3:15 | Commit + push | git add -A && convoy_commit_master.sh if config changed | P1 |

# Day 13 Schedule — HUD Architecture + Polish

Environment Setup  (First 15 min — always run these)

| Time | Task | Command / Detail | Priority |
| --- | --- | --- | --- |
| 0:00–0:03 | Verify ADB devices | adb devices (expect 2 serials) | P1 |
| 0:03–0:06 | Stop Gradle daemons + clear cache | bash convoy_start.sh | P1 |
| 0:06–0:10 | Verify clean build | ./gradlew assembleGoogleDebug ¦ grep BUILD | P1 |
| 0:10–0:15 | Delete old patch scripts from Downloads | rm /c/Users/kixaz/Downloads/patch_*.py | P1 |

HUD Architecture Task  (Most important — do first, before any other HUD work)

| Time | Task | Command / Detail | Priority |
| --- | --- | --- | --- |
| 0:15–0:45 | HUD-ARCH: Extract HudModeRow from HudCards | Step 1: Remove HudModeRow from GroupHud and MyCartHud. Step 2: Add HudModeRow as sibling AFTER when(hudMode) block in BottomCenter Column. ONE patch, full function replacement only. | P1 |
| 0:45–1:00 | Build + install + verify buttons at bottom | GROUP ¦ MY CART ¦ HIDE ¦ SET below stats panel | P1 |
| 1:00–1:20 | HUD-TRANS: Semi-transparent HudCard | containerColor = Color(0xCC101510). Verify map visible through card. | P1 |
| 1:20–1:40 | HUD-001/002: Full color + text pass on HUD | Meshtastic palette, stat text colors, muted labels | P2 |
| 1:40–2:00 | PALETTE-001: SubMenu color pass | Replace remaining old blue colors in ConvoySubMenu.kt | P2 |
| 2:00–2:20 | REC-CLEANUP: Remove unused params from GroupHud | Remove trackActive, onStartTrack, onStopTrack from GroupHud signature and all call sites | P3 |
| 2:20–2:45 | CollapsedPill style update | Match Meshtastic palette, verify expand tap works | P3 |
| 2:45–3:00 | Commit + push all HUD work | Single commit covering all HUD polish | P1 |

# Standing Rules & Environment Notes

| Rule | Detail |
| --- | --- |
| Patch safety rule | ALWAYS use full function replacement in patches — never line-count deletions. Verify with repr() before any edit. |
| Delete patches after use | rm /c/Users/kixaz/Downloads/patch_*.py after every session. Old scripts corrupt source files. |
| Build hung > 10 min | taskkill //F //IM java.exe then rm -rf app/build && ./gradlew assembleGoogleDebug |
| Cache corruption fix | ./gradlew --stop && rm -rf /c/Users/kixaz/.gradle/caches/9.3.1/transforms/ && ./gradlew assembleGoogleDebug |
| ADB devices | Primary: 8624SBCEDF00001789 Secondary: L8M0104BD000538 |
| ADB PATH | export PATH=$PATH:/c/Users/kixaz/AppData/Local/Android/Sdk/platform-tools |

Convoy Tracker V1.1  —  Fred Kix  —  kixazz25/Meshtastic-Android