CONVOY TRACKER  V1.1

Development Schedule & Task Registry

Branch: feature/convoy-event-ride  |  Developer: Fred Kix  |  Updated: March 12, 2026

# Day 11 — Completed Work  (March 12, 2026)

| Status | Task | Notes |
| --- | --- | --- |
| ✅ DONE | Master config capture flow end-to-end | Capture → Save → Success → Apply List |
| ✅ DONE | Password gate → Apply List routing | Long press CONVOY → 123 → routes on master existence |
| ✅ DONE | convoy_commit_master.sh script | Pulls JSON from phone via ADB, commits to repo assets |
| ✅ DONE | Full Apply List — all sections + MODULE accordion | All fields present, all checked by default |
| ✅ DONE | master_config.json + convoy_apply_list.json committed | Bundled in app assets for distribution |
| ✅ DONE | Meshtastic color palette pass — all convoy files | 115 replacements across 24 files |
| ✅ DONE | Lead Only moved to Convoy Settings screen | Track Recording section, wired to ConvoyViewModel |
| ✅ DONE | REC button auto-starts group track on first press | Calls startGroupTrack() on name confirm |
| ✅ DONE | stopGroupTrack() wired to END button | Track stops when recording ends |
| ✅ DONE | TRACK STARTED toast — 3 second flash | Center screen overlay, sage green text |
| ✅ DONE | HudModeRow — all 4 buttons equal weight | GROUP ¦ MY CART ¦ HIDE ¦ SET equal width |
| ✅ DONE | START TRACK + LEAD ONLY removed from GroupHud | Cleaned from HUD display area |
| ✅ DONE | gitignore updated — crash logs excluded | hs_err_pid, replay_pid, *.log |
| ✅ DONE | Repo clean commit + push | Commit: ab495bb8d |

# Open Bug Registry

| Status | Bug | Notes |
| --- | --- | --- |
| 🔴 BUG | BUG-001: Node tap → NodeDetailHud broken | Tapping cart in GROUP view no longer shows cart info dashboard. selectedNode state or HudMode.NODE trigger broken. Check viewModel node tap callback. |
| 🔴 BUG | REC-002: Name dialog fires on REC press not END | Should prompt for KML track name when END is selected, not when REC is first pressed. Default to timestamp if cancelled. |

# Open Task Registry

## RADIO WRITE — Priority P1

| Status | Task | Notes |
| --- | --- | --- |
| ⬜ OPEN | WRITE-001: Read current radio config snapshot | Capture existing device config before overwrite. Display current LORA, CHANNEL, DEVICE values on screen. |
| ⬜ OPEN | WRITE-002: Write config from master image | Apply master_config.json fields per apply list. Wire ConvoyRadioManager.buildSnapshot() → ChannelViewModel.setChannels() |
| ⬜ OPEN | WRITE-003: Restore from saved config | Save snapshot before write. Add restore option to settings screen. |
| ⬜ OPEN | Wire ConvoyViewModel → ConvoyRadioManager | Radio flow connection |
| ⬜ OPEN | Wire ChannelViewModel.setChannels() | Actual mesh channel write |
| ⬜ OPEN | Transfer Configuration screen (F2) | Full rider onboarding: read → apply list → write → confirm |

## HUD DISPLAY — Priority P2

⚠️  ARCHITECTURAL NOTE: HudModeRow buttons MUST be separated from HudCard before any transparency or layout work.

Correct approach: Remove HudModeRow calls from GroupHud and MyCartHud. Render HudModeRow as a sibling element AFTER the when(hudMode) block in the BottomCenter Column. Use full function replacement in patches only — no line-count deletions.

| Status | Task | Notes |
| --- | --- | --- |
| ⬜ OPEN | HUD-ARCH: Separate HudModeRow from HudCard | MUST DO FIRST. Render as sibling below card in BottomCenter Column. |
| ⬜ OPEN | HUD-TRANS: Semi-transparent HudCard background | Blocked by HUD-ARCH. containerColor = Color(0xCC101510) |
| ⬜ OPEN | HUD-001: Meshtastic dark theme on full HUD | After HUD-ARCH complete |
| ⬜ OPEN | HUD-002: Red text on transparent background | Per original design spec |
| ⬜ OPEN | REC-CLEANUP: Remove unused params from GroupHud | trackActive, onStartTrack, onStopTrack no longer used in UI |
| ⬜ OPEN | PALETTE-001: Color pass — SubMenu + HudCard | HudCard still 0xFF1E252F, SubMenu still old blue |

# Research Tracks — V1.2 Map Platform Decision

## ARCH-001: Map Retrofit Constraint (Applies to ALL research tracks)

Any map solution pursued must retrofit into ConvoyScreen.kt. The map is not a separate screen — it is the base layer with HUD overlaid on top. The replacement must slot into the existing AndroidView container or replace it cleanly without restructuring the surrounding HUD, overlay, and button layout.

| Constraint | Detail |
| --- | --- |
| Map host | ConvoyScreen.kt — AndroidView WebView rendering convoy_map.html |
| JS bridge calls | evaluateJavascript() for markers, routes, tile URLs, zoom must be preserved or replaced with equivalent native calls |
| Required features | KML route overlay, node markers, lead/tail indicators, off-track detection must survive transition |
| HUD overlay | Map must remain base layer — HUD renders on top. Map cannot become a separate screen. |
| ATAK retrofit path | Embed ATAK MapView in place of WebView. Rewire all JS bridge calls to ATAK native API. High complexity. |
| WebView retrofit path | Swap tile URLs, add offline cache layer. Container stays identical. Low complexity, low risk. |

## RESEARCH-001A: ATAK / iTAK Feasibility

Gate condition: iPad/iOS support MUST be confirmed before any replacement decision is made. If iTAK SDK is not available for third-party embedding on iPad, ATAK is off the table regardless of Android capability.

| Item | Detail |
| --- | --- |
| Android | ATAK CivTAK SDK — embedding model, KML support, license compatibility with MIT/Apache |
| iOS / iPad ← GATE | iTAK SDK — is it available to third-party developers? Can it be embedded in a non-TAK app? Feature parity with Android ATAK? |
| KML compatibility | ATAK natively reads KML/KMZ — verify convoy route KML files render correctly |
| Offline support | ATAK offline map tiles — verify air-gapped operation with no cell service |
| Decision rule | If BOTH platforms support third-party embedding with feature parity → proceed to integration estimate. If either fails → go to RESEARCH-001B WebView path. |
| Deliverable | Written feasibility report: platform support matrix, license analysis, integration complexity estimate, go/no-go recommendation |

## RESEARCH-001B: WebView Map Enhancement (Fallback or Primary Path)

Pursues improvement of the existing Leaflet/WebView map. Lower risk — AndroidView container stays identical, only tile source and caching strategy change. Can proceed in parallel with or independent of ATAK research.

Tile Provider Research

| Provider | Notes |
| --- | --- |
| OpenStreetMap | Free, no API key, good road coverage, limited satellite |
| ArcGIS World Imagery | Free tier available, excellent satellite, used in current SAT stub |
| Mapbox | Paid after free tier, best hybrid/topo, requires API key management |
| Google Maps Tiles | Terms of service restrictions on caching — investigate carefully |
| Thunderforest | Good topo/outdoor layers, API key required, reasonable pricing |
| OpenTopoMap | Free, open source, topo only — used in current TOPO stub |
| Deliverable | Recommended tile URL set for SAT / HYB / TOPO / RD layers with licensing summary |

Offline Tile Caching Research

| Item | Detail |
| --- | --- |
| Requirement | Full air-gapped offline operation — no cell service during rides |
| Current stub | DOWNLOAD REGION button exists in MAP SETTINGS panel, not yet implemented |
| Zoom levels | 16–19 already configured in ConvoyConfig.DOWNLOAD_ZOOM |
| Candidate: MBTiles | SQLite-based tile cache format, widely supported, can be served locally |
| Candidate: OSMDroid | Android open source map library with built-in tile caching — investigate WebView bridge compatibility |
| Candidate: Custom JS cache | Service Worker or IndexedDB tile cache in Leaflet — air-gapped via WebView local storage |
| Candidate: Pre-bundled tiles | Ship tiles as app assets for known ride areas — limited but reliable |
| Bounding box method | User defines download area on map → fetch tiles at zoom 16-19 → cache locally → serve offline |
| Deliverable | Implementation plan for DOWNLOAD REGION button with recommended caching library and storage approach |

# Day 12 Schedule — Bug Fixes + Radio Write

Environment Setup  (First 15 min — run every session)

| Time | Task | Command / Detail | Pri |
| --- | --- | --- | --- |
| 0:00–0:03 | Verify ADB devices | adb devices (expect 2 serials) | P1 |
| 0:03–0:06 | Stop daemons + clear cache | bash convoy_start.sh | P1 |
| 0:06–0:10 | Verify clean build | ./gradlew assembleGoogleDebug ¦ grep BUILD | P1 |
| 0:10–0:15 | Delete old patch scripts | rm /c/Users/kixaz/Downloads/patch_*.py | P1 |

Bug Fixes  (Before any feature work)

| Time | Task | Command / Detail | Pri |
| --- | --- | --- | --- |
| 0:15–0:35 | BUG-001: Fix node tap → NodeDetailHud | Check viewModel node tap callback and selectedNode state collection in ConvoyScreen | P1 |
| 0:35–0:55 | REC-002: Move name dialog to END button | Name KML track at save time not start time. Default to timestamp if cancelled. | P1 |
| 0:55–1:05 | Build + install + test both fixes | Full cycle both devices | P1 |

Radio Write Tasks

| Time | Task | Command / Detail | Pri |
| --- | --- | --- | --- |
| 1:05–1:35 | WRITE-001: Read current radio config | Capture snapshot before any write. Display LORA, CHANNEL, DEVICE values on screen. | P1 |
| 1:35–2:15 | WRITE-002: Write from master config | Wire ConvoyRadioManager.buildSnapshot() → ChannelViewModel.setChannels() | P1 |
| 2:15–2:30 | Build + install + test radio write | Verify config written correctly on both devices | P1 |
| 2:30–2:55 | WRITE-003: Restore from saved config | Save snapshot before write. Restore option in settings. | P1 |
| 2:55–3:10 | Transfer Configuration screen (F2) | Rider onboarding: read → apply list → write → confirm | P2 |
| 3:10–3:20 | Commit + push | git add -A && git commit && git push | P1 |

# Day 13 Schedule — HUD Architecture + Polish

Environment Setup  (First 15 min — run every session)

| Time | Task | Command / Detail | Pri |
| --- | --- | --- | --- |
| 0:00–0:03 | Verify ADB devices | adb devices (expect 2 serials) | P1 |
| 0:03–0:06 | Stop daemons + clear cache | bash convoy_start.sh | P1 |
| 0:06–0:10 | Verify clean build | ./gradlew assembleGoogleDebug ¦ grep BUILD | P1 |
| 0:10–0:15 | Delete old patch scripts | rm /c/Users/kixaz/Downloads/patch_*.py | P1 |

HUD Architecture  (Do first — all other HUD work depends on this)

| Time | Task | Command / Detail | Pri |
| --- | --- | --- | --- |
| 0:15–0:50 | HUD-ARCH: Extract HudModeRow from HudCards | Full function replacement only. Remove from GroupHud + MyCartHud. Add as sibling AFTER when(hudMode) in BottomCenter Column. | P1 |
| 0:50–1:05 | Build + install + verify buttons at bottom | GROUP ¦ MY CART ¦ HIDE ¦ SET below stats panel | P1 |
| 1:05–1:25 | HUD-TRANS: Semi-transparent HudCard | containerColor = Color(0xCC101510). Verify map visible through card. | P1 |
| 1:25–1:45 | HUD-001/002: Color + text pass on HUD | Meshtastic palette, stat text colors, muted labels | P2 |
| 1:45–2:05 | PALETTE-001: SubMenu color pass | Replace remaining old blue colors in ConvoySubMenu.kt | P2 |
| 2:05–2:25 | REC-CLEANUP: Remove unused GroupHud params | Remove trackActive, onStartTrack, onStopTrack from signature and all call sites | P3 |
| 2:25–2:45 | CollapsedPill style update | Match Meshtastic palette, verify expand tap works | P3 |
| 2:45–3:00 | Commit + push all HUD work | Single commit covering all HUD polish | P1 |

# Day 14 Schedule — Map Platform Research Sprint

Research only — no code. Deliverable is a written recommendation document covering both tracks. Decision gates must be resolved before any map work begins in V1.2.

Environment Setup  (15 min)

| Time | Task | Command / Detail | Pri |
| --- | --- | --- | --- |
| 0:00–0:15 | Standard env setup | adb devices, convoy_start.sh, verify build, clear patches | P1 |

RESEARCH-001A: ATAK / iTAK Investigation

| Time | Task | Detail | Pri |
| --- | --- | --- | --- |
| 0:15–0:45 | iTAK iOS SDK research ← GATE | Confirm: is iTAK SDK available for third-party embedding on iPad? If NO → stop ATAK track. | P1 |
| 0:45–1:15 | ATAK CivTAK Android SDK | Embedding model, license, KML support, offline tiles | P1 |
| 1:15–1:30 | Platform parity matrix | Document feature parity between ATAK Android and iTAK iOS | P1 |
| 1:30–1:45 | Retrofit complexity estimate | How many ConvoyScreen JS bridge calls must be rewritten for ATAK native API? | P2 |

RESEARCH-001B: WebView Map Enhancement

| Time | Task | Detail | Pri |
| --- | --- | --- | --- |
| 1:45–2:15 | Tile provider evaluation | Test SAT/HYB/TOPO/RD tile URLs. Verify licensing. Select production tile set. | P1 |
| 2:15–2:45 | Offline caching library research | Evaluate MBTiles, OSMDroid, JS Service Worker, pre-bundled tiles. Pick best fit for WebView air-gapped use. | P1 |
| 2:45–3:00 | DOWNLOAD REGION implementation plan | Define bounding box method, storage path, zoom level handling | P2 |

Decision & Documentation

| Time | Task | Detail | Pri |
| --- | --- | --- | --- |
| 3:00–3:20 | Go/no-go decision on ATAK | Based on iTAK gate result and complexity estimate | P1 |
| 3:20–3:40 | Write recommendation document | Platform decision, tile provider selection, offline caching plan, V1.2 implementation order | P1 |
| 3:40–3:50 | Commit recommendation doc to repo | Add to /docs/ folder in feature branch | P2 |

# Standing Rules & Environment Reference

| Rule | Detail |
| --- | --- |
| Patch safety rule | ALWAYS use full function replacement. Verify exact text with repr() before any edit. Never use line-count deletions. |
| Delete patches after use | rm /c/Users/kixaz/Downloads/patch_*.py after every session. Old scripts corrupt source files. |
| Build hung > 10 min | taskkill //F //IM java.exe then rm -rf app/build && ./gradlew assembleGoogleDebug |
| Cache corruption fix | ./gradlew --stop && rm -rf /c/Users/kixaz/.gradle/caches/9.3.1/transforms/ && ./gradlew assembleGoogleDebug |
| ADB devices | Primary: 8624SBCEDF00001789 Secondary: L8M0104BD000538 |
| ADB PATH | export PATH=$PATH:/c/Users/kixaz/AppData/Local/Android/Sdk/platform-tools |
| Install both devices | adb -s 8624SBCEDF00001789 install -r [apk] && adb -s L8M0104BD000538 install -r [apk] |
| APK path | app/build/outputs/apk/google/debug/app-google-debug.apk |
| Copy to Downloads | cp [apk] /c/Users/kixaz/Downloads/ConvoyTracker-V2-debug.apk |
| Map retrofit rule | ANY map solution must retrofit into ConvoyScreen.kt AndroidView container. Map is not a separate screen. |
| ATAK gate rule | iTAK iPad support MUST be confirmed before ATAK replacement decision. No exceptions. |
| Password | 123 (SHA-256 hash in ConvoySettingsPanel.kt) |

Convoy Tracker V1.1  —  Fred Kix  —  kixazz25/Meshtastic-Android