GroupTrack

V3.0 Walkaway Tasks + Stub Inventory

Saturday April 19, 2026

# 1. Remaining Walkaway Tasks

| # | Task | Notes |
| --- | --- | --- |
| 1 | Install V3.0 to Android 2 | adb -s 24039703201775 install -r -d debug apk |
| 2 | Google account authentication | ConvoySignInScreen.kt partially built. Wire Google Auth, store token, route online/offline. |
| 3 | Offline access gate | isSignedIn() from SharedPreferences — no network needed. Token persists. |
| 4 | Paywall stub screen | All services enabled for now. Stub screen with functional definition of subscription gate. |
| 5 | Stub review + inventory | Audit all Phase C screens. Generate 3.0 launch scope document. |
| 6 | Final V3.0 APK build | copyApkToDownloads with flag ON. Install to Android 2. Copy to Downloads. |
| 7 | Flip flag OFF | Restore V3_FEATURES_ENABLED = false. Commit. |

# 2. Stubbed Processes — 3.0 Launch Scope

All items below are marked Phase C or stub in the current codebase. These represent the complete scope of work required for V3.0 production launch.

| ID | Screen/Function | Current State | Required for Launch | Dependency |
| --- | --- | --- | --- | --- |
| AUTH-01 | Google Sign-In | Partially built — ConvoySignInScreen.kt | Wire Google OAuth, store token, route online/offline access | Firebase Google Auth |
| AUTH-02 | Paywall / Subscription gate | Not built | Stub screen — all services enabled. Gate when volume justifies. | Stripe or Google Play Billing |
| AUTH-03 | Offline access with stored token | isSignedIn() exists | Verify token persistence across sessions without network | ConvoySessionManager |
| ENROLL-01 | Accept/Maybe/Decline from email | ConvoyInviteHandler.kt stub | Deep link intent filter + enrollRider() API call + confirmation screen | Intent filter in manifest |
| ENROLL-02 | Calendar entry on accept/maybe | Not built | Android CalendarContract intent on successful enrollment | ENROLL-01 |
| ENROLL-03 | Dashboard accept/maybe/decline wired to API | Buttons update local state only | POST /enrollments on button tap | convoy_api.php /enrollments |
| RIDES-01 | Search by Area | ConvoySearchByAreaScreen stub | Map bounds filter — ride tracks overlay on map, list below | MAP-03 KML overlay + GET /ride_tracks?bounds= |
| RIDES-02 | Download Tracks from completed ride | Button present, no action | GET /ride_tracks/{id} download to my_tracks | ride_tracks table + API endpoint |
| RIDES-03 | Survey + Comments POST | UI built, saves locally only | POST /rides/{id}/survey to server | convoy_api.php /rides/{id}/survey |
| RIDES-04 | Date range filter real comparison | Shows all rides regardless of date | Filter against ride_date field on server | GET /rides?date_from=&date_to= |
| RIDES-05 | Geographic filter real query | No real filter applied | GET /rides?zip=&radius= server-side query | ZIP geocoding + haversine on server |
| RIDES-06 | My Rides — real API data | Seeder data only | GET /enrollments?user_id=&status=accepted,maybe | convoy_api.php /enrollments |
| RIDES-07 | Public Rides near me — real API data | Seeder data only | GET /rides?status=open&zip=&radius= | convoy_api.php /rides |
| PROFILE-01 | ZIP to city/state auto-populate | Blank unless manually entered | Server-side trigger: on PUT /users/{id} with zip_code, query zippopotam.us | convoy_api.php PUT /users/{id} |
| PROFILE-02 | Organizer profile enrollment | isOrganizer set via DEV seeder | ConvoyProfileSetupScreen enrollment flow | convoy_api.php /users/become-organizer |
| ORGANIZER-01 | My Organizers — real API data | Seeder data only | GET /users?is_organizer=1&zip=&radius= | convoy_api.php /users |
| ORGANIZER-02 | Follow/Unfollow API wired | API functions exist, UI uses local state | POST/DELETE /follows on toggle — already built in ConvoyApiClient | follows table confirmed in DB |
| NOTIF-01 | Push notifications via FCM | fcm_token field in users table | Firebase Cloud Messaging integration | fcm_token storage + server push |
| NIGHTLY-01 | Auto-complete rides nightly | Documented, not implemented | UPDATE rides SET status=completed WHERE ride_date < CURDATE()-1 | AWS Lambda or EC2 cron |
| NIGHTLY-02 | Reminder emails nightly | Documented, not implemented | Email riders X days before ride | convoy_api.php nightly job |
| CREATERIDE-01 | OPEN RIDE triggers invites | OPEN RIDE button stub | Send invite emails to followers on status=open | POST /follows query + email queue |
| CREATERIDE-02 | Private ride manual invite | Not built | Organizer selects followers by name + manual email addresses | invite_list UI + email queue |

GroupTrack  |  V30_Walkaway_Stub_Inventory_v1  |  April 17, 2026