CONVOY

Product Roadmap

Last Updated: March 17, 2026  |  Author: Fred Kix  |  Repo: kixazz25/Meshtastic-Android

# PLATFORM OVERVIEW

Convoy is a Meshtastic-based off-grid convoy coordination system built as a fork of the Meshtastic Android client. It provides real-time mesh networking for vehicle convoys, event ride organization, and field coordination without cellular dependency.

| Version | Platform | Status | Description |
| --- | --- | --- | --- |
| V1 | Android | COMPLETE | Manual Setup Group Ride Tracker |
| V2 | Android + iOS | IN PROGRESS | Self-Service Setup + Event/Ride Creation |
| V3 | Android + iOS | PLANNED | ATAK-Modeled Map Integration |
| V4 | Android + iOS | PLANNED | KML Track History Overlay |

# V1 — Manual Setup Group Ride Tracker

STATUS: COMPLETE

- Android only

- Manual radio configuration required before use

- Group tracking HUD — GROUP mode and MY CART mode

- Node telemetry display

- Convoy node naming: LEAD-1 through SIERRA-20, HOTEL-10 as operator cart

- APK: ConvoyTracker-V1-debug.apk

# V2 — Self-Service Setup + Event/Ride Creation

STATUS: IN PROGRESS  |  Branch: feature/convoy-event-ride

## V2 Architecture

- startDestination = ConvoyRoutes.Convoy — map loads on launch, persists entire session

- persistentWebView in ConvoyViewModel — WebView/Leaflet map never destroyed

- ConvoySubMenu — accordion bottom sheet overlay on map

- Master config bundled as app/src/main/assets/master_config.json

- Two user types: ORGANIZER and RIDER

- Channel auto-generated: CONVOY-XXXX, PSK via SecureRandom AES-256

- One master config — captured once from reference radio, bundled in app assets

## V2 Completed Features (as of March 17, 2026)

- ConvoyScreen — WebView/Leaflet map as base layer

- ConvoySubMenu — accordion style, Meshtastic dark theme colors

- ConvoyEnrollmentScreen — user profile creation (ORGANIZER / RIDER)

- ConvoyEmailGateScreen — email validation before event creation

- ConvoyCreateEventScreen — event/ride creation form

- ConvoySettingsPanel — password-protected developer panel (long press CONVOY)

- ConvoyMasterCaptureScreen — reads radio config as master template

- ConvoyApplyList — checklist of LoRa and Position settings to apply

- master_config.json — bundled in assets

- convoy_apply_list.json — bundled in assets

HUD — Completed

- Transparent HUD overlay — text floats over map

- ConvoyButtonBar — fixed 48dp bottom bar: GROUP | MY CART | HIDE | GEAR

- GROUP panel — Title, Carts/Active/Lost, Span/Lead/Tail

- MY CART panel — Title/callsign, Heading/Battery/Altitude, Speed + stats grid

- NODE panel — cart name + RETURN button, stats rows

Radio Write Flow — Completed March 17, 2026

- Archive screen: reads radio state, writes backup JSON before any config change

- 4-state radio status bar on all write screens: CONNECTED / CONNECTING / DISCONNECTED / SLEEPING

- CANCEL gate on every screen — stops before any write

- PROCEED disabled when radio not connected

- Navigation: Apply Radio → Archive → Device → LoRa → Position → Channel → Verify

- WorkingConfig shared correctly across all screens via single ViewModel instance

## V2 Pending Features

Radio Write (In Progress)

- RADIO-01: Add primaryChannelPsk to ConvoyMasterConfig data class

- RADIO-02: Add longName to RadioSnapshot in ConvoyRadioManager

- RADIO-03: Capture new master configuration image with real radio values

- RADIO-04: Restore actual write code — remove bypass mode

- RADIO-05: Validate master config write end-to-end

- RADIO-06: Validate ride config write end-to-end

- UI-03: Archive Restore Screen (Process 3) — exact restore from selected archive

Ride Config Transfer (New — Added March 17, 2026)

- TRANSFER-01: Auto-email ride config JSON to enrolled user on ride creation

- TRANSFER-02: Manual send — select ride → email ride config to self

- TRANSFER-03: Import ride config from email attachment — register as file handler, parse, import to local ride DB

GPS Recording

- GPS-01: ConvoyGpsService.kt — foreground service, 1-second poll, KML recording

- GPS-02: File name dialog moved to END RECORD

- GPS-03: Battery optimization exemption (Tier 3)

Config Management

- Split capture into 3 password-gated options: Capture / Edit Apply List / Transfer

- Block ride apply if config not transferred to radios

Map

- Map region selector on Create Ride screen — draw bounding box or import KML

- MapLibre offline tile download — MBTiles storage, region bundled with ride config

- Replace Leaflet with MapLibre GL in convoy_map.html

UX Polish

- Date picker — replace free text date entry on ride creation

- User selection picker — replace free-text email on all screens

- Form scrollable with keyboard visible

- Red font on second device — theme override investigation

- Selected cart panel — increase tap target

## V2 Technical Decisions

- React Native and Flutter explicitly excluded

- TAK Server excluded — ATAK/iTAK used as design pattern only

- Google flavor only: assembleGoogleDebug

- Password: SHA-256 hashed, default 'convoy2024' — change before release

- Build command: ./gradlew assembleGoogleDebug ONLY — never assembleDebug

- No commit without on-device verification

- One master config — captured once, bundled in assets, never user-modifiable

# V3 — ATAK-Modeled Map Integration

STATUS: PLANNED

- Android + iOS

- ATAK/iTAK-style map interface for convoy coordination

- Apply Ride Info to Radio — write channel config directly to connected radio

- Restore Prior Config Post Ride — revert radio to pre-ride settings

- Offline Maps and Tile Management

- Map area selector with KML boundary

- iOS build via MacStadium or MacInCloud

Map Requirements (must-have):

- Offline tile download and management

- MapLibre as production map engine

- Support for satellite, hybrid, topo, and road tile sources

- Compatible with ATAK/iTAK map layer conventions

- iPad-compatible layout (tablet responsive UI)

- No TAK Server dependency — map patterns only

# V4 — KML Track History Overlay

STATUS: PLANNED

- Android + iOS

- KML route file support

- Track history overlay on MapLibre map

- Route deviation alerts

- Post-ride KML export

# REPOSITORY AND BUILD REFERENCE

| Item | Value |
| --- | --- |
| GitHub Repo | kixazz25/Meshtastic-Android |
| Active Branch | feature/convoy-event-ride |
| Local Path | C:\Users\kixaz\Meshtastic-Android |
| Build Command | ./gradlew assembleGoogleDebug |
| Install Command | adb -s <serial> install -r app/build/outputs/apk/google/debug/app-google-debug.apk |
| V1 APK | C:\Users\kixaz\Downloads\ConvoyTracker-V1-debug.apk |
| V2 APK | C:\Users\kixaz\Downloads\ConvoyTracker-V2-debug.apk |
| Primary Test Device | 8624SBCEDF00001789 |
| Secondary Test Device | L8M0104BD000538 (Android 10, BT unstable) |
| Assets Path | app/src/main/assets/ |
| Master Config | app/src/main/assets/master_config.json |
| Apply List | app/src/main/assets/convoy_apply_list.json |

# ENVIRONMENT REFERENCE — Locked

## Directory Structure

| Location | Purpose |
| --- | --- |
| C:\Users\kixaz\Meshtastic-Android | Git repo root — ALL code lives here |
| ~/Meshtastic-Android (Git Bash) | Same as above |
| app/src/main/java/com/geeksville/mesh/convoy/ | All convoy Kotlin source files |
| app/src/main/assets/ | Bundled config files |
| app/build/outputs/apk/google/debug/ | Built APK output |
| C:\convoy_tracker | Scratch folder only — NOT a git repo |
| C:\Users\kixaz\Downloads | Download destination for adb-pulled files |

## Known Environment Issues

- assembleDebug builds BOTH fdroid and google flavors — Google flavor silently fails. Always use assembleGoogleDebug.

- Git Bash mangles absolute paths starting with / in adb commands — use // prefix.

- Android 10+ ignores WRITE_EXTERNAL_STORAGE permission — cannot write to public Downloads via File API.

- context.filesDir writes to app private storage — requires run-as to pull via adb.

- Python on Windows 11 may have encoding issues — always use encoding='utf-8' in file open calls.

- Gradle clean wipes APK — always install before running clean.

- hiltViewModel() in composables creates separate instances per back stack entry — pass shared ViewModel from convoyGraph().

# SESSION RECORD

## Day 14 — March 17, 2026

Completed

- Built and validated radio write navigation pipeline (PROC-01 through PROC-10)

- Archive screen — reads radio state, writes JSON backup, shows file path

- 4-state radio status bar on all write screens

- CANCEL gate on every write screen

- Fixed ViewModel instance bug — WorkingConfig now shared correctly across all screens

- All 4 config screens confirmed displaying correct values (bypass mode)

- Added ConvoyWriteArchive route to Routes.kt and ConvoyNavigation.kt

Commits

- 4ff54aef9 — feat: add archive status screen and radio state to write flow

- 55c6c86df — test: bypass writes for display testing of all 4 config screens

Discovered Issues (not on prior list)

- ConvoyMasterConfig has no PSK field — capture screen never read actual radio values

- RadioSnapshot missing long name field

- ViewModel scoping issue with hiltViewModel() across nav back stack entries — fixed

New Features Added to Roadmap

- Ride Config Transfer (TRANSFER-01 through TRANSFER-03)

- Auto-email ride config JSON to enrolled user on ride creation

- Manual send — select ride, email to self

- Receive side — register as file handler, parse, import to local ride DB

# PROCESS RULES — Non-Negotiable

- Write → Build → Test on device → Commit. Never skip steps.

- One change at a time. No compound changes.

- Never commit without on-device verification.

- Build command: ./gradlew assembleGoogleDebug ONLY.

- Install with -r flag always.

- Read project reference document at start of every session before writing code.

- Install before running clean — clean wipes the APK.

- No rollbacks — fix forward with surgical changes.