CONVOY TRACKER

Product Roadmap — Updated March 19, 2026

Author: Fred Kix  |  Repo: kixazz25/Meshtastic-Android  |  Branch: feature/convoy-event-ride

# Platform Overview

Convoy is a Meshtastic-based off-grid convoy coordination system built as a fork of the Meshtastic Android client. It provides real-time mesh networking for vehicle convoys, event ride organisation, and field coordination with no cellular dependency. Every rider experience is zero-knowledge — select a ride, tap apply, ride.

| VERSION | PLATFORM | STATUS | DESCRIPTION |
| --- | --- | --- | --- |
| V1 | Android | COMPLETE | Manual Setup Group Ride Tracker. Convoy HUD, node telemetry, group and my-cart views. |
| V2 | Android | IN PROGRESS | Self-Service Setup + Ride Binary Engine. Rules engine, WorkingConfig, binary cfg from JSON, one-step radio install, archive/recovery. |
| V3 | Android + iOS | PLANNED | Offline Maps Integration. MapLibre, MBTiles, intelligent tile management, ATAK-style interface. |
| V4 | Android + iOS | PLANNED | Full Field Deployment Platform. KML track overlay, route deviation, post-ride export, complete rider zero-knowledge experience. |

# V1 — Manual Setup Group Ride Tracker

STATUS: COMPLETE ¦ Android only ¦ APK: ConvoyTracker-V1-debug.apk

| FEATURE | STATUS | NOTES |
| --- | --- | --- |
| Convoy HUD — GROUP mode | COMPLETE | All nodes visible, span/lead/tail telemetry, zoomed-out convoy view. |
| Convoy HUD — MY CART mode | COMPLETE | Tight zoom on operator node (HOTEL-10), pulsing star marker, frosted-glass overlay. |
| Node telemetry grid | COMPLETE | Speed, battery, heading, altitude, SNR, age. MY CART / ALL CARTS slider toggle. |
| Track coloring rules | COMPLETE | Segment color = last cart to pass. Black behind tail. Correct ahead/behind logic. |
| Transparent frosted HUD | COMPLETE | rgba backgrounds, backdrop-filter blur, map shows through data panels. |

# V2 — Self-Service Setup + Ride Binary Engine

STATUS: IN PROGRESS ¦ Branch: feature/convoy-event-ride ¦ Last commit: 42cfff5ad

## V2 Completed Features

| FEATURE | STATUS | NOTES |
| --- | --- | --- |
| ConvoyScreen — WebView/Leaflet map base | COMPLETE | Persistent map, never destroyed during session. |
| ConvoySubMenu — accordion bottom sheet | COMPLETE | Meshtastic dark theme, overlays map. |
| ConvoyEnrollmentScreen | COMPLETE | User profile creation — ORGANISER / RIDER roles. |
| ConvoyEmailGateScreen | COMPLETE | Email validation before event creation. |
| ConvoyCreateEventScreen | COMPLETE | Ride creation form, channel auto-generated. |
| ConvoySettingsPanel | COMPLETE | Password-protected developer panel (long press CONVOY). |
| ConvoyMasterCaptureScreen | COMPLETE | Reads radio config as master template, exports binary + JSON. |
| convoy_apply_list.json | COMPLETE | Checklist of fields — checked=master value, unchecked=radio value. |
| master_config.json | COMPLETE | Bundled in assets. Off-road/off-grid tuned. One-time capture from reference radio. |
| Radio write navigation pipeline | COMPLETE | Archive → Device → LoRa → Position → Channel → Verify. |
| Archive screen | COMPLETE | Reads radio state, writes binary backup before every config change. |
| 4-state radio status bar | COMPLETE | CONNECTED / CONNECTING / DISCONNECTED / SLEEPING on all write screens. |
| ReconnectWait screen | COMPLETE | Monitors BLE reconnect post-reboot. BT toggle if needed. Back nav blocked. |
| Verify screen — 47 fields | COMPLETE | Compares all WorkingConfig fields against fresh radio read-back. Identifies mismatches. |
| WorkingConfig rules engine | COMPLETE | Four-source merge: master JSON + original radio + apply checklist + ride definition. |

## V2 Breakthrough — Binary Cfg Engine (Day 17/18)

ARCHITECTURAL BREAKTHROUGH — March 19, 2026. Three weeks of development converges here.

The discovery that a complete, hardware-correct, rules-compliant Meshtastic DeviceProfile binary can be built entirely from JSON source — with no radio present — eliminates the entire complex write tail and replaces it with one atomic install. This was previously considered not achievable.

### The Four-Source Model

| FEATURE | STATUS | NOTES |
| --- | --- | --- |
| SOURCE 1 — master_config.json | COMPLETE | Off-road/off-grid operational settings. Captured once from reference radio. Identical across all convoy radios. Bundled in APK assets. |
| SOURCE 2 — Original radio config | COMPLETE | Hardware identity fields. GPIO pins, GPS module type, PA fan, display detect, chip-specific tuning. Unique per physical device. Preserved via unchecked fields in apply list. |
| SOURCE 3 — convoy_apply_list.json | COMPLETE | The decision table. CHECKED = take master value. UNCHECKED = preserve radio value. Five-minute modification to handle new hardware variants. |
| SOURCE 4 — Ride definition record | COMPLETE | Channel name (CONVOY-XXXX) and AES256 PSK from SecureRandom. Unique per ride. Always override — no checklist rule needed. |

### WorkingConfig Rules Engine Output

The rules engine consumes all four sources and produces a single complete WorkingConfig JSON. Every field is tagged with its source (MASTER / RADIO / RIDE) providing a full audit trail. This is the input to the binary builder.

### ConvoyProfileBuilder.kt — The Missing Piece

STATUS: PROOF OF CONCEPT — Build session scheduled morning of March 20, 2026.

One Kotlin class maps WorkingConfig JSON fields to DeviceProfile protobuf builders and calls toByteArray(). All other pipeline components are written and tested. Test: feed master_config.json through rules engine + builder, compare output binary against existing master.cfg byte-for-byte.

| FEATURE | STATUS | NOTES |
| --- | --- | --- |
| ConvoyProfileBuilder.kt | TOMORROW | JSON to DeviceProfile binary. WorkingConfig in, .cfg binary out. No radio required. |
| Rules engine WorkingConfig JSON output | TOMORROW | Small mod to expose WorkingConfig as JSON object for builder input and diagnostic inspection. |
| Binary comparison test | TOMORROW | Generated binary vs master.cfg. Match = proof of concept proven. |
| On-device install test | TOMORROW | Install generated binary on factory-reset radio via InstallProfileUseCase. Verify confirms. |

### Simplified End-to-End Pipeline

TODAY (current): setConfig(lora) + setConfig(device) + setConfig(position) + setChannels() = up to 4 reboots + repair function + repeat verify until clean.

TOMORROW (new): WorkingConfig JSON → ConvoyProfileBuilder → binary → InstallProfileUseCase → ReconnectWait → Verify. One write. One reboot. Done.

| FEATURE | STATUS | NOTES |
| --- | --- | --- |
| setConfig(lora) | COMPLETE | RETIRED by binary engine. No longer needed for initial install or repair. |
| setConfig(device) | COMPLETE | RETIRED by binary engine. No longer needed for initial install or repair. |
| setConfig(position) | COMPLETE | RETIRED by binary engine. No longer needed for initial install or repair. |
| setChannels() | COMPLETE | RETIRED by binary engine. Channel + PSK embedded in DeviceProfile binary. |
| Repair function | COMPLETE | RETIRED. If Verify fails: rebuild binary from same WorkingConfig, reinstall. One step. |
| beginEditSettings / commit | COMPLETE | RETIRED. Transaction management no longer needed. |

### Archive and Recovery Model

Every config write is preceded by an archive of the current radio state as a binary .cfg. Archives stored in convoy_backups/nodeId/ sorted by date. Recovery = select archive, InstallProfileUseCase, ReconnectWait, Verify. One step. Radio looks exactly as it did when that archive was taken.

| FEATURE | STATUS | NOTES |
| --- | --- | --- |
| Archive before every write | COMPLETE | Binary snapshot of current radio state. Automatic. Never skipped. |
| Archive Restore Screen | NEXT | List archives sorted by date. Select, install, verify. ConvoyRestoreFromArchiveScreen.kt. |
| 5-radio factory reset test | TOMORROW | Full pipeline test across 5 radios. Checklist refinement for hardware variants. |

### Ride Configuration as Portable Record

The ride definition record becomes fully portable and self-contained. Built on any device, stored in database, moved between machines, selected and applied in under 5 minutes with zero radio knowledge. Rider experience: select ride, tap apply, wait 2 minutes, ride.

| FEATURE | STATUS | NOTES |
| --- | --- | --- |
| Ride definition record | COMPLETE | name, date, channel, PSK, rideCfgPath. Stored in convoy_events/ as JSON. |
| Binary attached to ride record | TOMORROW | rideCfgPath points to generated .cfg. Complete ride config in one file. |
| Ride config email distribution | NEXT | Android intent. Attachment: rideName_date.cfg. Recipient: open in Convoy app, zero setup. |
| Ride config import from email | NEXT | Register as .cfg file handler. Parse, install, verify. Zero manual steps. |
| Ride database portability | NEXT | Record moves between devices. Binary travels with record. Any device can apply. |

### Checklist as Living Hardware Compatibility Document

The apply checklist (convoy_apply_list.json) is the single control surface for hardware compatibility. A field behaving wrong on a new device = uncheck that field in the checklist = five-minute fix. No code changes. No redeployment. Checklist gets smarter with each new hardware variant encountered.

- CHECKED: Convoy operational setting — master config wins.

- UNCHECKED: Hardware identity field — original radio wins.

- Verify Layer 3 failure = discovered new hardware identity field = uncheck it.

- Five radios = five iterations = checklist certified for fleet hardware class.

# V3 — Offline Maps Integration

STATUS: PLANNED ¦ Android + iOS ¦ Opens after V2 binary engine proof of concept

## Core Map Engine

| FEATURE | STATUS | NOTES |
| --- | --- | --- |
| Replace Leaflet with MapLibre GL | PLANNED | Production map engine. Offline tile support, vector tiles, satellite/hybrid/topo/road sources. |
| MBTiles offline tile storage | PLANNED | Download regions, store locally. No internet required in field. |
| ATAK open source integration | PLANNED | CivTAK open source. Meshtastic ATAK plugin bridges mesh packets to CoT events. Nodes appear as SA contacts automatically. |
| KML route overlay | PLANNED | Planned route displayed on map. Imported from ride definition. |
| Cursor on Target (CoT) protocol | PLANNED | Maps Meshtastic node position packets to CoT events for ATAK SA display. |

## Intelligent Tile Management — Session Discovery March 19, 2026

KEY DESIGN DECISION: Tile store is shared across all rides. Ride records reference regions, they do not copy tiles. Organiser manages tile inventory once. Riders receive maps automatically.

| FEATURE | STATUS | NOTES |
| --- | --- | --- |
| Downloaded region inventory | PLANNED | Track all downloaded regions: name, bounding box, zoom levels, tile source, download date. |
| Visual coverage display | PLANNED | Existing downloaded regions shaded GREEN on map. Coverage gaps shaded RED. Live as organiser draws new bounding box. |
| Gap detection and delta download | PLANNED | New bounding box overlaps existing coverage? Download gap only. Never download duplicate tiles. |
| Multi-source tile support | PLANNED | OpenStreetMap (road), USGS (topo), satellite (aerial). Organiser selects per ride. |
| Tile freshness management | PLANNED | Flag tiles older than N months. Offer refresh on gap download. Configurable threshold. |
| Storage budget warning | PLANNED | Check device storage before large downloads. Warn if insufficient. Suggest zoom level reduction. |
| Zoom level strategy | PLANNED | Street-level vs topo vs satellite have different storage profiles. Configurable per region per ride. |
| Ride record map reference | PLANNED | Ride JSON stores region name and bbox reference — not a copy of tiles. All rides share one MBTiles database. |

## Map Region in Ride Definition

The ride definition record gains a map_regions array. Organiser draws bounding box or imports KML. App downloads tiles (gap only if region partially cached). Riders receive the ride record — app checks local tile store, finds region, loads map automatically. Rider never downloads anything.

| FEATURE | STATUS | NOTES |
| --- | --- | --- |
| Organiser draws bounding box | PLANNED | Interactive region selector on Create Ride screen. |
| KML boundary import | PLANNED | Import KML file as map region boundary. |
| Automatic rider map load | PLANNED | Rider selects ride, map loads from local tile store. No download required if organiser pre-populated. |
| Map area selector UI | PLANNED | Draw bounding box or import KML on Create Ride screen. |
| iPad / tablet responsive layout | PLANNED | Wider layout for tablet-sized screens. ATAK-inspired. |

# V4 — Full Field Deployment Platform

STATUS: PLANNED ¦ Android + iOS ¦ The complete zero-knowledge rider experience

| FEATURE | STATUS | NOTES |
| --- | --- | --- |
| KML track history overlay | PLANNED | Live breadcrumb tracks on MapLibre map. Per-node color coding. |
| Route deviation alerts | PLANNED | Notify when node departs planned KML route beyond threshold distance. |
| Post-ride KML export | PLANNED | Export full session track as KML file. Named at END RECORD. |
| GPS recording — ConvoyGpsService.kt | PLANNED | Android foreground service. 1-second poll. KML written incrementally. Survives backgrounding. |
| Battery optimization exemption | PLANNED | Tier 3 exemption. Service not killed by Android Doze. |
| Complete rider zero-knowledge flow | PLANNED | Select ride → Apply → 2 minutes → Radio configured + Maps loaded + Route overlaid + Comms encrypted. Done. |

# Environment Reference

| GitHub Repo | kixazz25/Meshtastic-Android |
| --- | --- |
| Active Branch | feature/convoy-event-ride |
| Last Commit | 42cfff5ad — ReconnectWait screen added |
| Build Command | ./gradlew assembleGoogleDebug |
| Install Command | adb -s 8624SBCEDF00001789 install -r app/build/outputs/apk/google/debug/app-google-debug.apk |
| Primary Test Device | 8624SBCEDF00001789 ¦ Node: !1d5bdc79 |
| Hardware | tracker-t1000-e ¦ firmware 2.6.11.60ec05e |
| Assets Path | app/src/main/assets/ — master.cfg, master_config.json, convoy_apply_list.json |
| Archive Location | files/convoy_backups/!1d5bdc79/ |
| V1 APK | C:\Users\kixaz\Downloads\ConvoyTracker-V1-debug.apk |
| V2 APK | C:\Users\kixaz\Downloads\ConvoyTracker-V2-debug.apk |

# Process Rules — Non-Negotiable

- Write → Build → Test on device → Commit. Never skip steps.

- One change at a time. No compound changes.

- Never commit without on-device verification.

- Build command: ./gradlew assembleGoogleDebug ONLY. Never assembleDebug.

- Install with -r flag always.

- Install before running clean — clean wipes the APK.

- No rollbacks — fix forward with surgical changes.

- Read project reference document at start of every session before writing code.

# Session Log

## Day 14 — March 17, 2026

- Built and validated radio write navigation pipeline (PROC-01 through PROC-10).

- Archive screen — reads radio state, writes JSON backup, shows file path.

- 4-state radio status bar on all write screens.

- Fixed ViewModel instance bug — WorkingConfig shared correctly across all screens.

- Commits: 4ff54aef9, 55c6c86df.

## Day 16 — March 18, 2026

- master.cfg binary pull fix — MSYS_NO_PATHCONV=1 adb pull resolves Git Bash path mangling.

- Binary decode confirmed working — master.cfg loaded OK, region=US.

- Radio install and reboot confirmed. ReconnectWait screen built.

- Revised priority order: P1=Master Config+Ride Binary, P2=Rewire Writes, P3=Ride Config Transfer, P4=GPS Recording, P5=Archive Restore, P6=Maps.

- Commit: 42cfff5ad — ReconnectWait screen added.

## Day 17 — March 19, 2026  (THIS SESSION)

BREAKTHROUGH SESSION — Binary cfg engine architecture finalised. Three weeks of work converges.

- Research: Meshtastic write functions confirmed — ALL writes are whole-group, no delta. setConfig(lora) sends all 18 LoRa fields. setChannels() sends all 8 channel fields.

- WorkingConfig field mapping document produced — all 47 fields mapped to write functions.

- Binary cfg from JSON architecture proven — DeviceProfile protobuf serialisation from WorkingConfig JSON requires no radio.

- Four-source model fully defined: master_config.json + original radio + apply checklist + ride definition.

- Rules engine output identified as the single correct input to the binary builder. All four sources already merged upstream.

- Verify function confirmed as the pass/fail report — 47-field comparison plus hardware capability validation.

- Checklist confirmed as the hardware compatibility control surface — five-minute modification handles new device variants.

- Archive model confirmed — binary snapshot before every write, one-step recovery to any prior state.

- Offline maps vision defined: intelligent tile management, shared MBTiles store, gap detection, visual coverage display, organiser builds region once, riders receive maps automatically.

- ATAK open source integration identified as strong fit for V3 map interface.

- Complete rider experience defined: select ride, tap apply, 2 minutes, done. Zero radio knowledge.

## Day 18 — March 20, 2026  (TOMORROW)

PROOF OF CONCEPT SESSION — ConvoyProfileBuilder.kt. One class. One test. Pipeline proven.

- Morning: walkthrough of existing system — rules engine, WorkingConfig, master_config.json, ConvoyMasterConfig.kt, InstallProfileUseCase, Verify function.

- Small mod to rules engine: expose WorkingConfig as JSON output object.

- Build ConvoyProfileBuilder.kt — WorkingConfig JSON → DeviceProfile binary.

- Test: generated binary vs master.cfg byte-for-byte comparison.

- If match: install on factory-reset radio, run Verify. PASS = full pipeline proven.

- Five radios available. Factory reset. Archives taken. Checklist refinement iterations.

CONVOY TRACKER  |  Product Roadmap v6  |  March 19, 2026  |  kixazz25/Meshtastic-Android