CONVOY TRACKER

Day 21-22 Status  |  Day 22 Plan

March 22, 2026  |  Branch: feature/convoy-event-ride  |  kixazz25/Meshtastic-Android

MILESTONE ACHIEVED — March 21, 2026: Ride import system functional. MediaStore scanner, ConvoyFileReceiver registered, rides saving to DB. Architecture pivot to AWS backend decided.

# Day 21 Completed Items

| # | TASK | DETAIL | STATUS |
| --- | --- | --- | --- |
| 1 | ConvoyFileReceiver registered | Added to AndroidManifest as standalone Activity. Two intent filters: application/x-convoy-ride and octet-stream path pattern. | DONE |
| 2 | Remove MainActivity convoy filters | Removed 4 convoy intent filters from MainActivity that were causing second app instance launch. | DONE |
| 3 | scanImportDirectory suspend | Changed from viewModelScope.launch to suspend fun. LaunchedEffect awaits completion before checking banner. | DONE |
| 4 | MediaStore Downloads scanner | Replaced listFiles() with MediaStore query. Works on Android 13/14 without storage permissions. | DONE |
| 5 | Import Ride from Downloads menu | Diagnostic menu item added to EVENT/RIDE accordion for manual scan trigger. | DONE |
| 6 | coroutineScope for import | rememberCoroutineScope added to ConvoyScreen. Import scan called from menu button. | DONE |
| 7 | Ride import confirmed working | Log shows: Imported ride: fred s ride. Ride saved to DB. File in Downloads confirmed via adb. | DONE |
| 8 | AWS RDS MySQL provisioned | convoy-tracker-db instance created. db.t4g.micro free tier. us-east-1b. Public access enabled. | DONE |
| 9 | MySQL Workbench installed | Dev tool ready for schema creation and API testing. | DONE |
| 10 | Architecture pivot decided | Move from .convoy email file transfer to AWS REST API + Google Sign-In invite link flow. | DONE |

# Day 21 Open Items — Carry Forward

| # | TASK | DETAIL | STATUS |
| --- | --- | --- | --- |
| 1 | Import splash screen | Banner set before UI ready. LaunchedEffect(Unit) with 1s delay added but not tested. Needs verification. | OPEN |
| 2 | Downloads file cleanup | Cannot delete Gmail-owned files on Android 14. Solved by backend pivot — no Downloads involvement in new flow. | SUPERSEDED |
| 3 | ConvoyFileReceiver tap routing | Gmail tap not routing to ConvoyFileReceiver. Superseded by backend invite link approach. | SUPERSEDED |

# Day 22 — March 22, 2026

Focus: AWS MySQL schema creation + PHP REST API foundation + Google Sign-In in Android app. Ride registration flow end-to-end by end of day.

## Phase 1 — Database Setup

| # | TASK | DETAIL | STATUS |
| --- | --- | --- | --- |
| 1 | Connect MySQL Workbench to RDS | Host: convoy-tracker-db.cudtjxrtdbql.us-east-1.rds.amazonaws.com Port: 3306 User: convoy_admin | TODO |
| 2 | Create convoy_tracker database | CREATE DATABASE convoy_tracker CHARACTER SET utf8mb4; | TODO |
| 3 | Create users table | user_id, google_id, first_name, last_name, cell, email, created_at | TODO |
| 4 | Create rides table | ride_id, ride_name, ride_date, channel_name, channel_psk, organizer_id, created_at | TODO |
| 5 | Create enrollments table | enrollment_id, ride_id, user_id, role (ORGANIZER/RIDER), enrolled_at | TODO |
| 6 | Create invites table | invite_id, ride_id, invited_by, invite_token, claimed_by, created_at, claimed_at | TODO |
| 7 | Verify schema | Show tables. Describe each. Confirm foreign keys. | TODO |

## Phase 2 — PHP REST API

| # | TASK | DETAIL | STATUS |
| --- | --- | --- | --- |
| 1 | Provision AWS EC2 or use RDS direct | Decide: PHP on EC2 t2.micro (free tier) or Lambda. EC2 simpler for dev. | TODO |
| 2 | POST /users/register | Google token in. Create or update user record. Return user_id. | TODO |
| 3 | POST /rides | Create ride. Generate channel name + PSK if not provided. Return ride_id. | TODO |
| 4 | POST /rides/{ride_id}/invite | Generate invite_token. Return invite URL. | TODO |
| 5 | GET /ride/{invite_token} | Validate token. Return ride JSON. Mark claimed. | TODO |
| 6 | Test all endpoints | Postman or curl. Verify JSON responses match Android expected format. | TODO |

## Phase 3 — Google Sign-In Android

| # | TASK | DETAIL | STATUS |
| --- | --- | --- | --- |
| 1 | Add Google Sign-In dependency | implementation 'com.google.android.gms:play-services-auth:...' in build.gradle | TODO |
| 2 | Google Cloud Console setup | Create OAuth 2.0 client ID for Android app. Add SHA-1 fingerprint. | TODO |
| 3 | ConvoyAuthViewModel | Manages sign-in state. Calls POST /users/register on first login. | TODO |
| 4 | Sign-in screen | One button: SIGN IN WITH GOOGLE. Shows on first launch only. | TODO |
| 5 | Store user profile locally | Save user_id, name, email to SharedPreferences after first login. | TODO |
| 6 | Wire to convoy menu | Show signed-in user name in convoy submenu header. | TODO |

## Phase 4 — Invite Link Flow

| # | TASK | DETAIL | STATUS |
| --- | --- | --- | --- |
| 1 | Deep link registration | Register convoy://join/{token} scheme in AndroidManifest. | TODO |
| 2 | ConvoyInviteActivity | Catches deep link. Calls GET /ride/{token}. Saves ride JSON locally. | TODO |
| 3 | Replace Transfer screen | Remove .convoy email flow. Replace with INVITE RIDERS button that generates and shares invite link. | TODO |
| 4 | End-to-end test | Organizer creates ride. Sends invite link. Second device taps link. Ride appears in Apply Radio RIDE tab. | TODO |

# Open UI Issues — Full List

| # | TASK | DETAIL | STATUS |
| --- | --- | --- | --- |
| UI-01 | Node map channel filter | Nodes from other channels appearing on map. | OPEN |
| UI-02 | Cart tap HUD broken | Tapping cart node should open NODE detail HUD. Currently broken. | OPEN |
| UI-03 | Distance traveled HUD | No distance counter in GROUP or MY CART view. | OPEN |
| UI-04 | RECORD button blocked | Disconnect messages overlay RECORD button. Z-order fix. | OPEN |
| UI-05 | File save prompt at END RECORD | GPS recording file name dialog must appear at END not start. | OPEN |
| UI-06 | Map zoom locked | MY CART and GROUP views lock zoom after entry. | OPEN |
| UI-07 | Module fields in Verify | 17 module fields marked informational. Need real comparison. | OPEN |
| UI-08 | Display fields verification | Auto brightness proxy not accurate. | OPEN |
| UI-09 | Remove post-capture nav | ConvoyMasterSuccess navigates to apply list. Should return to settings. | OPEN |
| UI-10 | Add *.bak to .gitignore | Backup files being committed to repo. | OPEN |
| UI-11 | Remove Log.e debug statements | ConvoyNavigation debug logs should be removed before release. | OPEN |
| UI-12 | GPS broadcast interval slider | Smart position broadcast slider missing from settings panel. | OPEN |
| UI-13 | RadioSnapshot missing long name | Field missing from archive and restore flow. | OPEN |
| UI-14 | Screen wake lock | Screen sleeps during ride. FLAG_KEEP_SCREEN_ON one line fix. | OPEN |

# Environment Reference

| ITEM | VALUE |
| --- | --- |
| Branch | feature/convoy-event-ride |
| Last Commit | 012fdbaad — convoy file import, MediaStore scanner, ConvoyFileReceiver |
| Build | ./gradlew assembleGoogleDebug |
| Install | adb -s 8624SBCEDF00001789 install -r app/build/outputs/apk/google/debug/app-google-debug.apk |
| Device | 8624SBCEDF00001789 ¦ Node: !1d5bdc79 ¦ tracker-t1000-e fw 2.6.11.60ec05e |
| Assets | app/src/main/assets/ — master.cfg, master_config.json, convoy_apply_list.json |
| AWS RDS Endpoint | convoy-tracker-db.cudtjxrtdbql.us-east-1.rds.amazonaws.com |
| AWS Instance | convoy-tracker-db ¦ db.t4g.micro ¦ MySQL 8.0 ¦ us-east-1b |
| AWS DB User | convoy_admin |
| AWS Security Group | sg-ddbfe4a0 ¦ Port 3306 open to dev IP |
| AWS Region | us-east-1 (N. Virginia) |
| Archives | files/convoy_backups/!1d5bdc79/ |

CONVOY TRACKER  |  Day 21-22 Status  |  March 22, 2026