Convoy Tracker

Day 7 Recap  •  Day 8 & 9 Plan

Branch: feature/convoy-tab  |  March 2026

RULE: One change. Build. Deploy. Verify on device. Commit. Then next step. No exceptions.

# DAY 7 — SESSION RECAP

## Completed This Session

| ID | What Was Done | Commit | Status |
| --- | --- | --- | --- |
| A2.3 | Tile source buttons (SAT/TOPO/RD) wired to setTileUrl() JS bridge. Driven from ConvoyConfig.TILE_SOURCES. Default from ACTIVE_TILE_SOURCE. | e9b7613 | DONE |
| FILTER | ConvoyNodeFilter wired into readLiveNodes(). Admission window from ConvoySettingsRepository. Nodes heard today within window only. | 93a25c0 | DONE |
| SETTINGS | Convoy Settings screen. Gear button in HUD row. Alert thresholds moved from map panel. Admission window slider. Routes.kt updated. | e9b7613 | DONE |
| NAV | ConvoyNavigation.kt updated. ConvoySettings route added. navController passed from Main.kt. Gear button navigation working. | e9b7613 | DONE |

## Still Open — Carry Forward to Day 8

| ID | Item | Priority |
| --- | --- | --- |
| TRACK | Lead track segments — _leadTrackSegments never populated in tick loop. Blocks visual convoy track on map. Blocks all field testing. | DAY 8 FIRST |
| C1-C4 | My Cart identity — myCartId hardcoded to simulation value. Does not match connected radio in live mode. | DAY 8 |
| A2.4 | Custom tile URL text field in settings panel | DAY 8 / 9 |
| A5.1 | Remove unused OSMDroid imports from ConvoyScreen.kt | Cleanup |
| A5.2 | Remove OSMDroid from build.gradle.kts — reduces APK size | Cleanup |

# DAY 8 — SESSION PLAN

Complete lead track, My Cart fix, and cleanup. These unblock all field testing. Do not move to KML or offline tiles until TRACK and C4 are verified on device.

## 1. Lead Track Segments — FIRST ITEM, TESTING BLOCKER

Without this the convoy track polyline never draws on the map. LEAD/TAIL colors never show. Walk test and drive test cannot be verified visually.

| # | Task — ONE CHANGE ONLY | Device Verify | File |
| --- | --- | --- | --- |
| T1 | Read ConvoyViewModel tick() — understand where to build segments from node positions. No code change yet. | Root cause understood. | Read only |
| T2 | In tick(): after ConvoyEngine.compute(), build List<LeadTrackSegment> from sorted node positions. Write to _leadTrackSegments. | Build passes. Commit. | ConvoyViewModel.kt |
| T3 | Verify in convoy_map.html that drawTrack() JS function exists and accepts segment array | Function present in HTML. | convoy_map.html |
| T4 | Wire LaunchedEffect(leadTrackSegments) in ConvoyScreen to call drawTrack() via JS bridge | Build passes. Commit. | ConvoyScreen.kt |
| T5 | Test — simulation mode on. Track polyline visible between nodes. Colors match node marker colors. | Colored track visible on map. Commit. | Device test |

## 2. My Cart Identity Fix

myCartId is hardcoded to ConvoySimulation.MY_CART_ID. In live mode this never matches any real node. My Cart HUD shows nothing.

| # | Task — ONE CHANGE ONLY | Device Verify | File |
| --- | --- | --- | --- |
| C1 | Read ConvoyViewModel — understand current myCartId assignment. No code change yet. | Root cause identified. | Read only |
| C2 | Find correct node ID source — nodeInfo.myNodeNum or MeshService connected device info | Correct source confirmed. No code change yet. | Research only |
| C3 | Fix myCartId assignment to match connected radio node ID | Build passes. Commit. | ConvoyViewModel.kt |
| C4 | Test — My Cart HUD shows own speed, heading, battery, signal with radio connected. | My Cart data correct. Commit. | Device test |

## 3. Cleanup — Only If Time Allows

Do not start cleanup until TRACK T5 and My Cart C4 are both verified on device.

| # | Task — ONE CHANGE ONLY | Device Verify | File |
| --- | --- | --- | --- |
| A2.4 | Custom tile URL text field in settings panel — paste any XYZ URL, map updates | Paste URL. Map switches. Commit. | ConvoyScreen.kt |
| A5.1 | Remove unused OSMDroid imports from ConvoyScreen.kt | Build passes. No OSMDroid refs. Commit. | ConvoyScreen.kt |
| A5.2 | Remove OSMDroid from build.gradle.kts | Build passes. APK size reduced. Commit. | build.gradle.kts |

DAY 8 START: Step T1 — read ConvoyViewModel tick() and understand node position data available. No code change first.

# DAY 9 — SESSION PLAN

KML recording, offline tile caching, and field testing. All Day 9 items blocked until Day 8 TRACK and My Cart are verified on device.

## Feature E — KML Route Recording

| # | Task — ONE CHANGE ONLY | Device Verify | File |
| --- | --- | --- | --- |
| E1 | KML file creation on REC button press — write header to Downloads. Filename = date + ride description. | File in Downloads after tap. Commit. | ConvoyScreen.kt |
| E2 | Append GPS position every 5s while recording via ViewModel ticker | KML file grows while REC active. Commit. | ConvoyViewModel.kt |
| E3 | Save and close KML on END button press — write closing tags, flush, close | Valid KML imports to Google Earth. Commit. | ConvoyScreen.kt |
| E4 | REC button turns red while recording active | Visual state change on tap. Commit. | ConvoyScreen.kt |

## Feature F — Offline Tile Caching

| # | Task — ONE CHANGE ONLY | Device Verify | File |
| --- | --- | --- | --- |
| F1 | Download Region button — prefetch tiles for current bounding box at zoom 16-19 via JS bridge | Tiles available offline after download. Commit. | convoy_map.html |
| F2 | Progress indicator during tile download — count/total in settings panel | Count/total shown during download. Commit. | ConvoyScreen.kt |
| F3 | Offline mode toggle uses cached tiles only — no network requests | Toggle OFFLINE. Map shows cached tiles. Commit. | convoy_map.html |

## Feature G — Field Testing

Blocked until stable map + node filter + My Cart fix + lead track + at least 2 radios with GPS.

| # | Test | Pass Criteria |
| --- | --- | --- |
| G1 | Static 3-node indoor test | All nodes visible. Status correct. My Cart identified. Track draws. |
| G2 | Walk test — LEAD/TAIL simulation outdoors | Convoy order updates as riders move. Distance updating. Track colors correct. |
| G3 | SIGNAL_DROP simulation — power off mid-node | Amber status after SIGNAL_DROP_MINUTES threshold. |
| G4 | LOST simulation — extended power off | Red status after LOST_MINUTES threshold. |
| G5 | Drive test — real 3-vehicle convoy, 1 mile route | Full system test. All features live. |

DAY 9 START: Step E1 — KML file creation on REC button press. Only after Day 8 TRACK and My Cart are verified on device.