CONVOY TRACKER

End of Day 9  •  Session Recap & Day 10 Plan

Branch: feature/convoy-tab  |  March 9, 2026

RULE: One change. Build. Deploy. Verify on device. Commit. Then next step. No exceptions.

# DAY 9 — COMPLETED THIS SESSION

| ID | Task | Status | Notes |
| --- | --- | --- | --- |
| C1-C4 | My Cart identity — nodeRepository.myNodeInfo, hex format !%08x | DONE | Committed |
| TRACK | GPS breadcrumb trail — device GPS feeds map polyline during REC | DONE | Committed |
| TRACK | Convoy route trail — lead cart position history, always-on, no REC required | DONE | Committed |
| TRACK | Route trail coloring — cart colors segments as it passes, tail resets to black | DONE | Committed |
| REC | REC button state machine — tap shows menu, PAUSE/CONTINUE toggle, END clears | DONE | Committed |
| REC | REC state persists across navigation — moved to ViewModel | DONE | Committed |
| MAP | Persistent WebView — map survives navigation, no world map reset | DONE | Committed |
| SPLASH | Convoy splash screen — hex logo, CONVOY title, Developed by Fred Kix | DONE | Committed — verified on device |
| SPLASH | Splash shows once — dismisses on first node, never reappears | DONE | Committed |
| IMPORTS | ConvoyScreen.kt imports cleaned — duplicate background/Arrangement/FontWeight removed | DONE | Committed |
| RADIO | T1000-E factory reset and reconfigured — CONVOY/AES256/30s GPS/TRACKER role | DONE | Both devices field ready |
| FIELD | Both nodes appearing and moving on convoy map | DONE | Verified outdoors |
| TRACK | Convoy route trail — field verification | OPEN | Day 10 first item |
| CART | My Cart HUD — field verification with live radio | OPEN | Day 10 |
| REC | KML recording — field verify, inspect file in Google Earth | OPEN | Day 10 |

# COMMITS THIS SESSION

| Hash | Message |
| --- | --- |
| 9a713745a | fix: resolve myCartId from nodeRepository.myNodeInfo on radio connect |
| b0e2dadd6 | fix: myCartId from nodeRepository, GPS breadcrumb track during recording |
| 080ac239c | fix: REC button state machine — show menu on tap, PAUSE/CONTINUE toggle, END clears filename |
| 2f1ee4a55 | fix: persist WebView in ViewModel — map survives navigation, no world map reset |
| 32b404ee4 | feat: convoy splash screen — hex logo, CONVOY title, Developed by Fred Kix |
| (pending) | feat: convoy route trail — lead cart history, cart color segments, always-on |

# DAY 10 — SESSION PLAN

Day 10 goal: Field test verification G1-G6, ride creation spec, radio config distribution design.

## 1. Field Test — G1 Through G6

| # | Test | Pass Criteria |
| --- | --- | --- |
| G1 | Static 3-node indoor test | All nodes visible. My Cart identified. Route trail draws. |
| G2 | Walk test — LEAD/TAIL simulation | Convoy order updates. Route trail grows. Cart colors correct. |
| G3 | SIGNAL_DROP simulation — power off mid-node | Amber status after threshold. Trail continues from lead. |
| G4 | LOST simulation — extended power off | Red status after LOST threshold. |
| G5 | KML recording — start, walk, stop, inspect file | Valid KML in my_tracks/. Imports to Google Earth. Track renders. |
| G6 | Drive test — 3-vehicle convoy, 1 mile route | Full system. Route trail, cart colors, My Cart HUD. V1 PASS. |

## 2. Ride Creation Spec — After G1 Passes

| P | Task | Notes |
| --- | --- | --- |
| 1 | Define ride card data model — Location, Date/Time, Hosted By, Ride Name, Description | Foundation for web portal |
| 2 | Radio config generation spec — Channel name (color+8-digit), AES256 PSK, Ride ID | Per-ride unique credentials |
| 3 | Rider registration fields — Callsign, Emergency Contact, Vehicle Description | Rider identity |
| 4 | Config file format — Meshtastic BLE deep link or import file spec | Auto-push to radio |
| 5 | Config backup/restore flow — save pre-ride config, restore post-ride | Rider trust feature |
| 6 | Email delivery spec — config file attachment, ride details, restore link | Rider onboarding |

## 3. Radio Config Distribution — High Priority

| P | Task | Notes |
| --- | --- | --- |
| 1 | Rider receives email with config file | Pre-ride onboarding |
| 2 | Taps file — launches Meshtastic or Convoy app via deep link | Zero manual setup |
| 3 | Pushes to radio via BLE: long name, channel, PSK, GPS interval | One tap config |
| 4 | Rider confirmed ready — green status in organizer dashboard | Real-time readiness |
| 5 | Post-ride — restore original radio config from email link | Non-destructive |

Day 10 start: G1 static test with both T1000-E radios connected. Verify route trail draws and My Cart HUD populated.