CONVOY TRACKER

Open Issues & Task Reference

Branch: feature/convoy-tab  |  March 10, 2026  |  End of Day 10 — Map Phase Complete

RULE: One change. Build. Deploy. Verify on device. Commit. Then next step. No exceptions.

STATUS: Map phase complete. All core map features committed and pushed (fa638e3). Moving to ride creation functionality.

# 1. MAP CODE TASKS

| # | Priority | Task | Notes |
| --- | --- | --- | --- |
| C1 | ✅ DONE | Convoy-as-home — startDestination, persistent base layer | Committed. |
| C2 | ✅ DONE | All tabs return to Convoy on back/nav tap | Confirmed. |
| C3 | ✅ DONE | REC state persistence — survives tab switch | Solved by Convoy-as-home architecture. |
| C4 | ✅ DONE | Splash screen — 3s timer, credit visible, WebView hidden | Committed a26bb09. |
| C5 | ✅ DONE | Group track color string fix | Broken color interpolation fixed. Track draws. |
| C6 | ✅ DONE | Single cart selection — tap marker, zoom + NODE HUD | Wired and verified. |
| C7 | ✅ DONE | Group track start/stop button in GROUP HUD | Committed c59c9e1. |
| C8 | ✅ DONE | Lead-only / all-carts toggle in GROUP HUD | Committed c59c9e1. |
| C9 | ✅ DONE | Track line thickness increased | weight 7. Committed c59c9e1. |
| C10 | ✅ DONE | OSMDroid removal from convoy files | Committed e780676. 277 lines deleted. |
| C11 | ✅ DONE | Off-track alert — red label > 150ft from route | Committed fa638e3. |
| C12 | P2 — Pending field | HUD display with larger group — cart icons/stats | Verify with 3+ carts. May be zoom/focus issue. |
| C13 | P2 — Backlog | Custom tile URL field in Convoy Settings | User-configurable map source |
| C14 | P3 — Backlog | KML file validation — Google Earth import test | Verify KML output is valid |
| C15 | Future | Ride start button — gate trail on explicit rider START tap | Avoid accumulating pre-ride staging positions. |

# 2. FIELD TESTS — G1 THROUGH G6

G1 must pass before further development. V1 PASS gate is G6.

| # | Test | Pass Criteria | Status |
| --- | --- | --- | --- |
| G1 | Static indoor — nodes, group track, START TRACK, cart tap | All nodes visible. Trail draws. Tap zooms + NODE HUD. | READY TO TEST |
| G2 | Walk test — LEAD/TAIL simulation | Convoy order updates. Trail grows. Cart colors correct. | OPEN |
| G3 | SIGNAL_DROP simulation | Amber status after threshold. | OPEN |
| G4 | LOST simulation | Red status after LOST threshold. | OPEN |
| G5 | KML recording — start, walk, stop, inspect | Valid KML in my_tracks/. Imports to Google Earth. | OPEN |
| G6 | Drive test — 3 vehicles, 1 mile | Full system pass. V1 GATE. | OPEN |

# 3. RIDE CREATION — NEXT PHASE

| # | Priority | Task | Notes |
| --- | --- | --- | --- |
| R1 | P1 — Next | Ride card data model — RideId, Name, Location, Date, Channel, PSK, Route KML | Spec in convoy_ride_creation_spec_v1.docx |
| R2 | P1 — Next | Rider registration data model — RegId, RideId, Callsign, Radio config | Spec in convoy_ride_creation_spec_v1.docx |
| R3 | P1 — Next | Ride creation UI — organizer creates ride card | New screen in app |
| R4 | P1 — Next | Rider registration UI — rider joins a ride | New screen in app |
| R5 | P1 — Next | Auto radio config generation — channel name, AES256 PSK per ride | Config file generation |
| R6 | P2 | Config delivery — email with config file to rider | Email flow |
| R7 | P2 | Config backup/restore — pre-ride backup, post-ride restore | Protect rider's existing radio config |
| R8 | P2 | Post-ride KML delivery to organizer | Email KML after ride completes |
| R9 | P3 | Payment integration — Day Pass $40, Individual $5/mo | Platform monetization |
| R10 | P3 | Pilot org ride | First real-world platform test |

# 4. RECENT COMMITS

| fa638e3 | feat: off-track alert — red label on map when cart > 150ft from route trail |
| --- | --- |
| e780676 | refactor: remove OSMDroid from convoy files, marker rendering via WebView/Leaflet |
| c59c9e1 | feat: group track start/stop, lead-only/all-carts toggle, thicker track line |
| a26bb09 | fix: splash screen 3s timer, credit visible, WebView hidden during splash |
| [prev] | feat: Convoy as startDestination — persistent base layer |
| 910fca0 | feat: convoy route trail — lead cart history, cart color segments, always-on |

# 5. RADIO CONFIGURATION (Current)

| Devices | Two SenseCAP T1000-E |
| --- | --- |
| Channel | CONVOY, AES256 PSK (same key both devices) |
| Smart Position | ON — movement-triggered |
| Node Broadcast | 24 hours |
| Telemetry | 1 hour |
| GPS Position Interval | 12 hours minimum, Smart Position movement-triggered |
| Role | TRACKER |

# 6. DEVELOPER REFERENCE

| Patch rule | NEVER python3 -c with ! chars. Always: cat > /tmp/fix.py << EOF then python3 /tmp/fix.py |
| --- | --- |
| Node ID format | "!%08x".format(node.num) — must match exactly for My Cart identity |
| Convoy files | ConvoyScreen.kt, ConvoyViewModel.kt, ConvoyEngine.kt, ConvoyConfig.kt, ConvoyMarkerRenderer.kt |
| Architecture | Jetpack Compose + Material 3, Hilt DI, UDF/ViewModel, DataStore, Type-Safe Navigation |
| Convoy home | Convoy is startDestination — persistent, never destroyed |
| Track flows | routeTrailSegments = convoy route (START TRACK gated). gpsTrailSegments = KML (REC button). |
| Track modes | LEAD ONLY = lead cart only. ALL CARTS = every node. Toggle in GROUP HUD. |
| Off-track | pointToSegmentDistanceMiles() in ViewModel. Threshold 0.028mi (150ft). Only active when trackActive. |
| WebView | Persistent in ViewModel.persistentWebView — hidden during splash. |
| Build | ./gradlew assembleDebug 2>&1 ¦ grep '^e:' ¦ head -20 |
| Install | ./gradlew installGoogleDebug |
| ADB check | ~/AppData/Local/Android/Sdk/platform-tools/adb.exe devices |