CONVOY TRACKER

Product Roadmap v7

Last Updated: March 22, 2026  |  Author: Fred Kix  |  Repo: kixazz25/Meshtastic-Android

# Platform Overview

Convoy is a Meshtastic-based off-grid convoy coordination system built as a fork of the Meshtastic Android client. It provides real-time mesh networking for vehicle convoys, event ride organization, and field coordination without cellular dependency.

| VERSION | PLATFORM | STATUS | DESCRIPTION |
| --- | --- | --- | --- |
| V1 | Android | COMPLETE | Manual Setup Group Ride Tracker |
| V2 | Android + iOS | IN PROGRESS | Self-Service Setup + Backend Ride Registration |
| V3 | Android + iOS | PLANNED | ATAK-Modeled Map Integration |
| V4 | Android + iOS | PLANNED | KML Track History Overlay |

# V1 — Manual Setup Group Ride Tracker

STATUS: COMPLETE ¦ APK: ConvoyTracker-V1-debug.apk

| FEATURE | DESCRIPTION | STATUS |
| --- | --- | --- |
| Group tracking HUD | GROUP mode and MY CART mode transparent overlay | COMPLETE |
| Node telemetry display | Heading, battery, altitude, speed per node | COMPLETE |
| Convoy node naming | LEAD-1 through SIERRA-20, HOTEL-10 operator cart | COMPLETE |
| Manual radio configuration | User configures radio manually before use | COMPLETE |

# V2 — Self-Service Setup + Backend Ride Registration

STATUS: IN PROGRESS ¦ Branch: feature/convoy-event-ride ¦ Last commit: 012fdbaad

## V2 Architecture

| FEATURE | DESCRIPTION | STATUS |
| --- | --- | --- |
| WebView/Leaflet map | Persistent map — never destroyed during session | COMPLETE |
| ConvoySubMenu | Accordion bottom sheet overlay on map | COMPLETE |
| Two user types | ORGANIZER and RIDER profiles | COMPLETE |
| Channel auto-generation | CONVOY-XXXX, AES-256 PSK via SecureRandom | COMPLETE |
| Master config in assets | master_config.json + master.cfg + convoy_apply_list.json | COMPLETE |

## V2 Radio Config Engine — COMPLETE March 19, 2026

MILESTONE: Binary cfg engine proven end-to-end. Ride config applied to factory-reset radio. 40 fields verified. Zero manual radio knowledge required.

| FEATURE | DESCRIPTION | STATUS |
| --- | --- | --- |
| ConvoyProfileBuilder | Builds DeviceProfile binary from WorkingConfig JSON | COMPLETE |
| Rules engine | Merges 4 sources: master JSON, radio config, apply list, ride definition | COMPLETE |
| Binary install | InstallProfileUseCase — one write, one reboot, 38 fields atomic | COMPLETE |
| Channel write transaction | beginEditSettings/setChannels/commitEditSettings — PSK committed to flash | COMPLETE |
| position_precision + is_muted | Channel module_settings written and verified | COMPLETE |
| 40-field verify screen | Errors-only display with group summary. positionPrecision verified. | COMPLETE |
| Two-stage ReconnectWait | Stage 1: binary reboot. Stage 2: channel write reboot. Both gated. | COMPLETE |
| Archive capture | Radio state archived before every config change | COMPLETE |
| Archive Restore Screen | List archives by node, select, restore. Wired to convoy submenu. | COMPLETE |
| Master config capture | Reads 40 fields from radio including positionPrecision and channelIsMuted | COMPLETE |

## V2 Backend Ride Registration — IN PROGRESS March 22, 2026

ARCHITECTURE PIVOT: Ride distribution moves from .convoy email attachment to AWS-hosted REST API. Rider receives invite link, taps it, enrolls online, downloads ride JSON. Radio engine unchanged.

| FEATURE | DESCRIPTION | STATUS |
| --- | --- | --- |
| AWS RDS MySQL | Free tier db.t4g.micro — us-east-1. convoy-tracker-db provisioned. | COMPLETE |
| Database schema | 4 tables: users, rides, enrollments, invites | IN PROGRESS |
| PHP REST API | Endpoints: create ride, send invite, enroll, get ride JSON | OPEN |
| Google Sign-In | Android one-tap auth. Google manages credentials. | OPEN |
| Invite link flow | Organizer sends link. Rider taps. App calls API. Downloads ride JSON. | OPEN |
| Local ride storage | Downloaded ride JSON saved to local Room/SQLite DB | OPEN |
| Online/offline gate | Create ride, invite, enroll = online only. Everything else = offline. | OPEN |

## V2 Pending Features

| FEATURE | DESCRIPTION | STATUS |
| --- | --- | --- |
| WorkingConfig persistence | Job survives navigation to Meshtastic connections screen | OPEN |
| GPS recording file name at END | File name dialog at END RECORD not start | OPEN |
| Cart tap HUD detail panel | Cart tap broken — restore detail panel display | OPEN |
| Distance traveled HUD | Total distance since record started — bottom right transparent | OPEN |
| Cart tap designate LEAD | Tap cart to set as LEAD. Confirmation dialog if no lead set. | OPEN |
| Map zoom unlock | MY CART and GROUP views lock zoom. Should allow free zoom after entry. | OPEN |
| GPS broadcast slider | Map settings slider 2-8s. Reads from radio. Writes back if changed. | OPEN |
| APK distribution page | HTML install page with QR code and instructions | OPEN |
| Channel + PSK in binary | Research: extend InstallProfileUseCase to process channel_url. Single reboot. | OPEN |
| Module fields in Verify | Wire moduleConfigFlow to ChannelViewModel for real module field comparison | OPEN |
| Node map channel filter | Filter map nodes to active convoy channel only | OPEN |
| RECORD icon unblocked | Cart disconnect messages overlay RECORD button — z-order fix | OPEN |
| Import splash screen | 3-second splash after ride import. Banner timing fix pending. | OPEN |
| Screen wake lock | FLAG_KEEP_SCREEN_ON — one line fix | OPEN |

# Backend Architecture — V2

## Database Schema — AWS RDS MySQL

| TABLE | FIELD | TYPE | DESCRIPTION |
| --- | --- | --- | --- |
| users | user_id | UUID PK | Unique user identifier |
| users | google_id | VARCHAR | Google Sign-In identifier |
| users | first_name | VARCHAR | First name |
| users | last_name | VARCHAR | Last name |
| users | cell | VARCHAR | Cell phone number |
| users | email | VARCHAR | Email from Google account |
| rides | ride_id | UUID PK | Unique ride identifier |
| rides | ride_name | VARCHAR | Human readable ride name |
| rides | ride_date | DATE | Scheduled ride date |
| rides | channel_name | VARCHAR | Meshtastic channel name (max 11 chars) |
| rides | channel_psk | VARCHAR | AES-256 32-byte key base64 encoded |
| rides | organizer_id | UUID FK | References users.user_id |
| rides | created_at | DATETIME | Creation timestamp |
| enrollments | enrollment_id | UUID PK | Unique enrollment identifier |
| enrollments | ride_id | UUID FK | References rides.ride_id |
| enrollments | user_id | UUID FK | References users.user_id |
| enrollments | role | ENUM | ORGANIZER or RIDER |
| enrollments | enrolled_at | DATETIME | Enrollment timestamp |
| invites | invite_id | UUID PK | Unique invite identifier |
| invites | ride_id | UUID FK | References rides.ride_id |
| invites | invited_by | UUID FK | References users.user_id — organizer only |
| invites | invite_token | VARCHAR | Unique random token — this IS the invite link |
| invites | claimed_by | UUID FK | Null until claimed by rider |
| invites | created_at | DATETIME | Invite creation timestamp |
| invites | claimed_at | DATETIME | Null until claimed |

## Ride Registration Flow

| # | ACTOR | ACTION |
| --- | --- | --- |
| 1 | Organizer | Creates ride in app (online) — stored in MySQL |
| 2 | Organizer | Sends invite link via any method (SMS, email, WhatsApp) |
| 3 | Rider | Taps invite link — Convoy Tracker opens via deep link |
| 4 | App | Calls GET /ride/{invite_token} — downloads ride JSON |
| 5 | App | Saves ride JSON to local DB — marks invite claimed |
| 6 | Rider | Goes offline — applies ride config to radio via existing engine |

# Environment Reference

| ITEM | VALUE |
| --- | --- |
| Branch | feature/convoy-event-ride |
| Last Commit | 012fdbaad — convoy file import, MediaStore scanner, ConvoyFileReceiver |
| Build | ./gradlew assembleGoogleDebug |
| Install | adb -s 8624SBCEDF00001789 install -r app/build/outputs/apk/google/debug/app-google-debug.apk |
| Device | 8624SBCEDF00001789 ¦ Node: !1d5bdc79 ¦ tracker-t1000-e fw 2.6.11.60ec05e |
| Assets | app/src/main/assets/ — master.cfg, master_config.json, convoy_apply_list.json |
| 40 fields verified | Device(4), LoRa(8), Channel(4), Position(6), Display(4), Module(14) |
| AWS RDS Endpoint | convoy-tracker-db.cudtjxrtdbql.us-east-1.rds.amazonaws.com |
| AWS Instance | convoy-tracker-db ¦ db.t4g.micro ¦ MySQL 8.0 ¦ us-east-1b |
| AWS DB User | convoy_admin |
| AWS Security Group | sg-ddbfe4a0 ¦ Port 3306 open to dev IP |
| AWS Region | us-east-1 (N. Virginia) |

CONVOY TRACKER  |  Product Roadmap v7  |  March 22, 2026