CONVOY TRACKER

Backend Migration — Function and Process Revision Checklist

March 22, 2026  |  Based on V2 Installation and User Guide

PURPOSE: Every function and process from the V2 User Guide reviewed against the AWS backend architecture. Each item marked with its disposition. BLOCKED items cannot be implemented or tested until EC2 is provisioned and the API has a permanent public URL.

# Status Legend

| UNCHANGED | No code changes required |
| --- | --- |
| REVISED | Needs modification — detail noted |
| ELIMINATED | Remove — replaced by backend |
| NEW | Does not exist yet — build required |
| BLOCKED | Cannot implement until EC2/RDS live |

# Part 1 — Installation

| SECTION | FUNCTION / PROCESS | STATUS | NOTES |
| --- | --- | --- | --- |
| Step 1 | Enable unknown sources | UNCHANGED | No change — still required for sideloaded APK |
| Step 2 | Get APK via email attachment | REVISED | User guide must be updated. APK delivered via download link or Google Play — not email attachment. Email attachment was tied to .convoy file approach. |
| Step 2 | Get APK via Google Drive | UNCHANGED | Valid distribution method — keep |
| Step 2 | Get APK via USB cable | UNCHANGED | Valid distribution method — keep |
| Step 3 | Install APK | UNCHANGED | Install process unchanged |
| Step 4 | First launch — map loads | REVISED | First launch now shows Google Sign-In screen before map. User must authenticate before accessing convoy features. |
| Step 4 | Radio pairing via Bluetooth | UNCHANGED | BT pairing process unchanged |

# Part 2 — User Guide

## Section 1 — What's New in V2

| SECTION | FUNCTION / PROCESS | STATUS | NOTES |
| --- | --- | --- | --- |
| V2 Features | Automated radio config | UNCHANGED | Radio engine untouched |
| V2 Features | Ride creation | UNCHANGED | Still created in app — now also saved to backend API |
| V2 Features | Email distribution (.convoy) | ELIMINATED | Replaced by invite link. .convoy format, ConvoyFileReceiver, intent filters, Downloads scanner all removed. |
| V2 Features | Auto import from email tap | ELIMINATED | Replaced by deep link: convoy://join/{token} |
| V2 Features | Archive and restore | UNCHANGED | Purely local — no backend involvement |
| V2 Features | 40-field verify | UNCHANGED | Radio engine untouched |

## Section 2 — User Roles

| SECTION | FUNCTION / PROCESS | STATUS | NOTES |
| --- | --- | --- | --- |
| Roles | ORGANIZER role | REVISED | Now requires Google Sign-In. organizer_id stored in backend users table. Can create rides and generate invite links. |
| Roles | RIDER role | REVISED | Now requires Google Sign-In. Receives invite link instead of email attachment. Taps link to enroll and download ride JSON. |

## Section 3-4 — Main Map and Button Bar

| SECTION | FUNCTION / PROCESS | STATUS | NOTES |
| --- | --- | --- | --- |
| Map | Full screen map | UNCHANGED | No changes |
| Map | CONVOY header tap | UNCHANGED | Opens submenu as today |
| Map | RECORD button | UNCHANGED | GPS recording unchanged |
| Map | Tile buttons SAT/RD/HYB | UNCHANGED | Map layer switching unchanged |
| Map | Node markers | UNCHANGED | Mesh node display unchanged |
| Map | HUD overlay | UNCHANGED | All HUD modes unchanged |
| Button Bar | GROUP / MY CART / HIDE / GEAR | UNCHANGED | All button bar functions unchanged |

## Sections 5-6-7 — HUD Panels

| SECTION | FUNCTION / PROCESS | STATUS | NOTES |
| --- | --- | --- | --- |
| GROUP HUD | All fields: Ride Title, UNITS, ACTIVE, LOST, LEAD, TAIL, SPAN | UNCHANGED | No changes |
| MY CART HUD | All fields: Callsign, SPD, HDG, BAT, ALT, AHEAD, BEHIND, TO LEAD, TO TAIL | UNCHANGED | No changes |
| NODE HUD | Cart detail: STATUS, SPD, BAT, SNR, Position, Last seen, RETURN | UNCHANGED | No changes |
| NODE HUD | SET AS LEAD button | UNCHANGED | Pending implementation — not backend related |
| NODE HUD | REMOVE FROM RIDE button | UNCHANGED | Pending implementation — not backend related |

## Section 8 — Convoy Menu

| SECTION | FUNCTION / PROCESS | STATUS | NOTES |
| --- | --- | --- | --- |
| Convoy Menu | EVENT/RIDE accordion | UNCHANGED | Accordion UI unchanged |
| Convoy Menu | MAP SETTINGS accordion | UNCHANGED | No changes |
| Convoy Menu | CLOSE button | UNCHANGED | No changes |
| Convoy Menu | Long press CONVOY = dev settings | UNCHANGED | No changes |
| Convoy Menu | Import Ride from Downloads (diagnostic) | ELIMINATED | Remove this menu item — was temporary diagnostic tool |

## Section 9 — Create a Ride

| SECTION | FUNCTION / PROCESS | STATUS | NOTES |
| --- | --- | --- | --- |
| Create Ride | Ride Name field | UNCHANGED | No changes |
| Create Ride | Ride Date field | UNCHANGED | No changes |
| Create Ride | Description field | UNCHANGED | No changes |
| Create Ride | Channel Name auto-generation | UNCHANGED | Still generated locally — sent to API |
| Create Ride | Encryption Key auto-generation | UNCHANGED | Still generated locally — sent to API |
| Create Ride | Save ride locally | UNCHANGED | Ride still saved to local convoy_events/ JSON file |
| Create Ride | POST ride to API | BLOCKED | NEW — after local save, POST to /rides API. Requires organizer_id from Google Sign-In. Cannot test until EC2 live. |
| Create Ride | Warning: key cannot be regenerated | UNCHANGED | Warning still valid |

## Section 10 — Transfer Event/Ride Details via Email

| SECTION | FUNCTION / PROCESS | STATUS | NOTES |
| --- | --- | --- | --- |
| Transfer Screen | Entire screen — Search bar, Ride list, Tap to select, SEND button | ELIMINATED | Screen replaced by INVITE RIDERS flow. .convoy email attachment approach abandoned entirely. |
| Transfer Screen | INVITE RIDERS button | NEW | Replaces Transfer screen. Calls POST /rides/{id}/invite. Returns invite link. Opens Android share sheet. User sends via any method. |

## Section 11 — Apply Ride Info to Radio

| SECTION | FUNCTION / PROCESS | STATUS | NOTES |
| --- | --- | --- | --- |
| Apply Radio | MASTER tab — apply baseline config | UNCHANGED | Reads from master assets. Radio engine untouched. |
| Apply Radio | RIDE tab — ride list display | UNCHANGED | Reads ride JSON files from convoy_events/ as today. Files now arrive via API not email. |
| Apply Radio | RIDE tab — select and apply ride | UNCHANGED | Generates temp JSON, hands to engine, destroys after. Engine untouched. |
| Apply Radio | Channel name display | UNCHANGED | No changes |
| Apply Radio | Long Name field | UNCHANGED | No changes |
| Apply Radio | Config accordion groups | UNCHANGED | No changes |
| Apply Radio | PROCEED TO UPDATE button | UNCHANGED | No changes |

## Section 12 — ReconnectWait Two-Stage Radio Write

| SECTION | FUNCTION / PROCESS | STATUS | NOTES |
| --- | --- | --- | --- |
| ReconnectWait | Stage 1 — Binary install 60s countdown | UNCHANGED | No changes |
| ReconnectWait | Stage 1 — WRITE CHANNEL + PSK button | UNCHANGED | No changes |
| ReconnectWait | Stage 2 — Channel write | UNCHANGED | No changes |
| ReconnectWait | Stage 2 — 60s countdown | UNCHANGED | No changes |
| ReconnectWait | Stage 2 — PROCEED TO VERIFY button | UNCHANGED | No changes |
| ReconnectWait | Manual BT toggle instructions | UNCHANGED | No changes |

## Section 13 — Verify Config Screen

| SECTION | FUNCTION / PROCESS | STATUS | NOTES |
| --- | --- | --- | --- |
| Verify | 40-field comparison — all groups | UNCHANGED | No changes |
| Verify | Errors-only display | UNCHANGED | No changes |
| Verify | Group summary | UNCHANGED | No changes |

## Section 14 — Restore Prior Config Post Ride

| SECTION | FUNCTION / PROCESS | STATUS | NOTES |
| --- | --- | --- | --- |
| Archive Restore | List archives by node | UNCHANGED | Purely local — no backend involvement |
| Archive Restore | Select and restore archive | UNCHANGED | No changes |
| Archive Restore | Auto-backup before every apply | UNCHANGED | No changes |

## Section 15 — Complete Rider Workflow

| SECTION | FUNCTION / PROCESS | STATUS | NOTES |
| --- | --- | --- | --- |
| Rider Workflow | Open ride email | REVISED | Email now contains invite link, not .convoy attachment |
| Rider Workflow | Tap .convoy attachment | ELIMINATED | Replaced by tapping invite link |
| Rider Workflow | Convoy Tracker opens and saves ride | REVISED | Now: tap invite link. ConvoyInviteActivity catches convoy://join/{token}. Calls GET /ride/{token}. Saves ride JSON to convoy_events/. |
| Rider Workflow | 3-second splash on next menu open | REVISED | Splash still shows but triggered by successful API download not file scan |
| Rider Workflow | Apply ride to radio — all steps | UNCHANGED | All apply steps unchanged |

## Section 16 — Radio Config Reference

| SECTION | FUNCTION / PROCESS | STATUS | NOTES |
| --- | --- | --- | --- |
| Radio Config | All 10 field values | UNCHANGED | US region, LONG_FAST, hop limit, TX power, GPS, smart position, imperial, TRACKER, precision 32, AES-256 |

## Section 17 — Troubleshooting

| SECTION | FUNCTION / PROCESS | STATUS | NOTES |
| --- | --- | --- | --- |
| Troubleshooting | No vehicles on map | UNCHANGED | Same resolution |
| Troubleshooting | Yellow lock icon on radio | UNCHANGED | Same resolution |
| Troubleshooting | WRITE CHANNEL button stays grey | UNCHANGED | Same resolution |
| Troubleshooting | Verify shows channel failures | UNCHANGED | Same resolution |
| Troubleshooting | Imported ride not in RIDE tab | REVISED | New resolution: check invite link was tapped and API returned success. Old resolution (resend .convoy) eliminated. |
| Troubleshooting | RECORD button not tappable | UNCHANGED | Same resolution — known open issue |
| Troubleshooting | Map zoom locked | UNCHANGED | Known open issue |
| Troubleshooting | App closes when tapping BT settings | UNCHANGED | Known open issue |
| Troubleshooting | Play Protect warning | UNCHANGED | Same resolution |
| Troubleshooting | Radio shows CLIENT role | UNCHANGED | Same resolution |

# New Items Not in User Guide

| SECTION | FUNCTION / PROCESS | STATUS | NOTES |
| --- | --- | --- | --- |
| NEW | Google Sign-In screen | BLOCKED | First launch only. One-tap Google auth. Registers user via POST /users/register. Stores user_id locally. Cannot implement until EC2 live. |
| NEW | ConvoyInviteActivity | BLOCKED | Catches convoy://join/{token} deep link. Calls GET /ride/{token}. Saves ride JSON to convoy_events/. Shows success toast. Cannot implement until EC2 live. |
| NEW | INVITE RIDERS button | BLOCKED | In Create Ride or Ride List screen. Calls POST /rides/{id}/invite. Shares convoy://join/{token} link via Android share sheet. Cannot implement until EC2 live. |
| NEW | API base URL setting | BLOCKED | Stored in SharedPreferences. Set once when EC2 is provisioned. Never changes after that. |
| NEW | Online/offline gate | BLOCKED | Check network connectivity before any API call. Show clear message if offline. All radio/tracking functions still work offline. |
| NEW | GPS Smart Broadcast Interval slider | OPEN | Setting under convoy menu. Slider 2–8 seconds minimum smart position broadcast interval. Reads current value from radio on open. Writes back to radio if changed. |

# Dead Code to Remove

| FILE / CLASS | DESCRIPTION | STATUS | ACTION |
| --- | --- | --- | --- |
| ConvoyFileReceiver.kt | Standalone Activity for .convoy file tap | ELIMINATED | Delete file. Remove from AndroidManifest. |
| scanImportDirectory() | Downloads folder MediaStore scanner in ConvoyViewModel | ELIMINATED | Remove function. Remove call from init block. |
| .convoy intent filters | All intent filters in AndroidManifest for .convoy mime types | ELIMINATED | Already partially removed. Clean up remaining. |
| Import Ride from Downloads | Menu item in ConvoySubMenu | ELIMINATED | Remove SubMenuItem and onImportFromDownloads callback. |
| ConvoyTransferRideScreen.kt | Email transfer screen — .convoy attachment flow | ELIMINATED | Delete file. Replace with INVITE RIDERS button. |
| convoy_import/ directory | Internal staging directory for .convoy files | ELIMINATED | Remove directory creation and all references. |
| pendingImportBanner | StateFlow for import splash — tied to file scan | REVISED | Keep StateFlow but wire to API download success instead of file scan. |

# Implementation Order — When EC2 is Live

| # | TASK | DETAIL | EFFORT |
| --- | --- | --- | --- |
| 1 | Remove dead code | Delete ConvoyFileReceiver, scanImportDirectory, Transfer screen, convoy_import references, manifest filters, menu item. | 1 hour |
| 2 | Google Sign-In | Add dependency, Google Cloud Console setup, ConvoyAuthViewModel, sign-in screen, SharedPreferences user storage. | 3-4 hours |
| 3 | Wire Create Ride to API | After local JSON save, POST to /rides with organizer_id. Handle success/failure. | 1-2 hours |
| 4 | INVITE RIDERS button | Replace Transfer screen. POST /rides/{id}/invite. Share link via Android share sheet. | 2 hours |
| 5 | ConvoyInviteActivity | Register convoy:// deep link. Catch intent. GET /ride/{token}. Save JSON to convoy_events/. Show splash. | 2-3 hours |
| 6 | Online/offline gate | Check connectivity before API calls. Graceful offline handling. | 1 hour |
| 7 | End-to-end test | Organizer creates ride. Sends invite link. Second device taps. Ride in Apply Radio. Apply to radio. Verify. | 1-2 hours |
| 8 | Update user guide | Revise all REVISED sections. Remove all ELIMINATED sections. Add new Google Sign-In and invite link documentation. | 2 hours |

CONVOY TRACKER  |  Backend Migration Revision Checklist  |  March 22, 2026