DAY 15 WORK SCHEDULE

March 18, 2026  |  Branch: feature/convoy-event-ride  |  Fred Kix

Last Commit: 55c6c86df — test: bypass writes for display testing of all 4 config screens

# SESSION STARTUP — Run These Commands First

Run all 9 steps before writing any code.

Step 1 — Navigate to project

cd ~/Meshtastic-Android

Step 2 — Verify branch

git branch

Must show: * feature/convoy-event-ride

Step 3 — Pull latest

git pull

Step 4 — Check status

git status

Step 5 — Stop Gradle daemons

./gradlew --stop

Step 6 — Check Task Manager

Confirm no java.exe / OpenJDK Binary processes running.

Step 7 — Verify device

~/AppData/Local/Android/Sdk/platform-tools/adb.exe devices

Must show: 8624SBCEDF00001789 device

Step 8 — Build

./gradlew assembleGoogleDebug 2>&1 | tail -20

Step 9 — Install

adb -s 8624SBCEDF00001789 install -r app/build/outputs/apk/google/debug/app-google-debug.apk

# DAY 14 COMPLETED — Do Not Re-Open

| PROC-01 | ✓ DONE Archive screen: reads radio, writes backup JSON, shows file path |
| --- | --- |
| PROC-02 | ✓ DONE Radio status bar on all screens: CONNECTED / CONNECTING / DISCONNECTED / SLEEPING |
| PROC-03 | ✓ DONE Navigation: Apply Radio → Archive → Device → LoRa → Position → Channel → Verify |
| PROC-04 | ✓ DONE WorkingConfig shares correctly across all screens via single ViewModel instance |
| PROC-05 | ✓ DONE CANCEL gate on every screen — stops before any write, returns to prior screen |
| PROC-06 | ✓ DONE PROCEED button disabled when radio not connected — all screens |
| PROC-07 | ✓ DONE Bypass mode installed for display testing of all 4 write screens |
| PROC-08 | ✓ DONE All 4 config screens display correct values from WorkingConfig |
| PROC-09 | ✓ DONE ConvoyWriteArchive route added to Routes.kt and ConvoyNavigation.kt |
| PROC-10 | ✓ DONE ViewModel instance persistence bug fixed — was causing silent popBackStack |

# PRIORITY 1 — Master Config Capture

Clean master configuration image with real radio values. This is the blocker for all write operations.

RADIO-01 — Add primaryChannelPsk to ConvoyMasterConfig

- Add field to data class, toJson(), fromJson()

- Wire ConvoyMasterCaptureScreen to read channels from ChannelViewModel

- Read actual channel name and PSK from connected radio on capture

- Read actual LoRa values: region, preset, hop limit, TX power

- Save all values to master_config.json

RADIO-02 — Add longName to RadioSnapshot

- Read long name from node DB at archive time

- Store in snapshot JSON

- Populate WorkingConfig.longName from snapshot

- Display correctly on Device Config screen

RADIO-03 — Capture New Master Configuration Image

- Connect reference radio via Bluetooth

- Run capture — reads all values from radio

- Verify all fields populated: LoRa, channel name, PSK, long name

- Pull file via adb:

adb shell run-as com.geeksville.mesh.google.debug cat files/master_config.json > master_config.json

- Copy to app/src/main/assets/master_config.json

- Commit: chore: update master_config.json from capture

# PRIORITY 2 — Archive Restore Screen (UI-03)

Closes out the ride config loop. Process 3 of the radio write flow.

- List archived config files sorted by date from convoy_backups/

- User selects file — build WorkingConfig from archive

- Run same 4-screen write sequence: Device → LoRa → Position → Channel → Verify

- No rules engine — exact restore of all values from selected archive

- No channel/PSK override — restores original radio state completely

- Commit: feat: archive restore screen (Process 3)

# PRIORITY 3 — Rewire Writes and Validate

Remove bypass mode. Test Master Config and Ride Config write processes end to end.

RADIO-04 — Restore Actual Write Code

- Remove [WRITE BYPASSED] from Device, LoRa, Position, Channel screens

- Test Device Config write — no reboot, verify success message

- Test LoRa Config write — reboot detected, BLE reconnect shown, PROCEED unlocks

- Test Position Config write — no reboot, verify success message

- Test Channel + PSK write — reboot detected, BLE reconnect shown

- Verify screen confirms all values pass after full write sequence

RADIO-05 — Validate Master Config Process End to End

- Archive → Device → LoRa → Position → Channel → Verify

- All values from master_config.json confirmed written correctly

- Commit: feat: master config write validated end-to-end

RADIO-06 — Validate Ride Config Process End to End

- Select ride → Archive → Device → LoRa → Position → Channel → Verify

- Channel name and PSK from ride file confirmed written correctly

- Commit: feat: ride config write validated end-to-end

# PRIORITY 4 — Ride Config Transfer

- TRANSFER-01: Auto-email ride config JSON to enrolled user on ride creation

- TRANSFER-02: Manual send — select ride → email to self

- TRANSFER-03: Import from email attachment — register as handler for convoy_ride_*.json, parse, import to local ride DB

# ENVIRONMENT RULES — Locked

| Rule | Value |
| --- | --- |
| Build command | ./gradlew assembleGoogleDebug ONLY |
| Install command | adb -s 8624SBCEDF00001789 install -r app/build/outputs/apk/google/debug/app-google-debug.apk |
| No commit without | On-device verification |
| Install before clean | Always — clean wipes APK |
| File paths | Always context.filesDir — never C:/ConvoyProto |
| Git repo | ~/Meshtastic-Android — NOT /c/convoy_tracker |
| Active branch | feature/convoy-event-ride |
| Primary test device | 8624SBCEDF00001789 |
| ADB path | ~/AppData/Local/Android/Sdk/platform-tools/adb.exe |
| Pre-build | ./gradlew --stop → Task Manager → build |

# TASK STATUS TRACKER

| ID | Task | Pri | Status | Notes |
| --- | --- | --- | --- | --- |
| RADIO-01 | Add primaryChannelPsk to ConvoyMasterConfig | 1 | OPEN | Blocker for all writes |
| RADIO-02 | Add longName to RadioSnapshot | 1 | OPEN | Device Config screen |
| RADIO-03 | Capture new master configuration image | 1 | OPEN | One master config only |
| UI-03 | Archive Restore Screen (Process 3) | 2 | OPEN | Closes ride config loop |
| RADIO-04 | Restore writes — remove bypass | 3 | OPEN | After master config done |
| RADIO-05 | Validate master config write end-to-end | 3 | OPEN | Full 5-screen sequence |
| RADIO-06 | Validate ride config write end-to-end | 3 | OPEN | Channel/PSK from ride |
| TRANSFER-01 | Auto-email ride config on creation | 4 | OPEN | To enrolled user email |
| TRANSFER-02 | Manual ride email send | 4 | OPEN | Select ride → email |
| TRANSFER-03 | Import ride config from attachment | 4 | OPEN | Register as file handler |
| GPS-01 | ConvoyGpsService.kt foreground service | 5 | OPEN | 1 sec GPS, notification |
| UX-01 | Date picker on ride creation | 6 | OPEN | Replace free text |
| UX-02 | User selection picker | 6 | OPEN | Replace free-text email |
| UI-01 | Red font on second device | 7 | OPEN | Theme override issue |
| UI-02 | Selected cart panel tap target | 7 | OPEN | Too small |

# OPEN ISSUES CARRIED FORWARD

- ConvoyMasterConfig.exists() check may fail on clean install

- HudModeRow orphaned parameters — dead code, cleanup when convenient

- Gear button needs settings screen wiring

- .bak files committed to git — add to .gitignore

- Remove ConvoyNav debug Log.e statements before release

# PROCESS RULES — Non-Negotiable

- Write → Build → Test on device → Commit. Never skip steps.

- One change at a time. No compound changes.

- Never commit without on-device verification.

- No rollbacks — fix forward with surgical changes.

- Read project reference at start of every session.