DAY 15 WORK SCHEDULE

March 18, 2026  |  Branch: feature/convoy-event-ride  |  Author: Fred Kix

Last Commit: 55c6c86df — test: bypass writes for display testing of all 4 config screens

# SESSION STARTUP — Run These Commands First

Step 1 — Navigate to project

cd ~/Meshtastic-Android

Step 2 — Verify branch

git branch

Must show: * feature/convoy-event-ride. If not: git checkout feature/convoy-event-ride

Step 3 — Pull latest

git pull

Step 4 — Check status

git status

Step 5 — Stop Gradle daemons

./gradlew --stop

Step 6 — Check Task Manager

Confirm no java.exe / OpenJDK Binary processes running.

Step 7 — Verify device

~/AppData/Local/Android/Sdk/platform-tools/adb.exe devices

Must show: 8624SBCEDF00001789 device

Step 8 — Build

./gradlew assembleGoogleDebug 2>&1 | tail -20

Step 9 — Install

adb -s 8624SBCEDF00001789 install -r app/build/outputs/apk/google/debug/app-google-debug.apk

If build hangs

Task Manager → End Task all OpenJDK/java.exe → ./gradlew --stop → rebuild

Errors only

./gradlew assembleGoogleDebug 2>&1 | grep "^e:" | head -20

# DAY 14 COMPLETED — Do Not Re-Open

| PROC-01 | ✓ DONE Archive screen: reads radio, writes backup JSON, shows file path and all radio values |
| --- | --- |
| PROC-02 | ✓ DONE Radio status bar on all write screens: CONNECTED / CONNECTING / DISCONNECTED / SLEEPING |
| PROC-03 | ✓ DONE Navigation: Apply Radio → Archive → Device → LoRa → Position → Channel → Verify |
| PROC-04 | ✓ DONE WorkingConfig shares correctly across all screens via single ViewModel instance |
| PROC-05 | ✓ DONE CANCEL gate on every screen — stops before any write, returns to prior screen |
| PROC-06 | ✓ DONE PROCEED button disabled when radio not connected — all screens |
| PROC-07 | ✓ DONE Bypass mode installed for display testing of all 4 write screens |
| PROC-08 | ✓ DONE All 4 config screens display correct values from WorkingConfig |
| PROC-09 | ✓ DONE ConvoyWriteArchive route added to Routes.kt and ConvoyNavigation.kt |
| PROC-10 | ✓ DONE ViewModel instance persistence bug fixed — was causing silent popBackStack on all write screens |

# PRIORITY 1 — Master Config Capture

Clean master configuration image with real radio values. Blocker for all write operations. One master config — captured once, bundled in assets, never user-modifiable.

RADIO-01 — Add primaryChannelPsk to ConvoyMasterConfig

- Add primaryChannelPsk field to data class, toJson(), fromJson()

- Wire ConvoyMasterCaptureScreen to read channels from ChannelViewModel

- Read actual channel name and AES-256 PSK from connected radio on capture

- Read actual LoRa values: region, preset, hop limit, TX power from localConfig

- Save all values to master_config.json

RADIO-02 — Add longName to RadioSnapshot

- Read node long name from node DB at archive time

- Store in RadioSnapshot JSON alongside other hardware fields

- Populate WorkingConfig.longName from snapshot on archive

- Display correctly on Device Config screen before write

RADIO-03 — Capture New Master Configuration Image

- Connect reference radio via Bluetooth

- Run capture from Settings Panel → Capture Master Config

- Verify all fields populated: LoRa region, preset, hop limit, TX power, channel name, PSK, long name

- Pull file via adb:

adb shell run-as com.geeksville.mesh.google.debug cat files/master_config.json > master_config.json

- Copy to app/src/main/assets/master_config.json

- Commit: chore: update master_config.json from capture

MENU-01 — Add Checklist Maintenance to Hidden Convoy Menu

- Add 'Edit Apply List' option to password-protected Settings Panel

- Navigates to ConvoyApplyListScreen from hidden menu

- Allows developer to enable/disable which fields are pushed to rider radios

- Accessible only via long press CONVOY → password → Edit Apply List

- Sits alongside Capture Master Config in the hidden menu

# PRIORITY 2 — Rewire Writes and Validate

Remove bypass mode. Test Master Config and Ride Config write processes end to end.

RADIO-04 — Restore Actual Write Code to All 4 Screens

- Remove [WRITE BYPASSED] labels from Device, LoRa, Position, Channel screens

- Restore actual channelViewModel.setConfig() and setChannels() calls

- Test Device Config write — no reboot required, verify success message

- Test LoRa Config write — radio reboots, BLE reconnect detected, PROCEED unlocks

- Test Position Config write — no reboot required, verify success message

- Test Channel + PSK write — radio reboots, BLE reconnect detected

- Verify screen reads back all values and confirms pass after full sequence

RADIO-05 — Validate Master Config Process End to End

- Archive → Device → LoRa → Position → Channel → Verify

- All values from master_config.json confirmed written to radio correctly

- Verify screen shows all pass ✔

- Commit: feat: master config write validated end-to-end

RADIO-06 — Validate Ride Config Process End to End

- Select ride → Archive → Device → LoRa → Position → Channel → Verify

- Channel name and PSK from ride file confirmed written to radio correctly

- Verify screen shows all pass ✔

- Commit: feat: ride config write validated end-to-end

# PRIORITY 3 — Ride Config Transfer

Personal edition: email-based ride config distribution and import.

TRANSFER-01 — Auto-Email Ride Config on Creation

- When ride is created and saved, generate ride config JSON file

- Auto-email as attachment to the enrolled user's email address

- Subject: CONVOY Ride Config — [ride name] [date]

- Attachment filename: convoy_ride_[eventId].json

- Uses Android Intent.ACTION_SEND with email client

TRANSFER-02 — Manual Ride Email Send

- Add SEND button to ride detail or ride list screen

- User selects a ride from list and taps SEND

- Emails ride config JSON to enrolled user email address

- Confirmation toast: Ride config sent to [email]

TRANSFER-03 — Ride Config Import from Email Attachment

- Register app as file handler for convoy_ride_*.json attachments

- On open: parse and validate ride config JSON

- Show import confirmation screen: ride name, date, channel, organizer

- On confirm: import ride into local ride database

- Show success: ride now appears in ride list

- Commit: feat: ride config email transfer and import

# PRIORITY 4 — Archive Restore Screen (Process 3)

Closes the ride config loop. Allows exact restore of any prior radio state from the backup archive.

- List all archived config files from convoy_backups/ sorted by date, newest first

- Show file name, timestamp, node ID, firmware version for each archive

- User selects archive → build WorkingConfig from archive file

- Run same 4-screen write sequence: Device → LoRa → Position → Channel → Verify

- No rules engine — exact restore of all values from selected archive

- No channel/PSK override — restores original radio state completely

- Used for: post-ride restore, error recovery after failed write

- Accessible from Apply Radio screen as Process 3 option: RESTORE FROM ARCHIVE

- Commit: feat: archive restore screen (Process 3)

# PRIORITY 5 — GPS Recording Persistence

GPS recording drops when screen locks or user navigates away from Convoy tab. Three-tier architecture. Tier 1 is complete. Tier 2 is the Day 15 target.

Tier 1 — keepScreenOn (COMPLETE)

- ✓ DONE: view.keepScreenOn = true in ConvoyScreen — committed b970c8b80

- Covers auto screen timeout while on Convoy tab

- Zero permissions, zero manifest changes

- LIMITATION: Manual lock or power button still stops GPS

Tier 2 — Foreground Service (Day 15 Target)

- Create ConvoyGpsService.kt — Android foreground service

- Persistent notification shown while recording: 'Convoy track recording...'

- GPS survives: screen lock, power button press, navigation to other apps

- GPS poll interval: 1000ms (1 second) — current is 5000ms, too slow

- At 30 MPH: 1-second interval = 44-foot KML track resolution

- At 30 MPH: 5-second interval = 220-foot resolution — unacceptable

- Filter duplicate coordinates — only write KML point when position changes

- Temp file: convoy_track_<timestamp>.kml — renamed on END RECORD

- File name dialog moved to END RECORD — not safe to type while driving

- Manifest: add SERVICE declaration and FOREGROUND_SERVICE permission

- Commit: feat: ConvoyGpsService foreground service for persistent GPS

Tier 3 — Battery Optimization Exemption (V2)

- IGNORE_BATTERY_OPTIMIZATIONS permission

- Prevents Android killing service on rides longer than 30 minutes in power-saving mode

- User grants manually — add prompt to setup wizard

- Deferred to V2

# PRIORITY 6 — Maps Integration

Requirements from roadmap. Open source map integration for offline convoy operation. Two reference architectures: ATAK-modeled and MapLibre.

Current State

- Leaflet/OpenStreetMap in convoy_map.html — online only, development/preview use

- MapLibre already present in Meshtastic-Android codebase — supports offline tiles

- Map service with multiple sources already exists in the app — no new map engine needed

MAP-01 — Map Region Selector on Create Ride Screen

- Developer draws bounding box on map or imports a KML boundary file

- Triggers offline tile download for the selected region

- Block ride distribution until download complete or user acknowledges online-only

- Region stored with ride config — distributed to riders with ride file

MAP-02 — MapLibre Offline Tile Download

- MBTiles format storage for offline map data

- Tile sources: satellite, hybrid, topo, road — match ATAK/iTAK conventions

- Region bundled with ride config file for distribution

- Storage management: show tile cache size, allow delete by region

MAP-03 — Replace Leaflet with MapLibre GL in convoy_map.html

- Same JavaScript bridge interface — no changes to Android WebView integration

- Offline-capable tile rendering — works without cellular

- iPad-compatible layout — tablet responsive UI

- Preserve existing map bridge calls: updateNodes, updateTrack, setCenter

MAP-04 — ATAK Pattern Reference

- No TAK Server dependency — ATAK/iTAK used as UI/UX design pattern only

- Map layer conventions follow ATAK standards for future interoperability

- CoT (Cursor on Target) data format preserved in node telemetry

- V3 milestone: full ATAK-modeled map interface for convoy coordination

# ENVIRONMENT RULES — Locked

| Rule | Value |
| --- | --- |
| Build command | ./gradlew assembleGoogleDebug ONLY |
| Install command | adb -s 8624SBCEDF00001789 install -r app/build/outputs/apk/google/debug/app-google-debug.apk |
| APK location | app/build/outputs/apk/google/debug/app-google-debug.apk |
| No commit without | On-device verification |
| Install before clean | Always — clean wipes APK |
| File paths | Always context.filesDir — never C:/ConvoyProto |
| Git repo | ~/Meshtastic-Android — NOT /c/convoy_tracker |
| Active branch | feature/convoy-event-ride |
| Primary test device | 8624SBCEDF00001789 |
| ADB path | ~/AppData/Local/Android/Sdk/platform-tools/adb.exe |
| Pre-build | ./gradlew --stop → Task Manager check → build |

# TASK STATUS TRACKER

| ID | Task | Pri | Status | Notes |
| --- | --- | --- | --- | --- |
| RADIO-01 | Add primaryChannelPsk to ConvoyMasterConfig | 1 | OPEN | Blocker for all writes |
| RADIO-02 | Add longName to RadioSnapshot | 1 | OPEN | Device Config screen display |
| RADIO-03 | Capture new master configuration image | 1 | OPEN | One master config only |
| MENU-01 | Add checklist maint to hidden convoy menu | 1 | OPEN | Edit Apply List option |
| RADIO-04 | Restore writes — remove bypass | 2 | OPEN | After master config done |
| RADIO-05 | Validate master config write end-to-end | 2 | OPEN | Full 5-screen sequence |
| RADIO-06 | Validate ride config write end-to-end | 2 | OPEN | Channel/PSK from ride |
| TRANSFER-01 | Auto-email ride config on creation | 3 | OPEN | To enrolled user email |
| TRANSFER-02 | Manual ride email send | 3 | OPEN | Select ride → email |
| TRANSFER-03 | Import ride config from attachment | 3 | OPEN | Register as file handler |
| UI-03 | Archive Restore Screen (Process 3) | 4 | OPEN | Closes ride config loop |
| GPS-01 | ConvoyGpsService.kt — foreground service | 5 | OPEN | 1 sec GPS, persistent |
| GPS-02 | File name dialog moved to END RECORD | 5 | OPEN | Not safe while driving |
| MAP-01 | Map region selector on Create Ride | 6 | OPEN | Offline tile download trigger |
| MAP-02 | MapLibre offline tile download | 6 | OPEN | MBTiles, region with ride |
| MAP-03 | Replace Leaflet with MapLibre GL | 6 | OPEN | Same JS bridge interface |
| MAP-04 | ATAK pattern reference implementation | 6 | OPEN | V3 milestone |
| UX-01 | Date picker on ride creation | 7 | OPEN | Replace free text |
| UX-02 | User selection picker | 7 | OPEN | Replace free-text email |
| UI-01 | Red font on second device | 8 | OPEN | Theme override issue |
| UI-02 | Selected cart panel tap target | 8 | OPEN | Too small |

# OPEN ISSUES CARRIED FORWARD

- ConvoyMasterConfig.exists() check may fail on clean install — verify assets check

- HudModeRow orphaned parameters — dead code, cleanup when convenient

- Gear button needs settings screen wiring

- .bak files committed to git — add to .gitignore

- Remove ConvoyNav debug Log.e statements before release

- GPS-03: Battery optimization exemption (Tier 3) — deferred to V2

# PROCESS RULES — Non-Negotiable

- Write → Build → Test on device → Commit. Never skip steps.

- One change at a time. No compound changes.

- Never commit without on-device verification.

- No rollbacks — fix forward with surgical changes.

- Read project reference at start of every session.