Convoy Tracker — Day 7 Continued & Day 8 Task List

Branch: feature/convoy-tab   |   Last commit: 7895cc9fa   |   March 2026

RULE: One change. Build. Deploy. Verify on device. Commit. Then next step. No exceptions.

Day 7 — Completed ✅

All steps below committed and verified on device as of end of Day 7 session.

| # | Task — ONE CHANGE ONLY | Status | Device Verify |
| --- | --- | --- | --- |
| A1.1 | Create convoy_map.html — plain colored div | DONE | Dark blue background + green text visible |
| A1.2 | Replace AndroidView(MapView) with AndroidView(WebView) | DONE | WebView loads local HTML |
| A1.3 | Enable JS + DOM storage + LAYER_TYPE_HARDWARE | DONE | Included in A1.2 factory block |
| A2.1 | Add Leaflet map with OSM tiles — verify tiles load | DONE | Green TILES OK status, map renders |
| A2.2 | Add TILE_SOURCES map to ConvoyConfig. Pass ACTIVE_TILE_SOURCE URL via JS bridge onPageFinished | DONE | Esri satellite tiles loading on open |
| A3.1 | Add clearMarkers() and addMarker() JS functions to convoy_map.html | DONE | Functions present in HTML |
| A3.2 | Add device GPS pointer via navigator.geolocation in convoy_map.html | DONE | Blue ME marker on open |
| A3.3 | Wire clearMarkers()+addMarker() calls from Kotlin LaunchedEffect(convoyState) | DONE | Node markers appear on map with convoy colors |
| A3.4 | Add setView() and fitBounds() JS functions. Wire LaunchedEffect(hudMode,convoyState) | DONE | Map zooms to nodes. Guard zero coords. |

Day 7 Continued — Remaining

Start here next session. Commit: 7895cc9fa. Complete these before moving to Day 8.

Feature B — Channel Filter

Required for V1 — without it foreign nodes corrupt convoy order, LEAD/TAIL, and My Cart.

| # | Task — ONE CHANGE ONLY | Status | Device Verify |
| --- | --- | --- | --- |
| B1 | Add var selectedChannel: String = '' to ConvoyConfig.kt | OPEN | Build passes. Commit. |
| B2 | In ConvoyViewModel expose StateFlow<List<String>> of distinct channel names from nodeDBbyNum | OPEN | Build passes. Commit. |
| B3 | Add DropdownMenu to settings panel below layer buttons. Collect channelList in ConvoyScreen. | OPEN | Open settings. Channel dropdown visible with known channel names. Commit. |
| B4 | On channel selection write to ConvoyConfig.selectedChannel | OPEN | Select CONVOY. ConvoyConfig.selectedChannel = CONVOY. Commit. |
| B5 | In readLiveNodes filter nodes by selectedChannel. Empty string = no filter. | OPEN | Build passes. Commit. |
| B6 | End-to-end test — select CONVOY channel | OPEN | Foreign nodes (SXS Track etc.) disappear from map. Only CONVOY nodes visible. Commit. |

Feature C — My Cart Identity Fix

My Cart view shows 'not found'. myCartId not matching any node. Must fix before field test.

| # | Task — ONE CHANGE ONLY | Status | Device Verify |
| --- | --- | --- | --- |
| C1 | grep -n myCartId ConvoyViewModel.kt — read and understand current logic. No code change yet. | OPEN | Root cause identified. |
| C2 | Identify correct node ID source — nodeInfo.myNodeNum or connected device info from MeshService | OPEN | Correct ID source confirmed. No code change yet. |
| C3 | Fix myCartId assignment in ViewModel to match connected radio node ID | OPEN | Build passes. Commit. |
| C4 | Test — open My Cart HUD mode with radio connected | OPEN | My Cart shows own speed, heading, battery, signal. Commit. |

Feature A5 — Settings Panel Rewire

Layer buttons SAT/HYB/TOPO/RD exist but call dead OSMDroid code. Wire to JS bridge. Do after B and C.

| # | Task — ONE CHANGE ONLY | Status | Device Verify |
| --- | --- | --- | --- |
| A2.3 | Wire SAT/HYB/TOPO/RD buttons to call setTileUrl() via evaluateJavascript on webViewRef | OPEN | Tap SAT — satellite tiles. Tap RD — road tiles. Commit. |
| A2.4 | Add tile URL text field to settings panel. Paste any XYZ URL — map updates. | OPEN | Paste custom URL. Map switches source. Commit. |
| A5.1 | Remove all OSMDroid imports from ConvoyScreen.kt | OPEN | Build passes with no OSMDroid references. Commit. |
| A5.2 | Remove OSMDroid googleImplementation from build.gradle.kts | OPEN | Build passes. APK size reduced. Commit. |

Feature D — Android BLE Node Visibility Investigation

Investigation only. Low priority — do after B, C, A5.

| # | Task — ONE CHANGE ONLY | Status | Device Verify |
| --- | --- | --- | --- |
| D1 | Check Meshtastic Android settings for node filter, hop limit, RSSI threshold | OPEN | Document finding. No code change. |
| D2 | Place T1000 and T-Beam physically adjacent — verify cross-type BLE visibility | OPEN | Document result. |
| D3 | Add BLE device selector dropdown to convoy app | OPEN | Build, deploy, verify. Commit. |

Day 8 — KML + Offline Tiles + Field Test

All Day 8 items blocked until Day 7 Features B and C are verified on device.

Feature E — KML Route Recording

| # | Task — ONE CHANGE ONLY | Status | Device Verify |
| --- | --- | --- | --- |
| E1 | KML file creation on REC button press — write header to Downloads. Filename = date + ride description. | OPEN | File appears in Downloads after tap. Commit. |
| E2 | Append GPS position every 5s while recording via ViewModel ticker | OPEN | KML file grows while REC active. Commit. |
| E3 | Save and close KML on END button press — write closing tags, flush, close. | OPEN | Valid KML in Downloads. Import to Google Earth renders track. Commit. |
| E4 | REC button turns red while recording active | OPEN | Visual state change on tap. Commit. |

Feature F — Offline Tile Caching

| # | Task — ONE CHANGE ONLY | Status | Device Verify |
| --- | --- | --- | --- |
| F1 | Download region button — prefetch tiles for current bounding box at zoom 16-19 | OPEN | Tiles available offline after download completes. Commit. |
| F2 | Progress indicator during tile download | OPEN | Count/total shown in settings panel during download. Commit. |
| F3 | Offline mode toggle uses cached tiles only — no network requests | OPEN | Toggle OFF. Map still shows cached tiles. No network. Commit. |

Feature G — Field Testing

Blocked until stable map + channel filter + myCartId fix + at least 2 radios with GPS.

| # | Task — ONE CHANGE ONLY | Status | Device Verify |
| --- | --- | --- | --- |
| G1 | Static 3-node indoor test | OPEN | All nodes visible on map. Status indicators correct. My Cart identified. |
| G2 | Walk test outdoors — LEAD/TAIL simulation | OPEN | Convoy order updates as riders move. Distance updating. |
| G3 | SIGNAL_DROP simulation — power off mid-node | OPEN | Amber status after SIGNAL_DROP_MINUTES threshold. |
| G4 | LOST simulation — extended power off | OPEN | Red status after LOST_MINUTES threshold. |
| G5 | Drive test — real 3-vehicle convoy, 1 mile route | OPEN | Full system test. All features live. |

Hardware Outstanding

| # | Task — ONE CHANGE ONLY | Status | Device Verify |
| --- | --- | --- | --- |
| H1 | T-Beam #2 — return/replace (BLE hardware fault) | OPEN | Replacement received and configured. |
| H2 | T-Beam #1 TX fault retest after factory reset | OPEN | TX confirmed working or documented for return. |

Next session start: Step B1 — add selectedChannel to ConvoyConfig.kt. Nothing else first.