GroupTrack

V3.0 Phase B Task List — April 4, 2026  v1

Branch: feature/convoy-event-ride  |  V3_FEATURES_ENABLED = false  |  Last commit: 649d350f6

# Completed — April 3, 2026

| ID | Item | Status |
| --- | --- | --- |
| PB-12..15 | SSL live on grouptrack.org. certbot auto-renewal. API_BASE_URL = https://grouptrack.org/. Path routing fix. | PASS |
| PB-NAV-01 | Event/Ride Services icon added to Meshtastic nav bar (MeshtasticIcons.Wifi placeholder). | PASS |
| PB-NAV-02 | ConvoyServicesChooser — Online/Offline two-button bottom sheet. Wired to tap handler. | PASS |
| PB-SIGN | ConvoySignIn, ConvoySubscription screens built and wired to nav graph. Dev toggle on sign-in. | PASS |
| PB-DASH | ConvoyDashboardScreen stub built. ConvoyFieldRadioScreen stub built. Both wired to nav graph. | PASS |
| V3-FLAG | V3_FEATURES_ENABLED = false in ConvoyConfig.kt. All V3 gated. V2.4 testers unaffected. | PASS |

# Block 1 — Nav Icon Cleanup (30 min)

| ☐ | ID | Task | Est. | Status |
| --- | --- | --- | --- | --- |
| ☐ | NAV-01 | Replace MeshtasticIcons.Wifi placeholder with proper Services icon — create custom GroupTrack services icon or use Route icon from Signal.kt properly. | 20 min | OPEN |
| ☐ | NAV-02 | Add repress handler for EventRideServices in the isRepress block in Main.kt (currently only Convoy and Nodes have repress handlers). | 10 min | OPEN |

# Block 2 — Offline Services Bottom Sheet (2 hr)

Replace ConvoyFieldRadioScreen stub with full Offline Services bottom sheet matching s21-s31 from prototype.

| ☐ | ID | Task | Est. | Status |
| --- | --- | --- | --- | --- |
| ☐ | OFF-01 | Build ConvoyOfflineServicesSheet.kt — accordion bottom sheet with Field Radio, Map Manager, Import GPX/KML, Archive/Restore entries. | 60 min | OPEN |
| ☐ | OFF-02 | Wire OFFLINE button in ConvoyServicesChooser to ConvoyOfflineServicesSheet instead of direct FieldRadio navigate. | 15 min | OPEN |
| ☐ | OFF-03 | Field Radio entry → existing ConvoyApplyRadioScreen flow. Verify apply master config still works. | 15 min | OPEN |
| ☐ | OFF-04 | Map Manager entry → stub ConvoyMapManagerScreen.kt. Full build in Phase B MAP-01. | 20 min | OPEN |
| ☐ | OFF-05 | Build, install, test all offline sheet entries navigate correctly. | 15 min | OPEN |

# Block 3 — Dashboard Screen (2 hr)

Build proper s04 Dashboard — notifications + enrollments + invites. NOT a button launcher.

| ☐ | ID | Task | Est. | Status |
| --- | --- | --- | --- | --- |
| ☐ | DASH-01 | Replace ConvoyDashboardScreen stub with full implementation. GET /notifications + /enrollments + /invites. | 90 min | OPEN |
| ☐ | DASH-02 | Inline accept/decline invite. Cancel enrollment inline. Organizer name+email display. | 30 min | OPEN |
| ☐ | DASH-03 | Bottom nav inside Dashboard: Rides ¦ Explore ¦ Tracks ¦ Profile ¦ Field Radio. | 30 min | OPEN |
| ☐ | DASH-04 | Test E2E — sign in → dashboard loads with live data from API. | 20 min | OPEN |

# Block 4 — App Launch Check (45 min)

If wifi connected + signed in + subscribed → auto-navigate to Dashboard on app launch.

| ☐ | ID | Task | Est. | Status |
| --- | --- | --- | --- | --- |
| ☐ | LAUNCH-01 | Add LaunchedEffect to MainScreen — check wifi + isSignedIn + isSubscribed on launch. If all true, navigate to ConvoyRoutes.ConvoyDashboard. | 30 min | OPEN |
| ☐ | LAUNCH-02 | Gate behind V3_FEATURES_ENABLED flag. Test with dev toggle ON and OFF. | 15 min | OPEN |

# Block 5 — Rides Screens (3 hr)

Build s09 My Rides, s10/s10b Create Ride, s11 Ride Detail per prototype spec.

| ☐ | ID | Task | Est. | Status |
| --- | --- | --- | --- | --- |
| ☐ | RIDE-01 | Build ConvoyRidesScreen.kt — s09 My Rides list. GET /rides enrolled/completed/organized. | 60 min | OPEN |
| ☐ | RIDE-02 | Build ConvoyCreateRideScreen.kt — s10/s10b. Name, date, time, channel, trailhead gate, map area gate. | 90 min | OPEN |
| ☐ | RIDE-03 | Build ConvoyRideDetailScreen.kt — s11. Enrollment list, invite entry, broadcast entry. | 60 min | OPEN |
| ☐ | RIDE-04 | POST /rides E2E — create ride → invite generation → invite link share. | 30 min | OPEN |

# Block 6 — Flip V3 Flag + Remove Legacy (1 hr)

| ☐ | ID | Task | Est. | Status |
| --- | --- | --- | --- | --- |
| ☐ | V3-01 | Set V3_FEATURES_ENABLED = true in ConvoyConfig.kt. | 2 min | OPEN |
| ☐ | V3-02 | Remove EVENT/RIDE accordion from ConvoySubMenu.kt — legacy V2.4 functionality retired. | 15 min | OPEN |
| ☐ | V3-03 | Full E2E test all flows: sign-in, dashboard, rides, invite, accept, field radio. | 45 min | OPEN |
| ☐ | V3-04 | Commit: feat: V3.0 Phase B complete — all flows wired, legacy removed. | 5 min | OPEN |

# Environment Reference

| Item | Value |
| --- | --- |
| EC2 | 34.224.89.217 — ssh -i ~/.ssh/convoy-api-key-2.pem ec2-user@34.224.89.217 |
| API | https://grouptrack.org/convoy_api.php |
| RDS | convoy-tracker-db.cudtjxrtdbql.us-east-1.rds.amazonaws.com / convoy_tracker |
| Android 1 | 8624SBCEDF00001789 — primary test device |
| Android 2 | 24039703201775 — no GPS hardware, uses radio GPS fallback |
| Build | ./gradlew assembleGoogleDebug 2>&1 ¦ grep -E "^e:¦BUILD" |
| Debug log | adb -s 8624SBCEDF00001789 shell run-as com.geeksville.mesh.google.debug cat files/convoy_debug.log |
| V3 flag | ConvoyConfig.kt: V3_FEATURES_ENABLED = false (flip to true to expose V3) |

GroupTrack  |  V3.0 Phase B Task List v1  |  April 4, 2026  |  Branch: feature/convoy-event-ride