Convoy Tracker — Product Roadmap

kixazz25/Meshtastic-Android   |   Branch: feature/convoy-tab   |   March 2026

This is the governing document for the project. Every coding decision must be measured against the current version deliverable. Features not in the current version are deferred — no exceptions.

Project Mission

Build an off-grid group ride coordination app running on Meshtastic mesh radio hardware. No cellular, no internet required in the field. Riders can see each other on a map, know who is ahead and behind, and be alerted when someone drops out of range — all from a tablet or phone mounted in their vehicle.

Development Rules — Apply to All Versions

RULE 1: One change at a time. Build, deploy, verify on device, commit. Then next change.

RULE 2: Before any infrastructure change — ask 'does this risk breaking something that currently works?' Discuss before touching code.

RULE 3: No hardcoding. If a value belongs in ConvoyConfig, it goes there first, always.

RULE 4: If it breaks — git revert immediately. Do not stack more code on top of broken code.

RULE 5: Every session starts by defining the deliverable for that session. Stay on it.

RULE 6: Features not in the current version are deferred. Do not build ahead.

RULE 7: If a fix takes more than 2 build attempts — stop, analyze, document the root cause.

VERSION 1 — Manual Setup Group Ride Tracker

Target: A technically configured group ride where the operator sets up all radios manually. The app tracks all riders on a map, shows each rider their own status, and alerts when someone drops off. Works without internet in the field.

Must Have Features

| Feature | Detail |
| --- | --- |
| Map — all convoy nodes with live position | WebView + Leaflet.js map. Configurable tile URL in ConvoyConfig. Nodes shown as color-coded markers. Tile URL changeable by pasting in settings panel. |
| My Cart view — own position data | Speed, heading, battery %, SNR. Identified by myCartId matching connected radio node ID. |
| Node status — ACTIVE / SIGNAL_DROP / LOST | Color coding on map and HUD. Thresholds in ConvoyConfig. Amber at SIGNAL_DROP_MINUTES, red at LOST_MINUTES. |
| Convoy order — LEAD and TAIL identified | First and last nodes in convoy. Shown in GROUP HUD. Distance from LEAD to TAIL displayed. |
| Works without internet in field | Pre-cached map tiles loaded before ride. Offline mode toggle. No cellular required once tiles cached. |
| Manual radio setup | Operator configures all radios via USB/web client before ride. CONVOY channel, AES256, 60s position broadcast, Precise GPS. |

Not In Version 1 — Deferred

| Feature | Detail |
| --- | --- |
| Channel filter UI polish — remember last selection | Persist selected channel across sessions. Auto-select CONVOY on first use. |
| Offline tile download from within app | Tiles pre-cached manually before ride. In-app download deferred to V2. |
| BLE device selector | Radio paired at setup. Selector deferred to V2. |
| QR onboarding wizard | Manual radio config acceptable for V1. Wizard deferred to V2. |
| KML recording | Route recording deferred to V3. |
| Configurable alert thresholds in UI | Thresholds in ConvoyConfig.kt. UI sliders deferred to V2. |
| Automatic convoy order assignment | Manual role assignment via radio config. Auto-assignment deferred to V2. |

Version 1 Pass Criteria

| Test | Pass Criteria |
| --- | --- |
| Static 3-node indoor test | All 3 nodes visible on map. Status indicators correct. My Cart identified. |
| Walk test outdoors | Convoy order updates as riders move. LEAD and TAIL correct. Distance updating. |
| Real vehicle drive test | 3 vehicles, 1 mile route. Map follows convoy. SIGNAL_DROP triggers when vehicle separates. LOST triggers on power off. |

VERSION 2 — Self-Service Setup + Usability

Target: A non-technical rider can join a convoy group without operator assistance. Channel filter keeps the map clean. Offline tiles downloaded from within the app. Alert thresholds adjustable from the UI.

| Feature | Detail |
| --- | --- |
| Channel filter — select CONVOY channel | Pull channel names from NodeDB. Select CONVOY to filter map to convoy nodes only. Without this, foreign nodes corrupt convoy order, LEAD/TAIL assignment, distance calculations, and My Cart view. |
| In-app offline tile download | Download region button fetches tiles for current bounding box at selected zoom. Progress indicator. Works before going off-grid. |
| BLE device selector | Dropdown to switch connected radio without reinstalling app. |
| QR onboarding wizard | Scan QR to join convoy channel. Automatic PSK sync. Guided radio setup flow. |
| Configurable alert thresholds in UI | SIGNAL_DROP, LOST, and OFF_TRACK sliders fully wired and persisted. |
| Auto-cache rolling radius | Background tile prefetch around current position as cart moves. |

VERSION 3 — KML Route Recording

Target: Every ride is recorded as a KML track with date and ride description. Tracks stored on device and retrievable after the ride.

| Feature | Detail |
| --- | --- |
| KML recording — start on REC button press | Write KML header to Downloads. File named with date + ride description. |
| KML recording — append position every 5 seconds | ViewModel ticker writes lat/lon/alt/timestamp Placemark while recording. |
| KML recording — save on END button press | Write closing tags, flush, close. File available in Downloads app. |
| Ride description entry | Text field to name the ride before recording starts. Stored in KML metadata. |
| Ride storage and retrieval | List of recorded rides in app. Tap to view details. Export or share. |
| REC button visual state | Red indicator while recording active. |

VERSION 4 — KML Track History Overlay

Target: All recorded rides shown as toggleable overlays on the live map. Riders can see where they have been and compare past routes.

| Feature | Detail |
| --- | --- |
| KML track overlay on live map | Recorded tracks displayed as polylines on Leaflet map. Color-coded by ride. |
| Toggle tracks on/off by ride | Ride list with toggle switch. Each ride shows/hides its track independently. |
| Track detail on tap | Tap track segment to see ride name, date, distance, duration. |
| Track color by date or ride name | Visual differentiation between multiple ride overlays. |
| Export all tracks | Bulk export all KML files. Share to Google Earth, Gaia GPS, etc. |

Current Status — Where We Are

Version 1 — In Progress

Architecture complete. All 4 radios configured. Mesh working. Map tiles not loading (Day 7 fix: replace OSMDroid with WebView/Leaflet). My Cart not identified. Channel filter not required for V1 but needed to clean up foreign nodes during testing.

Blocking V1 completion:

1. Map tiles not loading — replace OSMDroid with WebView/Leaflet (Day 7)   2. My Cart not identified — myCartId fix (Day 7)   3. Pre-cache map tiles for test area before field test (Day 8)

This document is the source of truth for what gets built and when. If it is not in the current version, it does not get built yet.