GroupTrack V2.4

Session Handoff — April 22, 2026

Branch: feature/convoy-event-ride

Android 1 factory reset completed. Fresh install. 100GB free.

# 1. Commits — April 21-22 Session

| Commit | Description |
| --- | --- |
| 6583f30c3 | Map viewer with trail overlay, standalone GPS, GPS centering, APK version label |
| 5d8ff4704 | Trail overlay on convoy map, TRAILS/TRACKS toggles, fix tile sources |
| 4bec1a87d | Shared tile storage /Documents/GroupTrack/maps/tiles/ with migration |
| d46c2f1fa | GPX writer fix — writes actual GPX when TRACK_EXPORT_FORMAT=GPX |

# 2. Current Build State

| Item | Value |
| --- | --- |
| Branch | feature/convoy-event-ride |
| V3 flag | V3_FEATURES_ENABLED = false |
| Android 1 (8624SBCEDF00001789) | V2.4 release — factory reset, fresh install, 100GB free |
| Android 2 (24039703201775) | V3.0 debug — old build, needs update |
| Tile storage | /sdcard/Documents/GroupTrack/maps/tiles/ — 3 dirs present (HYB, SAT, TOPO) |
| Track storage | /sdcard/Documents/my_tracks/ — 3 test tracks recorded |
| APK in Downloads | GroupTrack_v2.4_20260422_XXXX.apk |

# 3. Uncommitted Changes — Need Testing

| Change | File(s) | Status |
| --- | --- | --- |
| 3 map layers (removed HYB button) | ConvoyConfig, ConvoyScreen, MapViewerScreen, convoy_map.html | APPLIED — displays correctly, directory naming bug |
| Track viewer with MANAGE_EXTERNAL_STORAGE | AndroidManifest, ConvoyMapViewerScreen, grouptrack_map.html | APPLIED — NOT TESTED. File picker still showing instead of in-app list |
| TRAILS/TRACKS auto-toggle updated for SAT/TOPO | ConvoyScreen, convoy_map.html | APPLIED — working |

# 4. Morning Task Queue — Priority Order

| Priority | Task | Details |
| --- | --- | --- |
| P1 | Fix tile directory naming | Buttons say SAT/TOPO/TOPO+ but download saves to HYB/SAT/TOPO. Directory names must match button labels. |
| P2 | Fix track viewer — replace file picker with in-app list | MANAGE_EXTERNAL_STORAGE granted but track viewer still shows system file picker. Need in-app list with search, tap to load/unload, color coded. |
| P3 | Test track viewer | Load KML and GPX tracks on Map Viewer. Verify parsers, colors, FIT, CLEAR. |
| P4 | Build V3.0 debug for Android 2 | Flip flag, build debug, install Android 2, flip back. Both devices get 3-layer maps. |
| P5 | Download maps for Saturday ride | St. George to Bar 10 corridor on both devices. |
| P6 | Track viewer on convoy map | Same track loading pattern on convoy_map.html |
| P7 | Intent filter for KML/GPX | Register GroupTrack to open KML/GPX files instead of Gaia |
| P8 | North indicator on maps | Small N arrow at top center of both map screens |
| P9 | Auto-delete temp tracks on SKIP | convoy_track_temp files should be removed when user skips naming |

# 5. Display Behavior — Confirmed Working

| Button | Tile Source | Trails Auto-Toggle |
| --- | --- | --- |
| SAT (button 1) | Google Hybrid — satellite + labels + roads | ON |
| TOPO (button 2) | ArcGIS World Topo — topographic + roads | ON |
| TOPO+ (button 3) | ArcGIS USA Topo — USGS contour lines | OFF |

TRAILS button toggles trail overlay on/off for any source.

TRACKS button intended for track file loading — currently broken (shows file picker).

# 6. Known Issues

| Issue | Impact | Fix |
| --- | --- | --- |
| Tile directory naming mismatch | Downloads save as HYB/ when button says SAT | P1 — align directory names to button labels |
| Track viewer shows file picker | Should be in-app list with search | P2 — rebuild with MANAGE_EXTERNAL_STORAGE + File.listFiles() |
| Tile migration renameTo() fails Android 12+ | Cannot auto-migrate old tiles | Won't fix — testers re-download |
| Export sheet launches Gaia | KML/GPX files open in Gaia not GroupTrack | P7 — intent filter |
| No background tile download | Leaving screen cancels download | V2.5 — WorkManager queue |
| Orphaned tiles in old package dirs | Factory reset only way to reclaim | Resolved — factory reset done on Android 1 |
| Parowan Gap / AZ Strip missing trails | BLM data not in UGRC dataset | V2.5 — BLM GTLF sourcing |

# 7. Device Status After Factory Reset

Android 1 (8624SBCEDF00001789):

- Factory reset complete, 100GB available

- V2.4 release installed (3-layer build)

- Bluetooth paired, radio connected

- 3 test tracks recorded in Documents/my_tracks/

- Small map area downloaded (HYB, SAT, TOPO dirs)

- Gaia and onX GPX exports available on Google Drive for import

Android 2 (24039703201775):

- V3.0 debug — old build, needs 3-layer update

- Shared tile storage active

# 8. Session Start Checklist

1. Upload this document

2. Upload GroupTrack_AllDocs.txt

3. Upload function_universe_raw.txt and where_used_raw.txt

4. Fix tile directory naming (P1)

5. Fix track viewer in-app list (P2)

6. Build, install, test on Android 1

GroupTrack V2.4 | Session Handoff | April 22, 2026