GroupTrack V3.0 — Steps to Walkaway Point

Date: April 13, 2026  |  Starting point for next session

STEP 0 — Session Startup (always first)

•  Run: ./recommit_docs_v3.sh or equivalent snapshot script

•  Upload GroupTrack_V3_Spec.txt to Claude for context

•  Upload these three session documents for continuity

STEP 1 — Fix Build Errors (BLOCKER)

Current build fails on two files. Fix before any other work.

1A — Revert GroupTrackTheme.kt to last clean state

The bottom nav popup changes have syntax errors. Revert to bak and rewrite cleanly.

•  Run: cp GroupTrackTheme.kt.bak GroupTrackTheme.kt

•  Verify build passes with: ./gradlew copyApkToDownloads 2>&1 | grep -E "^e:|BUILD|FAILED"

1B — Fix or remove ConvoyPendingRidesScreen.kt

Decision made: pending rides move to Dashboard Section 1. This screen may be deprecated.

•  Option A: Delete ConvoyPendingRidesScreen.kt — pending rides go in dashboard instead

•  Option B: Fix field references — loadAll() call and type inference errors on lines 40-41, 105-125

•  Recommended: Option A — cleaner architecture

STEP 2 — Build Navigation Scaffolding (DO THIS FIRST)

Before any screen work — lock navigation structure so nothing moves again.

2A — Identify ConvoyNavigation.kt routes

•  grep -n "composable\|navigate\|ConvoyRoutes" ConvoyNavigation.kt

•  Document all existing routes — do not add new ones until step 2B

2B — Add new routes for V3 screens

•  ConvoyPendingRidesScreen route (if keeping) or remove reference

•  ConvoyCreateRideScreen already has route — verify it accepts rideId parameter

•  No other new routes needed — popup menus navigate within existing routes

2C — Wire bottom nav popup callbacks

•  Update all GroupTrackBottomNav call sites to pass new callbacks:

•    onCreateRide → navigate to ConvoyPendingRidesScreen or CreateRideScreen

•    onApplyMasterConfig → navigate to ConvoyApplyRadioScreen

•    onArchiveRestore → navigate to ConvoyArchiveRestoreScreen

•    onMyProfile → navigate to ConvoyProfileScreen

•  Build and verify navigation works before touching any screen content

STEP 3 — Rebuild Bottom Nav Popup Menus

Rewrite GtPopupMenu cleanly — the BoxScope alignment issue must be solved.

Option A — Use DropdownMenu (recommended)

•  Jetpack Compose DropdownMenu handles alignment natively

•  Replace GtPopupMenu/GtPopupItem with DropdownMenu + DropdownMenuItem

•  Eliminates BoxScope alignment problem entirely

Option B — Fix BoxScope

•  Make entire bottom nav a Box with BoxScope

•  Pass BoxScope receiver to popup functions

•  More complex but keeps current structure

STEP 4 — Add Organizer Pending Rides to Dashboard Section 1

Pending rides display in Dashboard Section 1 when user is organizer.

•  ConvoyDashboardScreen.kt — Section 1 currently shows organizer notifications

•  Add: if user is organizer AND has pending rides → show pending rides list below notifications

•  Each pending ride card: name, date, location + EDIT button + OPEN RIDE button

•  EDIT → navigates to ConvoyCreateRideScreen pre-populated with ride data

•  OPEN RIDE → triggers invite framework (stub for now)

•  Non-organizers see Section 1 unchanged

STEP 5 — Update Rides Menu

ConvoyRidesScreen.kt already built — update menu items to reflect new architecture.

•  Remove: Create / Open a Ride (moved to dashboard)

•  Keep: My Rides & History (stub)

•  Keep: Search by Area (stub)

•  Keep: Search by Organizer (stub)

•  Keep: Search by Trail (stub)

•  All stubs show COMING SOON — no navigation needed

STEP 6 — Wire Enrollment API

POST/PUT/GET /enrollments — connect dashboard accept/maybe/decline buttons to server.

•  POST /enrollments — rider responds to invite from Section 2 or Section 4

•  PUT /enrollments/{id} — rider changes response from Section 3

•  GET /enrollments?user_id= — load rider's enrollments for dashboard sections 2 and 3

•  ConvoyApiClient.kt already has enrollRider() — verify signature matches spec

•  Wire to dashboard buttons — currently buttons update local state only

STEP 7 — Simple Email Invite on OPEN RIDE

Minimum viable invite — server sends email when organizer opens a public ride.

•  Server side: convoy_api.php — on PUT /rides/{id}/status=open, query followers, send email

•  Email contains: ride name, date, arrive time, rollout, trailhead, organizer email (tappable)

•  PHP snapshot before changes: ssh -i ~/.ssh/convoy-api-key-2.pem ec2-user@34.224.89.217 'cp /var/www/html/convoy_api.php ~/convoy_api_snapshot_$(date +%Y%m%d).php'

•  Test with Dave's account as follower

STEP 8 — Build, Install, Smoke Test

•  ./gradlew copyApkToDownloads 2>&1 | grep -E "^e:|BUILD|APK:|FAILED"

•  adb -s 8624SBCEDF00001789 install -r -d [apk path]

•  Test: dashboard loads, bottom nav popups appear, create ride saves, pending rides show in Section 1

•  Test: accept/maybe/decline buttons fire API calls

STEP 9 — Commit

•  git rm **/*.bak* before commit

•  git add -A && git commit -m "feat(v3): nav scaffolding, bottom nav popups, pending rides in dashboard, enrollment API wired"

•  git push origin feature/convoy-event-ride

AFTER WALKAWAY — New Map Track

Once Steps 1-9 are complete, pivot to new map development.

•  New Leaflet map — non-convoy, clean slate

•  KML/GPX import and display — Leaflet omnivore plugin

•  Waypoint display and management

•  Overlay manager — toggle/remove overlays

•  Route planning — draw line, import GPX from Gaia/OnX/Garmin

•  Tile download manager integrated with map

•  This work drops into V2.4 gated — does not touch V3.0 architecture

Key Commands Reference

| Command | Purpose |
| --- | --- |
| ./gradlew copyApkToDownloads 2>&1 ¦ grep -E "^e:¦BUILD¦APK:¦FAILED" | Build and filter output |
| adb -s 8624SBCEDF00001789 install -r -d [apk] | Install to V2.4 tester device |
| adb -s 24039703201775 install -r -d [apk] | Install to V3 dev device |
| git rm **/*.bak* | Remove bak files before commit |
| ssh -i ~/.ssh/convoy-api-key-2.pem ec2-user@34.224.89.217 | SSH to API server |
| adb -s [serial] logcat ¦ grep -E "TILE URL¦ZOOM LEVEL¦ConvoyJS" | Debug tile and zoom issues |