GroupTrack  Daily Work Plan

April 6, 2026  |  Branch: feature/convoy-event-ride  |  CONFIDENTIAL

V3 Phase B Active  |  V2.4.1 Sunday April 12 Target

SESSION START — Every Session

Run: bash ~/Meshtastic-Android/docs/recommit_docs_v3.sh

Then upload GroupTrack_V3_Spec.txt from Downloads to Claude chat window.

1. Completed Today — April 6, 2026

Website

| ✓ | Commitment page nav wired — Beta Testing + Documents links added |
| --- | --- |
| ✓ | documents.html created — app screenshot, PDF links, certification checklist card |
| ✓ | index.html updated — Beta Testing + Documents nav links added |
| ✓ | V2.4 Certification Checklist v2 — interactive HTML with dropdowns, export, deployed to /docs/ |
| ✓ | recommit_docs_v3.sh updated — now generates GroupTrack_V3_Spec.txt at session end |

V3.0 Phase B — Android

| ✓ | ConvoySessionManager.kt — session state, launch route resolver, zip/radius fields |
| --- | --- |
| ✓ | ConvoyTermsScreen.kt + ConvoyPrivacyScreen.kt — Rider Terms and Privacy acceptance screens |
| ✓ | Sign-In → Terms → Privacy → Dashboard flow wired end to end |
| ✓ | ConvoyDashboardScreen.kt — full content: invites, enrolled rides, notifications, available rides near me, zip/radius filter |
| ✓ | GroupTrackBottomNav — 5-tab nav: HOME/RIDES/MAP/PROFILE/RADIO |
| ✓ | ConvoyMyRidesScreen.kt — ride list with status colors, seeded data display |
| ✓ | ConvoyCreateRideScreen.kt, ConvoyRideDetailScreen.kt — stubbed, wired to nav |
| ✓ | ConvoyProfileScreen.kt, ConvoyExploreScreen.kt, ConvoyTracksScreen.kt — wired to Dashboard nav |
| ✓ | ConvoyDevSeeder.kt — dev data seeder: user, rides, invites, notifications, public rides |
| ✓ | ConvoyProfileScreen.kt — full field set: name, email, cell, address, city, state, zip, radius, email opt-in |
| ✓ | Routes added: ConvoyTerms, ConvoyPrivacy, ConvoyMyRides, ConvoyCreateRide, ConvoyRideDetail, ConvoyProfile, ConvoyExplore, ConvoyTracks, ConvoyProfileSetup |
| ✓ | All commits pushed to feature/convoy-event-ride |

Architecture Decisions Made Today

| Decision | Rule |
| --- | --- |
| Organizer status | Auto-awarded when user creates first ride. No payment gate, no separate terms screen. Demographic only. |
| s06 Become Organizer | ELIMINATED — logged as change request. Not needed. |
| Search radius default | 100 miles (not 25). Derived from rider zip code as lat/lon center point. |
| Ride discovery | GET /rides?lat=XX&lon=XX&radius=100 — coordinate-based, not zip-based. Server geocodes zip. |
| Channel name format | Convoy-XXXX — 4 random alphanumeric chars. Auto-generated. Read-only. Never user-edited. |
| Channel PSK | Auto-generated AES-256. Never displayed. Never touched by user. |
| Enrollment status | Proposed: blank/invited/maybe/accepted/declined/cancelled. Logged as change request — not implemented yet. |
| Profile fields | Full address (street, city, state, zip) required for marketing and geo-targeting. |
| Callsign = long_name | enrollments.callsign is populated from radio long_name on invite accept. |
| Dashboard s04 | Data screen — notifications first, enrolled rides, pending invites, available rides near me. NOT a button launcher. |

2. V3.0 Phase B — This Week

|  | Task | Screen | Status |
| --- | --- | --- | --- |
| ☐ | Get Profile screen building clean | s05 | TODAY |
| ☐ | Wire Profile nav from Dashboard bottom nav | s05 | TODAY |
| ☐ | Build s07 Ride History — list, organizer email, GPX export | s07 | THIS WEEK |
| ☐ | Build s08 Following — organizer list, follow/unfollow | s08 | THIS WEEK |
| ☐ | Build s09 My Rides — tabs: ALL/ENROLLED/ORGANIZED/COMPLETED | s09 | THIS WEEK |
| ☐ | Build s10 Create Ride — all fields, channel auto-gen, trailhead/map gates | s10/s10b | THIS WEEK |
| ☐ | Build s11 Ride Detail — enrollment list, invite + broadcast buttons | s11 | THIS WEEK |
| ☐ | Build s12 Send Invite — QR code, share sheet | s12 | THIS WEEK |
| ☐ | Build s13 Broadcast — follower count, one-time gate | s13 | THIS WEEK |
| ☐ | Build s14 Invite Accept — download warning, radio config ready, long_name capture | s14 | THIS WEEK |
| ☐ | Schema ALTER TABLE — add address_line1, city, state to users; expand enrollment status | DB | THIS WEEK |
| ☐ | Flip V3_FEATURES_ENABLED=true, full E2E walkthrough all flows | ALL | END OF WEEK |

3. V2.4.1 Sunday April 12 — Open Items

ALL items below must be completed before Sunday release. Review this list daily to ensure enough time.

Radio Firmware Fix — P1

|  | ID | Task | Priority |
| --- | --- | --- | --- |
| ☐ | BUG-02 | Radio config fails on 2.7 firmware — channel/PSK not written. First write step succeeds — skip disconnect/reconnect, use 2.6 timing. | P1 |
| ☐ | RF-01 | Create convoy/radio/ package — ConvoyRadioProfile.kt interface | P1 |
| ☐ | RF-02 | ConvoyRadioProfileV26.kt — extract existing 2.6 builder | P1 |
| ☐ | RF-03 | ConvoyRadioProfileV27.kt — add channel_url as DeviceProfile field 3 | P1 |
| ☐ | RF-04 | ConvoyRadioProfileDispatcher.kt — version router with fallback chain | P1 |

Asset Lifecycle — P1

|  | ID | Task | Priority |
| --- | --- | --- | --- |
| ☐ | PROCESS-01 | Master config capture script — pull master.cfg + master_config.json back into assets only when radio config intentionally changes. Separate named script, not ad-hoc adb. | P1 |
| ☐ | PROCESS-02 | Apply list maintenance — convoy_apply_list.json edit-and-commit workflow. Independent of master config capture. Never entangled. | P1 |

GPX/KML Export — P2

|  | ID | Task | Priority |
| --- | --- | --- | --- |
| ☐ | GX-01 | Copy selected GPX/KML track file to Downloads directory | P2 |
| ☐ | GX-02 | File picker UI — select from recorded tracks | P2 |
| ☐ | GX-03 | Confirm file written to Downloads, accessible from file manager | P2 |

Known Bugs Carried Forward

|  | ID | Issue | Target |
| --- | --- | --- | --- |
| ☐ | BUG-03 | Offline HYB fails on first selection — workaround: cycle SAT then HYB | V2.4.2 |
| ☐ | BUG-04 | Tile download boundary too small — blank SE quadrant on larger areas | V2.4.2 |
| ☐ | BUG-05 | Release notes file not generating — git task failing silently | V2.4.2 |
| ☐ | PROCESS-03 | V2.4 Certification Checklist — convert to interactive HTML form testers can complete and return. DONE — deployed to grouptrack.org/docs/ | DONE |

New Items Surfaced Today

|  | ID | Issue | Target |
| --- | --- | --- | --- |
| ☐ | BUG-07 | Asset retrieval process is manual and fragile. No automated pull when master.cfg or apply list changes on device. Investigate automated asset sync as part of build process. | V2.4.2 |
| ☐ | BUG-08 | Radio config 2.7 firmware: first write step succeeds. Skip disconnect/reconnect second step — use same timing as 2.6 firmware. RF-01 through RF-04 address this. | V2.4.1 |

GroupTrack  |  Daily Work Plan  |  April 6, 2026  |  Branch: feature/convoy-event-ride  |  CONFIDENTIAL