GroupTrack

Complete Product Roadmap — v3

Updated April 3, 2026  |  Off-Grid Awareness Platform  |  Confidential

# Change Log

| Date | Ver | Changes |
| --- | --- | --- |
| March 30 | v1 | Initial complete roadmap — V2.4 through V5.0 defined. |
| April 3 AM | v2 | SSL live. API routing confirmed. Product philosophy section added — ride types, freemium model, channel conflict growth path, RideState architecture. |
| April 3 PM | v3 | Navigation architecture finalized. Online/Offline services separation. V2.4 submenu sunset plan. Offline services scope defined. Lead lock slider added. Per-node multitrack colors. Tile storage fix. |

# 1. Product Vision

GroupTrack is an off-grid awareness platform for any group activity in areas without cell service — off-road vehicles, hikers, mountain bikers, overlanders, search and rescue, hunting parties. The platform provides real-time group position awareness over LoRa mesh radio, organized ride management, community track sharing, and radio configuration — all without requiring cell or internet connectivity during the activity itself.

The platform is built on three principles: radio operations never require internet, platform features are web-enabled and repeatable across Android and web, and every release builds on a proven stable foundation before the next begins.

# 2. Navigation Architecture — Final Model (April 3, 2026)

GroupTrack functions are accessed via TWO dedicated icons in the Meshtastic navigation bar. The convoy map runs permanently as a background process.

| Nav Icon | Always Active | Function |
| --- | --- | --- |
| 🗺 GroupTrack | YES | Convoy map. Always running. Lead lock, node tracking, offline tiles, GPX recording. No internet needed. V2.4 complete. |
| 🏁 Event/Ride Services | PARTIAL | Two-button chooser: ONLINE (sign-in → dashboard, V3 gated) and OFFLINE (offline services bottom sheet, always active). |

## 2.1 Online Services (internet required, subscription gated)

| Button | Function |
| --- | --- |
| 🏁 RIDES | Create organized rides. Dedicated channel + encryption. Trailhead. Map area pre-load. Invite generation. Broadcast. |
| 🔍 EXPLORE | Discover public rides and organizers in zip radius. |
| 📍 TRACKS | Community track library. Browse by difficulty. Download with auto tile download. |
| 👤 PROFILE | Account, ride history, following, become organizer. |
| 📡 RADIO CONFIG | Apply ride config to radio. Master config also available free here. |

## 2.2 Offline Services (always active, no internet, no subscription)

| Function | Detail |
| --- | --- |
| 📡 Field Radio | Apply master config to radio. Verify config. Archive/restore radio configs. No internet needed. |
| 🗺 Map Downloads | Download tile areas for offline use. Manage downloaded areas. Toggle area visibility. |
| 📥 GPX/KML Import | Import GPX/KML files from Downloads folder. Scan for .convoy files. |
| 📤 GPX/KML Export | Export recorded tracks as GPX or KML. |
| 🗄 Archive/Restore | Select and restore from saved radio config archives. Pre/post ride backup. |

✓  V2.4 EVENT/RIDE accordion in ConvoySubMenu is legacy — removed when V3.0 ships.

✓  Online functions move to React web app (grouptrack.org) — identical feature set.

✓  Offline functions are Android-only — no web equivalent needed.

# 3. Release Roadmap

## V2.4 — Standalone Beta (COMPLETE — field tested April 2, 2026)

| Platform | Status | Scope |
| --- | --- | --- |
| Android | COMPLETE | Convoy map, per-node distance accumulator lead lock (slider 300-1500ft, default 330ft), offline tiles (external storage), per-node multitrack colors, GPX/KML export, GroupTrack branding. Field tested Gooseberry Mesa April 2 + St George April 3. |

## V3.0 Phase A — Backend Foundation (COMPLETE)

| Platform | Status | Scope |
| --- | --- | --- |
| Android | COMPLETE | 14-table RDS schema. SSL live (grouptrack.org). API routing confirmed. ConvoyApiClient, ConvoySignInScreen, ConvoySubscriptionScreen, ConvoyDashboardScreen (stub), ConvoyFieldRadioScreen (stub) built. V3_FEATURES_ENABLED flag = false. |
| AWS | COMPLETE | 14 tables. Let's Encrypt SSL. certbot auto-renewal. API endpoints live over HTTPS. Path routing fix applied. |

## V3.0 Phase B — Platform Wiring (ACTIVE)

| # | ID | Platform | Task | Status |
| --- | --- | --- | --- | --- |
| 1 | PB-12..15 | EC2 | SSL, VirtualHost, API_BASE_URL, path routing fix | DONE |
| 2 | PB-NAV-01 | Android | Add Event/Ride Services icon to Meshtastic nav bar | OPEN |
| 3 | PB-NAV-02 | Android | Online/Offline chooser bottom sheet on icon tap | OPEN |
| 4 | PB-NAV-03 | Android | Offline services bottom sheet — Field Radio, Map Downloads, GPX Import/Export, Archive/Restore | OPEN |
| 5 | PB-05 | Android | Wire ConvoySignIn to launch check — if V3 enabled and not signed in, navigate to sign-in on first launch | OPEN |
| 6 | PB-07 | Android | Wire ride creation to POST /rides API | OPEN |
| 7 | PB-10 | Android | Build Dashboard screen — 5 buttons, notifications, internet gate, subscription check | OPEN |
| 8 | PB-11 | Android | Build Offline Services bottom sheet — full function list | OPEN |
| 9 | PB-13 | Android | Survey upload worker — process SharedPreferences queue on connectivity | OPEN |
| 10 | PB-V3-ON | Android | Flip V3_FEATURES_ENABLED = true. Full E2E test. Remove legacy EVENT/RIDE submenu. | OPEN |

## V3.0 Phase C — Google Play + Payments

| Item | Detail |
| --- | --- |
| Package rename | com.geeksville.mesh.google.debug → com.grouptrack.android |
| Google Play Billing | $3.00/month. Google Play Billing Library v6. 15% cut after year 1. |
| Free tier | Convoy map, radio config (master only), offline tile download, join via invite — always free. |
| Subscription gate | Organizer features locked. Rider invite acceptance always free. Convoy map always free. |

## V3.0 Phase D — Web Client (grouptrack.org React)

| Item | Detail |
| --- | --- |
| Platform | React web app at grouptrack.org. PC Chrome + iPad/iPhone via Bluefy. |
| Scope | Online services only — identical to Android Dashboard functions. No convoy map. No offline functions. |
| Radio Config | Web Serial (USB) on PC Chrome. Web Bluetooth on Chrome + Bluefy. |
| Payments | Stripe $3.00/month. users.expires_at updated via webhook. |

## V3.0 Phase E — iOS Native

| Item | Detail |
| --- | --- |
| Platform | Fork Meshtastic-Apple. GroupTrack convoy map layer in SwiftUI. |
| Approach | NOT a port of Android code. Fresh SwiftUI build consuming V3.0 REST API. |
| Payments | Apple IAP $3.99/month. StoreKit 2. 15% small biz cut. |

# 4. Product Philosophy

## 4.1 Freemium Growth Model

| Tier | What You Get |
| --- | --- |
| FREE — forever | Full convoy map. Lead lock. Offline tile download. Radio config (master only). Join via invite. GPX/KML export. All offline services. All V2.4 features. |
| $3.00/month | Create organized rides. Dedicated channel + encryption. Map area pre-load. Track library. Invite generation. Broadcast. Survey + track donation. Ride history. |

✓  No feature nags during a ride. Upgrade prompt only in planning phase.

✓  Free tier is the product. Subscription is the upgrade.

## 4.2 Channel Conflict Growth Path

Phase 1: All users on master config channel. Ad hoc groups. No conflicts. No planning needed.

Phase 2: Growing user base causes mesh pollution — wrong nodes on each other's maps. Natural pain point.

Phase 3: Groups create formal rides with dedicated channels. Subscription value is obvious.

✓  Do not artificially accelerate this path. Let channel conflicts drive organic subscription adoption.

✓  Map pre-load is the subscription differentiator — arrive with offline maps already on screen.

## 4.3 Ride Type Model

| Type | Definition | DB Impact |
| --- | --- | --- |
| SOLO | Single rider. Uploader designates on track donation. | ride_type = solo on kml_routes. No enrollment. |
| ADHOC | Informal group. Master config channel. Uploader designates. | ride_type = adhoc on kml_routes. No enrollment. |
| ORGANIZED | Formal ride. Dedicated channel. Pre-planned. Invite flow. | Full rides record. Enrollment. Survey. Track donation. |

✓  SOLO and ADHOC are informational labels only — set by uploader, not derived by app.

✓  The radio is the gate — apply ride config or you are invisible to the organized ride mesh.

# 5. Payment Processing Summary

| Release | Platform | Processor | Price | Net | Notes |
| --- | --- | --- | --- | --- | --- |
| V3.0 Phase C | Android | Google Play | $3.00/mo | ~$2.55 | 15% cut after year 1 |
| V3.0 Phase D | Web PC+iPad | Stripe | $3.00/mo | ~$2.61 | 2.9% + $0.30/transaction |
| V3.0 Phase E | iOS | Apple IAP | $3.99/mo | ~$3.39 | 15% small biz |
| V5.0 | All | All + org | TBD | TBD | Volume pricing for clubs/outfitters |

★  All processors update users.expires_at via PHP API. One source of truth.

GroupTrack  |  Complete Product Roadmap v3  |  April 3, 2026  |  CONFIDENTIAL