GroupTrack — Task Status Handoff

May 13, 2026

V2.4 Deployed | V2.5 Implementation In Progress | V3.0 Debug on Android 2

# 1. V2.4 Deployment — Completed Items

| Item | Status | Notes |
| --- | --- | --- |
| Release APK built (assembleGoogleRelease) | DONE | Signed with grouptrack-release-key.jks |
| Release AAB built (bundleGoogleRelease) | DONE | Ready for Play Store internal track |
| APK distributed to all testers | DONE | Via direct install and download links |
| Release notes published | DONE | Auto-generated from git log |
| User manual PDF created | DONE | GroupTrack_V24_UserManual.pdf |
| Quick start guide published | DONE | GroupTrack_QuickStart_Tester_v3.pdf |
| Install guide published | DONE | GroupTrack_V24_TesterInstallGuide.pdf |
| All docs committed to repo | DONE | recommit_docs_v10.sh — 74 files processed |
| MapSourceManager committed | DONE | e8c0c6cd8 — single source of truth for tile URLs |
| Google tile URL bug fixed | DONE | 17 hardcoded references replaced with JSON-driven lookups |
| Esri tile downloads verified | DONE | Logcat confirms services.arcgisonline.com |
| Cross-reference v10 complete | DONE | 74/74 files, 11,390 lines, first complete cross-ref |
| PDF manual upload to grouptrack.org | OPEN | Upload to /var/www/html/downloads/ on EC2 |
| ANR on fresh install (MANAGE_EXTERNAL_STORAGE) | OPEN — P1 | Blocks main thread. Must fix before Play Store. |
| Tester device ANR/reload investigation | OPEN — P1 | Fred has device. Connect, pull logs, diagnose. |
| try-catch in shouldInterceptRequest | OPEN — P2 | Both ConvoyScreen and MapViewerScreen |
| postDelayed(600) in MapViewer onPageFinished | OPEN — P3 | Working but fragile without delay |

# 2. V2.5 Implementation — Open Items

All V2.5 work follows this process for each task: (1) Plan — discuss scope, define deliverables, agree on boundaries. (2) Research — search field cross-ref, function universe, where-used to identify every impacted file and function. (3) Agree — confirm impact analysis is complete, no hidden references. (4) Build — one patch, one test, one commit.

## 2.1 Task 1: Source Picker (NEXT)

Status: NOT STARTED — detailed planning required before beginning

Objective: Expose all 16 map sources from map_sources.json to user selection. Users pick which source fills each of the 3 map slots.

The 16 sources are built-in defaults shipping with the app. No custom source entry, no API key input, no validation — all pre-verified in JSON. Users select from the catalog to replace slot assignments.

Scope:

— UI: Long-press map bar heading opens source picker. Shows 16 sources grouped by type (SAT, HYB, TOPO, STREET, TERRAIN, OUTDOOR). Tap to assign to slot.

— Display: Selected source URL drives setTileUrl for online display. Cache directory from JSON drives offline tile serving.

— Download: Selected source layers drive tile downloads. Multi-layer sources (SAT = 3 layers) download all layers. Single-layer sources download 1.

— Persistence: Slot assignments saved. Survive app restart.

— Map Viewer only: Convoy map stays on defaults until cutover.

## 2.2 Task 2: Download Queue

Status: NOT STARTED — builds on source picker

Objective: Replace direct download with queued, managed downloads. 2 concurrent. Resumable. Cancellable. Self-healing background refresh.

Testers launch multiple download requests because downloads are slow. Requests pile up causing ANRs. Queue accepts all requests, processes 2 at a time, shows progress, supports cancel and resume.

Components: DownloadQueueManager (singleton), QueueEntry (data class), Queue UI Panel (progress bars, cancel, history), resume logic (persist queue, scan on restart), self-healing background refresh (low-priority re-download of existing areas).

Ships as V2.4 patch release with source picker. Testers get faster, reliable downloads.

## 2.3 Task 3: Spatial Database — Trails

Status: NOT STARTED — Python POC proven (46,953 Utah trails)

Objective: Load SpatiaLite database with Utah state trails and user tracks. Replace GeoJSON asset loading with spatial viewport queries.

Components:

— Kotlin ingestion engine (ConvoyTrailOps.kt) porting Python POC

— grouptrack_trails.db: public agency trail data, read-only after ingestion

— Trail source catalog with user-selectable filters (OHV default)

— Download from agency URLs (UGRC), ingest on-device

— Viewport queries lazy-load trails to map

— Replace utah_trails_stgeorge.geojson asset with database queries

— Dedup on ingestion with review screen

## 2.4 Task 4: Spatial Database — Tracks

Status: NOT STARTED

Objective: Index user tracks (GPX/KML files) in grouptrack_user.spatialite. Track alias model. Display from spatial data.

Components:

— Track metadata + bbox in user database (spatial index, not file copy)

— Track alias model matching waypoints (identity = file, names in track_aliases)

— Primary alias rename cascades to route name

— File sync on launch reconciles DB with filesystem

— Display switches from direct file parse to spatial query

## 2.5 Task 5: Waypoints

Status: NOT STARTED

Objective: Long-press waypoint creation on map. Type picker. Alias model. Proximity check.

Components:

— Reclaim long-press for waypoint creation (move source picker to RIDERS button or separate UI)

— 10 waypoint types with icons (trailhead, fuel, gate, hazard, scenic, water, camp, parking, rally, other)

— Alias model: identity = coordinates, names in waypoint_aliases

— Proximity check on creation (25m)

— No moves (delete and recreate). No consolidation (delete the extra).

— Map legend from waypoint_types table

— Share prompt

## 2.6 Task 6: Routes

Status: NOT STARTED

Objective: Route creation, editing, and assignment. Never independently shared.

— Create by: draw on map, snap-to-trail, convert from track, import GPX/KML

— Route sharing controlled by configurable app_setting

— Never independently shared — only through ride enrollment (V3.0)

— source_track_id links converted tracks to routes

## 2.7 Task 7: Area Management

Status: NOT STARTED

Objective: Viewport-based download areas. Block-based queued downloads. Storage overlays.

— Viewport zoom defines download areas

— Smart first pull guided by trail coverage

— Area overlays: blue fill (tiles) + black diagonal stripes (spatial data)

— Area delete removes tiles only. Spatial data stays.

# 3. V3.0 Status

Build: Debug build running overnight May 11. V3_FEATURES_ENABLED = true.

Deploy: Install on Android 2 (24039703201775) in AM. Restore flag to OFF after install.

Scope: Dashboard, My Rides, Create Ride, enrollment pipeline. V3_FEATURES_ENABLED gates all V3 screens.

Backend: EC2 34.224.89.217, RDS convoy_tracker, PHP API at /var/www/html/convoy_api.php

V3.0 development paused during V2.5 implementation. Android 2 serves as V3.0 test bed for existing screens.

# 4. Infrastructure Completed

## 4.1 MapSourceManager.kt (commit e8c0c6cd8)

Single source of truth for all tile URLs. Reads map_sources.json from assets. 16 built-in sources, 3 configurable slots. Serves display URLs, download layers, offline cache directories. Replaced 17 hardcoded references across 6 files. Fixed Google URL bug in download handler.

## 4.2 map_sources.json

16 tile sources: Google (4), Esri (5), USGS (2), OpenTopoMap, OpenStreetMap, CalTopo, Thunderforest, CartoDB. Default slots: SAT (Esri Imagery+Overlays), TOPO (Esri World Topo), TOPO+ (Esri USA Topo). Custom source template included for future use.

## 4.3 Schema v2 (grouptrack_user_schema_v2.sql)

20 tables/views, 24 lifecycle trigger placeholders with exact business rules in SQL comments. Key tables: tile_sources, map_slots, source_layers, waypoints, waypoint_aliases, waypoint_types, routes, tracks, track_aliases, ride_areas, source_ingestions, transfer_queue, change_journal, backup_log, app_settings. Schema hardened. Ready for implementation.

## 4.4 Trail Ingestion POC (build_trails_db_v1.py)

Python script proven with full Utah state data: 49,096 features yielded 46,953 trails. 18,230 OHV/motorized, 26,224 multi-use, 2,499 hiking. 107MB database. St George viewport: 535 trails. Ready for Kotlin port.

## 4.5 Field Cross-Reference (recommit_docs_v10.sh)

Restructured: commit first (30 seconds), cross-reference runs last (uncontested). Processes all 74 convoy files. 11,390 lines. Complete for first time. Pending enhancements: parameter source tracing, Section 10 URL content scanning.

## 4.6 Architecture Documents

15 documents covering spatial architecture, entity lifecycle, data protection, map source catalog, trail source catalog, tile reference, implementation guide, master plan. All committed to docs/. All decisions settled — do not re-litigate.

# 5. Standing Rules (21)

1. Never auto-delete user data. 2. Never embed API keys. 3. Share is opt-in. 4. Offline-first. 5. Canvas independence. 6. Cumulative collection. 7. Routes never independently public. 8. Private rides block sharing. 9. Published content recoverable. 10. Trails/routes never individually removed. 11. First source wins dedup. 12. Ops/Dialogs pattern. 13. Every change journaled. 14. Backup before destructive ops. 15. Journal stores before+after+WKT. 16. Schema before code. 17. Triggers before features. 18. Patch scripts uniquely versioned. 19. Never commit flags=true. 20. Preserve geometry precision. 21. Complete impact analysis before ANY code change — grep every field, URL, function name across entire codebase. Document every consumer. No exceptions.

# 6. Development Process

For every task, before any code is written:

1. PLAN — Detailed discussion. Define scope and deliverables. Agree on what is in and what is out.

2. RESEARCH — Search field cross-ref, function universe, where-used to identify every file and function impacted. Trace every field value through its consumers.

3. AGREE — Confirm impact analysis is complete. No hidden references. No unknown consumers.

4. BUILD — One patch, one test, one commit. Build and test after each change. No stacking patches.

All 16 map sources are built-in defaults selected at build time. Custom sources with user API keys come later. Source picker selects from the existing JSON catalog only.

# 7. Session Start — May 13

Upload to new conversation:

1. This handoff document (GroupTrack_V25_SessionHandoff_May13.docx)

2. docs/field_crossref_raw.txt (74-file complete version from v10)

3. app/src/main/assets/map_sources.json

4. DEV_ENVIRONMENT_v3.md

Paste at start:

git log --oneline -5

git status

grep V3_FEATURES_ENABLED app/src/main/java/com/geeksville/mesh/convoy/ConvoyConfig.kt

Morning tasks before V2.5 development:

1. Install V3.0 debug on Android 2, restore flag to OFF

2. Connect tester ANR device, pull crash logs, diagnose

3. Upload V2.4 PDF manual to grouptrack.org/download

4. Begin V2.5 Task 1 planning: Source Picker scope and impact analysis

END OF HANDOFF | Plan → Research → Agree → Build