# GroupTrack — ANR Investigation Handoff

May 16, 2026

V2.4 Deployed | ANR Investigation on P10_T | V3.0 Debug Pending on Android 2

# 1. Builds Completed Today

| Build | Type | Device | Status |
| --- | --- | --- | --- |
| V2.4 Release APK (20260514.1751) | Debug | Android 1 (P50) | INSTALLED |
| V2.4 Release APK | Release | Android 1 (P50) | INSTALLED |
| V2.4 Release AAB (29320500) | Release | Play Store | UPLOADED |
| V2.4 Play Store | Release | Android 2 (EP103B) | INSTALLED — 1s launch |
| V2.4 Play Store | Release | P10_T | ANR — investigating |
| V3.0 Debug APK | Debug | Android 2 | NOT STARTED |

# 2. Code Changes Applied

## 2.1 WorkManager ANR Fix (fix_workmanager_anr_v1.py)

File: MeshUtilApplication.kt

- Changed ExistingPeriodicWorkPolicy.UPDATE to KEEP — prevents MeshLogCleanupWorker from re-triggering on every cold start

- Added 30-second initial delay to PeriodicWorkRequest — first-ever run does not compete with cold start initialization

- Added import for java.util.concurrent.TimeUnit

## 2.2 WorkManager Prune Fix (fix_workmanager_prune_v2.py)

File: MeshUtilApplication.kt

- Added WorkManager.getInstance(this).pruneWork() before scheduleMeshLogCleanup() — clears stale finished/cancelled/failed work entries on every cold start

- Addresses accumulated WorkManager jobs from previous installs/sideloads that survive uninstall

## 2.3 Commit Status

Changes committed to feature/convoy-event-ride branch. Version code bumped to 29320500 for Play Store upload. V3_FEATURES_ENABLED restored to false.

# 3. ANR Investigation — P10_T Device

## 3.1 Device Profile

| Spec | Value |
| --- | --- |
| Model | P10_T |
| Serial | P10V07162601000362 |
| Android | 16 |
| Advertised RAM | 4.0 GB + 16 GB virtual |
| Actual RAM (kernel) | 2,920,932 KB (2.9 GB) — Unisoc/Spreadtrum chipset reserves ~1.1 GB for GPU/baseband/firmware |
| Available RAM | ~1.3 GB after system services |
| Swap | 1.8 GB (1.58 GB used) |
| Chipset | Unisoc/Spreadtrum (confirmed by sprd references in logcat) |
| Tile data | Estimated 60 GB across hundreds of thousands of files down to z18 |

## 3.2 Comparison: Android 2 vs P10_T (Same Play Store Build)

| Spec | Android 2 (EP103B) | P10_T |
| --- | --- | --- |
| Total RAM | 3.8 GB | 2.9 GB |
| Available | 2.1 GB | 1.3 GB |
| Android | 14 | 16 |
| Tile data | None | ~60 GB |
| Launch time | 1 second, no ANR | 20-31 seconds + ANR |

## 3.3 ANR Types Identified

### ANR Type 1: WorkManager onStartJob (FIXED)

SystemJobService.onStartJob() not responding within timeout. Caused by MeshLogCleanupWorker re-triggering on every cold start via ExistingPeriodicWorkPolicy.UPDATE. Four duplicate ANRs, four "Exempted app considered buggy" warnings. Fixed by KEEP policy + pruneWork + initial delay.

### ANR Type 2: Input Dispatching Timeout (OPEN)

MainActivity not responding to MotionEvent within 10 seconds. Main thread blocked for 20-43 seconds after "Binding to mesh service" with zero log output. Occurs during Meshtastic Getting Started screen before any convoy/planning map code runs.

### ANR Type 3: Zombie Process (IDENTIFIED)

Old GroupTrack process "refused to die" preventing new launch. System waits 10 seconds, cancels new process, returns to desktop. MeshService foreground service with wake lock and BLE connections keeps old process alive. Killing PID manually allows relaunch. Secondary symptom, not root cause.

# 4. Root Cause Analysis — PRIMARY FINDING

## 4.1 osmdroid Tile Cache Scanning

Strongest hypothesis: osmdroid cache management is scanning/trimming 60 GB of tile data during Application.onCreate() on the main thread.

Evidence:

- Factory reset (zero tiles) = fast launch. Over time as tester downloads tiles = progressively slower launch. Pattern confirmed across multiple resets.

- Android 2 (zero tiles) launches same Play Store build in 1 second. P10_T (~60 GB tiles) takes 20-31 seconds.

- osmdroid config in MeshUtilApplication.onCreate() sets tileFileSystemCacheMaxBytes = 1 GB but actual tile data is ~60 GB. osmdroid may attempt to trim from 60 GB to 1 GB on startup.

- Main thread goes completely silent for 20-43 seconds during startup — consistent with filesystem scanning that produces no log output.

- Clearing app data, resetting app preferences, uninstall/reinstall/reboot do NOT fix it — because tile files are on external storage and survive all of these operations.

## 4.2 Key Insight: osmdroid Does Not Cache Local Tiles

GroupTrack serves tiles via a custom convoy://tiles/ URL scheme intercepted in shouldInterceptRequest. These tiles are managed by GroupTrack, not by osmdroid. osmdroid should not be scanning or managing this tile directory at all. The osmdroid cache configuration in onCreate() may be inadvertently pointing to or scanning the GroupTrack tile directory.

## 4.3 Verification In Progress

Attempting to rename tiles directory on P10_T to prove the hypothesis. The mv command is running but taking time due to Android FUSE layer processing hundreds of thousands of directory entries. If the app launches fast with tiles renamed, the cause is confirmed.

# 5. Proposed Fix

## Option 1 (Preferred): Disable osmdroid Cache Trimming

Since GroupTrack manages its own tiles via convoy://tiles/ and does not use osmdroid for tile caching, disable osmdroid's built-in cache management entirely. Either remove the tileFileSystemCacheMaxBytes/tileFileSystemCacheTrimBytes configuration, or set them to very high values, or point osmdroid's cache to a separate empty directory that GroupTrack does not use.

## Option 2: Defer Cache Init to Background Thread

Move osmdroid Configuration.getInstance() calls off the main thread in MeshUtilApplication.onCreate(). Wrap in a coroutine on Dispatchers.IO. This reduces ANR risk but does not eliminate the unnecessary 60 GB scan.

## Option 3: Instrumented Debug Build

If the tile rename test is inconclusive, build a debug APK with timing instrumentation at every startup step: Application.onCreate(), each content provider, BootCompleteReceiver, MeshService.onCreate(), permission callbacks, and osmdroid initialization. Install on P10_T and identify the exact blocking call with millisecond precision.

# 6. Outstanding Items from Previous Handoff

| Item | Priority | Status |
| --- | --- | --- |
| P10_T ANR root cause (tile cache) | P1 | Hypothesis identified, rename verification in progress |
| V3.0 debug build on Android 2 | P1 | NOT STARTED — Android 2 now has Play Store build |
| PDF manual upload to grouptrack.org | P2 | OPEN |
| try-catch in shouldInterceptRequest | P2 | OPEN — both ConvoyScreen and MapViewerScreen |
| Lint warning: ServiceKeepAliveWorker foregroundServiceType | P3 | OPEN — missing connectedDevice type in manifest |
| V2.5 Task 1: Source Picker planning | P2 | NOT STARTED |

# 7. Current Device Assignment

| Device | Serial | Build | Notes |
| --- | --- | --- | --- |
| Android 1 (P50) | 8624SBCEDF00001789 | Release APK | V2.4 acceptance test device |
| Android 2 (EP103B) | 24039703201775 | Play Store | Currently has Play Store V2.4. Needs V3.0 debug for dev. |
| P10_T | P10V07162601000362 | Play Store | ANR under investigation. Tile rename in progress. Do NOT factory reset yet. |

# 8. Next Session Start

Upload to new conversation:

- This handoff document

- DEV_ENVIRONMENT_v3.md

- GroupTrack_V25_MasterPlan_v1.md

Paste at start:

- git log --oneline -5

- git status

- grep V3_FEATURES_ENABLED app/src/main/java/com/geeksville/mesh/convoy/ConvoyConfig.kt

- Check P10_T tile rename result: ls /sdcard/Documents/GroupTrack/maps/

Morning tasks:

- Check tile rename result on P10_T — if fast launch confirmed, write osmdroid cache fix

- Uninstall Play Store build from Android 2, deploy V3.0 debug build

- Continue V2.5 Task 1: Source Picker planning (if ANR resolved)

END OF HANDOFF | Root cause: osmdroid tile cache scanning 60 GB on main thread