Meshtastic Convoy Tracker

Day 2 Progress Report

Session Date: March 4, 2026  |  Branch: feature/convoy-tab

# Session Summary

Day 2 spanned two sessions and covered significant ground across multiple phases. The session began with discovery of a critical infrastructure issue — the meshtastic/protobufs git submodule had never been initialized — which blocked all compilation. Once resolved, compilation errors in convoy-specific files were addressed one by one through the build chain. By end of session the proto module builds clean and all convoy Kotlin files compile. A full APK build is one step away.

# Infrastructure Fixes

## Proto Submodule — Root Cause Resolved

The proto build had been failing since project inception with: Unused element(s) in prunes: meshtastic.MeshPacket#delayed. This was initially misdiagnosed as stale prune rules. The actual root cause was that core/proto/src/main/proto was an empty directory — the git submodule pointing to meshtastic/protobufs had never been cloned.

Fix applied:

git submodule update --init --recursive

Result: Submodule cloned to commit a229208f29. Proto generation now passes:

:core:proto:generateCommonMainProtos  BUILD SUCCESSFUL in 12s

## Gradle Transform Cache Corruption

After submodule init, KSP tasks (core:ble, core:database, core:prefs) failed with Number of loaded files in snapshots differs. Root cause: the Gradle transform cache had snapshots from before the submodule existed and no longer matched the current file set.

Fix applied:

./gradlew --stop

rm -rf ~/.gradle/caches/9.3.1/transforms/

./gradlew :app:assembleFdroidDebug --no-configuration-cache

This cleared the stale snapshots and forced a full rebuild (342 tasks executed vs 8 before).

## Configuration Cache Disabled

The Gradle configuration cache repeatedly stored stale dependency graphs, causing Res.string.convoy_tab to appear unresolved even after the generated source was correct. Configuration cache was disabled permanently:

echo 'org.gradle.configuration-cache=false' >> gradle.properties

# Convoy File Fixes

## ConvoyEngineTest.kt — Removed from Production Source

The test file had been placed at app/src/main/java/.../ConvoyEngineTest.kt (production source) instead of app/src/test/java/. Additionally it had a corrupted double package declaration from a prior bad write. It was removed from the app module — tests continue to live and pass in ~/convoy-tests-clean/.

## ConvoyViewModel.kt — Proto Field Names Corrected

Wire protobuf generates Kotlin properties using snake_case, not camelCase. All field references were updated:

| Wrong (camelCase) | Correct (snake_case) | Notes |
| --- | --- | --- |
| user.longName | user.long_name | Proto User field |
| user.shortName | user.short_name | Proto User field |
| pos.latitudeI | pos.latitude_i | Optional sfixed32 |
| pos.longitudeI | pos.longitude_i | Optional sfixed32 |
| pos.groundSpeed | pos.ground_speed | Optional uint32 |
| pos.groundTrack | pos.ground_track | Optional uint32 |
| deviceMetrics.batteryLevel | deviceMetrics.battery_level | Optional uint32 |

Additionally, all proto optional fields are nullable Int? — default fallbacks added:

latitude = (pos.latitude_i ?: 0) * 1e-7

longitude = (pos.longitude_i ?: 0) * 1e-7

altitude_m = pos.altitude ?: 0

speed_mph = ((pos.ground_speed ?: 0) * 2.23694f)

heading_deg = (pos.ground_track ?: 0).toFloat()

battery_pct = node.deviceMetrics.battery_level ?: 0

## ConvoyScreen.kt — Compose Fixes

Two issues found and fixed:

- HudCard() signature used Column.() -> Unit (the composable function, not a scope). Corrected to ColumnScope.() -> Unit with ColumnScope import added.

- hilt-navigation-compose dependency was missing from both libs.versions.toml and app/build.gradle.kts. Added androidx-hilt-navigation-compose = { module = androidx.hilt:hilt-navigation-compose, version.ref = androidxHilt } and corresponding implementation() call.

## Main.kt — Navigation Wiring Fixes

Two issues found and fixed:

- MeshtasticIcons.Route does not exist. Changed to MeshtasticIcons.Map as a temporary placeholder. A dedicated convoy icon (Route.kt extension) can be added later.

- ConvoyRoutes import was missing. Added: import org.meshtastic.core.navigation.ConvoyRoutes

## String Resource — convoy_tab

Res.string.convoy conflicted with the TopLevelDestination enum entry name Convoy. Renamed string key to convoy_tab in strings.xml and updated Main.kt reference. The generated String1.commonMain.kt accessor was confirmed correct.

# Build Status at End of Session

| Task | Status | Notes |
| --- | --- | --- |
| :core:proto:generateCommonMainProtos | DONE | BUILD SUCCESSFUL — submodule fix |
| :core:resources:compileAndroidMain | DONE | convoy_tab accessor compiled |
| :app:compileFdroidDebugKotlin | DONE | Zero errors after all fixes |
| :app:assembleFdroidDebug (full APK) | PENDING | First task tomorrow morning |
| Install on device | PENDING | After APK build succeeds |

# Test Status

35 unit tests in convoy-tests-clean remain GREEN. ConvoyEngineTest (30 tests) and SimulationVerifyTest (5 tests) were unaffected by today's changes.

# Commits This Session

| Hash | Message |
| --- | --- |
| 808394cb4 | Add ConvoyNode.kt — 22 properties, ConvoyStatus enum |
| 1b4ed6d3a | Add ConvoyEngine.kt — compute(), lead/tail/span/proximity/colors |
| fe3b82a93 | Add ConvoyEngineTest.kt — 30/30 unit tests GREEN |
| 90f97d48c | Add ConvoySimulation.kt — 20 nodes New Harmony UT, tick() |
| 970ad212b | Add ConvoyViewModel.kt — HudMode, StateFlows, simulationMode |
| ee5635087 | Update ConvoyViewModel.kt — HudMode enum, selectedNode, showLeadTrack |
| b489579d3 | Add ConvoyScreen.kt — GROUP/MY CART/NODE/COLLAPSED HUD, tab wired |