GroupTrack.org

Day 23 Summary

March 24, 2026  |  Branch: feature/convoy-event-ride  |  kixazz25/Meshtastic-Android

Completed Items

| # | ITEM | DETAIL | STATUS |
| --- | --- | --- | --- |
| 1 | Auto disconnect/reconnect | autoReconnectTick() reusable function. Disconnect at i==15 (25s), reconnect at i==12 (28s) in both Stage 1 and Stage 2 countdown loops. BT_MANUAL fallback retained as safety net. 40s countdown. Auto-proceeds to writeChannel() and onProceed() on reconnect. | DONE |
| 2 | GroupHud CH% display | Channel utilization % from node.deviceMetrics.channel_utilization. avgChannelUtil StateFlow in ConvoyViewModel. Color coded: green <25%, amber 25-40%, red >40%. Color dot indicator inline with percentage value. | DONE |
| 3 | GPS interval slider | Vertical slider in GROUP HUD left side, range 2-8 seconds. currentIntervalSecs StateFlow. setGpsInterval() writes via channelViewModel.setConfig() PositionConfig — no reboot required. | DONE |
| 4 | GroupTrack.org rebrand | All documents updated: User Manual V2, Product Roadmap V8, Day 22 Status, Day 23 Plan, Rebrand Screen Checklist. 4 app TODO items identified. CONVOY-XXXX channel name retained (functional, hidden). Domain GroupTrack.org registered. | DONE |
| 5 | Pricing tiers added | Personal Edition (free, default master config). Unique Ride Definition ($3.00/mo, custom ride definition + map region + radio config). Added to Product Roadmap V8. | DONE |
| 6 | writeChannel() moved | Function moved before LaunchedEffect blocks to resolve forward reference compile error. | DONE |
| 7 | savedDeviceAddress scoped | Moved to composable level with remember { } to survive Stage 1 and Stage 2 scopes. | DONE |

Open Backlog Items

| # | ITEM | DETAIL | STATUS |
| --- | --- | --- | --- |
| BL-01 | Slider flush with HudCard | HudCard has padding(start=0) but slider still shows gap visually. Cosmetic only — does not affect function. Investigate HudCard outer margin or Box wrapping. | BACKLOG |
| BL-02 | channel_num=0 in master_config.json | Proto does not serialize default values. channel_num=0 means unset, not zero. Radio is on 903MHz but capture shows 0. Full diagnosis required — see bug document. | OPEN |
| BL-03 | Two-boot PSK binary format | InstallProfileUseCase cannot carry channel PSK in DeviceProfile binary. Requires separate setChannels() call after reboot. Investigate channel_url format or AdminMessage set_channel for single-boot apply. | BACKLOG |
| BL-04 | GT-01 Dynamic GPS interval | Lead cart broadcasts GT_INTERVAL mesh packet. All carts auto-apply via setConfig. 3-minute evaluation cycle. NPR + channel_util congestion formula. AUTO INTERVAL toggle + RESET button. Pending field test data first. | BACKLOG |
| BL-05 | AWS EC2 unblock | Account verification pending. Support case filed. All backend items unblock when EC2 approved. | BLOCKED |
| UI-01 | Node map channel filter | Nodes from other channels appearing on map. | OPEN |
| UI-04 | RECORD button blocked | Disconnect overlay Z-order covers RECORD button. | OPEN |
| UI-07 | Module fields in Verify | 17 module fields marked informational. Need real comparison. | OPEN |
| UI-08 | Display fields verification | Auto brightness proxy not accurate. | OPEN |
| UI-09 | Remove post-capture nav | ConvoyMasterSuccess navigates to apply list. Should return to settings. | OPEN |

App Rebrand TODO — Code Changes

| # | ITEM | DETAIL | STATUS |
| --- | --- | --- | --- |
| R-01 | Main map header | CONVOY → GroupTrack in ConvoyScreen.kt header Text() | OPEN |
| R-02 | Splash screen title | CONVOY → GroupTrack in ConvoyScreen.kt splash Column | OPEN |
| R-03 | GPS notification titles | CONVOY — GPS Recording Active/Paused → GroupTrack — in ConvoyGpsService.kt | OPEN |
| R-04 | Settings password hint | convoy admin → GroupTrack admin in ConvoySettingsScreen.kt | OPEN |

Environment Reference

| Branch | feature/convoy-event-ride |
| --- | --- |
| Last Commit | 229e3c328 — GroupHud CH%, interval slider, auto-reconnect Day 23 |
| Build | ./gradlew assembleGoogleDebug |
| Install | adb -s 8624SBCEDF00001789 install -r app/build/outputs/apk/google/debug/app-google-debug.apk |
| Device | 8624SBCEDF00001789 ¦ Node: !1d5bdc79 ¦ tracker-t1000-e fw 2.6.11.60ec05e |
| AWS RDS | convoy-tracker-db.cudtjxrtdbql.us-east-1.rds.amazonaws.com ¦ ACTIVE |
| AWS EC2 | BLOCKED — account verification pending |
| Domain | GroupTrack.org — registered |