GroupTrack

Day 24 Summary + Day 25 Plan

March 25, 2026  |  Branch: feature/convoy-event-ride  |  Last Commit: c477607d9

Day 24 was a major documentation and architecture day combined with V2.4 development kickoff. BL-02 and BL-03 radio fixes proven on 3 radios. V2.4 offline map tile calculator and Leaflet draw tool both working. Full product roadmap, database schema, and development plan documents generated.

# DAY 24 — COMPLETED ITEMS

## Radio Engine — Carried from Day 23

| ID | ITEM | STATUS |
| --- | --- | --- |
| BL-02 | LoRa channel_num fix. MHz input field in Capture Master Config. 903.125 MHz → channel_num=5. Verified on 3 radios communicating. | COMPLETE |
| BL-03 | PSK in binary. InstallProfileUseCase.installChannels() inside beginEditSettings/commitEditSettings. Single-boot proven. | COMPLETE |
| RADIO-01 | Single-boot apply. Auto-reconnect at i==15/i==12. Stage 1 → direct to Verify. WRITE CHANNEL button removed. | COMPLETE |
| RADIO-02 | Observation gate removed. Stage 1 reconnect fires onProceed() automatically after 1500ms delay. | COMPLETE |

## GroupTrack Rebrand

| ID | ITEM | STATUS |
| --- | --- | --- |
| REBRAND-01 | App launcher name: GroupTrack (strings.xml) | COMPLETE |
| REBRAND-02 | GPS notifications: GroupTrack — GPS Recording Active/Paused (ConvoyGpsService.kt) | COMPLETE |
| REBRAND-03 | Nav bar label: GroupTrack (Main.kt) | COMPLETE |
| REBRAND-04 | Submenu header: GroupTrack (ConvoySubMenu.kt) | COMPLETE |
| REBRAND-05 | Splash screen: UTV desert image with GroupTrack logo baked in. All text composables removed. | COMPLETE |
| REBRAND-06 | Splash attribution: Visit: www.GroupTrack.org | COMPLETE |

## Map Fixes

| ID | ITEM | STATUS |
| --- | --- | --- |
| MAP-01 | Tile URLs fixed. SAT=Esri, HYB=Google, TOPO=Esri Topo, RD=Carto. All 4 working. | COMPLETE |
| MAP-02 | Zoom slider range updated in ConvoyConfig. DOWNLOAD_ZOOM_MIN=10 added. | COMPLETE |

## V2.4 Offline Maps — In Progress

| ID | ITEM | STATUS |
| --- | --- | --- |
| V24-F2 | ConvoyTileCalculator.kt — complete. TileKey, calculateTiles(), quickEstimate(), estimateSizeMB(), DownloadEstimate. Compiled and committed. | COMPLETE |
| V24-F1 | Leaflet.draw rectangle plugin added to convoy_map.html. activateDrawMode(), cancelDrawMode(), showDownloadArea() functions. initDrawTool() wired on map init. | COMPLETE |
| V24-F1b | DOWNLOAD REGION button wired to activateDrawMode() JS bridge. Draw box tested — works, shaded bounding box visible. | COMPLETE |
| V24-HUD | HUD contrast improved. HudCard dark background. HudStat labels white. Value text increased to 14sp. Brighter red values. | COMPLETE |

## Documentation Generated

| ID | ITEM | STATUS |
| --- | --- | --- |
| DOC-01 | GroupTrack_Installation_Guide_V2.3.docx — tester-facing install instructions | COMPLETE |
| DOC-02 | GroupTrack_User_Guide_V2.3.docx — screen by screen V2.3 user guide | COMPLETE |
| DOC-03 | GroupTrack_Product_Roadmap_V9.docx — full roadmap V2.3 through V5.0, ATAK removed, iPad strategy, revenue model | COMPLETE |
| DOC-04 | GroupTrack_Database_Schema_V3.docx — complete entity model, 17 tables, relationships, geographic search queries | COMPLETE |
| DOC-05 | GroupTrack_V2.4_Development_Plan.docx — 8 functions, build sequence, seal criteria, technical references | COMPLETE |
| DOC-06 | convoy_commit_master.sh updated — nightly sync of docs from Downloads to repository | COMPLETE |

## Current Environment

| ITEM | VALUE |
| --- | --- |
| Branch | feature/convoy-event-ride |
| Last Commit | c477607d9 — feat(V2.4): wire DOWNLOAD REGION button to activateDrawMode() |
| APK | GroupTrack-V2.4-debug.apk ¦ ~/Downloads/ |
| Device 1 | 8624SBCEDF00001789 ¦ !1d5bdc79 ¦ tracker-t1000-e fw 2.6.11.60ec05e |
| Device 2 | Second Android tablet — APK at ~/Downloads/GroupTrack-V2.4-debug.apk |
| AWS RDS | convoy-tracker-db.cudtjxrtdbql.us-east-1.rds.amazonaws.com ¦ ACTIVE |
| AWS EC2 | BLOCKED — support case pending |
| Domain | GroupTrack.org — registered |

# DAY 25 — GAME PLAN

Priority 1: Complete V2.4 offline map download pipeline. Testers are waiting. F3 through F7 are the remaining functions. Each builds on the previous — do them in order, build+test+commit after each.

## Priority 1 — Complete V2.4 Offline Map Download

| ID | ITEM | STATUS |
| --- | --- | --- |
| F3 | Android bridge receiver for onAreaSelected(). ViewModel state for download. Size estimation dialog showing X tiles, Y MB. Ceiling block if over 500MB. File: ConvoyScreen.kt + ConvoyViewModel.kt | OPEN |
| F4 | ConvoyTileDownloader.kt — new file. OkHttp tile download coroutine. buildTileUrl() handles both {z}/{y}/{x} and {z}/{x}/{y} formats. tilePath() builds local storage path. downloadTiles() batch with progress callback. Cancellable. | OPEN |
| F5 | Leaflet local tile serving. WebView allowFileAccessFromFileURLs=true. setTileUrl() in convoy_map.html already detects file:// prefix — verify it works. Switch to local URL after download completes. | OPEN |
| F6 | Download progress UI. LinearProgressIndicator in gear panel. X of Y tiles, Z MB remaining. CANCEL button. Completion summary. DownloadState StateFlow in ViewModel. | OPEN |
| F7 | ConvoyMapRegion.kt — region registry. MapRegion data class. Save/load/delete via SharedPreferences JSON. Region list in gear panel. Storage total display. | OPEN |
| F8 | Offline mode indicator dot. Green=online, Blue=local cache. Small overlay on map. | OPEN |
| TEST | Field test — WiFi off. All 4 tile types at z10-z18. Document pass/fail. | OPEN |

## Priority 2 — Second Android Device

| ID | ITEM | STATUS |
| --- | --- | --- |
| DEV2-01 | Diagnose second Android not connecting after update. Check if Bluetooth needs re-pairing or if app needs reinstall. APK at ~/Downloads/GroupTrack-V2.4-debug.apk — install via Files app. | OPEN |
| DEV2-02 | Second device email and Google Drive access issue — may be related to device connectivity or Google account sync. Check WiFi connection, Google account sync settings. | OPEN |

## Priority 3 — UI Issues for Testers

| ID | ITEM | STATUS |
| --- | --- | --- |
| UI-HUD | Verify HUD contrast fix looks correct on device — dark background, white labels, larger red values. Adjust if needed. | OPEN |
| UI-01 | Node map channel filter — nodes from other channels appearing on map. Compare node.channel to WorkingConfig.channelName in marker rendering. | OPEN |
| UI-04 | RECORD button Z-order — disconnect overlay covers button. Fix zIndex. | OPEN |

## Priority 4 — Commit and Tag V2.4 When Ready

| ID | ITEM | STATUS |
| --- | --- | --- |
| V24-SEAL | When all F3-F8 complete and field tested: copy APK to ~/Downloads/GroupTrack-V2.4-debug.apk. Tag v2.4 in git. Commit: release: GroupTrack V2.4 sealed — offline maps, field tested. | OPEN |
| V24-IOS | After V2.4 seal: begin iOS developer engagement. Provide GitHub V2.4 branch and V2.4 Development Plan doc. Minimum scope: mesh map + apply ride to radio. | OPEN |

## Day 25 Build Order

- F3 — onAreaSelected bridge + size dialog → build → test → commit

- F4 — ConvoyTileDownloader.kt → build → test small area → commit

- F6 — Progress UI wired to F4 → build → test cancel → commit

- F5 — Local tile serving → build → test offline → commit

- F7 — Region list → build → test delete → commit

- F8 — Offline indicator → build → commit

- Field test — WiFi off, all 4 tile types → document → commit

- UI fixes — HUD, channel filter, RECORD button

- V2.4 seal — APK to Downloads, tag v2.4, final commit

GroupTrack  |  Day 24 Summary + Day 25 Plan  |  March 25, 2026  |  visit www.grouptrack.org