GroupTrack

Day 26 Summary + Day 27 Work Plan

March 28, 2026  |  Branch: feature/convoy-event-ride  |  Next Test: Wednesday

# 1. Completed Today — Day 26

| ID | Item | Status |
| --- | --- | --- |
| FT-06 | Auto-pan fix — map follows cart/convoy, stops on user touch, resets on GROUP/MY CART tap | COMPLETE — committed 3813b0533 |
| WEBSITE | GroupTrack.org live — DNS resolved, all revisions deployed, PDFs online | COMPLETE |
| DOCS | Installation Guide V2.4 updated with display settings, BT tips, High Contrast Text | COMPLETE |
| DOCS | V3.0 Architecture & Migration Plan document generated | COMPLETE |
| DOCS | GroupTrack_Website_Maintenance.docx generated | COMPLETE |
| AWS | EC2 + RDS confirmed live, grouptrack.org A record resolved to 34.224.89.217 | COMPLETE |
| FT-LOG | Field test issues FT-01 through FT-06 logged from Wednesday test | COMPLETE |

# 2. Current Build State

| Item | Value |
| --- | --- |
| Branch | feature/convoy-event-ride |
| Last commit | 3813b0533 — chore: remove patch scripts |
| Device 1 | 8624SBCEDF00001789 |
| Device 2 | 24039703201775 |
| Build | ./gradlew assembleGoogleDebug 2>&1 ¦ grep -E "^e:¦BUILD" |
| Install D1 | adb -s 8624SBCEDF00001789 install -r -d app/build/outputs/apk/google/debug/app-google-debug.apk |
| Install D2 | adb -s 24039703201775 install -r -d app/build/outputs/apk/google/debug/app-google-debug.apk |

# 3. Open Show Stopper — Offline Maps Bug

Offline map tiles do not render when OFFLINE switch is toggled. Map goes grey. Online maps work perfectly. Tiles confirmed present on device at correct path.

## 3.1 What We Know

| Item | Evidence |
| --- | --- |
| Tiles exist on device | adb confirmed files/tiles/SAT/10/189/396.png present |
| Tile path is correct | files/tiles/SAT/{z}/{x}/{y}.png — internal filesDir |
| Offline switch fires | logcat ConvoyOffline confirmed URL built and passed to Leaflet |
| URL passed to Leaflet is correct | file:///data/user/0/com.geeksville.mesh.google.debug/files/tiles/SAT/{z}/{x}/{y}.png |
| Online maps work | Same WebView, same Leaflet — tiles load from internet fine |
| crossOrigin: false added | Applied to L.tileLayer in convoy_map.html |
| allowFileAccessFromFileURLs | Added to new WebView creation — BUT persistent WebView may not have it |

## 3.2 Most Likely Cause

The persistent WebView (viewModel.persistentWebView) was created BEFORE allowFileAccessFromFileURLs was added. WebView settings only apply before loadUrl() is called. The persistent WebView loaded convoy_map.html once and cached it. Even after reinstall, the ViewModel retains the old WebView instance without the file access setting.

## 3.3 Recommended Fix — First Thing Day 27

Step 1 — Verify WebChromeClient is still missing (JS console logging):

grep -n "WebChromeClient" app/src/main/java/com/geeksville/mesh/convoy/ConvoyScreen.kt

Step 2 — Null the persistent WebView to force recreation with correct settings:

grep -n "persistentWebView" app/src/main/java/com/geeksville/mesh/convoy/ConvoyViewModel.kt

Add to ConvoyViewModel init or onCleared: persistentWebView = null on every app start so the else branch always runs fresh with allowFileAccessFromFileURLs = true.

Step 3 — Add WebChromeClient to capture JS console in logcat:

cp ~/Downloads/patch_chrome_client.py . && python3 patch_chrome_client.py

Step 4 — Build, install, toggle OFFLINE, watch logcat:

adb -s 8624SBCEDF00001789 logcat | grep -E "ConvoyJS|TILE|ConvoyOffline"

Step 5 — If still failing: NanoHTTPD local tile server on localhost:8888. Bypasses all file:// restrictions. Single Java file already in Meshtastic dependencies.

DO NOT clear app storage — deletes master.cfg, downloaded tiles, stored ride configs. Tiles are confirmed present at files/tiles/SAT/ — do not re-download until offline rendering is confirmed working.

# 4. Lead Cart Lock — In Progress (Not Yet Built)

## 4.1 Problem Statement

The current ConvoyEngine derives the lead cart dynamically every tick using minByOrNull { it.convoyPosition }. On switchbacks and tight turns at slow speed, heading and position change rapidly, causing the algorithm to oscillate between multiple carts as lead. Every lead change draws a new track line from the new lead position — resulting in spaghetti lines on tight trail sections.

This is NOT a GPS sampling or packet delay problem. It is the algorithm re-deriving lead mid-ride when position relationships temporarily change on tight corners.

## 4.2 Solution Design — Agreed

| Step | Behavior |
| --- | --- |
| 1. Rider taps RECORD button | Ride tracking starts — algorithm runs freely |
| 2. Cart starts moving (speed > 0) | 60-second countdown begins |
| 3. After 60 seconds of movement | Lead is LOCKED to current algorithm result — no more re-derivation |
| 4. Lock persists entire ride | Track draws from one cart only — clean single track line |
| 5. Emergency override — NODE panel | Tap any cart marker → SET AS LEAD button → immediate lock override |
| 6. Emergency override — MY CART panel | I AM LEAD button → self-designate → immediate lock |
| 7. RECALC LEAD button — MY CART panel | Unlocks lead — re-runs algorithm for 60 seconds — re-locks |

KEY INSIGHT: Each device independently derives and locks lead. No mesh packet needed. All devices see same mesh data — after 60 seconds of movement they converge on same lead independently.

## 4.3 Files to Modify

| File | Change |
| --- | --- |
| ConvoyViewModel.kt | Add explicitLeadId: String? = null. Add rideMovementStartTime: Long = 0. Add leadLocked: Boolean = false. Add fun setExplicitLead(nodeId: String). Add fun recalcLead(). |
| ConvoyEngine.kt | assignLeadTail() checks explicitLeadId first — if set and leadLocked, skip algorithm for lead derivation. Tail remains always derived. |
| ConvoyViewModel.kt | In tick loop: if trackActive and speed > 0 and rideMovementStartTime == 0, set rideMovementStartTime. If rideMovementStartTime > 0 and elapsed > 60s and !leadLocked, lock current lead. |
| ConvoyScreen.kt | NODE panel: add SET AS LEAD button — calls viewModel.setExplicitLead(node.nodeId). |
| ConvoyScreen.kt | MY CART panel: add I AM LEAD button and RECALC LEAD button. |

## 4.4 ConvoyEngine.kt — Current Lead Derivation (line 92)

val leadNode = active.minByOrNull { it.convoyPosition }

Change to:

val leadNode = if (explicitLeadId != null) active.firstOrNull { it.nodeId == explicitLeadId } ?: active.minByOrNull { it.convoyPosition }

else active.minByOrNull { it.convoyPosition }

## 4.5 Where to Resume in New Conversation

1. Read this document for context

2. Fix offline maps first (Section 3) — show stopper

3. Then build lead lock (Section 4.3) in order: ViewModel additions → Engine change → NODE panel button → MY CART buttons

4. Test: start recording, drive for 60 seconds, verify lead locks, verify single track line on switchbacks

# 5. Field Test Issues — V2.4 Wednesday Test

| ID | Issue | Status | Notes |
| --- | --- | --- | --- |
| FT-01 | Lead cart selection — spaghetti track lines | IN PROGRESS | Solution designed in Section 4 above |
| FT-02 | Channel utilization 23-25% at 5 nodes | VALIDATED | Design target confirmed. Lead at 3s, others at 5s. |
| FT-03 | Bluetooth timeout when app paused | DOCUMENTED | Workaround in Installation Guide V2.4. Battery = Unrestricted. |
| FT-04 | Offline maps not rendering to z18 | OPEN | Blocked on offline maps bug — Section 3 |
| FT-05 | Maps render half screen / spotty | OPEN | Likely related to FT-04 — investigate together |
| FT-06 | MY CART / GROUP pins moving with map | FIXED | Auto-pan patch committed — awaiting Wednesday verification |

# 6. V3.0 Monday Tasks (After Offline Maps Fix)

| Priority | Task | Est. |
| --- | --- | --- |
| 1 | Create RDS schema — run SQL from V3.0 Architecture Plan Section 2.5 | 30 min |
| 2 | Add API_BASE_URL = http://34.224.89.217/ to ConvoyConfig.kt | 10 min |
| 3 | Add Google Sign-In dependency to build.gradle | 10 min |
| 4 | Build ConvoySignInScreen — Google One Tap | 2 hrs |
| 5 | POST /users/register on sign-in success | 1 hr |
| 6 | Test: sign in — RDS row created — user_id cached | 30 min |

# 7. Environment Reference

| Item | Value |
| --- | --- |
| Branch | feature/convoy-event-ride |
| Last commit | 3813b0533 |
| EC2 | 34.224.89.217 — convoy-api-server |
| EC2 SSH | ssh -i ~/.ssh/convoy-api-key-2.pem ec2-user@34.224.89.217 |
| RDS | convoy-tracker-db.cudtjxrtdbql.us-east-1.rds.amazonaws.com |
| Website | http://grouptrack.org — LIVE |
| API | http://34.224.89.217/users/register — tested OK |
| Device 1 | 8624SBCEDF00001789 — primary test device |
| Device 2 | 24039703201775 |
| Key pair | ~/.ssh/convoy-api-key-2.pem |