GroupTrack

Daily Task List — April 3, 2026

Branch: feature/convoy-event-ride  |  V2.4 Stabilization + V3.0 Phase B Prep

# Block 1 — Morning Field Test (First Priority)

Complete the lead lock field test before any development work. Pull and review the debug log immediately after the ride.

| ☐ | ID | Task | Est. | Status |
| --- | --- | --- | --- | --- |
| ☐ | FT-01 | Force stop both devices. Launch app. Connect radios. Press RECORD and drive at least 1/4 mile. | 15 min | OPEN |
| ☐ | FT-02 | Pull debug log: adb -s 8624SBCEDF00001789 shell run-as com.geeksville.mesh.google.debug cat files/convoy_debug.log | 5 min | OPEN |
| ☐ | FT-03 | Verify in log: LOCK FIRED on correct node, accumulator values per node, track recording from locked lead. | 10 min | OPEN |
| ☐ | FT-04 | Test RECALC LEAD button — verify lock clears, re-election opens, new lock fires after another 1/4 mile. | 15 min | OPEN |
| ☐ | FT-05 | Test second Android (no GPS hardware) — verify RECORD works via radio GPS fallback, track draws on map. | 10 min | OPEN |

# Block 2 — C: Drive Cleanup

Move all legacy convoy/GroupTrack directories to D:/oldconvoydata. Nothing deleted — safe archive.

| ☐ | ID | Task | Est. | Status |
| --- | --- | --- | --- | --- |
| ☐ | CL-01 | mkdir -p /d/oldconvoydata && mv convoy-tests, convoy-tests-clean, convoyproject, convoyprojectv4 to D: | 5 min | OPEN |
| ☐ | CL-02 | Move OneDrive/Documents/Convoy and OneDrive/Documents/GitHub/Meshtastic-convoy-tracker to D: | 5 min | OPEN |
| ☐ | CL-03 | Move Downloads/grouptrack_icons and Downloads/grouptrack_icons2 to D: | 2 min | OPEN |
| ☐ | CL-04 | Clear Downloads of all GroupTrack*.docx files — all committed to docs/ in repo. | 5 min | OPEN |

# Block 3 — Open Issues Backlog

Address outstanding issues before beginning Phase B work. RC-02 is highest priority — testers need working radio config.

| ☐ | ID | Issue | Est. | Status |
| --- | --- | --- | --- | --- |
| ☐ | RC-01 | configVersion check deployed — testers auto-restore correct master config on next launch. VERIFY with tester device. | 15 min | IN PROGRESS |
| ☐ | RC-02 | Radio config apply wrote client/no-region to radios — root cause identified (March 13 15-field capture). Confirm all radios reprogrammed with correct master config. | 30 min | OPEN |
| ☐ | FT-06 | Lead only / multicolor track toggle — verify both modes work correctly after lead identity stabilization. | 20 min | OPEN |
| ☐ | RA-01 | Radio archive history lost on reinstall — DEFERRED to V3.0 (archives move to RDS/EC2 per user account). | — | PHASE B |
| ☐ | DOC-01 | Add new docs to recommit_docs.sh: GroupTrack_V3_Task_List_Apr1.docx, GroupTrack_V3_Complete_Task_List.docx, GroupTrack_MapManager_Spec.docx | 10 min | OPEN |

# Block 4 — V3.0 Phase B Entry (AWS / Backend)

Begin Phase B wiring. All Phase A components are built and isolated. Wednesday field test gate has been passed. Start with RideState wiring before any new screens.

## PB-01 through PB-07 — RideState Wiring

| ☐ | ID | Task | Est. | Status |
| --- | --- | --- | --- | --- |
| ☐ | PB-01 | Apply RideState tick computation to ConvoyViewModel.kt — channelSetFlow read + ConvoyEventStore match. patch_ride_state_v3.py ready. | 20 min | OPEN |
| ☐ | PB-02 | Verify RideState computes correctly — logcat shows SOLO/CONVOY/ORGANIZED on each tick. | 10 min | OPEN |
| ☐ | PB-03 | Add SOLO trail display branch in ConvoyScreen.kt — if rideState == SOLO use gpsTrailSegments as primary display. | 30 min | OPEN |
| ☐ | PB-04 | Add queueSurvey() function to ConvoyViewModel.kt — stores survey answers + track donation to SharedPreferences queue. | 30 min | OPEN |
| ☐ | PB-05 | Apply survey dialog patch to ConvoyScreen.kt showNameDialog — ORGANIZED gets survey+name, SOLO/CONVOY gets simple name dialog. | 30 min | OPEN |
| ☐ | PB-06 | Build and install — verify both dialogs show correctly based on RideState. | 10 min | OPEN |
| ☐ | PB-07 | Commit: feat: V3 Phase B — RideState wired, survey dialog, SOLO trail display. | 5 min | OPEN |

## PB-08 through PB-11 — Schema ALTER TABLE (EC2)

| ☐ | ID | Task | Est. | Status |
| --- | --- | --- | --- | --- |
| ☐ | PB-08 | SSH to EC2. Run ALTER TABLE rides ADD COLUMN start_time, trailhead_lat, trailhead_lon, trailhead_name, latitude, longitude. | 10 min | OPEN |
| ☐ | PB-09 | Run ALTER TABLE users ADD COLUMN default_radius_miles, latitude, longitude, fcm_token, fcm_token_updated. | 10 min | OPEN |
| ☐ | PB-10 | Run ALTER TABLE ride_tracks ADD COLUMN bounds_north, bounds_south, bounds_east, bounds_west. | 5 min | OPEN |
| ☐ | PB-11 | Verify all columns: DESCRIBE rides; DESCRIBE users; DESCRIBE ride_tracks; | 5 min | OPEN |

## PB-12 through PB-15 — SSL on EC2

| ☐ | ID | Task | Est. | Status |
| --- | --- | --- | --- | --- |
| ☐ | PB-12 | SSH to EC2: sudo yum install certbot python3-certbot-apache -y | 5 min | OPEN |
| ☐ | PB-13 | Run: sudo certbot --apache — follow prompts for grouptrack.org | 10 min | OPEN |
| ☐ | PB-14 | Update API_BASE_URL in ConvoyConfig.kt from http:// to https://grouptrack.org/ | 5 min | OPEN |
| ☐ | PB-15 | Test HTTPS endpoint with curl — confirm API responds over SSL. | 5 min | OPEN |

## PB-16 through PB-21 — Sign-In Wiring

| ☐ | ID | Task | Est. | Status |
| --- | --- | --- | --- | --- |
| ☐ | PB-16 | Add ConvoySignIn composable to ConvoyNavigation.kt nav graph. | 20 min | OPEN |
| ☐ | PB-17 | Add launch check — if user_id missing navigate to ConvoySignIn. If offline proceed to map with banner. | 30 min | OPEN |
| ☐ | PB-18 | Test sign-in E2E — sign in -> POST /users/register -> RDS row -> user_id cached -> app proceeds. | 20 min | OPEN |
| ☐ | PB-19 | Wire rider + privacy terms screens to first launch flow. Both must be accepted. Version tracked. | 45 min | OPEN |
| ☐ | PB-20 | Build and install — full sign-in + terms flow tested on device. | 10 min | OPEN |
| ☐ | PB-21 | Commit: feat: V3 Phase B — sign-in wired, terms flow, launch check. | 5 min | OPEN |

# Environment Reference

| Item | Value |
| --- | --- |
| EC2 | 34.224.89.217 — ssh -i ~/.ssh/convoy-api-key-2.pem ec2-user@34.224.89.217 |
| API | /var/www/html/convoy_api.php |
| RDS | convoy-tracker-db.cudtjxrtdbql.us-east-1.rds.amazonaws.com / convoy_tracker |
| Primary device | 8624SBCEDF00001789 |
| Secondary device | 24039703201775 (no GPS hardware — uses radio GPS fallback) |
| Build | ./gradlew assembleGoogleDebug 2>&1 ¦ grep -E "^e:¦BUILD" |
| Install | adb -s [serial] install -r -d app/build/outputs/apk/google/debug/app-google-debug.apk |
| Debug log | adb -s 8624SBCEDF00001789 shell run-as com.geeksville.mesh.google.debug cat files/convoy_debug.log |

★  Phase B Blocks 5-9 (Dashboard, Field Radio, Rides screens, Survey Worker, E2E test) proceed after sign-in is confirmed working. See GroupTrack_Thursday_PhaseB.docx for full sequence.

GroupTrack  |  Daily Task List  |  April 3, 2026  |  Branch: feature/convoy-event-ride