GroupTrack

V3.0 Complete Task List

Design Contract + Phase B + C Task Reference

April 1, 2026  |  Branch: feature/convoy-event-ride  |  Confidential

# 1. Design Contract — grouptrack_v3_proto_v004.html

The file grouptrack_v3_proto_v004.html is the authoritative design reference for GroupTrack V3.0. It defines all screens, navigation flows, and function assignments for the complete platform.

- No screen changes and no design changes until the full flow is built as designed in v004.

- Change requests are logged in the Change Request Log (Section 5) but not acted on until the current design is fully implemented.

- Every Phase B and C task references one or more screen IDs from v004 as its acceptance target.

- A function is DONE when its behavior matches the screen mockup it is mapped to.

- The prototype HTML file should be open alongside the codebase during all development sessions.

# 2. Screen Reference Index

34 screens across 11 user flows. Screen IDs are used throughout the task list below.

| ID | Screen Name | Key Functions | Flow |
| --- | --- | --- | --- |
| s01 | Sign In | Google One Tap, subscription check, route to paywall | First Time User |
| s01b | Subscription Paywall | Google Play Billing $3/mo, DEFERRED until shakedown | First Time User |
| s02 | Rider Terms | Terms V1.0 display, acceptance record | First Time User |
| s03 | Privacy Policy | Privacy V1.0, name+email shared with followed organizers | First Time User |
| s04 | Dashboard | New Invites (accept/decline), Enrolled Rides (role/cancel), organizer email copyable | Dashboard |
| s05 | Profile | Edit profile, sub status display, organizer role as data point | Profile |
| s06 | Become Organizer | Organizer terms, upgrade subscription, $3/mo note for all users | Profile |
| s07 | Ride History | History list, organizer email, rider list+emails, export GPX, search by date/name/area | Profile |
| s08 | Following | Organizer name/email/optional phone, follow/unfollow | Profile |
| s09 | My Rides | Tabs: ALL/ENROLLED/ORGANIZED/COMPLETED, search completed rides | Rides |
| s10 | Create Ride (locked) | All fields, trailhead gate (orange), map area gate (orange), SAVE disabled | Rides |
| s10b | Create Ride (ready) | All fields + trailhead + map area set, SAVE enabled, POST /rides | Rides |
| s11 | Ride Detail | Ride info, trailhead, route, organizer email, Send Invite, Broadcast | Rides |
| s12 | Send Invite | QR code, copy link, share sheet, grouptrack.org/invite/{token} | Invite |
| s13 | Broadcast | Email followers, follower/opt-in count, one-time gate | Invite |
| s14 | Invite Accept | Download warning, organizer email, ride JSON download, auto tiles, radio config, calendar | Accept Invite |
| s15 | Explore Rides | Public rides, zip+area search, map vignette, organizer email, follow | Explore |
| s16 | Map — SOLO | RideState=SOLO, GPS trail, offline tiles, active overlays display | Convoy Map |
| s17 | Map — CONVOY | RideState=CONVOY, nodes, lead lock, HUD, active overlays from Overlay Selector | Convoy Map |
| s18 | Map — ORGANIZED | RideState=ORGANIZED, route overlay, trailhead marker, full HUD, survey on STOP | Convoy Map |
| s19 | Map Settings | Offline toggle, map type, track export, download region, overlay selector entry | Convoy Map |
| s20 | Stop — Survey | Difficulty/recommend survey, track donation, GPX save, POST /ride/survey | Convoy Map |
| s20b | Stop — Simple | Track name, GPX save to filesDir/my_tracks/ | Convoy Map |
| s20c | Radio Reconnect Banner | 5min inactivity detection, green banner, BT toggle reconnect | Convoy Map |
| s21 | Map Manager Main | Full-screen map, FIND AREA, Download/Import/Overlays/Waypoints/Routes tool grid | Map Manager |
| s22 | Find Area (4 methods) | Viewport filter, geocoder, name search, waypoint radius search | Map Manager |
| s23 | Tile Download | Draw region, zoom levels Z10-Z18, tile count+size estimate, ConvoyTileDownloader | Map Manager |
| s24 | Import GPX/KML | File picker, route/track type, MD5 duplicate check, library add | Map Manager |
| s25 | Overlay Selector | Routes/tracks/waypoints/ride history toggles, applies to ALL map states | Map Manager |
| s26 | Waypoint Library | List, search, filter by type, edit, delete | Map Manager |
| s27 | Create Waypoint | Long press drop, name, type Trailhead/Staging/Hazard/POI, notes, filesDir save | Map Manager |
| s28 | Set Trailhead | Trailhead picker mode, drop or library select, returns to Create Ride | Map Manager |
| s29 | Set Map Area | Assign route / Create new route / Import GPX-KML / Draw manually, returns bounds | Map Manager |
| s30 | Route Planner | Tap to draw, route type Loop/Out+Back/P2P, save to library, assign to ride | Map Manager |
| s31 | Field Radio | BLE status, apply/verify config, CHANGE LONG NAME TO LEAD, reconnect | Field Radio |
| s32 | Track Library | Public tracks, zip+area filter, difficulty filter, map vignette, download+auto tiles | Tracks |
| s33 | Track Detail | Track map preview, difficulty/recommend %, download to device | Tracks |

# 3. Wednesday Field Test Gate

Phase B wiring does NOT begin until all field tests below pass. No exceptions.

| # | ID | Task | Screen(s) | Est. |
| --- | --- | --- | --- | --- |
| 1 | FT-01 | Lead lock — drive 1/4 mile after RECORD. Lead locks. Single clean track on switchbacks. | s17 s18 | PENDING |
| 2 | FT-01B | RECALC LEAD button — unlocks lead, re-locks after 1/4 mile. | s17 | PENDING |
| 3 | FT-04 | Offline maps render cleanly at z18 across downloaded SAT area. No grey patches. | s16 s17 s18 | PENDING |
| 4 | FT-05 | Maps render full screen at all zoom levels. | s16 s17 s18 | PENDING |
| 5 | FT-06 | No snap-back on zoom, pan, or search. GROUP/MY CART re-centers correctly. | s16 s17 s18 | PENDING |
| 6 | FT-07 | HYB tile source switch does not reset map to radio location. | s19 | PENDING |
| 7 | UI-01 | Track Recording Format toggle — GPX/KML displays correctly. | s19 | PENDING |
| 8 | FT-08 | GPS broadcast interval disconnect/reconnect cycle verified. | s20c | PENDING |
| 9 | ⚠ GATE | ALL FT TESTS MUST PASS BEFORE PHASE B BEGINS. No exceptions. |  |  |

# 4. Phase B — Platform Wiring (Post-Wednesday)

Phase B wires the isolated Phase A components into V2.4. Each task has a target screen from v004 as its acceptance criteria.

## 4.1 Backend Tasks

| # | ID | Task | Screen(s) | Est. |
| --- | --- | --- | --- | --- |
| 1 | B-01 | Run create_schema_v3_final.sql against RDS convoy_tracker. 13 tables. Verify SHOW TABLES. | n/a — backend | 30 min |
| 2 | B-02 | Verify all PHP API endpoints with curl. POST /users/register → confirm RDS row. | n/a — backend | 20 min |
| 3 | B-03 | SSL — certbot on EC2 before any tokens travel the wire. HTTPS required for auth. | n/a — backend | 30 min |

## 4.2 Android — Phase A (Safe Before Wednesday)

| # | ID | Task | Screen(s) | Est. |
| --- | --- | --- | --- | --- |
| 1 | A-01 | Add API_BASE_URL to ConvoyConfig.kt. One line. No functional impact. | n/a — config | 5 min |
| 2 | A-02 | Create ConvoyApiClient.kt — OkHttp wrapper. registerUser(), createRide(), createInvite(), downloadRide(), enrollRider(). New file only, not referenced yet. | n/a — service | 1.5 hr |
| 3 | A-03 | Add Google Sign-In dependency to build.gradle. Library only, no code path. | n/a — gradle | 10 min |
| 4 | A-04 | Build ConvoySignInScreen.kt — Google One Tap, POST /users/register, cache user_id. NOT wired to nav yet. | s01 | 2.5 hr |
| 5 | A-05 | Add invite deep link handler — AndroidManifest intent-filter + ConvoyInviteHandler.kt. GET /ride/{token} → save to convoy_events/. No-ops if user_id missing. | s14 | 1.5 hr |
| 6 | A-06 | Build Dashboard screen — GroupTrackDashboardScreen.kt. New Compose screen. Notifications first. Exact layout per s04 mockup. | s04 | 3 hr |
| 7 | A-07 | Build Field Radio screen — GroupTrackFieldRadioScreen.kt. BLE status, apply config, CHANGE LONG NAME TO LEAD button. | s31 | 1.5 hr |
| 8 | A-08 | Build and install. Full V2.4 regression test — no existing behavior changed. | all V2.4 | 1 hr |

## 4.3 Android — Phase B Wiring (Post-Wednesday Gate)

| # | ID | Task | Screen(s) | Est. |
| --- | --- | --- | --- | --- |
| 1 | W-01 | Wire subscription check at sign-in. Route to s01b paywall screen. DEFERRED flag visible — does not block during shakedown. | s01 s01b | 1 hr |
| 2 | W-02 | Wire sign-in into app launch. Check SharedPreferences for user_id. If missing → ConvoySignInScreen. App proceeds to map if sign-in unavailable — radio never blocked. | s01 | 1 hr |
| 3 | W-03 | Test sign-in end to end. Sign in → POST /users/register → RDS row → user_id cached → app proceeds. | s01 s04 | 30 min |
| 4 | W-04 | Wire Rider Terms and Privacy Policy acceptance screens into onboarding flow. | s02 s03 | 1 hr |
| 5 | W-05 | Wire Dashboard into nav graph. GroupTrack button in Meshtastic nav → Dashboard. Internet gate — greyed if offline. | s04 | 1 hr |
| 6 | W-06 | Build Profile screen — GroupTrackProfileScreen.kt. Callsign, vehicle, zip, email opt-in. Organizer status as data display only. | s05 | 2 hr |
| 7 | W-07 | Build Organizer Terms screen. Upgrade flow from Profile. POST /users/organizer on subscribe. | s06 | 1.5 hr |
| 8 | W-08 | Build My Rides screen. Tabs: ALL / ENROLLED / ORGANIZED / COMPLETED. Search completed rides. | s09 | 2 hr |
| 9 | W-09 | Build Create Ride screen. All fields. Trailhead and map area required gates (orange). SAVE disabled until both set. | s10 s10b | 2.5 hr |
| 10 | W-10 | Wire trailhead picker — Set Trailhead screen. Long press map or library select. Returns lat/lon/name to Create Ride. | s28 | 2 hr |
| 11 | W-11 | Wire map area picker — Set Map Area screen. Assign route / Import GPX-KML / Draw manually. Returns bounds to Create Ride. | s29 s24 | 2.5 hr |
| 12 | W-12 | Wire ride creation to POST /rides. Replace local JSON write. Offline fallback — saves locally, banner shown. | s10b s11 | 1.5 hr |
| 13 | W-13 | Build Ride Detail screen. Trailhead, route, enrollment count, organizer email. Send Invite + Broadcast buttons. | s11 | 2 hr |
| 14 | W-14 | Wire invite generation — SEND INVITE → POST /rides/{id}/invite → QR code + share sheet. | s12 | 1 hr |
| 15 | W-15 | Wire broadcast — BROADCAST → POST /broadcast/{ride_id}. Follower count display. One-time send gate. | s13 | 1 hr |
| 16 | W-16 | Wire invite accept flow — Invite Accept screen. Download warning. Ride JSON + auto tiles. Radio config ready flag. Calendar add. | s14 | 2 hr |
| 17 | W-17 | Wire RideState tick computation. SOLO / CONVOY / ORGANIZED state transitions in ConvoyViewModel.kt. | s16 s17 s18 | 2 hr |
| 18 | W-18 | Wire SOLO map state. GPS trail display. No nodes. REC button. | s16 | 1 hr |
| 19 | W-19 | Wire survey dialog. queueSurvey() in ConvoyViewModel. Survey screen on STOP in ORGANIZED state. | s20 | 1.5 hr |
| 20 | W-20 | Survey upload worker. Process SharedPreferences queue on connectivity. POST /ride/survey. | s20 | 1.5 hr |
| 21 | W-21 | Full V3.0 E2E test — sign in, create ride, set trailhead, set map area, send invite, rider accepts, tiles auto-download, radio write, mesh operation, stop, survey submit. | s01→s20 | 2 hr |

# 5. Change Request Log

Log change requests here. Do not implement until the v004 design is fully built.

| Date | Screen | Request | Priority | Status |
| --- | --- | --- | --- | --- |
|  |  | (log future change requests here — do not implement until current design is complete) |  | PENDING |

# 6. Environment Reference

| Item | Value |
| --- | --- |
| Branch | feature/convoy-event-ride |
| Design Reference | grouptrack_v3_proto_v004.html |
| EC2 IP | 34.224.89.217 — convoy-api-server |
| EC2 SSH | ssh -i ~/.ssh/convoy-api-key-2.pem ec2-user@34.224.89.217 |
| RDS Endpoint | convoy-tracker-db.cudtjxrtdbql.us-east-1.rds.amazonaws.com |
| RDS Database | convoy_tracker / convoy_admin |
| API Base URL | https://34.224.89.217/ (HTTPS after B-03 SSL) |
| API File (EC2) | /var/www/html/convoy_api.php |
| Device 1 | 8624SBCEDF00001789 — primary test device |
| Device 2 | 24039703201775 |
| Key pair | ~/.ssh/convoy-api-key-2.pem |
| Google Play Services | com.google.android.gms:play-services-auth:21.x.x |