GroupTrack.org

Product Roadmap v7

Last Updated: March 22, 2026  |  Author: Fred Kix  |  Repo: kixazz25/Meshtastic-Android

# Platform Overview

GroupTrack.org is a Meshtastic-based off-grid group ride coordination system built as a fork of the Meshtastic Android client. It provides real-time mesh networking for vehicle convoys, event ride organization, and field coordination without cellular dependency. Domain: GroupTrack.org.

| VERSION | PLATFORM | STATUS | DESCRIPTION |
| --- | --- | --- | --- |
| V1 | Android | COMPLETE | Manual Setup Group Ride Tracker |
| V2 | Android + iOS | IN PROGRESS | Self-Service Setup + Backend Ride Registration |
| V3 | Android + iOS | PLANNED | ATAK-Modeled Map Integration |
| V4 | Android + iOS | PLANNED | KML Track History Overlay |

# Product Tiers and Pricing

| TIER | PRICE | DESCRIPTION |
| --- | --- | --- |
| Personal Edition | Free | Ships with the default master radio configuration. Supports all core tracking, HUD, recording, and map functions. All organizer, rider, and group definitions stored and managed on the GroupTrack.org online database. Full offline operation once configured. |
| Unique Ride Definition | $3.00/mo | Upgrade tier for groups requiring custom ride definitions. Organizer defines the ride parameters and map region. Riders pull ride configuration to automatically customize their radio settings and download map tiles for the ride area. Includes full ride definition, invite distribution, and map pre-loading. Designed for recurring group rides with unique channel and configuration requirements. |

# V1 — Manual Setup Group Ride Tracker

STATUS: COMPLETE ¦ APK: ConvoyTracker-V1-debug.apk

| FEATURE | DESCRIPTION | STATUS |
| --- | --- | --- |
| Group tracking HUD | GROUP mode and MY CART mode transparent overlay | COMPLETE |
| Node telemetry display | Heading, battery, altitude, speed per node | COMPLETE |
| Convoy node naming | LEAD-1 through SIERRA-20, HOTEL-10 operator cart | COMPLETE |
| Manual radio configuration | User configures radio manually before use | COMPLETE |

# V2 — Self-Service Setup + Backend Ride Registration

STATUS: IN PROGRESS ¦ Branch: feature/convoy-event-ride ¦ Last commit: 012fdbaad

## V2 Architecture

| FEATURE | DESCRIPTION | STATUS |
| --- | --- | --- |
| WebView/Leaflet map | Persistent map — never destroyed during session | COMPLETE |
| ConvoySubMenu | Accordion bottom sheet overlay on map | COMPLETE |
| Two user types | ORGANIZER and RIDER profiles | COMPLETE |
| Channel auto-generation | CONVOY-XXXX, AES-256 PSK via SecureRandom | COMPLETE |
| Master config in assets | master_config.json + master.cfg + convoy_apply_list.json | COMPLETE |

## V2 Radio Config Engine — COMPLETE March 19, 2026

MILESTONE: Binary cfg engine proven end-to-end. Ride config applied to factory-reset radio. 40 fields verified. Zero manual radio knowledge required.

| FEATURE | DESCRIPTION | STATUS |
| --- | --- | --- |
| ConvoyProfileBuilder | Builds DeviceProfile binary from WorkingConfig JSON | COMPLETE |
| Rules engine | Merges 4 sources: master JSON, radio config, apply list, ride definition | COMPLETE |
| Binary install | InstallProfileUseCase — one write, one reboot, 38 fields atomic | COMPLETE |
| Channel write transaction | beginEditSettings/setChannels/commitEditSettings — PSK committed to flash | COMPLETE |
| position_precision + is_muted | Channel module_settings written and verified | COMPLETE |
| 40-field verify screen | Errors-only display with group summary. positionPrecision verified. | COMPLETE |
| Two-stage ReconnectWait | Stage 1: binary reboot. Stage 2: channel write reboot. Both gated. | COMPLETE |
| Archive capture | Radio state archived before every config change | COMPLETE |
| Archive Restore Screen | List archives by node, select, restore. Wired to convoy submenu. | COMPLETE |
| Master config capture | Reads 40 fields from radio including positionPrecision and channelIsMuted | COMPLETE |

## V2 Backend Ride Registration — IN PROGRESS March 22, 2026

ARCHITECTURE PIVOT: Ride distribution moves from .convoy email attachment to AWS-hosted REST API. Rider receives invite link, taps it, enrolls online, downloads ride JSON. Radio engine unchanged.

| FEATURE | DESCRIPTION | STATUS |
| --- | --- | --- |
| AWS RDS MySQL | Free tier db.t4g.micro — us-east-1. convoy-tracker-db provisioned. | COMPLETE |
| Database schema | 4 tables: users, rides, enrollments, invites | IN PROGRESS |
| PHP REST API | Endpoints: create ride, send invite, enroll, get ride JSON | OPEN |
| Google Sign-In | Android one-tap auth. Google manages credentials. | OPEN |
| Invite link flow | Organizer sends link. Rider taps. App calls API. Downloads ride JSON. | OPEN |
| Local ride storage | Downloaded ride JSON saved to local Room/SQLite DB | OPEN |
| Online/offline gate | Create ride, invite, enroll = online only. Everything else = offline. | OPEN |

## V2 Pending Features

| FEATURE | DESCRIPTION | STATUS |
| --- | --- | --- |
| WorkingConfig persistence | Job survives navigation to Meshtastic connections screen | OPEN |
| GPS recording file name at END | File name dialog at END RECORD not start | OPEN |
| Cart tap HUD detail panel | Cart tap broken — restore detail panel display | OPEN |
| Distance traveled HUD | Total distance since record started — bottom right transparent | OPEN |
| Cart tap designate LEAD | Tap cart to set as LEAD. Confirmation dialog if no lead set. | OPEN |
| Map zoom unlock | MY CART and GROUP views lock zoom. Should allow free zoom after entry. | OPEN |
| GPS broadcast slider | Map settings slider 2-8s. Reads from radio. Writes back if changed. | OPEN |
| APK distribution page | HTML install page with QR code and instructions | OPEN |
| Channel + PSK in binary | Research: extend InstallProfileUseCase to process channel_url. Single reboot. | OPEN |
| Module fields in Verify | Wire moduleConfigFlow to ChannelViewModel for real module field comparison | OPEN |
| Node map channel filter | Filter map nodes to active convoy channel only | OPEN |
| RECORD icon unblocked | Cart disconnect messages overlay RECORD button — z-order fix | OPEN |
| Import splash screen | 3-second splash after ride import. Banner timing fix pending. | OPEN |
| Screen wake lock | FLAG_KEEP_SCREEN_ON — one line fix | OPEN |

# Backend Architecture — V2

## Database Schema — AWS RDS MySQL

| TABLE | FIELD | TYPE | DESCRIPTION |
| --- | --- | --- | --- |
| users | user_id | UUID PK | Unique user identifier |
| users | google_id | VARCHAR | Google Sign-In identifier |
| users | first_name | VARCHAR | First name |
| users | last_name | VARCHAR | Last name |
| users | cell | VARCHAR | Cell phone number |
| users | email | VARCHAR | Email from Google account |
| rides | ride_id | UUID PK | Unique ride identifier |
| rides | ride_name | VARCHAR | Human readable ride name |
| rides | ride_date | DATE | Scheduled ride date |
| rides | channel_name | VARCHAR | Meshtastic channel name (max 11 chars) |
| rides | channel_psk | VARCHAR | AES-256 32-byte key base64 encoded |
| rides | organizer_id | UUID FK | References users.user_id |
| rides | created_at | DATETIME | Creation timestamp |
| enrollments | enrollment_id | UUID PK | Unique enrollment identifier |
| enrollments | ride_id | UUID FK | References rides.ride_id |
| enrollments | user_id | UUID FK | References users.user_id |
| enrollments | role | ENUM | ORGANIZER or RIDER |
| enrollments | enrolled_at | DATETIME | Enrollment timestamp |
| invites | invite_id | UUID PK | Unique invite identifier |
| invites | ride_id | UUID FK | References rides.ride_id |
| invites | invited_by | UUID FK | References users.user_id — organizer only |
| invites | invite_token | VARCHAR | Unique random token — this IS the invite link |
| invites | claimed_by | UUID FK | Null until claimed by rider |
| invites | created_at | DATETIME | Invite creation timestamp |
| invites | claimed_at | DATETIME | Null until claimed |

## Ride Registration Flow

| # | ACTOR | ACTION |
| --- | --- | --- |
| 1 | Organizer | Creates ride in app (online) — stored in MySQL |
| 2 | Organizer | Sends invite link via any method (SMS, email, WhatsApp) |
| 3 | Rider | Taps invite link — GroupTrack.org opens via deep link |
| 4 | App | Calls GET /ride/{invite_token} — downloads ride JSON |
| 5 | App | Saves ride JSON to local DB — marks invite claimed |
| 6 | Rider | Goes offline — applies ride config to radio via existing engine |

# Environment Reference

| ITEM | VALUE |
| --- | --- |
| Branch | feature/convoy-event-ride |
| Last Commit | 012fdbaad — convoy file import, MediaStore scanner, ConvoyFileReceiver |
| Build | ./gradlew assembleGoogleDebug |
| Install | adb -s 8624SBCEDF00001789 install -r app/build/outputs/apk/google/debug/app-google-debug.apk |
| Device | 8624SBCEDF00001789 ¦ Node: !1d5bdc79 ¦ tracker-t1000-e fw 2.6.11.60ec05e |
| Assets | app/src/main/assets/ — master.cfg, master_config.json, convoy_apply_list.json |
| 40 fields verified | Device(4), LoRa(8), Channel(4), Position(6), Display(4), Module(14) |
| AWS RDS Endpoint | convoy-tracker-db.cudtjxrtdbql.us-east-1.rds.amazonaws.com |
| AWS Instance | convoy-tracker-db ¦ db.t4g.micro ¦ MySQL 8.0 ¦ us-east-1b |
| AWS DB User | convoy_admin |
| AWS Security Group | sg-ddbfe4a0 ¦ Port 3306 open to dev IP |
| AWS Region | us-east-1 (N. Virginia) |

GroupTrack.org  |  Product Roadmap v8  |  March 23, 2026