Convoy Tracker — End of Day 6 / Day 7 Plan

Branch: feature/convoy-tab   |   Device: P50 Android 14   |   March 7, 2026

Day 6 Completed

| Task | Status | Priority | Notes |
| --- | --- | --- | --- |
| Settings panel scrollable dropdown | DONE | HIGH | 200dp wide, heightIn(420dp), verticalScroll |
| Zoom/Signal Drop/Lost/Off Track sliders wired to ConvoyConfig | DONE | HIGH | Lines 449, 501, 507, 513 |
| Single node zoom fix — centers on cart | DONE | HIGH | Commit 0431076d5 |
| Last known position cache for stationary nodes | DONE | HIGH | lastKnownPosition map in ViewModel |
| OSMDroid google flavor dependency | DONE | HIGH | googleImplementation added to build.gradle.kts |
| OSMDroid init moved to Application.onCreate() | DONE | HIGH | MeshUtilApplication.kt — correct startup order |
| All 4 radios configured — CONVOY/AES256/60s/Precise | DONE | HIGH | T-Beam x2, T1000 x2 all on CONVOY channel |
| Mesh confirmed working — all 4 nodes visible | DONE | HIGH | Verified via web client and iPhone |
| fdroid APK conflict resolved on Android tablet | DONE | HIGH | Removed fdroid version — google debug only |

Day 7 Priority 1 — Map Tile Loading (BLOCKER)

Map tiles not loading on device. OSMDroid defaults to Mapnik but no tiles render. Must resolve before any map testing is possible.

| Task | Status | Priority | Notes |
| --- | --- | --- | --- |
| Diagnose why OSMDroid shows 'map data not available' | OPEN | HIGH | Last test: Mapnik set explicitly — still no tiles. Check logcat for HTTP errors |
| Check if tile requests are reaching the network | OPEN | HIGH | adb logcat ¦ grep -i 'http\¦tile\¦osmdroid' — look for 4xx/5xx errors |
| Check external storage write permission at runtime | OPEN | HIGH | Tile cache may not be writable — verify path exists on device |
| Test with TileSourceFactory.DEFAULT_TILE_SOURCE | OPEN | HIGH | Try absolute default before any custom source |
| Review git diff from last working map state | OPEN | HIGH | git log to find commit when map last worked, compare ConvoyScreen.kt |
| Consider reverting to last known good map commit | OPEN | MEDIUM | git revert if diff analysis shows regression |
| Restore Esri satellite once basic tiles confirmed loading | OPEN | MEDIUM | Switch back to Esri after OSM/Mapnik confirmed working |

Day 7 Priority 2 — Channel Filter & My Cart

| Task | Status | Priority | Notes |
| --- | --- | --- | --- |
| Channel filter dropdown in settings panel | OPEN | HIGH | Pull channel names from NodeDB, filter map nodes — clears SXS Track etc |
| Add selectedChannel to ConvoyConfig | OPEN | HIGH | var selectedChannel: String = '' in ConvoyConfig.kt |
| Expose channel list from NodeRepository in ViewModel | OPEN | HIGH | Collect distinct channel names from nodeDBbyNum |
| Filter readLiveNodes by selectedChannel | OPEN | HIGH | Skip nodes not on selected channel |
| My cart not identified — myCartId not matching nodes | OPEN | HIGH | Group shows 2 carts, My Cart shows not found |
| Diagnose myCartId matching logic in ViewModel | OPEN | HIGH | grep -n myCartId ConvoyViewModel.kt |

Day 7 Priority 3 — Android BLE Node Visibility

| Task | Status | Priority | Notes |
| --- | --- | --- | --- |
| Android BLE only delivers directly heard nodes | OPEN | HIGH | T1000s see T1000s, T-Beams see T-Beams — not full mesh |
| iPhone delivers full mesh via BLE — Android does not | OPEN | HIGH | Meshtastic Android BLE limitation or node filter setting |
| Check Meshtastic Android settings for node filter options | OPEN | MEDIUM | Hop count limit, RSSI threshold, or max node count |
| BLE device selector in convoy app | OPEN | MEDIUM | Switch connected radio without reinstalling app |
| T-Beam #2 BLE hardware fault — return/replace | OPEN | HIGH | BLE not advertising, mesh works via LoRa only |

Remaining Core Features

| Task | Status | Priority | Notes |
| --- | --- | --- | --- |
| KML route recording — file creation on REC | OPEN | HIGH | Write KML header to Downloads on button press |
| KML route recording — append every 5s | OPEN | HIGH | Ticker in ViewModel writes Placemark |
| KML route recording — save on END | OPEN | HIGH | Write footer, flush, close file handle |
| Node tap zoom focus | OPEN | MEDIUM | Tap node to center and zoom map |
| Area tile selector for offline download | OPEN | MEDIUM | Draw bounding box, queue tile download at zoom level |
| GROUP zoom fit — 2+ vehicle test | OPEN | MEDIUM | Blocked on stable map + 2 live nodes with GPS |

Field Testing (blocked on map + channel filter)

| Task | Status | Priority | Notes |
| --- | --- | --- | --- |
| Static 3-node indoor test | OPEN | HIGH | All nodes visible, status indicators correct |
| Walk test — LEAD/TAIL simulation | OPEN | HIGH | Verify convoy order and distance |
| Drive test — real vehicle convoy | OPEN | HIGH | 3-vehicle, 1 mile route |
| SIGNAL_DROP and LOST simulation | OPEN | MEDIUM | Power off nodes, verify status thresholds |

Hardware

| Task | Status | Priority | Notes |
| --- | --- | --- | --- |
| T-Beam #2 — return/replace | OPEN | HIGH | BLE hardware fault — mesh works but no BLE advertising |
| T-Beam #1 TX fault investigation | OPEN | LOW | Previously noted TX issue — retest after reset |

Deferred — Day 8+

| Task | Status | Priority | Notes |
| --- | --- | --- | --- |
| MBTiles export/import | DEFERRED | LOW | Offline tile bundle for field deployment |
| iOS/iPad port | DEFERRED | LOW | Post Android stable |
| QR onboarding wizard | DEFERRED | LOW | Day 9 — setup flow for new convoy members |
| Convoy tab icon differentiation | DEFERRED | LOW | Unique icon vs standard Map tab |
| Blink rate slider wired to UI | DEFERRED | LOW | ConvoyConfig TODO |
| T-Beam #1 warranty investigation | DEFERRED | LOW | Document TX fault for return/replacement |

Day 7 start: (1) git log to find last working map commit  (2) analyze diff  (3) fix tiles  (4) channel filter  (5) my cart identity