GroupTrack

Living Checklist — fleshed from AllDocs

Open items expanded with detail recovered from GroupTrack_AllDocs.txt (≈80 source docs) · May 31, 2026

3 corrections found while reading AllDocs — read these first 1. ROUTES ARE FREEHAND, not snap-first. The May 29 RoutePlanning_DesignNotes chose freehand trace (pin-anchored segments + leading cursor) for Phase 1 and explicitly REJECTED snap-to-trail at ~49K trails. The May 31 handoff inverted this ('snap PRIMARY, freehand deferred'). Tomorrow's lead item must flip. See §B2. 2. SECOND launch-blocker ANR exists (osmdroid tile-cache). The May 16 handoff documents osmdroid scanning ~60GB of tiles on the main thread at startup (20–43s freeze on P10_T) — distinct from the MANAGE_EXTERNAL_STORAGE ANR. Was not on the checklist. See §D. 3. SCHEMA GAP behind tonight's dedupe: TrailArchitecture_v2 specifies a source_id column on trails ('USFS'/'BLM'/'UGRC'/'UT_STATE'/'USER'). The real table has NONE — which is exactly why the 3 agency copies couldn't be told apart. Implemented schema diverged from spec. See §C.

# A. COMPLETE this session (May 30/31)

☑  Map State Independence: per-map MapStateStore JSON + lastMapProcessed gate + null-guard. Committed e0182045a.

☑  Convoy SELECTED-filter parity: convoy was treating SELECTED==ON (drew all); mirrored planning's filter into all four convoy branches.

☑  Waypoint creation on BOTH maps: long-press → onMapLongPress → shared 12-type dialog → insertWaypoint → re-fire. Committed.

☑  Trail DB dedupe recovery: 82,220 → 42,451 (3 agency imports collapsed by name+geometry). spatial_BACKUP.db retained.

# B2. Routes — NEXT (tomorrow's lead) — FREEHAND design

The chosen Phase-1 interaction (May 29 design) FREEHAND TRACE, not tap-to-place, not snap. Rationale captured at design time: tap-to-place cost scales with switchbacks (a tap per bend); freehand is one continuous stroke regardless of twistiness. Snap-to-trail is hard/error-prone at 49K trails ('which trail did you mean?'). Freehand trades an ALGORITHM problem for a UI-HANDLER problem — the better trade. Traces are approximate ('show the convoy where we're going'); exact snap is an OPTIONAL Phase-2 cleanup pass, no rebuild needed.

☐  Pin-anchored segment model: route built in segments, each anchored by a pin. Drop START PIN at trail start (fixed origin). Trace from the pin through traced points to the leading cursor. Drop next pin where last segment ended; segments chain (each new pin = JOIN to previous stroke).

☐  Leading cursor (solves finger occlusion): once finger moves, project the draw point AHEAD in direction of travel (~a quarter beyond the finger) so the line creeps toward where you're looking and the fingertip doesn't hide the trail. Direction-projected, not a fixed offset (fixed fails tracing sideways/down).

☐  Mode switch between trace and reposition/rescale; current stroke ends at a pin where you lifted.

☐  Build route geometry as WKT LINESTRING from traced points → compute bbox → insertRoute(name, geometryWkt, minLat, maxLat, minLon, maxLon) → viewport re-fire → existing loadRoutes/updateRoutes draws gold dashed.

☐  Reuse waypoint plumbing: shared state + shared path; thin triggers across all 3 interfaces (convoy 494, convoy 622, planning 391). Both HTML files. Diff convoy vs planning after.

☐  +ROUTE button nav wiring on artifacts panel (was unwired — May 21 backlog #11).

☐  Combined artifact list = route-planning focus tool: one bbox-scoped list of all 4 types, explore/hide/select to declutter, then route. Per-row type tag + filter.

⤷ RoutePlanning_DesignNotes (May 29); SpatialDbManager.insertRoute signature; May 21 backlog

# C. Import existence-check + dedupe + schema gap

BLOCKER — existence-check on (name, geometry), EVERY importer Proven May 30: UGRC/BLM/USFS imports wrote overlapping trails with no check → 82,220 rows, most named trails ~3×. ROOT FIX: existence-check (name, geometry) before insert in every import path. NOT name alone (21K legit 'null'-named trails; real trails repeat names per segment). NOT geometry alone (agency rounding drift). Two layers, same key: (a) import gate going forward; (b) dedupe pass for pre-gate data. Options: per-row SELECT guard, or UNIQUE(name, geometry) + INSERT OR IGNORE (needs migration + existing-data dedupe first).

☐  Existence-check (name, geometry) in EVERY importer: TrailImporter (fed/state/crowd), GPX/KML handler, future community import (BLOCKER).

SCHEMA GAP — missing source_id (new finding from AllDocs) TrailArchitecture_v2 (May 2) specifies trails.source_id TEXT NOT NULL with values 'USFS'/'BLM'/'UGRC'/'UT_STATE'/'USER', plus source_trail_id, trail_type, difficulty, surface. The ACTUAL trails table (verified May 30) has only: trail_id, name, geometry, min/max lat/lon, created_at, updated_at, carto_code — NO source_id. Consequence: tonight's dedupe could not tell the 3 agencies apart, forcing the lossy 'keep arbitrary one per name' rule. Had source_id been populated, dedupe-by-source would have been clean and we could keep a preferred agency. Decide: add source_id to schema + populate on future imports (matches the architecture spec, enables source-aware dedupe and the 'User/Public waypoint source filter' 3.0 item).

☐  Add source_id (+ optionally source_trail_id, trail_type, difficulty, surface) to trails per TrailArchitecture_v2; populate on import; enables source-aware dedupe and source filtering.

☐  Fix 'null' trail naming: importers write literal 'null' when source has no name (21K rows). Use carto_code or 'Unnamed @ lat,lon' fallback.

☐  Keep spatial_BACKUP.db (82,220) until field-confirmed the arbitrary geometry-keep didn't drop a needed segment.

☐  Ops: DB pull/push needs MSYS_NO_PATHCONV=1 (Git Bash mangles /sdcard → 0-byte files). Force-stop + clear -journal before push; dedupe a copy; verify count+integrity; push.

⤷ TrailArchitecture_v2 (May 2) schema vs verified May 30 table; dedupe session

# C1. SpatialDisplayManager — one shared display process

(Full detail in the separate Open-Items-Expanded doc.) NOT dead code — a designed Phase-1 refactor to collapse 3 drifted inline copies into one processArtifact. Locked constraint: one common function, zero inline spatial JS in either HTML. Before wiring, verify current source for the 'update without show', interface-#1 routesRaw, and interface-#2 filtering bugs, and align convoy onSetState (1164–1167) to clear checkedIds on leave-SELECTED like planning (659–662).

☐  Wire convoy #1 → processViewport, delete inline; certify.

☐  Wire convoy #2 → processViewport, delete inline (ends dual-WebView divergence).

☐  Align convoy onSetState (clear checkedIds on leave-SELECTED).

☐  Retrofit planning → processViewport; regression; commit.

☐  Phase 2: inject shared spatial_artifacts.js from assets into BOTH WebViews (postDelayed 600 in onPageFinished); remove inline copies from both HTML. Waypoint marker styling defined here once.

⤷ SpatialDisplayManager_phase1.kt; Living Checklist; May 29 'one common function' exchange

# C2. Bounding box — query-source restore (tomorrow's END)

The bbox IS the query input (every query*ByViewport takes s/w/n/e); saved selections are meaningless unless reopen lands at the saved bbox. Masked: convoy opens to device-location, planning reloads to default. The MapManager overlay-selector spec also calls for a 'selected-outside-view collapsed into a separate section' — the same concern surfacing in the planning UI.

☐  Persist bbox in MapStateStore snapshot (n/s/e/w from live lastViewport* vars; write in save*State).

☐  Restore on map init BEFORE first onViewportChanged query (load-bearing ordering) via the onMapBoundsReady seam → setView/fitBounds.

☐  Parity: both convoy_map.html and grouptrack_map.html.

☐  Consider the overlay-selector 'selected-outside-view' section so off-viewport selections remain visible/manageable.

⤷ May 31 handoff §C2; MapManager_Spec §4.2 overlay selector

# C3. Waypoint marker shape + creation constraints

☐  DECIDE: triangle shape (original Option-A design) vs round pin (shipped May 31). If triangle, define once in shared injected JS.

☐  Long-press waypoint drop must fire ONLY on empty map area, not on node markers — explicit constraint from MapManager_Spec §5.1 (avoid conflict with node-selection long-press). Verify current behavior doesn't drop a waypoint when long-pressing a cart marker.

☐  Ride-creation integration: a trailhead waypoint assigned in planning auto-populates trailhead_lat/lon/name in the ride form (MapManager_Spec §6) — future, but design the waypoint type to carry this.

⤷ MapManager_Spec §5.1, §6; Living Checklist waypoint styling

# D. Google Play / ANR — TWO distinct launch-blockers

ANR #2 (NEW to checklist) — osmdroid tile-cache scan May 16 finding: osmdroid scans/trims ~60GB of tiles on the MAIN THREAD during Application.onCreate() — 20–43s silent freeze on P10_T (Android 2 with zero tiles launches the same build in 1s). GroupTrack serves tiles via its own convoy://tiles/ scheme; osmdroid should not touch that directory. PREFERRED FIX: disable osmdroid cache trimming (remove/raise tileFileSystemCacheMaxBytes/TrimBytes, or point osmdroid at an empty dir). Alt: defer cache init to Dispatchers.IO. MUST resolve before launch.

☐  ANR #2: disable osmdroid cache trimming (osmdroid not used for GroupTrack tiles). Verify via tile-dir rename test on P10_T.

☐  ANR #1: MANAGE_EXTERNAL_STORAGE startup blocks main thread — defer file-dependent init until permission confirmed.

☐  ANR Type 2 (open from May 16): Input Dispatching Timeout — main thread blocked 20–43s after 'Binding to mesh service', during Meshtastic Getting Started screen, before convoy/planning code runs. May share root cause with osmdroid scan; confirm.

☑  Package rename to com.grouptrack.android

☐  About/Attribution screen (GPL/Leaflet/Esri); Play Console setup; verify AAB version > 29320573; lintVital ServiceKeepAlive (pre-existing, non-gating) resolved for cleanliness.

⤷ V25_SessionHandoff_May16 (ANR investigation)

# E. Smaller carried items (detail restored)

☐  trailSourceCount hardcoded 0 — functional bug in area import (count not incremented).

☐  Area trail import API fetch hangs — needs request timeout + error handling.

☐  Trail-type filtering on ArcGIS queries — exclude non-trail features at import.

☐  Planning Map blank on return from trail source screen (May 21 #8).

☐  QUEUES button (convoy) DEAD — wire to Work with Queues panel (3 queues, drill-down; AllDocs 7714/8307). Layout: same row as +/- zoom + north pointer; Leaflet zoom pushed ~55px to clear REC; fix QUEUES double-accordion; must not cover NET/LOCAL switch.

☐  z12 hide-features: min display zoom = 12 all four types (query-cap truncation mitigation; matches release-notes 'zoom in to see trails').

☐  Remove GPX prompt Y/N after track import; remove old 'Work with Tracks' from map settings; remove scanDownloadsForGpx/showImportList orphans; remove node persistence (blocklist).

☐  Trail source screen intro text; remove METHOD_SELECT / B1_DRAW_AREA.

☐  Track survey on stop (name + difficulty + share).

☐  Large GPX >32MB: regex → string-loop (catastrophic backtracking).

☐  Direction arrows on track/trail lines; SAT/TOPO bar + North indicator + zoom readout.

☐  Duplicate AlertDialog import in ConvoyScreen.kt (34 & 85) — tidy.

☐  Verify created waypoints survive force-stop/reopen.

⤷ Living Checklist 'Carried'; May 21 build-progress backlog #6–16; V2.5 release notes

# F. Architecture backbone (context — GeoPackage migration)

TrailArchitecture_v2 + V25_SpatialArchitecture set the structural target: ONE local GeoPackage (grouptrack.gpkg at /sdcard/Documents/GroupTrack/maps/) holding trails + waypoints + routes; lazy-load by bbox; trail data travels with tiles (download a region → its trails download too; z14 overview tier, z15–18 ride-detail tier). NGA geopackage-android lib. National model: Utah first, other states add data not code. Two-way flow: agencies down, user GPX/KML up. NOTE current device uses grouptrack_spatial.db (SQLite) — the .gpkg unification is the larger structural item, partially in flight.

⤷ TrailArchitecture_v2 (May 2); V25_SpatialArchitecture_v1 (May 9)

# G. 3.0 deferred (touch dedupe/source work)

☐  Trail dedup: start/end within 50 yards → alias (proximity, finer than name+geometry). Trailhead dedup similar. Trail overlap 85% threshold.

☐  User/Public waypoint source filter (needs source_id from §C).

☐  Live UGRC trailhead query (replace bundled asset); combined trail+trailhead import in one process.

☐  NET mode: upload/download spatial DB to community DB; cloud sync/backup of local artifacts.

⤷ Living Checklist 'MOVED TO 3.0'; Placeholder Checklist SP19–SP28