GroupTrack

V2.5 Master Checklist — Placeholder-to-Wired Spine

Rebuilt May 31, 2026 from the May-21 Placeholder Checklist + AllDocs + tonight's work. The active V2.5 tracker. V3.0 stubs live in the separate V3.0 Stub Inventory.

How to read status ☑ [DONE] — confirmed wired/shipped (commit or device-verified). ◐ [PARTIAL] — partly wired; specific remainder noted. ☐ [OPEN] — known not done. ⍰ [VERIFY] — status uncertain from documents alone; CHECK against live source/device before trusting. Marked this way wherever evidence was insufficient — deliberately not guessed. ↳ ☐ [FLAW — found in testing] — a defect discovered AFTER the parent item was marked DONE. Attached directly under its parent so 'complete' is honest: the feature works but testing exposed this defect, which must close before it's truly shippable. Every item carries a ⤷ source line. This document does not invent status; where it couldn't confirm, it says VERIFY.

# A. V2.5 Map & Data Infrastructure (original placeholders)

☑ [DONE] SP10 · Tile Download System — ConvoyTileDownloader.downloadTiles(), background download w/ progress.

Fixed May 21 (Esri URL, slot filter, HTTP logging). 10 xrefs in function_universe — wired.

⍰ [VERIFY] SP11 · Planning Map Launch Integration — independent Map Manager route from services menu; state isolation from convoy; entry modes (planning/import/trailhead).

Planning map exists and runs (ConvoyMapViewerScreen). State-isolation from convoy was the May-31 map-independence work (per-map MapStateStore) — likely satisfied. VERIFY the 'entry modes' (import/trailhead selection modes) are all wired.

◐ [PARTIAL] SP12 · Import Directory Scanner — ConvoyViewModel.scanImportDirectory(), GPX/KML via ACTION_OPEN_DOCUMENT, format validation, metadata extraction.

Tracks import works (6 xrefs). Original note: 'tracks only — expand to waypoints + routes.' Waypoint/route GPX import still OPEN (see C).

↳ ☐ [FLAW — found in testing] Dupe-identification RULES undefined. Proven May 30: 3 source imports (UGRC/BLM/USFS) tripled trails to 82,220 because no rule defines what a duplicate IS. CANONICAL RULE (set tonight): a duplicate = same (name, geometry). NOT name alone (21K legit 'null'-named trails; real trails repeat names per segment). NOT geometry alone (agency rounding drift). This rule must be written down and shared by all three layers below.

Rule applies per-importer: TrailImporter (fed/state/crowd), GPX/KML, future community.

↳ ☐ [FLAW — found in testing] No CLEAN PROCESS enforcing the rule after import. Need a dedupe pass that runs automatically AFTER any import completes, applying the same (name, geometry) rule (keep MIN(rowid) per group; for null-named, key on geometry so distinct unnamed trails survive). Tonight's recovery was manual (pull/dedupe/push) — must become an in-app post-import step so it can't be skipped.

Two layers, one rule: the post-import pass cleans existing data; the DB constraint (below) prevents new dupes. Same key in both.

↳ ☐ [FLAW — found in testing] No DB-LEVEL guard preventing duplicate adds. Attach the rule to the spatial DB DESIGN: add UNIQUE(name, geometry) to the trails table + use INSERT OR IGNORE so duplicates cannot be written even if an importer forgets to check. Requires a migration + a one-time dedupe of existing rows first. This is the durable fix — the rule lives in the schema, not in each caller's discipline.

Also add source_id (TrailArchitecture_v2 spec; actual table has none) so future dedupe can be source-aware/lossless instead of keep-arbitrary.

↳ ☐ [FLAW — found in testing] 'null' trail naming: importers write literal 'null' when source has no name (21K rows). Fallback to carto_code or 'Unnamed @ lat,lon' so the SELECT filter isn't a wall of identical 'null' entries and so the dedupe's null-branch keys cleanly on geometry.

☐ [OPEN] SP13 · Route Planning Tools Integration — auto-set map_bounds from route geometry; connect planning tools to ride-creation workflow. PREMIUM.

Route CREATION itself is tomorrow's lead (freehand — see B). The ride-creation wiring (map_bounds auto-set, premium gate) is downstream and OPEN.

☐ [OPEN] SP14 · Trailhead Selection Integration — map picker modal; save waypoint to trailhead_waypoint_id field.

trailhead_waypoint_id = 0 xrefs across all reference files → genuinely unwired. The auto-populate of ride form (trailhead_lat/lon/name) from MapManager_Spec §6 depends on this.

# B. Lazy-Load Display (viewport query → map)

☑ [DONE] Trail lazy load from spatial DB — viewport query + map display.

queryTrailsByViewport 24 xrefs; rendering verified this sprint.

☑ [DONE] Track lazy load — viewport query + map display.

Working; queryTracksByViewport wired.

☑ [DONE] Waypoint lazy load — viewport query + marker display.

queryWaypointsByViewport 21 xrefs; markers render (incl. new created waypoints).

☑ [DONE] Route lazy load — viewport query + map display.

queryRoutesByViewport 21 xrefs, buildRouteGeoJson 11; loadRoutes/updateRoutes wired (gold dashed). Note: 0 routes in DB until creation ships.

# C. GPX Import Expansion

☑ [DONE] Import tracks (existing).

Verified working.

☐ [OPEN] Import waypoints from GPX.

Not wired — scanImportDirectory is tracks-only. Ties to waypoint import remap (foreign sym/type → 12 canonical).

☐ [OPEN] Import routes from GPX.

Not wired.

⍰ [VERIFY] Import sample test data for all 3 types.

Status unknown from docs — VERIFY.

☐ [OPEN] GPX/KML import handler: intent reaches activity but handler not executing (diff Main.kt).

Carried bug — handler wiring incomplete.

☐ [OPEN] Large GPX >32MB: regex → string-loop (catastrophic backtracking).

# D. Work with Artifacts UI

☑ [DONE] Trail / Track / Waypoint / Route toggle → viewport query → display.

Per-type ON/OFF/SELECTED working both maps after May-31 filter parity fix.

☑ [DONE] Per-type select/edit list (checkbox per item, select/deselect all).

ArtifactListPanel + queryArtifactList wired; SELECTED filter fixed May 31.

⍰ [VERIFY] Track maintenance screen (exists — verify).

Doc says exists; VERIFY on device.

☐ [OPEN] Trail maintenance screen (title click).

Not confirmed wired.

☐ [OPEN] Route maintenance screen.

☐ [OPEN] Waypoint maintenance screen.

Note: rename/delete/changeType methods exist in SpatialDbManager; a dedicated maintenance screen may not be wired — VERIFY which.

☐ [OPEN] Settings filter table (CartoCode / motorized / type filtering).

☐ [OPEN] Trail/Route DETAIL via SELECT/Edit list (NOT map-tap). Tracks/Waypoints have detail; Trails read-only, Routes thin.

# E. Route Creation — point-to-point, SNAP-2 (tester-chosen)

Design decision — snap-2, NOT freehand (do not revert) Testers were surveyed on BOTH designs (freehand trace vs point-to-point with snap-2). Overwhelming consensus chose POINT-TO-POINT with snap-2. This SUPERSEDES the May-29 RoutePlanning_DesignNotes, which favored freehand — that was a pre-survey design opinion; user research wins. Do not 'correct' this back to freehand based on the old design doc.

☐ [OPEN] Point-to-point route line with SNAP-2 to nearby geometry. Snap references = TRAILS and TRACKS (snap a placed vertex to the nearest point on a trail/track within radius).

Tester-validated direction. Radius tune-by-testing; consider hover/preview of the snap target.

☐ [OPEN] Snap priority + fallback: decide trail-first vs track-first when both are in range; nearest-point-on-line snap component.

☐ [OPEN] Build WKT LINESTRING from snapped vertices → bbox → insertRoute → re-fire → draw (gold dashed already wired).

insertRoute exists (4 xrefs).

☐ [OPEN] +ROUTE button nav wiring on artifacts panel — part of this feature, not a separate item.

May-21 backlog #11.

☐ [OPEN] Parity: shared state + path across all 3 interfaces (convoy 494, convoy 622, planning 391); both HTML files; diff after.

# F. Cleanups & Carried Bugs

Note: the import-dupe defects (dupe rule, post-import dedupe pass, DB-level UNIQUE constraint, source_id, 'null' naming) now live as FLAW items under SP12 in §A — they are defects on a completed feature, tracked at their source.

☐ [OPEN] QUEUES button (convoy) DEAD — it is the IDENTICAL button/feature to the working QUEUES on the planning menu. Task = PORT the working planning wiring to convoy, not design new. Caveat: convoy has the two-interface structure (494/622), so confirm the wiring lands in both. Layout: same row as +/- zoom + north pointer; watch double-accordion; don't cover NET/LOCAL.

Simplified: copy from planning, not build from scratch. Confirm planning's wiring first.

☐ [OPEN] trailSourceCount hardcoded 0 (area-import functional bug).

☐ [OPEN] Area trail import API fetch hangs — needs timeout + error handling.

☐ [OPEN] Trail-type filtering on ArcGIS queries (exclude non-trail features at import).

☐ [OPEN] Planning Map blank on return from trail source screen.

☐ [OPEN] z12 hide-features: min display zoom = 12 all four types (query-cap mitigation; matches 'zoom in to see trails').

☐ [OPEN] SpatialDisplayManager: wire both maps to one processArtifact, delete inline copies (Phase 1); inject shared JS (Phase 2). Align convoy onSetState clear-on-leave-SELECTED.

☐ [OPEN] Waypoint marker shape DECISION: triangle (orig design) vs round pin (shipped).

☐ [OPEN] Long-press waypoint drop must fire only on empty map, not node markers (MapManager_Spec §5.1).

☐ [OPEN] Bounding-box query-source restore (persist + restore before first query, both HTML).

SPEC, not enhancement — masked by device-location open.

☐ [OPEN] Remove GPX prompt Y/N after import; remove old 'Work with Tracks' from map settings; remove node persistence (blocklist).

☐ [OPEN] Remove METHOD_SELECT / B1_DRAW_AREA remnants (verify truly dead via xref first).

Tier-2 dead-code; was bundled with 'trail source intro text' which is now the release-notes gate (§J).

☐ [OPEN] Track survey on stop (name + difficulty + share).

☐ [OPEN] Direction arrows on track/trail lines; SAT/TOPO bar + North indicator + zoom readout.

☐ [OPEN] Dead-code sweep: scanDownloadsForGpx (1 xref), showImportList orphans.

☐ [OPEN] Duplicate AlertDialog import ConvoyScreen.kt (34 & 85) — tidy.

☐ [OPEN] !!/safe-call warning tidy (ConvoyMapViewer ~591/604/617/663-712; ConvoyScreen ~569/586/705/718/731).

☐ [OPEN] Verify created waypoints survive force-stop/reopen.

☐ [OPEN] LEAD-TRACK RECORDING REPLACEMENT (researched, spec'd; implement AFTER routes + planning cleanup). Replace 3-flow pipeline (routeTrailSegments + gpsTrailSegments + trackLeadOnly filter) with one lead-position polyline + drawTrack, gated on lead nodeId. Keep ConvoyGpsService/addMarker/drawTrack/lead-lock untouched. See Lead-Track Replacement Spec.

Surgery, not weed-whacking — high blast radius (trackLeadOnly ~43 refs, routeTrailSegments ~44, gpsTrailSegments ~22 in field_crossref).

☐ [OPEN] ↳ DISCOVERY (sub-item, never defined): identify EXACTLY what old code is removed before cutting. Starting inventory anchored to field_crossref (ConvoyViewModel.kt:141/147/219/441/741/767/768; ConvoyScreen.kt:332/333/334-336; ConvoySettingsScreen.kt:59/192/198) — trace each live + run TRACK-DBG 2-cart capture to hunt any rogue non-lead line source. This is the open discovery, not a delete list.

# G. Google Play / ANR (launch gate)

☐ [OPEN] ANR #2 osmdroid tile-cache scan: ~60GB scanned on main thread at onCreate (20-43s freeze P10_T). Disable osmdroid cache trimming (GroupTrack serves convoy://tiles/). MUST resolve before launch.

NEW to checklist — from May-16 handoff.

☐ [OPEN] ANR #1 MANAGE_EXTERNAL_STORAGE startup blocks main thread — defer file-dependent init until permission confirmed.

⍰ [VERIFY] ANR Type 2 Input Dispatching Timeout (20-43s after 'Binding to mesh service', before convoy/planning code). May share osmdroid root cause — confirm.

☑ [DONE] Package rename to com.grouptrack.android.

☐ [OPEN] About/Attribution screen (GPL/Leaflet/Esri); Play Console setup; AAB version > 29320573; lintVital ServiceKeepAlive (pre-existing, non-gating) tidy.

# I. Closing 2.5 → First 2.6 — Dead-Code Quarantine

Run at 2.5 completion / release — SEPARATE, do not delete After 2.5 ships, identify every standalone feature/function NOT used or referenced as a feature anywhere in AllDocs (and not in active code paths), and quarantine it OUT of the active codebase in a reversible way — preserve the functions so we can retrieve them if a need arises. This is the FIRST 2.6 task. Method: use where_used_raw.txt + function_universe_raw.txt + field_crossref_raw.txt to find functions with zero live references AND no AllDocs feature mention (a 'planned reference' counts as a reference — keep those). Move the orphans to a quarantine location (e.g. an _attic/ package or an archived branch / removed-but-tagged commit), NOT a hard delete. Document what was moved and from where, so retrieval is a copy-back, not an archaeology dig. Guardrail (for now, pre-2.5): if a function has ANY reference OR a planned/intended reference in AllDocs, KEEP it. Only act on true orphans, and only at 2.5 release — not during active feature work.

☐ [OPEN] At 2.5 release: inventory standalone features/functions with zero live refs AND no AllDocs feature mention (planned refs count as keep).

☐ [OPEN] Quarantine orphans reversibly (attic package or tagged/archived branch) — preserve, never hard-delete; log source location for copy-back.

☐ [OPEN] Known candidates to re-check at that time: scanDownloadsForGpx, showImportList orphans, SpatialDisplayManager dead ConvoyConfig bindings (if not wired by then), any METHOD_SELECT/B1_DRAW_AREA remnants.

# H. Website (staged)

☐ [OPEN] Deploy V2.5: edited index.html + Release Notes + User Guide PDFs (scp → sudo mv). Snapshot index.html first. Decide old V2.4 card/PDF cleanup.

# J. First-Launch Release-Notes Gate (NEW)

Requirement On EVERY launch, the V2.5 Release Notes PDF must open and be read before the user can enter the app. Rendered in an IN-APP PDF viewer screen (not the OS viewer). A checkbox 'I have read and acknowledge the instructions provided' must be ticked, which enables an acknowledge button; tapping it dismisses the gate and proceeds into the app. No persisted 'seen' flag — shows again next launch.

☐ [OPEN] Build an in-app PDF viewer screen (PdfRenderer page-to-bitmap scroll list, or a lib) rendering the bundled V2.5 Release Notes PDF.

☐ [OPEN] Gate the app entry on it EVERY launch: checkbox 'I have read and acknowledge...' → enables acknowledge button → proceed. No persisted flag.

☐ [OPEN] ANR-SAFETY (constraint): load/render PDF OFF the main thread and show the gate AFTER heavy startup init settles — do NOT compound the existing startup ANRs (osmdroid scan, MANAGE_EXTERNAL_STORAGE). Sequence after those fixes if possible.

☐ [OPEN] Bundle the current Release Notes PDF as an asset; decide update path (swap asset per release — ties to the 'once per version' option if ever changed from every-launch).