GroupTrack

V3.0 Stub Inventory — Deferred Reference

29 atomic stubbed processes (SP01–SP29). Deferred until V2.5 ships + Phase B sign-in. Captured so nothing is lost; NOT active V2.5 work. May 31, 2026.

Status & dependencies (from V3_StubbedProcesses_FINAL, Apr 19) All 29 are PLACEHOLDER/stubbed. 'Done' = status WORKING with no mock data. Key finding: the RDS schema already supports advanced features (66+ fields across 5 tables); current PHP API uses only ~20%. V3.0 completion = API EXPANSION, not DB redesign. Critical path (launch blockers): SP01–SP06 core API + SP07–SP09 dashboard feeds + SP17 subscription. Dependencies: SP19–SP22 need new tables (ride_tracks, track_ratings); SP10–SP14 depend on Map Manager (V2.5); SP26–SP28 need external services (Firebase, AWS SES); PREMIUM items gate on SP17. SP10–SP14 are the BRIDGE items — they appear in the V2.5 Master Checklist (mapping side) AND here (V3.0 services side). Track their V2.5 portion there, their service wiring here.

# Critical Path — Core API (SP01–SP06)

☐ SP01 · createRide()

Expand PHP to use full schema: map_bounds, trailhead_waypoint_id, description, map_tile_source, map_zoom_max, zip_code.

☐ SP02 · createInvite()

POST /invites — secure tokens, QR code, expiration. Connect to Android share sheet.

☐ SP03 · enrollRider()

Expand enrollment: callsign, vehicle_type. Implement full 5-state status workflow.

☐ SP04 · followOrganizer()

POST /follows with auto-enrollment in organizer's public rides.

☐ SP05 · unfollowOrganizer()

DELETE /follows with selective enrollment cleanup.

☐ SP06 · broadcastRide()

POST /broadcast/{ride_id} — email via AWS SES. Target enrolled participants.

# Critical Path — Dashboard Data Feeds (SP07–SP09)

☐ SP07 · GET /notifications

Create notifications table. Ride updates, enrollment changes, organizer broadcasts. (Dashboard currently shows placeholder data.)

☐ SP08 · GET /enrollments

Return user's active participations with ride details.

☐ SP09 · GET /invites

Return pending invitations with ride metadata, expiration.

# Bridge — V2.5 Map Integration (SP10–SP14)

These also live in the V2.5 Master Checklist SP10–SP14 bridge V2.5 mapping to V3.0 services. The MAPPING side (device display, import, route creation) is tracked in the V2.5 Master. The SERVICES side (ride-creation wiring, premium gating, map_bounds auto-set) is V3.0 and tracked here. Cross-check both.

☐ SP10 · Tile Download System

[V2.5 side DONE] V3.0 side: region downloads paired to ride enrollment / cloud.

☐ SP11 · Planning Map Launch Integration

[V2.5 VERIFY] V3.0 side: entry from services menu, ride-context entry modes.

☐ SP12 · Import Directory Scanner

[V2.5 PARTIAL: tracks only] expand to waypoints + routes; community import path.

☐ SP13 · Route Planning Tools Integration

Auto-set map_bounds from route geometry; connect to ride-creation. PREMIUM (gates on SP17).

☐ SP14 · Trailhead Selection Integration

Map picker modal; save to trailhead_waypoint_id (0 xrefs today); auto-populate ride form trailhead_lat/lon/name.

# User & Subscription (SP15–SP18)

☐ SP15 · User Profile Management

Expand endpoints: location fields, terms tracking, subscription (use all 23 user fields; API uses 6).

☐ SP16 · Terms & Privacy Management

Version management, legal compliance workflow. (Separate Terms and Privacy per actual code state.)

☐ SP17 · isSubscribed()

expires_at timestamp checking, Google Play validation, backend sync, 1-hour cache. Hardcoded today with inline activation instructions. GATES all PREMIUM items.

☐ SP18 · Organizer Upgrade Workflow

Organizer terms, subscription tier validation, is_organizer flag, ride-creation access control.

# Community Features (SP19–SP22) — need new tables

☐ SP19 · Public Track Library

Create ride_tracks table. Track discovery with location filtering, difficulty ratings.

☐ SP20 · Track Upload & Sharing

Multipart file upload, GPX validation, metadata extraction, moderation queue.

☐ SP21 · Track Download & Import

Download to device, import confirmation, Map Manager overlay integration.

☐ SP22 · Community Rating System

Create track_ratings table. Star ratings, difficulty assessment, recommendations.

# Location & Communication (SP23–SP29)

☐ SP23 · Location Services Integration

User location collection during registration; organizer discovery by proximity.

☐ SP24 · Enhanced Track Recording

Enhance GPX with ride metadata; community sharing integration; auto upload prompts.

☐ SP25 · Proximity & Discovery Services

Organizer discovery, ride recommendations, ZIP-code area filtering.

☐ SP26 · Push Notification System

Firebase Cloud Messaging, device token management.

☐ SP27 · Email Communication System

AWS SES/SendGrid, templates, delivery tracking.

☐ SP28 · In-App Messaging

Enhanced coordination tools.

☐ SP29 · In-App Messaging / coordination (per FINAL inventory's 29th process)

Listed in V3_StubbedProcesses_FINAL as the 29th atomic process; confirm scope vs SP28 when activating.

⤷ Placeholder Checklist SP01-SP28; V3_StubbedProcesses_FINAL_v2 (29 processes, Apr 19)

# Also deferred to 3.0 (from Living Checklist / Architecture)

☐ 3.0-A · Trail dedup by proximity

Start/end point within 50 yards → alias (finer than name+geometry). Trailhead dedup similar. Trail overlap 85% threshold.

☐ 3.0-B · Source-aware filtering

User/Public waypoint source filter — needs source_id (see V2.5 schema-gap item).

☐ 3.0-C · Live agency queries

Live UGRC trailhead query (replace bundled asset); combined trail+trailhead import in one process; public POI imports for route corridor.

☐ 3.0-D · NET mode / cloud

Upload/download spatial DB to community DB; cloud sync + backup of local artifacts (tracks/routes/waypoints) to web accounts — premium.

☐ 3.0-E · Engine-computed routes

Server-side route computation (John Henry organizer on-ramp); waypoint catalog per route suggestion.

⤷ Living Checklist 'MOVED TO 3.0'; ProductStrategy_Roadmap; TrailArchitecture_v2