GroupTrack

Day 27 Summary + Day 28 Work Plan

March 29, 2026  |  Branch: feature/convoy-event-ride  |  Next Test: Wednesday

# 1. Completed Today — Day 27

| ID | Item | Status |
| --- | --- | --- |
| LEAD-01 | Lead Lock — distance-based auto-lock after 1/4 mile of movement. Lead is locked to current algorithm result and held for the entire ride. ConvoyConfig.LEAD_LOCK_DISTANCE_MILES = 0.25f (tunable). | COMPLETE — committed 82f40ada2 |
| LEAD-02 | Emergency overrides built into ViewModel: setExplicitLead(nodeId) for NODE panel SET AS LEAD, recalcLead() for RECALC LEAD / I AM LEAD reset. Override takes effect immediately — no distance accumulation needed. | COMPLETE — committed 82f40ada2 |
| FT-06B | Map snap-back on search — autoPan=false now set when a search result is tapped. Map stays at search location until GROUP or MY CART is pressed. | COMPLETE — committed |
| FT-06C | Map snap-back on pinch zoom — ACTION_POINTER_DOWN and ACTION_UP added to touch handler. Any finger contact now disables autoPan immediately. Previous code only caught ACTION_MOVE, missing pinch gestures entirely. | COMPLETE — committed |
| FT-06D | convoyState removed from LaunchedEffect keys. Tick updates no longer re-trigger the auto-pan effect. Pan only fires on hudMode change, selectedNode change, mapReady, or explicit autoPan=true reset. | COMPLETE — committed |
| MAPS-01 | Offline tile rendering — added maxNativeZoom:18, crossOrigin:false, tileSize:256 to Leaflet tileLayer options. WebResourceResponse improved with BufferedInputStream and Access-Control-Allow-Origin header. | COMPLETE — committed |
| MAPS-02 | Logcat confirmed all tile requests return exists=true. 89,968 SAT tiles confirmed on device spanning z10-z18. Intercept pipeline verified working end-to-end. | VERIFIED — logcat confirmed |

# 2. Current Build State

| Item | Value |
| --- | --- |
| Branch | feature/convoy-event-ride |
| Last commit | Day 27 final — map fixes + lead lock |
| Device 1 | 8624SBCEDF00001789 |
| Device 2 | 24039703201775 |
| Build | ./gradlew assembleGoogleDebug 2>&1 ¦ grep -E "^e:¦BUILD" |
| Install D1 | adb -s 8624SBCEDF00001789 install -r -d app/build/outputs/apk/google/debug/app-google-debug.apk |
| Install D2 | adb -s 24039703201775 install -r -d app/build/outputs/apk/google/debug/app-google-debug.apk |

# 3. Wednesday Test Plan — Lead Lock Verification

The following tests must be run on Wednesday to validate lead lock behavior before proceeding to RDS integration.

| # | Test | Pass Condition |
| --- | --- | --- |
| T-01 | Start RECORD. Drive 1/4 mile. Observe lead assignment. | Lead locks to one cart. No further oscillation on straight or curved sections. |
| T-02 | Drive through a switchback or tight turn after lock. Observe track lines. | Single clean track line. No spaghetti. Lead does not change. |
| T-03 | Tap a cart marker in NODE panel. Tap SET AS LEAD. | Lead immediately changes to selected cart. Lock applies instantly. |
| T-04 | Tap MY CART. Tap I AM LEAD. | Self-designates as lead immediately. Lock applies. |
| T-05 | Tap RECALC LEAD. Drive another 1/4 mile. | Lead unlocks, algorithm runs freely, re-locks after 1/4 mile. |
| T-06 | Toggle OFFLINE. Zoom to z18. Pan across downloaded area. | Tiles render cleanly at z18. No grey patches. No snap-back on pinch zoom. |
| T-07 | Search for an area. Select result. Wait 10 seconds. | Map stays at search result. Does not snap back to cart view. |

# 4. Open Issues

| # | ID | Issue | Status |
| --- | --- | --- | --- |
| 1 | FT-01 | Lead lock UI buttons — SET AS LEAD (NODE panel), I AM LEAD and RECALC LEAD (MY CART panel) — logic is built, buttons not yet added to screen. | IN PROGRESS — next session |
| 2 | FT-04 | Offline maps rendering — intercept confirmed working, tiles confirmed present. Wednesday test will confirm visual rendering on device. | PENDING — Wednesday test |
| 3 | FT-05 | Maps render half screen / spotty at certain zoom levels. Likely resolved by maxNativeZoom fix. Wednesday test will confirm. | PENDING — Wednesday test |
| 4 | V3-01 | AWS RDS integration — create schema, add API_BASE_URL, build ConvoySignInScreen with Google One Tap, POST /users/register on sign-in. | SCHEDULED — after Wednesday test |
| 5 | MAP-01 | Zoom ceiling — online tile sources (Esri SAT, Google HYB) support z19-z21 in populated areas. Max zoom currently capped at z18. Research per-source maxNativeZoom values before raising ceiling. | BACKLOG |

# 5. Day 28 Work Plan — After Wednesday Test Confirmation

## 5.1 Lead Lock UI Buttons (If Wednesday test passes)

| Priority | Task | File | Est. |
| --- | --- | --- | --- |
| 1 | Add SET AS LEAD button to NODE panel — calls viewModel.setExplicitLead(node.nodeId) | ConvoyScreen.kt | 30 min |
| 2 | Add I AM LEAD button to MY CART panel — calls viewModel.setExplicitLead(myCartId) | ConvoyScreen.kt | 30 min |
| 3 | Add RECALC LEAD button to MY CART panel — calls viewModel.recalcLead() | ConvoyScreen.kt | 20 min |
| 4 | Add leadLocked status indicator to GROUP HUD — show LEAD LOCKED / LEAD FREE badge | ConvoyScreen.kt | 20 min |

## 5.2 AWS RDS Integration (Main Day 28 objective)

| Priority | Task | File | Est. |
| --- | --- | --- | --- |
| 1 | Create RDS schema — run SQL from V3.0 Architecture Plan Section 2.5 | MySQL / RDS | 30 min |
| 2 | Add API_BASE_URL = http://34.224.89.217/ to ConvoyConfig.kt | ConvoyConfig.kt | 10 min |
| 3 | Add Google Sign-In dependency to build.gradle | build.gradle | 10 min |
| 4 | Build ConvoySignInScreen — Google One Tap flow | ConvoySignInScreen.kt | 2 hrs |
| 5 | POST /users/register on sign-in success | ConvoyViewModel.kt | 1 hr |
| 6 | Test: sign in — RDS row created — user_id cached locally | Device test | 30 min |

# 6. Environment Reference

| Item | Value |
| --- | --- |
| Branch | feature/convoy-event-ride |
| EC2 | 34.224.89.217 — convoy-api-server |
| EC2 SSH | ssh -i ~/.ssh/convoy-api-key-2.pem ec2-user@34.224.89.217 |
| RDS | convoy-tracker-db.cudtjxrtdbql.us-east-1.rds.amazonaws.com |
| Website | http://grouptrack.org — LIVE |
| API | http://34.224.89.217/users/register — tested OK |
| Device 1 | 8624SBCEDF00001789 — primary test device |
| Device 2 | 24039703201775 |
| Key pair | ~/.ssh/convoy-api-key-2.pem |

GroupTrack  |  Day 27 Summary  |  March 29, 2026  |  Branch: feature/convoy-event-ride