GroupTrack

Tuesday March 31 — Task List

Pre-Wednesday Field Test  |  Branch: feature/convoy-event-ride

⚠  Wednesday field test gates all Phase B work. Tuesday objective: confirm V2.4 is solid and ready to test.

# Tuesday Tasks — In Order

## Block 1 — Confirm Build State

Confirm all Day 27+ commits are present and build is clean before doing anything else.

|  | ID | Task | Est. |
| --- | --- | --- | --- |
| ☐ | T-01 | Run git log --oneline -10 — confirm last commit is 0fd7ca710 (RideState declared) | 2 min |
| ☐ | T-02 | Run build: ./gradlew assembleGoogleDebug 2>&1 ¦ grep -E "^e:¦BUILD" — confirm BUILD SUCCESSFUL | 5 min |
| ☐ | T-03 | Install to both devices and confirm app launches clean on both | 5 min |

## Block 2 — V2.4 Smoke Test (Indoor)

Run through core V2.4 functions indoors before Wednesday field test. Catch any regressions now.

|  | ID | Task | Est. |
| --- | --- | --- | --- |
| ☐ | T-04 | Open Convoy Settings — confirm Lead Lock section shows LOCKED/FREE status and RECALC LEAD button present | 2 min |
| ☐ | T-05 | Open Convoy Settings — confirm Track Recording Format KML/GPX shows Current: GPX by default | 2 min |
| ☐ | T-06 | Toggle Track Recording Format — confirm Current: KML appears when toggled off | 2 min |
| ☐ | T-07 | Open map — confirm SAT tiles load from offline cache for Gooseberry Mesa area | 5 min |
| ☐ | T-08 | Tap FIND AREA — confirm geocoder search works and centers map without snap-back | 3 min |
| ☐ | T-09 | Zoom and pan map — confirm no snap-back on ACTION_POINTER_DOWN or ACTION_UP | 3 min |
| ☐ | T-10 | Tap REC — confirm recording starts. Tap PAUSE — confirm pauses. Tap STOP — confirm track name dialog appears. | 5 min |
| ☐ | T-11 | Confirm app label shows GroupTrack on home screen of both devices | 1 min |
| ☐ | T-12 | Confirm GroupTrack sky blue icon showing on both devices home screens | 1 min |

## Block 3 — Prepare Test Devices for Wednesday

Both devices must be ready for field test Wednesday. Charged, configured, tiles loaded.

|  | ID | Task | Est. |
| --- | --- | --- | --- |
| ☐ | T-13 | Confirm Gooseberry Mesa tiles present on both devices — open map, zoom to z18 in SAT mode, confirm tiles render from cache with no internet | 5 min |
| ☐ | T-14 | Confirm radio pairing on both devices — BT connected, Unrestricted battery mode set | 5 min |
| ☐ | T-15 | Load a test ride config on device 1 (8624SBCEDF00001789) — apply and verify channel name matches | 10 min |
| ☐ | T-16 | Confirm both devices on same channel — nodes appear on each other's maps | 5 min |
| ☐ | T-17 | Charge both devices and radios overnight — arrive Wednesday at 100% | Overnight |

## Block 4 — Document Review

Review Wednesday checklist and Thursday plan so nothing is forgotten in the field.

|  | ID | Task | Est. |
| --- | --- | --- | --- |
| ☐ | T-18 | Review Wednesday field test checklist — know all 8 test cases before leaving | 10 min |
| ☐ | T-19 | Review Thursday Phase B task sequence — RideState wiring order understood | 10 min |

| TUESDAY TOTAL ESTIMATE | ~75 MINUTES |
| --- | --- |

★  If smoke test reveals any regression — fix it Tuesday before Wednesday. Do not bring a broken build to the field test.

GroupTrack  |  Tuesday Task List  |  March 31, 2026  |  Branch: feature/convoy-event-ride