GroupTrack

Wednesday Field Test Checklist — V2.4

Gooseberry Mesa  |  Branch: feature/convoy-event-ride  |  Gate to Phase B

⚠  All 8 tests must pass before Phase B wiring begins Thursday. Record actual results in the Notes column.

# Pre-Ride Checklist

|  | Item | Confirmed |
| --- | --- | --- |
| ☐ | Both devices charged — 100% | D1: ____% D2: ____% |
| ☐ | Both radios charged and paired via BT | D1: OK / FAIL D2: OK / FAIL |
| ☐ | Battery mode set to Unrestricted on both devices | D1: OK / FAIL D2: OK / FAIL |
| ☐ | Both devices on same channel — nodes visible on each map | Channel: ___________ |
| ☐ | Gooseberry Mesa SAT tiles loading from cache — no internet | OK / FAIL |
| ☐ | GroupTrack APK version confirmed on both devices | Build: 4a627af39 |

# Field Test Cases

## FT-01 — Lead Lock Distance

Test: Start RECORD. Drive convoy for at least 1/4 mile. Confirm lead locks automatically. Check that track shows single clean line on switchbacks — not multiple overlapping tracks.

| RESULT | EXPECTED | ACTUAL / NOTES |
| --- | --- | --- |
| ☐ PASS ☐ FAIL | Lead locks after 1/4 mile. LOCKED status shows in Convoy Settings. Single clean track line. |  |

## FT-01B — Lead Lock Overrides

Test: With lead locked, tap RECALC LEAD in Convoy Settings. Confirm lead unlocks, accumulates distance, and re-locks after another 1/4 mile.

| RESULT | EXPECTED | ACTUAL / NOTES |
| --- | --- | --- |
| ☐ PASS ☐ FAIL | RECALC LEAD unlocks. FREE status shows. Re-locks after 1/4 mile. LOCKED status returns. |  |

## FT-04 — Offline Map Tile Rendering

Test: With no cell service (airplane mode on), open convoy map in SAT mode. Zoom to z16-z18 across the Gooseberry Mesa area. Confirm tiles render cleanly with no grey patches.

| RESULT | EXPECTED | ACTUAL / NOTES |
| --- | --- | --- |
| ☐ PASS ☐ FAIL | SAT tiles render at z16-z18. No grey patches. Full map coverage across download area. |  |

## FT-05 — Full Screen Map Display

Test: At various zoom levels confirm map fills the full screen. No half-screen rendering, no spotty tile coverage, no rendering artifacts.

| RESULT | EXPECTED | ACTUAL / NOTES |
| --- | --- | --- |
| ☐ PASS ☐ FAIL | Map fills full screen at all zoom levels. Clean tile coverage. No artifacts. |  |

## FT-06 — Auto-Pan Snap-Back

Test: Zoom in, zoom out, pan around the map freely. Tap a search result. Tap GROUP button then pan away. Confirm map does not snap back to radio position unexpectedly.

| RESULT | EXPECTED | ACTUAL / NOTES |
| --- | --- | --- |
| ☐ PASS ☐ FAIL | No snap-back on zoom or pan. GROUP/MY CART buttons re-center correctly. Map stays where user leaves it. |  |

## FT-07 — Map Snap-Back on Area Focus

Test: While in convoy mode with nodes active, tap on an area of the map away from nodes. Confirm map stays at tapped location and does not snap back to convoy position.

| RESULT | EXPECTED | ACTUAL / NOTES |
| --- | --- | --- |
| ☐ PASS ☐ FAIL | Map stays at tapped location. No snap-back to convoy position after tap. |  |

## UI-01 — Track Recording Format Toggle

Test: Open Convoy Settings. Confirm Track Recording Format shows Current: GPX. Toggle off. Confirm shows Current: KML. Toggle back on. Confirm shows Current: GPX.

| RESULT | EXPECTED | ACTUAL / NOTES |
| --- | --- | --- |
| ☐ PASS ☐ FAIL | Current: GPX default. Toggle shows Current: KML when off. Returns to Current: GPX when on. |  |

## FT-08 — Minimum GPS Broadcast Interval

Test: Set GPS broadcast interval slider to minimum. Monitor connection. Record timing of disconnect and reconnect events.

| RESULT | EXPECTED | ACTUAL / NOTES |
| --- | --- | --- |
| ☐ PASS ☐ FAIL | Disconnect at ~15s. Reconnect at 13s countdown. Second reconnect ~20s after. Record actual timing. | Disconnect: ___s Reconnect 1: ___s Reconnect 2: ___s |

# Post-Ride Summary

| TEST | RESULT |
| --- | --- |
| FT-01 Lead Lock Distance | ☐ PASS ☐ FAIL Notes: _______________ |
| FT-01B Lead Lock Overrides | ☐ PASS ☐ FAIL Notes: _______________ |
| FT-04 Offline Tile Rendering | ☐ PASS ☐ FAIL Notes: _______________ |
| FT-05 Full Screen Map | ☐ PASS ☐ FAIL Notes: _______________ |
| FT-06 Auto-Pan Snap-Back | ☐ PASS ☐ FAIL Notes: _______________ |
| FT-07 Area Focus Snap-Back | ☐ PASS ☐ FAIL Notes: _______________ |
| UI-01 Track Format Toggle | ☐ PASS ☐ FAIL Notes: _______________ |
| FT-08 Min GPS Interval | ☐ PASS ☐ FAIL Notes: _______________ |
| GATE DECISION | ☐ ALL PASS — Phase B Thursday ☐ FAILURES — fix Wednesday night |

GroupTrack  |  Wednesday Field Test Checklist  |  Gooseberry Mesa  |  V2.4 Gate