GroupTrack.org

App Screen & Panel Rebrand Checklist

March 23, 2026  |  Branch: feature/convoy-event-ride

This checklist covers every visible UI touchpoint in the Android app that requires a text or label change for the GroupTrack.org rebrand. Document changes (manual, roadmap, checklist) are already DONE. Scope here is the app only.

Document Changes — CONFIRMED COMPLETE

All document-level rebrand changes have been verified complete.

| DOCUMENT | CHANGE | STATUS |
| --- | --- | --- |
| User Manual V2 | Convoy Tracker → GroupTrack.org (13 instances). CONVOY header → GroupTrack header (6). CONVOY menu → GroupTrack menu (7). Subtitle updated. Footer date updated. .convoy format marked superseded. | DONE |
| Product Roadmap V8 | Product name updated. Platform overview updated. Footer updated. Ride flow updated. Product Tiers section added with Personal (Free) and Unique Ride Definition ($3.00/mo). | DONE |
| Revision Checklist V2 | GPS Smart Broadcast Interval slider added as new item OPEN. | DONE |
| Day 22 Status | All completed items logged. Rebrand noted as DONE. | DONE |
| Day 23 Plan | Radio write persistence and GPS broadcast slider as priority 1 and 2. UI checklist and backend items organized. | DONE |

App Screen Changes Required

1. Main Map Header — Top of Screen

The tappable header at the top of the main map screen currently shows "CONVOY". This is the primary brand touchpoint visible at all times during a ride.

| LOCATION | CURRENT TEXT | NEW TEXT | FILE | STATUS |
| --- | --- | --- | --- | --- |
| Main map header | CONVOY | GroupTrack | ConvoyScreen.kt — header Text() | TODO |

2. GroupTrack Submenu — Bottom Sheet

The bottom sheet that slides up when the header is tapped. Section headers and title inside the sheet.

| LOCATION | CURRENT TEXT | NEW TEXT | FILE | STATUS |
| --- | --- | --- | --- | --- |
| Bottom sheet title | CONVOY MENU (if shown) | GroupTrack | ConvoySubMenu.kt | REVIEW |
| EVENT / RIDE accordion | EVENT / RIDE | EVENT / RIDE | ConvoySubMenu.kt | KEEP |
| RADIO CONFIG accordion | RADIO CONFIG | RADIO CONFIG | ConvoySubMenu.kt | KEEP |
| SETTINGS accordion | SETTINGS | SETTINGS | ConvoySubMenu.kt | KEEP |

3. Channel Name Format — CONVOY-XXXX

The CONVOY-XXXX channel name format is a Meshtastic radio channel name written to the device — it is NOT a UI label. This is a functional specification. Changing it would break radio compatibility with existing deployed units. Decision required: keep CONVOY-XXXX format or rebrand to GRPTRK-XXXX.

| LOCATION | CURRENT VALUE | DECISION REQUIRED | FILE | STATUS |
| --- | --- | --- | --- | --- |
| Auto-generated channel | CONVOY-XXXX | Keep CONVOY-XXXX or change to GRPTRK-XXXX? Changing breaks existing radios. | ConvoyCreateEventScreen.kt — channel generation | REVIEW |
| Master channel name | 'Convoy' in Apply Radio | Keep as radio channel or update to GroupTrack? | ConvoyApplyRadioScreen.kt | REVIEW |
| master_config.json | channel_name: 'Convoy' | Keep or update master config asset? | app/src/main/assets/ | REVIEW |

4. Splash Screen

| LOCATION | CURRENT TEXT | NEW TEXT | FILE | STATUS |
| --- | --- | --- | --- | --- |
| Splash title | CONVOY (⬡ hex icon) | GroupTrack | ConvoyScreen.kt — splash Column | TODO |
| Splash subtitle | "Developed by: Fred Kix" | "Developed by: Fred Kix" or GroupTrack.org | ConvoyScreen.kt — splash Column | REVIEW |
| Splash credit (BottomCenter) | "Developed by: Fred Kix" | GroupTrack.org ¦ Developed by Fred Kix | ConvoyScreen.kt | REVIEW |

5. HUD Panels

| PANEL | CURRENT TEXT | NEW TEXT | FILE | STATUS |
| --- | --- | --- | --- | --- |
| GROUP HUD title | No title (GROUP button selects) | No change needed | ConvoyScreen.kt — GroupHud | KEEP |
| MY CART HUD title | "My Cart ★ [callsign]" | No change needed — already uses live callsign | ConvoyScreen.kt — MyCartHud | DONE |
| NODE HUD callsign | Live node callsign | No change needed | ConvoyScreen.kt — NodeDetailHud | KEEP |
| REMOVE FROM RIDE button | "REMOVE FROM RIDE" | No change needed | ConvoyScreen.kt | KEEP |

6. Settings Panel — Long Press Header

| LOCATION | CURRENT TEXT | NEW TEXT | FILE | STATUS |
| --- | --- | --- | --- | --- |
| Settings password prompt | "convoy admin password" | "GroupTrack admin password" | ConvoySettingsScreen.kt | TODO |
| Settings panel title | Settings / Dev Panel | No change needed if no Convoy brand shown | ConvoySettingsScreen.kt | REVIEW |

7. Apply Radio Screens

| LOCATION | CURRENT TEXT | NEW TEXT | FILE | STATUS |
| --- | --- | --- | --- | --- |
| Apply Radio title | APPLY RADIO CONFIG | No change needed | ConvoyApplyRadioScreen.kt | KEEP |
| Master mode label | MASTER | No change needed | ConvoyApplyRadioScreen.kt | KEEP |
| Ride mode label | RIDE | No change needed | ConvoyApplyRadioScreen.kt | KEEP |
| Channel display | "Convoy" or "CONVOY-XXXX" | See channel name decision above | ConvoyApplyRadioScreen.kt | REVIEW |

8. System Notifications — GPS Recording Service

| LOCATION | CURRENT TEXT | NEW TEXT | FILE | STATUS |
| --- | --- | --- | --- | --- |
| Recording notification title | CONVOY — GPS Recording Active | GroupTrack — GPS Recording Active | ConvoyGpsService.kt — buildNotification() | TODO |
| Paused notification title | CONVOY — GPS Recording Paused | GroupTrack — GPS Recording Paused | ConvoyGpsService.kt — buildNotification() | TODO |
| Notification channel name | "GPS Recording" | No change needed (system only) | ConvoyGpsService.kt | KEEP |

9. App Name and Launcher

| LOCATION | CURRENT TEXT | NEW TEXT | FILE | STATUS |
| --- | --- | --- | --- | --- |
| App launcher name | Meshtastic (base app name) | GroupTrack or GroupTrack.org | app/src/main/res/values/strings.xml | REVIEW |
| App package ID | com.geeksville.mesh.google.debug | Consider com.grouptrack.org for release | build.gradle | REVIEW |
| APK filename | app-google-debug.apk | GroupTrack-V2-debug.apk for distribution | build.gradle / CI | REVIEW |

Summary by Priority

| PRIORITY | ITEM | ACTION | STATUS |
| --- | --- | --- | --- |
| 1 | Main map header "CONVOY" text | Change to "GroupTrack" in ConvoyScreen.kt | TODO |
| 2 | GPS notification titles "CONVOY —" | Change to "GroupTrack —" in ConvoyGpsService.kt | TODO |
| 3 | Settings password hint "convoy admin" | Change to "GroupTrack admin" in ConvoySettingsScreen.kt | TODO |
| 4 | Splash screen "CONVOY" title | Change to "GroupTrack" in ConvoyScreen.kt | TODO |
| 5 | Channel name format CONVOY-XXXX | Decision required — keep or rebrand. Breaking change if changed. | REVIEW |
| 6 | Master channel name "Convoy" | Decision required — keep or rebrand. Requires new master.cfg. | REVIEW |
| 7 | App launcher name | Decision required — update for Play Store release. | REVIEW |
| 8 | Splash credits and subtitle | Minor polish — GroupTrack.org attribution. | REVIEW |
| 9 | Submenu sheet title (if shown) | Verify if CONVOY label appears in bottom sheet header. | REVIEW |