Convoy Tracker — Day 6 Open Issues

Branch: feature/convoy-tab   |   Device: P50 Android 14   |   Date: March 7, 2026

1. Install / Deploy

| Task | Status | Priority | Notes |
| --- | --- | --- | --- |
| adb install not auto-relaunching app | OPEN | HIGH | Reinstall in progress at break — verify on return |
| Force stop + relaunch on return | OPEN | HIGH | adb shell am force-stop com.geeksville.mesh.google.debug && adb shell monkey -p com.geeksville.mesh.google.debug 1 |

Note: On return: confirm install completed, force stop, relaunch, verify zoom fix and ConvoyConfig sliders are live.

2. Map & Tile System

| Task | Status | Priority | Notes |
| --- | --- | --- | --- |
| Zoom slider wired to ConvoyConfig | DONE | HIGH | Committed 4c93f2c46 — verify on device after return |
| Online/Offline toggle wired to mapView | DONE | HIGH | Functional on device |
| Download Now button stub | DONE | MEDIUM | Wired — actual tile prefetch logic TODO |
| Area tile selector for offline download | OPEN | HIGH | Draw bounding box on map, queue tile download at zoom level |
| Auto-cache rolling 10 mile radius | OPEN | MEDIUM | Background tile fetch as cart position changes |
| Verify Esri tiles zoom 18-19 | OPEN | HIGH | Needs device test with cache downloaded |
| Verify all 4 layer sources | OPEN | MEDIUM | SAT/HYB/TOPO/RD — confirm render on device |
| Download radius slider | DEFERRED | LOW | Replaced by area selector — Day 7+ |

3. Settings Panel

| Task | Status | Priority | Notes |
| --- | --- | --- | --- |
| Scrollable dropdown panel | DONE | HIGH | 200dp, verticalScroll live on device |
| Layer selector (SAT/HYB/TOPO/RD) | DONE | HIGH | Functional |
| Zoom slider → ConvoyConfig.DOWNLOAD_ZOOM | DONE | HIGH | Line 449 — verify after reinstall |
| Signal Drop → SIGNAL_DROP_MINUTES | DONE | HIGH | Line 501 |
| Lost → LOST_MINUTES | DONE | HIGH | Line 507 |
| Off Track → OFF_TRACK_MILES | DONE | HIGH | Line 513 |
| Channel filter dropdown | OPEN | HIGH | NEXT TASK — pull channels from NodeDB, filter map nodes |
| Blink rate slider | DEFERRED | LOW | Day 7+ |

4. Node Filtering  <- NEXT CODING TASK

| Task | Status | Priority | Notes |
| --- | --- | --- | --- |
| Non-convoy nodes on map (SXS Track etc) | OPEN | HIGH | readLiveNodes reads all NodeDB — no channel filter yet |
| Channel dropdown in settings panel | OPEN | HIGH | Pull available channel names from NodeRepository |
| Filter readLiveNodes by selected channel | OPEN | HIGH | Wire selection to ConvoyViewModel filter logic |
| Persist selected channel in ConvoyConfig | OPEN | MEDIUM | Remember channel selection across sessions |

Note: Approach: Add selectedChannel var to ConvoyConfig. Fetch channel list from nodeRepository in ViewModel. Add DropdownMenu to settings panel. In readLiveNodes, filter by channelIndex matching selection.

5. Map Behavior

| Task | Status | Priority | Notes |
| --- | --- | --- | --- |
| Single node zoom — center on cart | DONE | HIGH | Committed 0431076d5 — working pre-uninstall |
| Last known position cache for stationary nodes | DONE | HIGH | lastKnownPosition map in ViewModel |
| Map zoom-out to world on first load | OPEN | MEDIUM | Retest after reinstall — 3s delay may need tuning |
| Node tap zoom focus | OPEN | MEDIUM | Tap node to center/zoom — not yet implemented |
| GROUP zoom fit — 2+ vehicles | OPEN | MEDIUM | Blocked on 2+ live nodes — hardware config required |

6. KML Route Recording

| Task | Status | Priority | Notes |
| --- | --- | --- | --- |
| KML file creation on REC start | OPEN | HIGH | Write KML header to Downloads folder |
| Append position every 5s | OPEN | HIGH | Ticker in ViewModel, write Placemark on tick |
| Save and close on REC END | OPEN | HIGH | Write footer, flush and close file handle |

7. Radio Hardware

| Task | Status | Priority | Notes |
| --- | --- | --- | --- |
| Factory reset all 3 radios | OPEN | HIGH | Backup PSK before reset |
| Configure CONVOY channel via QR — all 3 | OPEN | HIGH | All devices scan same QR code |
| Swap T-Beam #1 (TX fault) for T-Beam #2 | OPEN | HIGH | T-Beam #2 unconfigured and ready |
| Position broadcast 60s, node info 900s | OPEN | HIGH | Smart position OFF for testing |
| Verify 3-way mesh messaging | OPEN | HIGH | Send message, confirm all 3 nodes receive |
| Verify 3-way position sharing | OPEN | HIGH | All 3 nodes visible on convoy map |
| iPhone iOS background location Always On | OPEN | MEDIUM | Settings > Privacy > Location > Always |

8. Field Testing  (blocked on hardware + stable build)

| Task | Status | Priority | Notes |
| --- | --- | --- | --- |
| Static 3-node indoor test | OPEN | HIGH | All nodes visible, status indicators correct |
| Walk test — LEAD/TAIL simulation | OPEN | HIGH | Verify convoy order and distance calculations |
| Drive test — real vehicle convoy | OPEN | HIGH | 3-vehicle, 1 mile route |
| SIGNAL_DROP simulation | OPEN | MEDIUM | Power off mid-node, verify amber status after threshold |
| LOST simulation | OPEN | MEDIUM | Extended off, verify red status and alert trigger |
| GROUP zoom fit with 2+ vehicles | OPEN | MEDIUM | Verify bounding box auto-zoom in motion |

9. Deferred — Day 7+

| Task | Status | Priority | Notes |
| --- | --- | --- | --- |
| MBTiles export/import | DEFERRED | LOW | Offline tile bundle for field deployment |
| iOS/iPad port | DEFERRED | LOW | Post Android stable |
| T-Beam #1 warranty investigation | DEFERRED | LOW | TX hardware fault — document for return/replacement |
| QR onboarding wizard | DEFERRED | LOW | Day 9 — setup flow for new convoy members |
| Convoy tab icon differentiation | DEFERRED | LOW | Unique icon to distinguish from standard Map tab |

Resume checklist: (1) verify adb install completed  (2) force-stop + relaunch  (3) test zoom + slider fixes  (4) implement channel filter dropdown