GroupTrack V2.5

Action Plan v3

Hard cutoff at Phase 2 — lead track smoothing gets full field testing

May 9, 2026 | Do not re-litigate settled decisions

# 1. Development strategy

## 1.1 Three periods

Phase 1 — V2.4 safe (5-7 days): trails SpatiaLite and snap-to query code built on Map Viewer. Convoy map untouched. V2.4 hotfixes still deployable.

═══ HARD CUTOFF — V2.4 frozen, no more hotfixes ═══

Phases 2+3 — Open field testing (8-12 days): waypoints and track indexing on Map Viewer. Lead track smoothing wired to convoy map immediately. Field testing on real trails throughout. Both maps evolving.

Cutover — Ship V2.5 (5-7 days): port remaining features to convoy, remove old code, rename strings. Lead track smoothing already proven by this point.

## 1.2 Why the hard cutoff at Phase 2

Lead track smoothing is safety-critical — riders follow that line. It cannot be compressed into a 5-7 day cutover window. Bad tracking code shipped once before. By cutting V2.4 support at Phase 2, lead track smoothing gets wired to convoy map immediately and has 2-3 weeks of field testing before V2.5 ships.

## 1.3 Feature flag

V25_SPATIAL_ENABLED in ConvoyConfig.kt. Default false during Phase 1. Set to true at the hard cutoff. Controls new spatial code paths. V2.4 tester builds during Phase 1 only: all flags false.

# 2. Objectives

Milestone 1 — Trails as shipped asset: SpatiaLite replaces 22MB GeoJSON. Viewport-driven lazy loading. Simple snap-to between two points. Proven on Map Viewer.

Milestone 2 — Waypoints as first user spatial: long-press creation, type definitions with legend, lifecycle triggers. Plus lead track smoothing on convoy map begins field testing.

Milestone 3 — Tracks as first shared spatial: metadata indexing, share prompt seeding V3.0, track-to-route conversion, track smoothing against trail geometry.

Milestone 4 — Lead track smoothing validated: 5-second broadcast GPS snapped to trail geometry on convoy map. Field tested on real trails over multiple rides before ship.

Tiles are background throughout — configurable source selector and area overlay addressed at any point.

# 3. Phase 1 — Trails SpatiaLite (V2.4 safe)

Estimated 5-7 days. V2.4 hotfixes still deployable. All work on Map Viewer only.

### 1.1 Trail import maintenance screen

| Item | Detail |
| --- | --- |
| What | Protected developer menu option (long-press → Settings Panel). Import GeoJSON trail sources into grouptrack_trails.spatialite. Reusable tool — runs for every new source (UGRC, BLM, USFS, new states). Updated database pulled via adb asset pull and committed to git. |
| Design note | Preserve full trail geometry precision. V2.5 snap-to and lead track smoothing snap GPS against this geometry. Poor precision = poor smoothing. |
| Effort | 2-3 days. |
| Done when | Import Utah GeoJSON → 5,732 trails in SpatiaLite. Spatial queries correct. |

### 1.2 Bundle, decompress, wire to Map Viewer

| Item | Detail |
| --- | --- |
| What | Gzip SpatiaLite, add to assets. Decompress on first launch. Wire viewport queries to Map Viewer Leaflet. Convoy map continues using GeoJSON — untouched. |
| Effort | 2-3 days. |
| Done when | Map Viewer shows trails via SpatiaLite viewport query. Convoy map unchanged. |

### 1.3 Simple snap-to on Map Viewer

| Item | Detail |
| --- | --- |
| What | Tap two points on Map Viewer, route line snaps to nearest trail. Nearest-point-on-line SpatiaLite query. This same query code will be reused for lead track smoothing in Phase 2. |
| Effort | 2-3 days. |
| Done when | Tap A, tap B, route follows trail between them. Query code reusable. |

Milestone 1 demo: open Map Viewer, trails lazy load on pan. Tap two points, route snaps to trail. Convoy map still works from GeoJSON. Both maps functional.

# 4. Hard cutoff — V2.4 frozen

After Phase 1 completes: V2.4 is frozen. No more hotfixes. V25_SPATIAL_ENABLED flipped to true. Convoy map open for changes.

First action after cutoff: wire lead track smoothing to convoy map using the snap-to query code proven in Phase 1. This runs alongside Phase 2 and 3 work, giving 2-3 weeks of field testing before ship.

# 5. Phase 2 — Waypoints + lead track smoothing (parallel)

Estimated 5-7 days. Map Viewer gets waypoints. Convoy map gets lead track smoothing. Both in parallel.

## 5A — Waypoints on Map Viewer

### 2.1 User database creation

| Item | Detail |
| --- | --- |
| What | Create grouptrack_user.spatialite on first launch. Schema from grouptrack_user_schema_v1.sql. Seed 12 default tile sources. Open existing if present. |
| Effort | 1 day. |

### 2.2 Waypoint type definitions and legend

| Item | Detail |
| --- | --- |
| What | waypoint_types table: type_code, display_name, icon_name, color, sort_order. 10 types seeded: trailhead (flag), fuel (gas pump), gate (barrier), hazard (warning), scenic (camera), water (droplet), camp (tent), parking (P), rally (pin), other (circle). Map legend composable renders from table. |
| Effort | 1 day. |

### 2.3 Long-press waypoint creation

| Item | Detail |
| --- | --- |
| What | Long-press on Map Viewer → dialog (name, type dropdown). Save inserts into waypoints with point geometry. Icon renders on map. Convoy map long-press stays as cart selection for now. |
| Effort | 2-3 days. |

### 2.4 Waypoint lifecycle triggers

| Item | Detail |
| --- | --- |
| What | SQLite triggers: INSERT/UPDATE/DELETE on waypoints maintain ride_areas.has_spatial and log to data_log. Edit/delete via tap action sheet. Share sets shared=1 (no upload). |
| Effort | 1-2 days. |

## 5B — Lead track smoothing on convoy map

### 2.5 Wire snap-to into convoy lead track renderer

| Item | Detail |
| --- | --- |
| What | When convoy map receives a new lead cart GPS broadcast (every 5 seconds): instead of drawing a straight line from last position to new position, snap both points to nearest trail in grouptrack_trails.spatialite and draw along the trail geometry between them. Uses the same snap-to query code proven on Map Viewer in Phase 1. |
| Fallback | If no trail is within snap distance (rider off-trail), fall back to straight line. Don't force snapping to a trail that's 500 meters away. |
| Performance | One spatial query every 5 seconds. Trivial load. |
| Effort | 2-3 days to wire + initial testing. |
| Testing | Field test on every convoy ride from this point forward. 2-3 weeks of real-trail validation before ship. |
| Done when | Lead track on convoy map follows trail curves instead of angular straight lines. Off-trail segments draw normally. |

Milestone 2 demo: Map Viewer: long-press creates waypoints with typed icons and legend. Convoy map: lead track follows trail curves between 5-second GPS samples. Both proven on device.

# 6. Phase 3 — Tracks + smoothing (8-12 days from cutoff)

Lead track smoothing continues field testing throughout. Track spatial indexing and sharing added.

### 3.1 Track metadata scan with lifecycle triggers

| Item | Detail |
| --- | --- |
| What | Scan my_tracks/ on launch. Index each file: filename, name, bbox, recorded_at, distance, duration. Triggers maintain has_spatial on ride_areas and log to data_log. File delete/rename reflected on next scan. |
| Effort | 2 days. |

### 3.2 Track display on Map Viewer

| Item | Detail |
| --- | --- |
| What | Viewport query on tracks table. Render matching tracks on Map Viewer. Tap for info + action sheet: Edit, Delete, Share, Convert to Route, Smooth Track. |
| Effort | 2 days. |

### 3.3 Track smoothing (saved tracks)

| Item | Detail |
| --- | --- |
| What | Action sheet option: 'Smooth track'. Walk each GPS point in the track file, snap to nearest trail geometry, output a smoothed version. Save as new file (original preserved) or overwrite with confirmation. Uses same snap-to query as lead track and route planning. |
| Effort | 1-2 days. |
| Done when | Jagged recorded track becomes smooth line following known trails. Original preserved if desired. |

### 3.4 Share prompt on track save

| Item | Detail |
| --- | --- |
| What | After recording: 'Share this track?' Yes=shared=1, No=shared=0. Suppressed for private rides. Smoothed tracks make better shared data — cleaner contributions to the collective. |
| Effort | 0.5 day. |

### 3.5 Track to route conversion

| Item | Detail |
| --- | --- |
| What | Action sheet: 'Convert to route'. Creates route record linked via source_track_id. Personal by default. Available for ride planning. Smoothed track → route is the cleanest conversion. |
| Effort | 1 day. |

Milestone 3 demo: tracks indexed and visible on Map Viewer. Record a track, smooth it against trail geometry, share it, convert to route. Lead track smoothing validated over multiple real rides.

# 7. Cutover — Ship V2.5 (5-7 days)

All features proven. Lead track smoothing field tested for 2-3 weeks. One batch to finalize.

| Step | Task | Effort |
| --- | --- | --- |
| 1 | Port SpatiaLite trail loader to convoy map. Remove GeoJSON asset and loader code. | 1.5d |
| 2 | Port waypoint display and creation to convoy map (long-press waypoint replaces long-press cart selection). | 1d |
| 3 | Add RIDERS button to convoy HUD with radio panel (replaces long-press cart selection). | 1d |
| 4 | Remove download controls from convoy map. Downloads only on Planning Map. | 0.5d |
| 5 | Port area overlay (blue tiles + black stripes for waypoints/routes/tracks) to convoy map as read-only. | 0.5d |
| 6 | Rename user-facing strings: 'Map Viewer' → 'Planning Map' in menus, titles, navigation links. Kotlin files unchanged. | 0.5d |
| 7 | Set V25_SPATIAL_ENABLED default to true. Remove flag checks. | 0.5d |
| 8 | Final build, full test both devices, tag v2.5 release. | 1d |

# 8. Background tasks (anytime)

| Task | Effort | Notes |
| --- | --- | --- |
| Tile source selector on Map Viewer settings | 2-3d | Tile_sources table CRUD. Toggle active/inactive. Add custom URL + key. |
| Downloaded area overlay on Map Viewer | 1-2d | Blue fill (tiles) + black stripes (waypoints/routes/tracks). Toggle buttons. |
| Transfer queue UI | 2-3d | Active/pending/failed transfers. Progress, retry, cancel. |
| Snap-to design research for V3.0 | 2-3d | Trail connectivity, intersection nodes, network topology for full routing. |
| Stash conflict resolution | 0.5d | Pop stash 9d66c9781, mutual exclusion fix, commit clean. |

# 9. Schema updates from today

waypoint_types table: type_code PK, display_name, icon_name, color, sort_order. Seeded with 10 types. waypoints.type references type_code.

SQLite triggers: INSERT/UPDATE/DELETE on waypoints, routes, tracks. Maintain ride_areas.has_spatial. Log to data_log.

source_track_id on routes: links route back to track it was converted from. NULL for drawn/imported routes.

Trail geometry precision: ingestion must preserve full precision. Lead track smoothing and V3.0 map-matching snap GPS against this geometry.

# 10. Timeline summary

| Period | Duration | V2.4 status | Key deliverables |
| --- | --- | --- | --- |
| Phase 1 | 5-7 days | Hotfixes OK | Trails SpatiaLite, snap-to on Map Viewer |
| — CUTOFF — |  | V2.4 frozen | Flag flipped, convoy map open |
| Phase 2 | 5-7 days | No support | Waypoints on Map Viewer + lead track smoothing on convoy |
| Phase 3 | 3-5 days | No support | Track indexing, sharing, track smoothing, track-to-route |
| Cutover | 5-7 days | No support | Port to convoy, remove old code, rename, ship |
| TOTAL | 18-26 days |  | V2.5 release |

Lead track smoothing field testing window: from hard cutoff through cutover = 13-19 days of real-trail validation.

Deliverables from today's session: GroupTrack_V25_SpatialArchitecture_v1.docx, grouptrack_trails_schema_v1.sql, grouptrack_user_schema_v1.sql, GroupTrack_V25_TileSourceCatalog_v1.md, GroupTrack_V25_ActionPlan_v3.docx (this document).

GroupTrack V2.5 Action Plan v3 | May 9, 2026 | Do not re-litigate settled decisions