GroupTrack V2.5 — Backlog and Task Planning

Captured 2026-05-07. Carry forward into V2.5 development planning.

# Purpose

V2.5 follows the V2.4 Play Store release. The strategic goal is twofold: (1) build out the standalone product (no-radio, solo-rider) to full feature parity with Gaia GPS and onX, expanding GroupTrack's audience to riders who don't yet own a Meshtastic radio; (2) lay the architectural foundation for national trail coverage and cloud-synced tile/track distribution. V2.5 is the bridge from "convoy-tracking app for radio owners" to "free GPS tracker for any rider, with convoy capability when a radio is added."

Items below are organized by theme. Priorities for the V2.5 release scope are flagged. Architecture-level work is the longest-running.

# Architecture — National Trail Model

Replaces the current 22 MB Utah GeoJSON with a unified GeoPackage architecture and three engines that handle ingestion, distribution, and local display.

### Components

- Unified GeoPackage file: grouptrack.gpkg, replaces the 22 MB Utah GeoJSON entirely.

- Ingestion engine: pulls from authoritative sources (UGRC, BLM, USFS, etc.) on a per-region basis. Outputs into the GeoPackage.

- Distribution engine: serves regions to clients. Region-based downloads paired with the same region's tile set.

- Local display engine: efficient query and render of GeoPackage data on Android. Replaces current GeoJSON loader.

### Rollout plan

- Utah pilot first — replaces existing 5,732-trail Utah GeoJSON with GeoPackage equivalent. Validates the pipeline end-to-end.

- Expand to neighboring states (AZ, NV, ID, CO) once Utah is stable.

- National coverage as Phase 3 of V2.5.

This is the longest single piece of V2.5 work. Multiple weeks, not days.

# Track Display Selector — Filter Tabs and In-Progress Files

Captured tonight: extend the track display selector on ConvoyScreen.kt and ConvoyMapViewerScreen.kt (the on/off toggle for track overlays on the map) to include in-progress files alongside saved tracks.

- Filter tabs: All / Saved / In-Progress (mirroring the Work With Tracks pattern).

- Reuses ConvoyTrackOps.isInProgress() predicate that already exists. No new file ops logic.

- In-progress files become selectable AND renameable from the selector — solves the "the only way to rename unsaved files is to display them" problem.

- UI work only. Backend already complete.

# Track Import — Move to Map Viewer

V2.4 will ship with track import in the convoy map's MAP SETTINGS submenu (alongside Export). V2.5 moves it to the Map Viewer settings menu, aligning with the broader V2.5 architecture: Map Viewer becomes the hub for ALL track management — display, import, export, email, file management.

- Remove "Import Tracks from Downloads" from ConvoySubMenu.kt MAP SETTINGS

- Add to Map Viewer settings menu

- Same composable, different menu placement. Small refactor.

# Standalone Product Polish — Gaia/onX Feature Parity

V2.4 introduces standalone mode functionally. V2.5 polishes it to feel like a finished product for the solo rider.

- Higher-resolution GPS recording — 1-second interval option (currently fixed at 3s)

- Mileage / trip odometer display — referenced in V2.4 known limitations as "planned for future"

- Speed warmup tightening — currently shows 0 mph for ~60 seconds while GPS samples accumulate

- Track stats display — distance, elevation gain, moving time, max speed (post-ride summary)

- Waypoint marking on the map (POIs along a ride)

- Solo rider onboarding flow — first-launch tutorial that doesn't assume a radio

- Marketing copy on splash / about screen positioning the app as standalone-friendly

# Map Manager Phase C

Substantial map system work captured in earlier sessions. Listed here for completeness; full design exists in earlier docs.

- Auto-download tiles on ride enrollment (rider accepts ride invite → ride has geographic bounds → tiles auto-queue for WiFi download before ride date)

- PROTECTED / PURGEABLE tile state model. Upcoming ride tiles = PROTECTED. Active ride tiles = PROTECTED. Completed ride tiles = PURGEABLE after 30 days. Manual downloads = PROTECTED until user removes.

- 2 GB storage cap (configurable)

- AWS tile cloud sync per organization. Org uploads canonical tile set to S3. Members download org tiles on enrollment. Delta sync — only missing tiles transferred.

- Storage dashboard: space used, breakdown by ride, what's purgeable, sync status with cloud.

# Package Migration (V3.0 Pre-Release Gate)

Memory: this is technically V3.0 pre-release work, not V2.5. Listed here for awareness because V2.5 work will overlap timing-wise with this prep.

- Change applicationId: com.geeksville.mesh → com.grouptrack.android in build.gradle.kts

- Wire release keystore (grouptrack-release-key.jks, created April 5)

- Update google-services.json (new package = new Firebase project config)

- Update manifest references throughout

- Set up new Play Store developer account and app listing

- Tester migration: testers uninstall com.geeksville.mesh, install com.grouptrack.android (one-time)

# V3.0 Dashboard

Already rewritten on April 11. Composables include VisibilityBadge, RideStatusBadge, NotifAccordion, full test seeder. 9 P1 dashboard issues queued (DASH-01 through DASH-16) across ConvoyDashboardScreen.kt and GroupTrackTheme.kt.

Downstream queue: Ride Detail, My Rides, Explore, Profile, Create Ride screens.

# Cloud Sync

Cloud sync of tracks, routes, and waypoints to user web account. Premium feature in V3.0.

- Web account creation flow

- Track upload on completion (with toggle for auto-upload)

- Cross-device track sync

- Web-side track management UI

# Business Model

- Single subscription tier: $3.00/month via Google Play + Apple IAP

- Revenue streams: individual subscriptions, organization services (tile cloud, shared trail catalogs), advertising

- Free tier: standalone GPS tracking, offline maps within download limit, basic track recording

- Premium tier: cloud sync, unlimited tile storage, advanced track stats, group features

# Known Hardware Issues — Tester Compatibility List

From memory, captured for V2.5 documentation:

- Tab8NEU and budget Android tablets (Android 10/14/16) cannot hold BLE connection to T1000-E radios. Supervision timeout 0x0008 after 8–10 seconds.

- Android 1 (8624SBCEDF00001789) and Android 2 (24039703201775): stable, validated.

- Action: publish a tester device compatibility list as part of V2.5 user manual or website FAQ.

# Removed Items (No Longer in Scope)

- ATAK / iPad support — removed from project entirely. Confirmed in earlier sessions.

- Multiple subscription tiers — replaced with single $3/month tier.