GroupTrack

Session Handoff — April 9, 2026

Branch: feature/convoy-event-ride  |  V3_FEATURES_ENABLED = false  |  CONFIDENTIAL

# 1. Next Session Startup — Run In Order

| # | Command / Action |
| --- | --- |
| 1 | bash ~/Meshtastic-Android/docs/recommit_docs_v3.sh |
| 2 | Upload this handoff document to Claude chat |
| 3 | Tell Claude: Open items are RECORD button crash debug and maintenance structure. Apply radio 2.6 fix tested and committed. V3_FEATURES_ENABLED = false. Build is assembleGoogleRelease -x uploadCrashlyticsMappingFileGoogleRelease |

# 2. Current Build State

| Item | Value |
| --- | --- |
| Branch | feature/convoy-event-ride |
| Build command | ./gradlew assembleGoogleRelease -x uploadCrashlyticsMappingFileGoogleRelease 2>&1 ¦ grep -E "^e:¦BUILD" |
| Install (over existing) | adb -s 8624SBCEDF00001789 install -r -d app/build/outputs/apk/google/release/app-google-release.apk |
| Install (fresh) | adb -s 8624SBCEDF00001789 install -d app/build/outputs/apk/google/release/app-google-release.apk |
| V3 gate | ConvoyConfig.kt: V3_FEATURES_ENABLED = false |
| Package | com.geeksville.mesh (release) |
| Android 1 (tester) | 8624SBCEDF00001789 |
| Android 2 (dev) | 24039703201775 |
| Last build | April 9, 2026 — 2.6 LoRa display fix applied, building |
| CRITICAL | No debug builds. assembleGoogleRelease only. Meshtastic must be uninstalled before GroupTrack. |

# 3. Fixes Applied April 8-9 — Test Before Committing

## 3.1 BLE Scan Button — RESOLVED

| Fix | File | Detail |
| --- | --- | --- |
| Remove FOREGROUND_SERVICE_LOCATION | AndroidManifest.xml | Eliminated early BT permission prompt on install |
| foregroundServiceType = health | AndroidManifest.xml | ConvoyGpsService — was 'location', triggering system prompt |
| Remove initDeviceLocation() auto-call | convoy_map.html | Eliminated early GPS permission request from WebView on map load |
| WebView gate reverted | ConvoyScreen.kt | Gate on nodes.isNotEmpty() caused RECORD crash — reverted |

## 3.2 Track Export — Wired as Full Screen

| Fix | File | Detail |
| --- | --- | --- |
| ConvoyTracks route added | ConvoyNavigation.kt | composable<ConvoyRoutes.ConvoyTracks> calls ConvoyTrackExportSheet |
| onNavigateToTrackExport callback | ConvoySubMenu.kt | Replaces onExportTracks — calls onDismiss() then navigates |
| Main.kt wired | Main.kt | navController.navigate(ConvoyRoutes.ConvoyTracks) |
| ConvoyScreen param added | ConvoyScreen.kt | onNavigateToTrackExport: () -> Unit passed through to submenu |
| Status | ALL FILES | Build successful, screen renders — needs E2E test with real tracks |

## 3.3 Apply Radio — 2.6 LoRa Display Fix

| Fix | File | Detail |
| --- | --- | --- |
| Bandwidth/SF/CR phantom changes | ConvoyApplyRadioScreen.kt | Lines 263-265: on 2.6 firmware show master value as current (no phantom change). On 2.7 keep showing — as before. |
| Root cause | Architecture | 2.6 stores BW/SF/CR derived from channel_url modem preset. Cannot be read as standalone fields. Rules engine was comparing against master values causing infinite pending changes. |
| Status | NEEDS TEST | Build pending. Test: apply master to 2.6 radio. Verify BW/SF/CR show no pending change after correct write. |

# 4. RECORD Button Crash — P1 DEBUG TOMORROW

The RECORD button crashes the app. This appeared after the April 8 fixes. The WebView gate (nodes.isNotEmpty()) was reverted but the crash persists.

## 4.1 What We Changed That Could Cause This

| Change | File | Risk |
| --- | --- | --- |
| Removed FOREGROUND_SERVICE_LOCATION from manifest | AndroidManifest.xml | ConvoyGpsService uses location foreground service. May now fail to start as foreground service without this permission declared. |
| foregroundServiceType changed to health | AndroidManifest.xml | ConvoyGpsService calls startLocationUpdates() which requires location type. health type may conflict with location access. |
| WebView gate added then reverted | ConvoyScreen.kt | Revert may have left inconsistent state in file |
| onNavigateToTrackExport added to ConvoyScreen | ConvoyScreen.kt | New parameter — if ConvoyScreen is called elsewhere without this param, may cause issues |

## 4.2 Debug Approach

| Step | Command / Action |
| --- | --- |
| 1 — Capture crash log | adb -s 8624SBCEDF00001789 logcat --pid=$(adb -s 8624SBCEDF00001789 shell pidof com.geeksville.mesh) ¦ grep -iE "crash¦exception¦error¦fatal¦ConvoyGps¦RECORD¦foreground" |
| 2 — Launch app | adb -s 8624SBCEDF00001789 shell am start -n com.geeksville.mesh/.MainActivity |
| 3 — Tap RECORD | Tap RECORD button on device immediately after logcat starts |
| 4 — Read crash | Paste logcat output — look for SecurityException or ForegroundServiceStartNotAllowedException |
| 5 — If SecurityException on location | Restore foregroundServiceType=location in AndroidManifest.xml for ConvoyGpsService |
| 6 — If ForegroundServiceStartNotAllowedException | Add FOREGROUND_SERVICE_LOCATION back to manifest uses-permission |
| 7 — Rebuild and retest | ./gradlew assembleGoogleRelease -x uploadCrashlyticsMappingFileGoogleRelease |

## 4.3 Most Likely Fix

ConvoyGpsService declares foregroundServiceType=health but calls requestLocationUpdates() in startLocationUpdates(). Android 14+ requires the foreground service type to match the actual capability used. Changing type to health while still using location will throw a SecurityException or crash on startForeground().

Likely fix: change foregroundServiceType back to location AND keep FOREGROUND_SERVICE_LOCATION in manifest. The early prompt issue was from initDeviceLocation() in the HTML map — that is already fixed separately.

# 5. Maintenance Structure — Design (Next Session)

## 5.1 Problem 1 — Apply List Maintenance Screen

| Issue | Detail |
| --- | --- |
| Current state | Apply list screen is dual-purpose — used for both maintenance and the actual radio update process. Maintenance mode has radio connection check, apply mode selector, proceed button — none of which belong in maintenance. |
| Required | Separate maintenance entry point: show field checkboxes, toggle, save. No radio required. No proceed button. No apply mode selector. |
| Design | Add ConvoyRoutes.ConvoyApplyListMaintenance. New ConvoyApplyListMaintenanceScreen.kt — stripped version. Accessible from settings/maintenance menu only. |

## 5.2 Problem 2 — Capture New Master

| Issue | Detail |
| --- | --- |
| Current state | Capture works, produces master_config.json. Lists manual sync commands. No automation. Operator must manually run each command. |
| Required | After capture: auto-detect changed assets, stage them, present operator with list of what changed and what needs to sync. One-tap sync or at minimum clear record of pending changes. |
| Design | Post-capture hash comparison against committed asset versions. Show diff list. Offer git add/commit for changed assets. |

## 5.3 Problem 3 — Asset Change Tracking

| Issue | Detail |
| --- | --- |
| Current state | No record of asset changes. Scheduled task (now killed) was pulling wrong versions. Changes not tracked. Assets can get overwritten or go stale without detection. |
| Required | Every asset change recorded as a pending change entry. Sync must be intentional and auditable. No silent asset pulls. |
| Design | Asset manifest file (asset_manifest.json) — records filename, hash, last modified, last synced. On app build: compare manifest vs actual files. Flag discrepancies. No build should proceed with unrecorded asset changes. |

# 6. Open Items — Priority Order

| Priority | Item | Status |
| --- | --- | --- |
| P1 | RECORD button crash — debug and fix | OPEN — debug approach in Section 4 |
| P1 | Apply radio 2.6 LoRa display fix — test and commit | BUILD PENDING |
| P1 | Track export E2E test with real tracks | NEEDS TEST |
| P2 | Assets maintenance — apply list screen separation | DESIGN READY — Section 5.1 |
| P2 | Assets maintenance — capture new master automation | DESIGN READY — Section 5.2 |
| P2 | Assets maintenance — asset change tracking | DESIGN READY — Section 5.3 |
| P3 | RECALC LEAD tester certification | TESTER QUEUE — next week |
| V2.4.2 | BUG-03 Offline HYB fails on first selection | DEFERRED |
| V2.4.2 | BUG-05 Release notes file not generating | DEFERRED |
| V2.4.2 | AWS tile sync Upload/Download | DEFERRED — stubbed in menu |

# 7. Architecture Decisions — Do Not Revisit

| Decision | Detail |
| --- | --- |
| Firmware rules engines — fully isolated | ConvoyRulesEngine26.kt and ConvoyRulesEngine27.kt — complete independent engines. No shared base. Clone for 2.8 when needed. Simpler to troubleshoot per release. |
| No debug builds | All tester distributions use assembleGoogleRelease only. |
| Meshtastic cannot coexist with GroupTrack | Same BLE namespace. Meshtastic must be uninstalled first. |
| V3_FEATURES_ENABLED = false | Only flip to true on Android 2 for V3 testing. Never commit true. |
| Package name long-term | com.grouptrack.android — V4.0 migration, not now. |
| Don't touch working code | If it works don't touch it without confirmed reason. |
| Crashlytics skip | -x uploadCrashlyticsMappingFileGoogleRelease on all builds until Firebase configured. |

# 8. Quick Reference

| Item | Command |
| --- | --- |
| Build | ./gradlew assembleGoogleRelease -x uploadCrashlyticsMappingFileGoogleRelease 2>&1 ¦ grep -E "^e:¦BUILD" |
| Install fresh | adb -s 8624SBCEDF00001789 install -d app/build/outputs/apk/google/release/app-google-release.apk |
| Install over | adb -s 8624SBCEDF00001789 install -r -d app/build/outputs/apk/google/release/app-google-release.apk |
| Force stop | adb -s 8624SBCEDF00001789 shell am force-stop com.geeksville.mesh |
| Uninstall | adb -s 8624SBCEDF00001789 uninstall com.geeksville.mesh |
| Logcat (app only) | adb -s 8624SBCEDF00001789 logcat --pid=$(adb -s 8624SBCEDF00001789 shell pidof com.geeksville.mesh) |
| Check permissions | adb -s 8624SBCEDF00001789 shell dumpsys package com.geeksville.mesh ¦ grep -A2 "BLUETOOTH_SCAN" |
| EC2 | ssh -i ~/.ssh/convoy-api-key-2.pem ec2-user@34.224.89.217 |
| API | https://grouptrack.org/convoy_api.php |

GroupTrack  |  Session Handoff April 9, 2026  |  feature/convoy-event-ride  |  CONFIDENTIAL