GroupTrack

Weekly Work Plan — April 5–12, 2026

Branch: feature/convoy-event-ride  |  Target: V2.4 Production April 5  |  V2.4.1 Radio Fix April 12

# 1. RELEASE RULES — NON-NEGOTIABLE

| Rule | Value |
| --- | --- |
| Version format | v[major].[minor]_YYYYMMDD_HHMM — every release stamped with date/time |
| APK filename | GroupTrack_v2.4_YYYYMMDD_HHMM.apk — stamp from build time never copy time |
| GEAR panel | GroupTrack v2.4 — Build YYYYMMDD.HHMM — testers reference this for all issue reports |
| Git tag | git tag v2.4-YYYYMMDD -m 'Tester release' |
| Dev builds | ./gradlew assembleGoogleDebug — install to devices only, NEVER to Downloads |
| Tester releases | ./gradlew copyApkToDownloads — stamped APK + release notes to Downloads only |
| Install flags | adb -s [serial] install -r -d [apk] — ALWAYS -r -d. Never install without these flags. |
| V3 gate | V3_FEATURES_ENABLED in ConvoyConfig.kt — false=V2.4, true=V3.0 dev only. Never commit true. |
| Cadence | April: weekly Sundays. May+: monthly. Roadblocks = planned Sunday window only. |

# 2. APRIL RELEASE SCHEDULE

| Date | Version | Scope |
| --- | --- | --- |
| April 5 | V2.4 Production | Production package name, RECALC fix, first tester release |
| April 12 | V2.4.1 | Radio firmware 2.7 fix — versioned builder dispatcher |
| April 19 | V2.4.2 | Tester coordinator issues, map improvements, BUG-03/04 |
| April 26 | V2.4.3 | Stabilization or V3.0 Phase B preview |

# 3. TODAY — April 5, 2026 — V2.4 Production

★ Target: production build shipped to testers by EOD

## 3.1 PROD-01 — Production Package Name (30 min)

Remove .debug suffix from release build. Tiles survive forever. Testers never lose maps again.

| # | Task | Detail | Status |
| --- | --- | --- | --- |
| 1 | Find suffix | grep -n applicationIdSuffix app/build.gradle.kts | OPEN |
| 2 | Remove suffix | Remove or override .debug suffix for all build types | OPEN |
| 3 | Verify | Confirm package = com.geeksville.mesh.google (no .debug) | OPEN |

## 3.2 PROD-02 — RECALC LEAD Fix (1 hour)

RECALC button tapped — unlock did nothing in field test. Lock clears but re-election never fires.

| # | Task | Detail | Status |
| --- | --- | --- | --- |
| 1 | Find RECALC handler | grep -n RECALC ConvoyScreen.kt ConvoyViewModel.kt | OPEN |
| 2 | Check leadLocked reset | Verify leadLocked = false fires on RECALC button tap | OPEN |
| 3 | Check re-election | Verify accumulator resets and election window reopens | OPEN |
| 4 | Build + test | Install, drive, RECALC, verify new lock fires | OPEN |

## 3.3 Production Build + Release

| # | Task | Detail | Status |
| --- | --- | --- | --- |
| 1 | Build V2.4 | ./gradlew copyApkToDownloads | OPEN |
| 2 | Install both | adb -s 8624... install -r -d [apk] && adb -s 2403... install -r -d [apk] | OPEN |
| 3 | Git tag | git tag v2.4-20260405 -m 'V2.4 Production release' | OPEN |
| 4 | Distribute | Send APK + cover letter to testers via coordinator | OPEN |

★ Cover letter: (1) Radio config — 2.7 firmware manual channel entry required until V2.4.1. (2) Offline maps — re-download your area. One time only. (3) Build stamp in GEAR panel for issue reports. (4) Submit issues via tester coordinator only.

# 4. THIS WEEK — V3.0 Phase B Development

★ V3_FEATURES_ENABLED = false during all V2.4 work. Flip only on Android 2 for V3 testing.

## 4.1 ConvoySessionManager.kt (1 hour)

5-field SharedPreferences cache. Drives all launch routing decisions offline.

| Field | Type | Purpose |
| --- | --- | --- |
| user_id | String | Identity |
| is_subscribed | Boolean | Gate for Dashboard vs map only |
| expires_at | Long | Local expiry check without API call |
| terms_accepted | String | Terms version — triggers re-accept if mismatch |
| privacy_accepted | String | Privacy version — same |
| is_organizer | Boolean | Dashboard display — set true on first POST /rides |

## 4.2 Sign-In Routing Logic (1 hour)

| Online | Condition | Route |
| --- | --- | --- |
| NO | Any | Convoy map direct — no sign-in prompt |
| YES | New user | Sign In → Rider Terms → Privacy → Dashboard |
| YES | Returning, subscribed | Sign In → Dashboard (skip terms if current) |
| YES | No subscription | Sign In → Paywall (deferred during shakedown) |

## 4.3 Remaining Phase B Blocks

| Block | Task | Est | Notes |
| --- | --- | --- | --- |
| B2 | Offline Services Sheet | 2 hr | Field Radio, Map Manager, Import, Archive entries |
| B3 | Dashboard Screen | 2 hr | GET /notifications + /enrollments + /invites |
| B4 | Launch Check | 45 min | wifi + signed in + subscribed → Dashboard |
| B5 | Rides Screens | 3 hr | My Rides, Create Ride, Ride Detail |
| B6 | Flip V3 Flag | 1 hr | Remove legacy submenu, full E2E test |

# 5. SUNDAY APRIL 12 — V2.4.1 Radio Firmware Fix

Spec: GroupTrack_Radio_Config_Fix_Spec_v4.md — fully researched and ready.

| Step | Task | Est | File |
| --- | --- | --- | --- |
| 1 | Create convoy/radio/ package | 15 min | New directory |
| 2 | ConvoyRadioProfile.kt — interface | 15 min | New file |
| 3 | ConvoyRadioProfileV26.kt — extract existing | 30 min | Isolate 2.6 builder |
| 4 | ConvoyRadioProfileV27.kt — add channel_url | 45 min | Fix for 2.7 firmware |
| 5 | ConvoyRadioProfileDispatcher.kt | 30 min | Version router with fallback chain |
| 6 | Update ConvoyApplyRadioScreen.kt | 15 min | Call dispatcher, show firmware version |
| 7 | Test on 2.7 radio | 30 min | Verify channel + PSK write |
| 8 | Test on 2.6 radio — no regression | 15 min | Confirm existing behavior unchanged |

★ Total est: 3 hours. Key insight: write channel_url as DeviceProfile field 3 (string URL) in addition to existing field 7 (Channel protobuf). Proto builders handle encoding. Open source reference: python.meshtastic.org/node.html getURL().

# 6. OPEN BUGS

| ID | Priority | Issue | Target | Status |
| --- | --- | --- | --- | --- |
| BUG-01 | P1 | RECALC LEAD unlock does nothing | V2.4 | OPEN |
| BUG-02 | P1 | Radio config fails on 2.7 firmware — channel/PSK not written | V2.4.1 | OPEN |
| BUG-03 | P2 | Offline HYB fails on first selection — workaround: cycle SAT then HYB | V2.4.2 | OPEN |
| BUG-04 | P2 | Tile download boundary too small — blank SE quadrant on larger area | V2.4.2 | OPEN |
| BUG-05 | P3 | Release notes file not generating — git task failing silently | V2.4.2 | OPEN |
| BUG-06 | P1 | Production package .debug suffix — tiles path changes on production | V2.4 | OPEN |

# 7. DEFERRED FROM V2.4

| Item | Deferred To | Notes |
| --- | --- | --- |
| Map Manager full build (s21-s30) | Phase C |  |
| Route/waypoint overlays on convoy map | Phase C |  |
| Track donation flow | Phase C |  |
| Survey on STOP (ORGANIZED rides) | Phase C |  |
| Graticule grid + Z18 detail layer | Phase C |  |
| Tile storage migration debug → production | Phase C | One-time migration utility on first prod launch |
| iPad support | V4.0 | Meshtastic-Apple fork |
| React web client (grouptrack.org) | Phase D | July 2026 |
| iOS SwiftUI native port | Phase E | August 2026 |

# 8. FIELD TEST RESULTS — April 4, 2026

| ID | Test | Result | Notes |
| --- | --- | --- | --- |
| FT-01a | Lead lock fires | PASS |  |
| FT-01b | Correct node locked | PASS |  |
| FT-01c | Debug log verified | PASS |  |
| FT-01d | RECALC unlock + re-election | FAIL | Unlock did nothing — BUG-01 |
| FT-02a/b | Lead track on lead device | PASS |  |
| FT-02 sec | Track on secondary Android | PASS |  |
| FT-03 | Android 2 radio GPS fallback | PASS |  |
| FT-04 | Offline tile rendering | PARTIAL | Download boundary too small — BUG-04 |
| FT-05 | Services nav icon | PASS |  |
| FT-06 | Offline HYB first selection | FAIL | Workaround: cycle SAT then HYB — BUG-03 |

GroupTrack  |  Weekly Work Plan  |  April 5-12, 2026  |  Branch: feature/convoy-event-ride  |  CONFIDENTIAL