GroupTrack

Saturday April 19, 2026 — Task List

# 1. Complete V3.0 Walkaway

- Google account sign-in — wire ConvoySignInScreen to Google Auth, store token

- Offline access gate — isSignedIn() check, token persists, no network needed

- Organizer/Rider dashboard split — route by role, organizer toggle to rider view

- Stub review — audit all Phase C / stub screens, generate 3.0 launch task list

# 2. V2.5 Planning Session

## 2.1  Package Migration

- Assess migration effort — go/no-go decision

- Design shared external storage path for tiles (not tied to package name)

- Plan migration launcher — single renameTo() on tiles/ directory on first launch

- Define new package ID: com.grouptrack.android

## 2.2  Map Functions Priority

| ID | Function | Priority | V2.5? |
| --- | --- | --- | --- |
| MAP-01 | GPS recording interval 1s (3000L to 1000L) | P1 | YES |
| MAP-02 | Lead cart 5-point broadcast packet | P1 | YES |
| MAP-03 | KML/GPX route overlay — Leaflet omnivore | P1 | YES |
| MAP-04 | Utah UGRC trail overlay — dynamic bbox query | P2 | YES |
| MAP-05 | USFS national OHV trail overlay | P2 | MAYBE |
| MAP-06 | Post-ride snap-to-trail | P3 | NO — Phase C |
| MAP-07 | Waypoint management | P2 | YES |
| MAP-08 | Route planning — draw line / import GPX | P2 | MAYBE |
| MAP-09 | Tile download manager integrated with map | P2 | YES |
| MAP-10 | Overlay manager — toggle/remove overlays | P2 | YES |

## 2.3  V2.5 Release Scope Decision

- Which MAP items make the V2.5 release

- BLE-01/02 fix — stale GATT registration on app resume

- GPS-01 — standalone GPS track recording without radio

- GPS-02 — standalone mode: assign My Cart as lead, track without radio

- Define V2.5 tester distribution plan

# 3. 3.0 Launch Task List (from Stub Review)

To be generated during Saturday stub review session. Items known in advance:

| Category | Item | Dependency |
| --- | --- | --- |
| Enrollment | Deep link invite response from email (accept/maybe/decline) | Intent filter + ConvoyInviteHandler wiring |
| Enrollment | Calendar entry on accept/maybe | Android CalendarContract intent |
| Enrollment | POST /enrollments API wired to dashboard buttons | convoy_api.php /enrollments endpoint |
| Rides | Search by Area — map bounds filter | MAP-03 KML overlay + GET /ride_tracks?bounds= |
| Rides | Download Tracks — GPX/KML to my_tracks | GET /ride_tracks/{id} API endpoint |
| Rides | Survey + Comments POST to server | POST /rides/{id}/survey API endpoint |
| Rides | Date range filter — real date comparison | ride_date field on server |
| Rides | Geographic filter — real zip/radius query | GET /rides?zip=&radius= API endpoint |
| Profile | ZIP lookup — city/state auto-populate | Server-side trigger on PUT /users/{id} |
| Map | Tile lifecycle management | V3.0 Phase C |
| Organizers | My Organizers — real API data | GET /users?is_organizer=1&zip=&radius= |
| Auth | Google sign-in production credentials | Firebase/Google OAuth setup |
| Notifications | Push notifications via FCM | fcm_token field exists in users table |

GroupTrack  |  GroupTrack_Saturday_Tasks_Apr19_v1  |  April 17, 2026