GroupTrack V2.5

Session Handoff + Development Plan

May 17-18, 2026 FINAL | Updated end of day

# 1. Completed This Session

## 1.1 Architecture Design (Day 1)

☑ Pure OGC spatial schema (4 spatial tables, WKT geometry)

☑ Extension schema (15 tables: properties, aliases, surveys, queues, config, log)

☑ Unified alias system — same table, same interaction, all 4 types

☑ Two-phase alias proximity + three-option standardization + JSON inbox

☑ Lifecycle ownership — every entity, every chain, every integrity rule

☑ Proximity configuration — soft-coded, adjustable in settings

☑ Trail data source research (UGRC, BLM, USFS)

☑ Complete screen reference v4 with rules on every panel

## 1.2 Map Source Implementation (Day 2)

☑ Overlay injection — removed hardcoded HTML URLs, inject from Kotlin

☑ MapSourceManager — external JSON (Documents/GroupTrack/map_sources.json)

☑ API key management — api_keys.json, lock/unlock sources

☑ Source selection UI — ConvoyMapSourceScreen, slot cards, grouped sources

☑ Grid-based tile refresh — ~12mi cells, low priority, single slot, forceOverwrite

☑ Auto-remove completed refresh cells — no log clutter

☑ Thunderforest API key tested. CalTopo TOPO+ refresh verified 12 grid cells.

## 1.3 Spatial Database (Day 2 evening)

☑ SpatialDbManager singleton — two SQLite databases

☑ grouptrack_spatial.db — trails, tracks, waypoints, routes (WKT geometry)

☑ grouptrack_data.db — 15 extension tables + 5 views + proximity seed data

☑ Schema versioning — schema_version table per database

☑ WKT helpers — point/line/bbox build + parse

☑ Documents/GroupTrack/ storage — survives reinstall

☑ Wired into app startup — databases verified on Android 1

# 2. Git Status

Branch: feature/convoy-event-ride

Commits today: 1d283c86c (map sources) + spatial db commit

Files added: ConvoyMapSourceScreen.kt, SpatialDbManager.kt, schema_spatial_v1.sql, schema_extension_v1.sql

Files modified: MapSourceManager.kt, ConvoyDownloadQueue.kt, ConvoyDownloadWorker.kt, ConvoyTileDownloader.kt, ConvoyScreen.kt, ConvoySettingsScreen.kt, ConvoyMapViewerScreen.kt, convoy_map.html, grouptrack_map.html, Routes.kt, ConvoyNavigation.kt

# 3. Next Session: UI Scaffolding

All screens from Screen Reference v4 become composables with navigation. Function stubs mapped to lifecycle owners. Database reads from spatial + extension tables.

## 3.1 Screens to Build

- Work with Artifacts panel (Convoy: display / Planning: display+edit+import)

- Artifact Detail panels (trail/track/waypoint/route — one pattern, 4 type configs)

- Waypoint Creation flow (type → proximity → name → share)

- Track Save flow (name → share → survey)

- Route Creation stubs (draw/snap/convert)

- Work with Queues panel (3 queue views, one template)

- Trail Source management

## 3.2 Navigation to Wire

- ConvoyRoutes: add routes for each new screen

- ConvoyNavigation.kt: composable entries + callbacks

- Entry points: Convoy map DISPLAY, Planning map buttons, Settings

## 3.3 Database Integration

- Trail display from spatial db (v_trail_display as Kotlin query)

- Artifact lists bounded by map viewport

- Empty state UI for all panels

- Alias display from artifact_aliases table

## 3.4 After Scaffolding: Populate

- TrailImporter: Utah GeoJSON → trails + trail_properties + aliases

- First real data on map from spatial tables

- Waypoint creation from long-press (full chain)

- Track save from GPS (full chain with survey)

# 4. Documentation Package

| Document | Content | Status |
| --- | --- | --- |
| grouptrack_v25_schema_final.sql | All tables + lifecycle notes | FINAL |
| GroupTrack_V25_LifecycleOwnership_v3.docx | Entity chains + 3-option alias + JSON inbox | FINAL |
| GroupTrack_V25_ScreenReference_v4.html | All panels + rules + owners | FINAL |
| GroupTrack_V25_AliasFlows_UI.html | Alias interaction flows | FINAL |
| GroupTrack_V25_AliasExtension_UI.html | Extension data display | FINAL |
| GroupTrack_V25_UserManual_v3.docx | 13 complete + 7 placeholder sections | LIVING |
| GroupTrack_V25_Handoff_May18.docx | This document | FINAL |
| map_source_test_urls.txt | 16 source test URLs | REFERENCE |

# 5. Device Status

| Device | Serial | Current State |
| --- | --- | --- |
| Android 1 (P50) | 8624SBCEDF00001789 | Release APK: map sources + grid refresh + spatial db created |
| Android 2 (EP103B) | 24039703201775 | Play Store version |
| P10_T | P10V07162601000362 | Play Store (ANR fixed) |

# 6. Key References

- Thunderforest API: f472f9f2c59942819e56bb326ddd2c07

- TOPO+ currently set to CalTopo USFS (refreshed 12 grid cells)

- Spatial DB: /sdcard/Documents/GroupTrack/grouptrack_spatial.db

- Extension DB: /sdcard/Documents/GroupTrack/grouptrack_data.db

- Build: ./gradlew assembleGoogleRelease -x uploadCrashlyticsMappingFileGoogleRelease

- Install: adb -s 8624SBCEDF00001789 install -r -d app/build/outputs/apk/google/release/app-google-release.apk

END OF HANDOFF | Next: UI Scaffolding