# GroupTrack V2.5 — Consolidated Design Document

May 17, 2026 — Version 2

Timeline: 4 weeks — all 7 tasks ship together

Approach: Phase 0 scaffolding first, then features hang on scaffolding

Design all UI and rules before any coding. No refactoring.

# Implementation Boundaries

Clear boundaries between V2.5 and V2.6 prevent rabbit holes. Build collection mechanisms now, wire processing later.

## V2.5 scope (4 weeks)

- Phase 0: Complete UI scaffolding with all placeholders and navigation changes

- Task 1: Source picker — fully functional

- Task 2: Tile queue enhancements — new job types, priority, remove area

- Task 3: Spatial trails — area-bounded agency import, viewport lazy-load

- Task 4: Spatial tracks — spatial index, alias model, area filtering

- Task 5: Waypoints — long-press creation, 10 types, area display

- Task 6: Routes — point-to-point draw, snap-to-trail, type flip from track

- Task 7: Upload queue infrastructure BUILT, share prompt COLLECTING, queue NOT PROCESSING

- Task 7: Download functions are STUBS only

- Task 7: No AWS backend integration — no network upload code

- Server browse UI is paygated STUB

## V2.6 scope (future)

- Task 7: Upload queue processing ACTIVATED — items accumulated in V2.5 start uploading

- Task 7: Download functions WIRED — area search, browse, select, download

- Task 7: AWS backend integration — spatial data API endpoints

- Server browse UI functional behind paygate

- Ride enrollment download triggers

- CV-assisted route path smoothing

## Boundary rules

- V2.5 upload queue collects items locally. Does not send to AWS.

- V2.5 share prompt works and populates queue table. No network calls.

- V2.5 download menu sections exist as stubs. Not wired to AWS.

- V2.5 server browse UI shows paygate prompt. No server queries.

- V2.6 flips the switch — processing code added, queue starts sending.

- Never build processing code during V2.5. Only collection and UI.

# Architecture Overview

## Development phases

- Phase 0: Scaffolding — all placeholder screens, navigation changes, stub menus, shared components

- Phase 1: Infrastructure — Task 1 (Source Picker) + Task 2 (Tile Queue enhancements)

- Phase 2: Spatial Engine — Task 3 (Trails) + Task 4 (Tracks). Patterns set here reuse in Phase 3.

- Phase 3: User Data — Task 5 (Waypoints) + Task 6 (Routes). Creation tools on Planning Map.

- Phase 4: Integration — Task 7 (Area Data Transfer collection) + convoy map cutover.

## Two separate queues

- Tile queue (Task 2): downloads, refreshes, removes map tiles. Tiles follow spatial data automatically. Never uploads tiles.

- Spatial data queue (Task 7): collects items for upload via share prompt. Queue built in V2.5, processing activated in V2.6.

## Two data sources

- Local (default, always shown, free): all local spatial data. Create, edit, collect for upload.

- Server (enhanced, paygated): browse shared data from AWS. V2.5 = stub. V2.6 = functional.

- Source selector toggle between Local/Server — never mixed on same display.

## Data flow rules

- Uploads are per-item, triggered by share prompt on save. Never area-based.

- Uploads are spatial data only — no tiles ever uploaded to AWS.

- V2.5 uploads collect to local queue only. No network transmission.

- Downloads use area search for discovery, item selection for download, area-inclusive for associated data.

- An area on the server is a collection of tracks, routes, and waypoints (one or many).

- Downloaded spatial data auto-generates tile download requests from item geometry.

- Tiles are never downloaded in isolation — always follow spatial data.

- High priority tiles when explicit track/route downloaded. Low priority for area-based spatial downloads.

- Tile refreshes only as byproduct of spatial data downloads. Never standalone.

- Manual area draw (existing) stays for initial tile downloads.

- All operations user-initiated. No operations on launch. No auto-sync.

- Tiles never transit AWS. Always sourced from tile providers (Esri, Google, etc.).

## Shared components (built in Phase 0)

- Area selector — reusable across all spatial data tasks

- Source selector (Local/Server toggle) — reusable across Tasks 4, 5, 6

- Share prompt dialog — reusable on every save action, populates upload queue

- Paygate prompt — checks subscription status, shows upgrade prompt

# Task 1: Source Picker

## Objective

Expose 16 built-in map sources from map_sources.json to user selection. Users assign any source to any of 3 map slots. Map Viewer only — convoy map stays on defaults until cutover.

## UI elements

- One "Change Map Source" button added to display menu

- Step 1: Tap button → "Which map type?" prompt showing 3 slots (SAT, TOPO, TOPO+) with current source name under each

- Step 2: Select slot → list of 16 sources grouped by type (SAT, HYB, TOPO, STREET, TERRAIN, OUTDOOR)

- Step 3: Select source → "Refresh downloaded areas with new source?" Yes/No

- Map bar headings update to reflect assigned source name

## Navigation changes

- "Select Cart HUD" button added to menu bar (MyCart | Group | Select Cart HUD | Settings)

- Select Cart HUD → slide-up panel with radio listing (max 5-10 radios)

- Select radio → existing Cart HUD displays for selected cart

- Long-press released from cart HUD selection — reclaimed for waypoints in Task 5

## Rules

- Single entry point: "Change Map Source" in display menu

- Flow: button → select map type → select source → refresh prompt

- Refresh prompt creates queue job (stub until Task 2 wires it)

- Select Cart HUD replaces long-press for cart selection

- Cart HUD picker is slide-up panel, max 5-10 radios

- Map Viewer only until cutover at end of V2.5

## Scaffolding (Phase 0)

- "Change Map Source" button in display menu

- Map type selector panel (3 slots with current assignments)

- Source list panel (16 sources from map_sources.json)

- Refresh prompt dialog (stub)

- "Select Cart HUD" button on menu bar

- Cart HUD slide-up picker panel

# Task 2: Tile Queue

## Objective

Enhance existing ConvoyDownloadQueue with new job types and priority management. Tiles always follow spatial data — never managed independently by the user.

## Existing (functional)

- ConvoyDownloadQueue (singleton)

- ConvoyDownloadWorker

- New area tile downloads

- Queue UI panel with progress

## New job types

- SOURCE_REFRESH — re-download tiles when user switches map source (triggered by Task 1 prompt)

- SPATIAL_FOLLOW — auto-generated tile download following spatial data geometry

- REMOVE_AREA — delete tiles from selected area, queued to avoid ANR on large tile sets

## Priority assignment

- Explicit track/route download tiles = high priority

- Area-based spatial data download tiles = low priority

- Source refresh = medium priority

- Removal = lowest priority

## Rules

- Tiles are never downloaded in isolation by the user

- Tiles always follow spatial data automatically

- High priority when explicit track/route downloaded

- Low priority when area-based spatial data downloaded

- Tile refreshes never standalone — only as byproduct of spatial data download

- Tile coverage maps to route + track + waypoint geometry within area, not full bbox

- Manual area draw (existing) stays for initial tile downloads

- Spatial data requests auto-create tile download requests

- Remove area tiles is the only explicit user tile action (storage management)

- No consolidated queue management view

- Tiles never transit AWS

## Scaffolding (Phase 0)

- "Remove area tiles" button (stub)

- Background queue status indicator

- Job type badges in queue panel (DOWNLOAD | REFRESH | REMOVE)

- Priority indicator per job

# Task 3: Spatial Trails

## Objective

Replace static GeoJSON asset with SpatiaLite database of agency trails. User-driven area-bounded import from agency sources. Viewport lazy-load to map.

## UI elements

- "Download trails" entry in download menu

- Area selector (shared component) — user defines area for trail import

- Source recommendation panel — system matches catalog boundaries to user area, shows cards with source name, agency, coverage match

- User selects sources to import from recommendations

- Import progress indicator: downloading, filtering, importing

- Trail type filter (OHV, multi-use, hiking, horse) — default OHV

- Trail display on map — viewport lazy-loaded, colored by type

## Import flow

- User defines area → system checks trail source catalog (bundled asset) for overlapping sources

- Recommended sources presented → user selects which to import

- App downloads full source from agency URL (UGRC etc.)

- On-device filtering: only trails within selected area are imported, not entire source

- Imported to grouptrack_trails.db (read-only after ingestion)

- Dedup on ingestion with review screen

## Rules

- Trail source catalog bundled as app asset with coverage boundaries per source

- User-initiated area selection triggers source recommendations

- On-device download from agency URLs

- Area-bounded ingestion filtering — only trails within selected area

- Dedup on ingestion: bbox pre-filter, length filter, point proximity, classification

- Viewport lazy-load to map from local db — pattern reused in Tasks 4, 5, 6

- Replace static utah_trails_stgeorge.geojson asset with database queries

- Source catalog updated via app releases (later: remote catalog refresh)

- Preserve full trail geometry precision — V3.0 snap-to depends on it

## Scaffolding (Phase 0)

- "Download trails" entry in download menu (stub)

- Area selector component (shared, reusable)

- Source recommendation panel (stub — reads catalog, shows cards)

- Import progress indicator (stub)

- Trail type filter toggle (stub)

# Task 4: Spatial Tracks

## Objective

Index user GPX/KML track files in spatial database. Enhance existing track functions with area-based filtering. Shared table with routes using type field.

## UI elements

- Existing "work with tracks" functions enhanced with area filtering

- Track list filtered by current map boundary or selected area

- Track action menu additions: Download this track (+ high priority tiles), Upload/share to AWS, Convert to route (type flip)

- Track display switches from direct file parse to spatial db viewport query

## Data model

- Tracks and routes share same table with type field (TRACK / ROUTE)

- All imports enter as type = TRACK. Always.

- Convert to route = type flip, not a copy. Reversible.

- Track metadata + bbox in spatial db as index — source of truth remains GPX/KML file

- Alias model: identity = file, display names in track_aliases

## Rules

- No new track management UI — enhance existing with spatial filtering

- Track list controlled by map boundary

- All GPX/KML imports are tracks. Always. User changes type to route explicitly.

- Track and route share same table, distinguished by type field

- No file sync on launch — all imports user-initiated

- Download track auto-generates high priority tile request for track geometry

- Upload collects to local queue only (V2.5). No network transmission.

- Share prompt on save: "Share this data? Y/N" — populates upload queue

- Default shows local tracks, server tracks via paygated source selector (stub in V2.5)

## Scaffolding (Phase 0)

- Area filter on existing track list (stub)

- "Download this track" in track action menu (stub)

- "Upload/share" in track action menu (wired to local queue collection)

- "Convert to route" in track action menu (stub)

- Source selector (shared Local/Server toggle)

# Task 5: Waypoints

## Objective

Long-press waypoint creation on Planning Map. 10 types with icons. Alias model. Area-bounded display and data transfer.

## UI elements

- Long-press on map creates waypoint at that location

- Type picker: 10 types (trailhead, fuel, gate, hazard, scenic, water, camp, parking, rally, other)

- Name entry dialog

- Proximity check (100m) — warns if another waypoint nearby

- Waypoints rendered on map with type-specific icons

- Map legend generated from waypoint_types table

- Viewport lazy-loaded from spatial db

- Filtered by area boundary

## Local functions

- Create (long-press)

- Edit name (alias model)

- Change type

- Delete (confirm dialog)

- Share/upload — share prompt populates local upload queue (V2.5, no transmission)

## Server functions (paygated, stub in V2.5)

- Browse shared waypoints within area

- Download to local (+ auto tiles)

- Preview metadata before download

## Rules

- Long-press = waypoint creation (replaces cart HUD selection permanently)

- No move function — delete and recreate

- No consolidation — delete the extra

- Identity = coordinates, display names in waypoint_aliases

- Proximity check 100m on creation

- Default shows local waypoints, server via paygated selector (stub in V2.5)

- Share prompt on save: "Share this data? Y/N" — populates upload queue

- Share prompt controlled by app_setting and ride privacy toggle

- Private ride toggle suppresses share prompt entirely

## Scaffolding (Phase 0)

- Long-press handler reclaimed from cart HUD (wired to waypoint creation stub)

- Type picker panel (10 types with icons)

- Waypoint action menu (edit, delete, upload, change type)

- Map legend component

- Proximity check logic (stub)

- Source selector (shared component)

# Task 6: Routes

## Objective

Route creation, editing, and ride assignment. Never independently shared. Shared table with tracks using type field.

## Creation methods

- Draw on map — point-to-point tap, straight lines between points (V2.5)

- Snap-to-trail — draw near a trail from Task 3, route snaps to trail geometry

- Convert from track — type flip from TRACK to ROUTE in shared table

- Import GPX/KML — always imports as TRACK first, then user converts to ROUTE

- Future: CV-assisted path smoothing between points using satellite imagery (post-V2.5)

## Local functions

- Create (4 methods above)

- Edit name

- Edit geometry (add/move/remove points)

- Delete (blocked if assigned to active ride with enrollments)

- Assign to ride (V3.0 connection)

- Share/upload — share prompt populates local upload queue (V2.5, no transmission)

## Server functions (paygated, stub in V2.5)

- Browse shared routes within area

- Download to local (+ high priority tiles along route geometry)

- Preview metadata (distance, creator, date)

## Rules

- All imports are tracks. Always. Convert to route is explicit type flip.

- Routes never independently shared — only through ride enrollment

- Route sharing controlled by configurable app_setting

- Private ride toggle blocks all sharing

- Delete blocked if type = ROUTE and assigned to active ride with enrollments

- source_track_id links converted tracks to routes

- Snap-to-trail depends on Task 3 trail geometry precision

- Point-to-point draw = straight lines (V2.5), CV smoothing future

- Download route auto-generates high priority tile request along route geometry

- Track and route share same table, type field distinguishes

- Change type is reversible (track ↔ route)

## Scaffolding (Phase 0)

- Route creation toolbar (draw, snap, convert, import buttons — stubs)

- Point-to-point drawing handler on map (stub)

- Snap-to-trail logic (stub)

- "Convert to route" / "Convert to track" in action menu

- Route action menu (edit, delete, assign to ride, upload)

- Route display style (distinct from trails/tracks)

- Source selector (shared component)

# Task 7: Area Data Transfer

## Objective

Upload/download spatial data between local device and AWS server. Separate queue from tiles. V2.5 builds collection infrastructure only. V2.6 activates processing.

## V2.5 scope: collection only

- Upload queue infrastructure BUILT — local database table for queue entries

- Share prompt on every save collects items into queue

- Queue holds items locally — does NOT process or send to AWS

- No AWS backend work — no API endpoints, no network upload code

- No download processing — stub UI only

- Can ship V2.5/V2.6 with queue collecting but not processing

## V2.6 scope: processing activated

- Upload queue processing code added — items start uploading to AWS

- Download functions wired to AWS API

- Server browse UI functional behind paygate

- Ride enrollment download triggers

- Items accumulated during V2.5 usage upload when V2.6 activates

## Upload model (collection in V2.5)

- Uploads are per-item, triggered by share prompt on save

- Track save → "Share this data? Y/N" → Yes adds to local queue

- Route save → share prompt → Yes adds to local queue

- Waypoint save → share prompt → Yes adds to local queue

- Uploads are spatial data only — no tiles ever uploaded

- Never upload by area — always per-item

- Server-side areas derived from accumulated shared items (V2.6)

## Download model (stub in V2.5, functional in V2.6)

- Area search: user defines search area on map

- Server returns matching area collections — each contains groups of tracks, routes, waypoints (one or many)

- User browses area contents

- User selects specific items (one or many) to download

- Download includes selected items + associated waypoints within coverage

- Tiles auto-generated from combined geometry of all downloaded items

## Area management

- Define area on Planning Map (draw boundary, viewport, existing area)

- Ride enrollment auto-creates bounded area from ride route coverage

- Areas exist independently of rides

- List, rename, delete areas

- Area delete removes definition only — data and tiles stay unless explicitly removed

- Remove area tiles — explicit action through tile queue (Task 2)

## Spatial data queue

- Separate from tile queue

- V2.5: queue table populated by share prompts, status indicator shows pending count

- V2.6: processing code reads queue, uploads to AWS, marks complete

- Priority: ride enrollment = highest, explicit = medium

- User-initiated only, no auto-launch

## Rules

- V2.5 upload queue collects only. No network transmission.

- V2.5 share prompt works and populates queue. No AWS calls.

- V2.5 download menu exists as stubs. Not wired.

- V2.6 flips the switch. Processing code added, queue starts sending.

- Never build processing code during V2.5. Only collection and UI.

- Uploads per-item on save, share prompt, never area-based

- Downloads area-based discovery → item selection → area-inclusive download (V2.6)

- An area is a collection of tracks, routes, and waypoints (one or many)

- Uploads spatial data only — tiles never transit AWS

- Downloads auto-generate tile requests from spatial data geometry (V2.6)

- All operations user-initiated — no auto-sync

- Server browsing and downloads paygated

- Share prompt controlled by app_setting and ride privacy toggle

- Private ride suppresses share prompt entirely

- Separate queue from tile queue

## Scaffolding (Phase 0)

- Share prompt dialog (reusable component) — wired to local queue

- Upload queue table in local database

- Upload queue manager (collection only, no processing)

- Pending upload count indicator

- Area list panel (stub)

- Area definition tool on Planning Map (stub)

- Download menu sections (stubs)

- Server browse UI (paygated stub)

- Remove area tiles button (wired to Task 2)

# Phase 0: Scaffolding Summary

## Shared components to build first

- Area selector component — reusable across Tasks 2, 3, 4, 5, 6, 7

- Source selector (Local/Server toggle) — reusable across Tasks 4, 5, 6. Server = paygated stub in V2.5

- Share prompt dialog ("Share this data? Y/N") — reusable on every save, populates local upload queue

- Paygate prompt — checks subscription, shows upgrade prompt

## Navigation changes

- "Select Cart HUD" button added to menu bar

- Cart HUD slide-up picker panel (radio listing)

- Long-press handler released from cart HUD selection

- Long-press handler wired to waypoint creation stub

## Display menu additions

- "Change Map Source" button with 3-step flow stubs

## Download menu additions

- Download trails by area (stub)

- Remove area tiles (stub)

- Download tracks by area (stub — paygated)

- Download routes by area (stub — paygated)

## Upload infrastructure (new)

- Upload queue table in local database

- Upload queue manager (collection only)

- Pending upload count indicator

- Share prompt wired to queue collection

## Planning Map additions

- Track action menu: download, upload, convert to route

- Route action menu: edit, delete, assign to ride, upload

- Route creation toolbar (draw, snap, convert, import — stubs)

- Waypoint type picker panel

- Waypoint action menu

- Map legend component

- Trail type filter

- Area definition tool

- Area list panel

## Queue infrastructure

- Tile queue: new job type badges, priority indicators

- Spatial upload queue: table + manager (collection only, no processing in V2.5)

- Background status indicators for both queues

# Standing Rules (V2.5)

All 21 standing rules from the May 13 handoff remain in effect. The following additional rules are established by this design:

- All imports are tracks. Always. Convert to route is explicit user action (type flip).

- Track and route share same table with type field. No separate import paths.

- Tiles are never downloaded in isolation — always follow spatial data.

- Tile coverage maps to route + track + waypoint geometry, not full bbox.

- Uploads are per-item on save via share prompt. Never area-based.

- Uploads are spatial data only. Tiles never transit AWS.

- V2.5 upload queue collects only. No processing, no network transmission.

- Downloads use area for discovery, item selection for download, area-inclusive for associated data.

- Server browsing and downloads are paygated ($3/month subscription).

- Local and server data never mixed on same display. Source selector toggle.

- All operations user-initiated. No operations on launch. No auto-sync.

- No MediaStore queries. Lesson from P10_T ANR.

- Proximity check 100m for waypoint creation.

- Long-press = waypoint creation. Cart HUD selection via button.

- Phase 0 scaffolding ships first. All UI placeholders before any feature code.

- Share prompt controlled by app_setting and ride privacy toggle.

- Two separate queues: tile queue and spatial data queue. Never mixed.

- Area delete removes definition only. Data and tiles stay unless explicitly removed.

- Never build V2.6 processing code during V2.5. Collection and UI only.

END OF DESIGN DOCUMENT | V2.5: scaffolding + features + collection | V2.6: processing activated | 4-week delivery