GroupTrack

Complete Product Roadmap

March 30, 2026  |  Off-Grid Awareness Platform  |  Confidential

# 1. Product Vision

GroupTrack is an off-grid awareness platform for any group activity in areas without cell service — off-road vehicles, hikers, mountain bikers, overlanders, search and rescue, hunting parties. The platform provides real-time group position awareness over LoRa mesh radio, organized ride management, community track sharing, and radio configuration — all without requiring cell or internet connectivity during the activity itself.

The platform is built on three principles: radio operations never require internet, platform features are web-enabled and repeatable across Android and web, and every release builds on a proven stable foundation before the next begins.

# 2. Navigation Architecture — Final Model

GroupTrack functions are accessed via two dedicated buttons attached to the GroupTrack entry point in the Meshtastic navigation bar. The convoy map runs permanently as a background process — it is never a navigation destination.

| ENTRY POINT | FUNCTION |
| --- | --- |
| Convoy Map | Always running as background process. Never a navigation destination. Accessed via Meshtastic Map tab. V2.4 complete — no redesign. |
| Map Toolbar Gear ⚙ | Convoy Settings — map controls only. Alert thresholds, node filter, track display, lead lock, removed carts. Always accessible. No internet needed. |
| 🏔 DASHBOARD button | Internet required. Greyed if offline. Landing screen for all platform features. Notifications always first. Five buttons: RIDES, EXPLORE, TRACKS, PROFILE, RADIO CONFIG. All platform features accessed through Dashboard — no bypass. |
| 📡 FIELD RADIO button | Always active. No internet needed. Radio Config only — apply ride config, apply master config, verify config. For field use when offline. |

★  Every user passes through the Dashboard. Notifications are always the first thing seen. No function is accessible without passing through Dashboard when internet is available.

★  Internet-only functions on Android are identical to the React web app scope. One consistent model across both platforms.

## 2.1 Dashboard Screen — Five Buttons

| BUTTON | INTERNET | FUNCTION |
| --- | --- | --- |
| 🏁 RIDES | REQUIRED | Create rides, manage rides, send invites, broadcast, view enrollment. Organizer features gated by is_organizer = TRUE and subscription active. |
| 🔍 EXPLORE | REQUIRED | Discover public rides, organizers, and past rides in zip radius. Broad search. Follow organizers. Default zip and radius from user profile. |
| 📍 TRACKS | REQUIRED | Community track library. Browse, filter by difficulty range, sort by would-ride-again %, download. Auto tile download on track download. |
| 👤 PROFILE | REQUIRED | Account info, ride history, following, become organizer. Ride history most recent first with inline expand panel. |
| 📡 RADIO CONFIG | OPTIONAL | Apply ride config, apply master config, verify config. Also accessible via Field Radio button when offline. Web version uses Web Serial/Bluetooth. |

# 3. Complete Release Roadmap

## Version 2.4 — Standalone Beta (CURRENT)

| PLATFORM | STATUS | SCOPE |
| --- | --- | --- |
| Android | COMPLETE | Standalone APK. No backend. Offline-first. Convoy map, lead lock, offline tiles, GPX/KML track export, GroupTrack branding. Wednesday field test gate. Beta distributed directly — not Google Play. |

## Version 3.0 Phase A — Backend Foundation (COMPLETE)

| PLATFORM | STATUS | SCOPE |
| --- | --- | --- |
| Android | COMPLETE | 13-table RDS schema deployed. Platform terms seeded. Email template seeded. ConvoyApiClient, ConvoySignInScreen, ConvoyInviteHandler, GroupTrackTheme all built as isolated new files. RideState enum declared. Zero V2.4 behavior change. |
| AWS RDS | COMPLETE | convoy_tracker database. 13 tables. 3 platform terms V1.0. Email template. ride_tracks directory on EC2 with apache ownership. |

## Version 3.0 Phase B — Platform Wiring (THURSDAY — post Wednesday field test)

⚠  Phase B does not begin until Wednesday field test confirms V2.4 solid.

| # | ID | PLATFORM | Task | Risk |
| --- | --- | --- | --- | --- |
| 1 | PB-01 | Android | Apply RideState tick computation to ConvoyViewModel.kt | LOW |
| 2 | PB-02 | Android | SOLO trail display branch in ConvoyScreen.kt | LOW |
| 3 | PB-03 | Android | Add queueSurvey() to ConvoyViewModel.kt | LOW |
| 4 | PB-04 | Android | Apply survey dialog patch to ConvoyScreen.kt | LOW |
| 5 | PB-05 | Android | Wire ConvoySignIn to nav graph + app launch check | MED |
| 6 | PB-06 | Android | Add intent-filter to ConvoyInviteHandler in AndroidManifest | LOW |
| 7 | PB-07 | Android | Wire ride creation to POST /rides API | MED |
| 8 | PB-08 | Android | Wire invite generation — SEND INVITE button | LOW |
| 9 | PB-09 | Android | Wire broadcast — POST /broadcast/{ride_id} | LOW |
| 10 | PB-10 | Android | Build Dashboard screen — 5 buttons, notifications, internet gate | MED |
| 11 | PB-11 | Android | Build Field Radio button and screen | LOW |
| 12 | PB-12 | EC2 | SSL — certbot on EC2 before any tokens travel wire | MED |
| 13 | PB-13 | Android | Survey upload worker — process SharedPreferences queue on connectivity | LOW |
| 14 | PB-14 | Android | Schema ALTER TABLE — start_time, trailhead, lat/lon, radius, bounds columns | NONE |
| 15 | PB-15 | Android | Full V3.0 E2E test — all three RideStates, invite flow, survey, track donation | MED |

## Version 3.0 Phase C — Google Play + Payments (Android)

| ITEM | DETAIL |
| --- | --- |
| Package rename | com.geeksville.mesh.google.debug → com.grouptrack.android |
| Google Play Billing | In-app subscription $3.00/month. Google Play Billing Library v6. 15% cut after year 1 (~$2.55 net). |
| Subscription gate | Organizer features locked without active subscription. Rider invite acceptance always free. Convoy map always free. |
| Free tier | Convoy map (all states), radio config, join via invite — always free. Create rides, broadcast, track donation — subscription required. |
| First launch terms | GroupTrack Terms of Service + Privacy Policy click-through. Hard gate. |
| About screen | Full attribution — Meshtastic GPL v3, Leaflet BSD, Esri, OpenStreetMap, CARTO. Links to each. |
| Push notifications | FCM integration. fcm_token stored on users table. EC2 sends push when new public ride posted in area. |
| Google Play submission | Store listing, screenshots, description, privacy policy URL, support URL, content rating. |

## Version 3.0 Phase D — Web Client (PC + iPad/iPhone)

| ITEM | DETAIL |
| --- | --- |
| Platform | React web app at grouptrack.org. PC Chrome + iPad/iPhone via Bluefy browser. |
| Scope | Internet-only subset of Android app — identical to Dashboard functions. Dashboard, Rides, Explore, Tracks, Profile, Radio Config. No convoy map — organizer administration tool. |
| Radio Config | Web Serial API (USB) on PC Chrome. Web Bluetooth API on PC Chrome + iPad/iPhone Bluefy. Writes GroupTrack config to connected Meshtastic radio. |
| Payments | Stripe subscription $3.00/month. Same users.expires_at updated via Stripe webhook to PHP API. |
| iPad/iPhone value | Full organizer platform + radio config via Bluefy Web Bluetooth. No convoy map — field map is Android only. Bridge solution until iOS native. |
| Architecture note | Same PHP REST API serves Android and React identically. No parallel backend. One API — two rendering layers. |

## Version 3.0 Phase E — iOS Native (iPhone/iPad)

| ITEM | DETAIL |
| --- | --- |
| Platform | Fork Meshtastic-Apple (open source iOS app). Add GroupTrack convoy map layer in SwiftUI on top of existing Meshtastic mesh/BLE stack. |
| Approach | NOT a port of V2.4 Android code. Fresh SwiftUI build consuming V3.0 REST API. Same backend, same database, same rides. iOS users join Android convoy rides seamlessly. |
| Scope | Fork Meshtastic-Apple + add convoy/ directory in Swift. Port ConvoyEngine logic. Render on MapKit. Platform features (rides, explore, tracks, profile) inherited from grouptrack.org React web app — no duplication. |
| Payments | Apple In-App Purchase $3.99/month. Apple StoreKit 2. 15% small business cut (~$3.39 net). Higher price reflects Apple cut — equivalent net revenue to Android $3.00. |
| Prerequisites | Android V3.0 frozen and stable. React web app proven. Apple Developer Program $99/year. App Store review. |
| V2.4 legacy | V2.4 Android is the feature reference — not the source code. It proved what the iOS app needs to do. It is not ported. |

## Version 4.0 — iPad Convoy Map Optimization

| ITEM | DETAIL |
| --- | --- |
| Platform | iOS — existing Meshtastic-Apple fork from Phase E. |
| Scope | Optimize and expand the convoy map experience for iPad large screen. Organizer field view — see full convoy from base camp on iPad display. Split-screen HUD. Enhanced route overlay display. |
| Organizations | org_members and organizations tables populated for first time. Club and outfitter tier. Multi-organizer management. Org-branded ride emails. |
| Payments | Org tier pricing — volume subscription for outfitters and clubs. TBD pricing. All three existing payment processors handle individual tier. New org tier via same processors. |

## Version 5.0 — Organizations

| ITEM | DETAIL |
| --- | --- |
| Platform | Android + iOS + Web — all three platforms. |
| Scope | Full organizational implementation. Organizations table populated for first time. Org members, roles, org rides, org-branded emails, org track library, org dashboard for admins. |
| Schema note | organizations and org_members tables already defined in V3.0 schema — never populated until V5.0. No schema migration needed. All org FKs nullable throughout V3.0-V4.0. |

# 4. Payment Processing Summary

| RELEASE | PLATFORM | PROCESSOR | PRICE | NET | NOTES |
| --- | --- | --- | --- | --- | --- |
| V3.0 Phase C | Android | Google Play Billing | $3.00/mo | ~$2.55 | 15% cut after year 1 |
| V3.0 Phase D | Web PC + iPad | Stripe | $3.00/mo | ~$2.61 | 2.9% + $0.30 per transaction |
| V3.0 Phase E | iOS iPhone/iPad | Apple IAP StoreKit 2 | $3.99/mo | ~$3.39 | 15% small biz. Higher price reflects Apple cut. |
| V5.0 | All platforms | All processors + new org tier | TBD | TBD | Volume pricing for clubs and outfitters |

All payment processors update users.expires_at via the PHP API. One source of truth regardless of payment platform. Subscription check: expires_at > NOW() = active.

# 5. Wednesday — Field Test Day

⚠  Phase B does not begin until all field tests below pass. No exceptions.

## 5.1 Wednesday Field Test — V2.4

| # | ID | Test | Status |
| --- | --- | --- | --- |
| 1 | FT-01 | Lead lock — drive 1/4 mile after RECORD. Lead locks. Single clean track on switchbacks. | PENDING |
| 2 | FT-01B | RECALC LEAD button — unlocks lead, re-locks after 1/4 mile. | PENDING |
| 3 | FT-04 | Offline maps render cleanly at z18 across SAT area. No grey patches. | PENDING |
| 4 | FT-05 | Maps full screen at all zoom levels. No half-screen or spotty tiles. | PENDING |
| 5 | FT-06 | No snap-back on zoom, pan, or search. | PENDING |
| 6 | UI-01 | Track Recording Format toggle — Current: GPX / Current: KML displays correctly. | PENDING |
| 7 | MAP-03 | HYB tile source switch does not reset map to radio location. | PENDING |
| 8 | FT-08 | Minimum GPS broadcast interval — disconnect at 15s, reconnect at 13s countdown, second reconnect 20s after disconnect. | PENDING |

## 5.2 Wednesday Night Post-Test Tasks

| # | ID | Task | Est. |
| --- | --- | --- | --- |
| 1 | FT-07 | Fix map snap-back on convoy area focus — trace autoPan = true trigger | 30 min |
| 2 | MAP-03 | Fix HYB tile source switch resetting map to radio location | 30 min |
| 3 | FT-08 | Investigate minimum GPS broadcast interval disconnect/reconnect cycle | 45 min |
| 4 | UI-03 | Rebuild User Guide V2.4 PDF with all confirmed V2.4 features | 30 min |
| 5 | PB-01 | Begin Phase B — RideState tick computation if field test passes clean | Thursday |

# 6. Web Client Architecture — grouptrack.org

The React web app is the internet-only subset of the Android app. Same PHP REST API. Same database. Same rides and tracks. Different rendering layer only.

| FUNCTION | ANDROID | WEB (React) |
| --- | --- | --- |
| Dashboard | ✓ | ✓ Landing page |
| Rides | ✓ | ✓ |
| Explore | ✓ | ✓ |
| Tracks | ✓ | ✓ |
| Profile | ✓ | ✓ |
| Radio Config | ✓ BLE | ✓ Web Serial/Bluetooth |
| Notifications | ✓ FCM push | ✓ Browser push |
| Convoy Map | ✓ Always running | ✗ No radio stack |
| Offline maps | ✓ | ✗ |
| Mesh operation | ✓ | ✗ |
| iPad Radio Config | ✓ Android BLE | ✓ Bluefy Web Bluetooth |
| iPad Convoy Map | ✗ Android only | ✗ Phase E iOS native |

★  The web client is not a separate product. It is the same product rendered in a browser. The API contract is the bridge.

★  iPad organizers use grouptrack.org in Bluefy browser for full platform + radio config. No convoy map until Phase E iOS native.

★  PC organizers use grouptrack.org in Chrome. Web Serial for USB radio connection. Web Bluetooth for wireless.

GroupTrack  |  Complete Product Roadmap  |  March 30, 2026  |  CONFIDENTIAL