GroupTrack

Dashboard — Open Issues & Completion Instructions

Session Turnover — April 11, 2026  |  Branch: feature/convoy-event-ride  |  CONFIDENTIAL

# 1. Current Build State

| Item | Value |
| --- | --- |
| Branch | feature/convoy-event-ride |
| Last successful build | BUILD SUCCESSFUL — April 11, 2026 |
| Installed on | Android 2 (serial 24039703201775) — V3 dev device |
| V3 flag | V3_FEATURES_ENABLED = true — dev build |
| Paywall flag | PAYWALL_ENABLED = true — testing subscription path |
| Package | com.geeksville.mesh.google.debug |
| Dev entry | Services → ONLINE → 5-scenario simulator |
| Test scenario | Scenario 5 (PREMIUM) + DEV menu CLEAR + SEED for fresh data |

RULE: Reset PAYWALL_ENABLED = false and V3_FEATURES_ENABLED = false before ANY tester build

# 2. Completed Today

| Item | Status |
| --- | --- |
| ConvoyDashboardScreen.kt — complete rewrite | DONE |
| ConvoyDevSeeder.kt — full test data set (11 public rides, 5 my rides, 2 invites, 2 notifications) | DONE |
| Global follow state — toggleFollow() persisted to SharedPreferences | DONE |
| VisibilityBadge, RideStatusBadge, NotifAccordion composables | DONE |
| GroupTrackHeader restored — logo on dashboard | DONE |
| PROFILE button in role badges row | DONE — needs move to name line (see open issues) |
| Notification card — arrive/depart times, description, 4 twisties | DONE |
| Invite card — visibility badge, ride status badge, location, follow, description | DONE |
| My Rides — badges, location, follow, description, enrollment count | DONE |
| Rides Near Me — badges, location, follow, description, 11 test rides | DONE |
| Invite toggle removed from Rides Near Me | DONE |
| navigationBarsPadding() — bottom nav no longer chopped | DONE |

# 3. Open Issues — Dashboard

## 3.1 Header

| ID | Issue | Fix Required | File | Priority |
| --- | --- | --- | --- | --- |
| DASH-01 | PROFILE button in wrong location — currently in role badges row | Move PROFILE button to same line as Welcome name. Pattern: 'Welcome, Fred PROFILE →' on one line. Name left-aligned, PROFILE right-aligned. | ConvoyDashboardScreen.kt | P1 |
| DASH-02 | DEV button overlapping system status bar | DEV button is correct in role badges row. Confirm it sits below system bar on device. May need top padding adjustment. | ConvoyDashboardScreen.kt | P2 |

## 3.2 Notifications Section

| ID | Issue | Fix Required | File | Priority |
| --- | --- | --- | --- | --- |
| DASH-03 | Notifications section not collapsible | Wrap Notifications in AccordionHeader. Default: expanded. Same pattern as My Rides accordion. | ConvoyDashboardScreen.kt | P1 |
| DASH-04 | REPLIES not grouped — 4 twisties exposed directly on card | Add REPLIES parent twistie. Collapsed by default. Opens to reveal ACCEPTED/MAYBE/DECLINED/INVITED twisties. Only show status twisties with count > 0. | ConvoyDashboardScreen.kt | P1 |
| DASH-05 | Arrive/depart time not displaying | Confirm seeder has arrive_time and depart_time fields. Check getNotif() call in dashboard matches seeder key names. Reseed after fix. | ConvoyDashboardScreen.kt + ConvoyDevSeeder.kt | P1 |
| DASH-06 | Description not displaying on notification card | Confirm seeder has description field. Check getNotif() call matches seeder key. Reseed after fix. | ConvoyDashboardScreen.kt + ConvoyDevSeeder.kt | P1 |
| DASH-07 | Tap notification card does not navigate to Ride Detail | Add clickable modifier to notification card. onNavigateToRides() until ConvoyRideDetailScreen is wired. | ConvoyDashboardScreen.kt | P1 |
| DASH-08 | Rider detail not showing in status twisties | After ACCEPTED/MAYBE/DECLINED twistie expands, show rider list: name, callsign, vehicle type. Data exists in seeder as notif_001_accepted_001_name etc. | ConvoyDashboardScreen.kt | P2 |

## 3.3 Pending Invites Section

| ID | Issue | Fix Required | File | Priority |
| --- | --- | --- | --- | --- |
| DASH-09 | Pending Invites section not collapsible | Wrap Pending Invites in AccordionHeader. Default: expanded. Same pattern as Notifications. | ConvoyDashboardScreen.kt | P1 |
| DASH-10 | Email address not a tappable mailto link | Replace email Text() with EmailLink() composable. Launches device email app. | ConvoyDashboardScreen.kt + GroupTrackTheme.kt | P1 |

## 3.4 My Rides Section

| ID | Issue | Fix Required | File | Priority |
| --- | --- | --- | --- | --- |
| DASH-11 | Email address not a tappable mailto link | Replace email Text() with EmailLink() composable. | ConvoyDashboardScreen.kt | P1 |
| DASH-12 | Tap card navigates to onNavigateToRides() — should go to Ride Detail | Wire tap to Ride Detail when ConvoyRideDetailScreen is ready. For now onNavigateToRides() is acceptable stub. | ConvoyDashboardScreen.kt | P2 |

## 3.5 Rides Near Me Section

| ID | Issue | Fix Required | File | Priority |
| --- | --- | --- | --- | --- |
| DASH-13 | Email address not a tappable mailto link | Replace email Text() with EmailLink() composable. | ConvoyDashboardScreen.kt | P1 |
| DASH-14 | Tap card navigates to onNavigateToExplore() — should go to Ride Detail | Wire tap to Ride Detail when ready. | ConvoyDashboardScreen.kt | P2 |
| DASH-15 | Distance filter not active — all 11 rides show regardless of radius | Filter pub rides by distance_miles <= radius value. Convert distance string to Int for comparison. | ConvoyDashboardScreen.kt | P1 |

## 3.6 Global Rules Not Yet Implemented

| ID | Rule | Fix Required | File | Priority |
| --- | --- | --- | --- | --- |
| DASH-16 | Email address launches email app — all screens | Create EmailLink() composable in GroupTrackTheme.kt. Replace all email Text() calls across all screens. | GroupTrackTheme.kt + all screens | P1 |
| DASH-17 | Follow state sync — toggle on one card updates all cards | Follow state uses followedOrganizers Set in dashboard. Confirm all cards read from same set. Currently implemented — verify on device. | ConvoyDashboardScreen.kt | P1 |
| DASH-18 | Hide follow checkbox if organizer = current user | Check orgId != currentUserId before rendering follow checkbox. Currently implemented — verify on device. | ConvoyDashboardScreen.kt | P1 |

# 4. Patch Instructions — Tomorrow Session Start

## 4.1 Single Patch — All P1 Dashboard Fixes

Generate one patch script covering all P1 items. Name: patch_v3_dash_fixes_v1.py

DASH-01 — Move PROFILE button to name line

In ConvoyDashboardScreen.kt — GroupTrackHeader call followed by row with Welcome name + PROFILE button:

GroupTrackHeader(subtitle = "")  // no subtitle — name goes in separate row

Row(SpaceBetween) {

Text('Welcome, $firstName')  // left

Text('PROFILE →', clickable → onNavigateToProfile())  // right

}

DASH-03/09 — Collapsible Notifications + Invites

Wrap both sections in AccordionHeader composable. Default expanded = true.

var notifsExpanded by remember { mutableStateOf(true) }

var invitesExpanded by remember { mutableStateOf(true) }

AccordionHeader('NOTIFICATIONS', notifCount, notifsExpanded) { notifsExpanded = !notifsExpanded }

if (notifsExpanded) { /* notification cards */ }

DASH-04 — REPLIES nested accordion

Inside each notification card, add REPLIES parent twistie wrapping all 4 status twisties:

var repliesOpen by remember { mutableStateOf(false) }

NotifAccordion('REPLIES (${accepted+maybe+declined+invited})', Color(0xFF4AB8E8), repliesOpen) { repliesOpen = !repliesOpen }

if (repliesOpen) {

if (accepted > 0) NotifAccordion('ACCEPTED ($accepted)', ...)

if (maybe > 0)    NotifAccordion('MAYBE ($maybe)', ...)

if (declined > 0) NotifAccordion('DECLINED ($declined)', ...)

if (invited > 0)  NotifAccordion('INVITED ($invited)', ...)

}

DASH-16 — EmailLink composable

Add to GroupTrackTheme.kt:

@Composable

fun EmailLink(email: String, fontSize: TextUnit = 11.sp) {

val context = LocalContext.current

Text(text = email, color = Color(0xFF4AB8E8), fontSize = fontSize,

modifier = Modifier.clickable {

context.startActivity(Intent(Intent.ACTION_SENDTO,

Uri.parse("mailto:$email")))

})

}

Then replace all bare email Text() calls in ConvoyDashboardScreen.kt with EmailLink(email).

DASH-15 — Distance filter

In Rides Near Me loop, filter by distance:

val distanceMiles = distance.toIntOrNull() ?: 0

val radiusInt = radius.toIntOrNull() ?: 100

if (distanceMiles > radiusInt) continue  // skip rides outside radius

# 5. Dashboard Section Order — Final

| Order | Section | Default State | Visible To |
| --- | --- | --- | --- |
| 1 | NOTIFICATIONS | Expanded | Organizers only |
| 2 | PENDING INVITES | Expanded | All users with pending invites |
| 3 | MY RIDES | Collapsed | All users |
| 4 | RIDES NEAR ME | Collapsed | All users |

# 6. Seeder Data Verification

After CLEAR + SEED from DEV menu, verify these counts on the dashboard:

| Section | Expected Count | Test |
| --- | --- | --- |
| Notifications | 2 organized rides | Both show with location, times, description |
| Pending Invites | 2 invites | One INVITED, one MAYBE — different statuses |
| My Rides | 5 rides (show 3) | Mix of ORGANIZED, ACCEPTED, MAYBE, PENDING, CLOSED |
| Rides Near Me | Filtered by radius | At 25mi = 3 rides, 50mi = 5, 100mi = 8, 125mi = 11 |

# 7. Next Steps After Dashboard Complete

| Priority | Screen | Status |
| --- | --- | --- |
| 1 | Dashboard — all P1 fixes above | In progress |
| 2 | Ride Detail screen — full walkthrough and spec | Not started |
| 3 | My Rides screen — full panel with completed rides accordion | Not started |
| 4 | Explore screen — public rides near me full panel | Not started |
| 5 | Profile screen — address, following list, subscription management | Partially built |
| 6 | Create Ride screen — map touchpoints defined, map stubbed | Partially built |
| 7 | Field Radio screen — review and cleanup | Partially built |
| 8 | External map interfaces — EXT-01 through EXT-08 | Defined, not built |

# 8. Session Start Commands

| Step | Command |
| --- | --- |
| Verify flags | grep 'V3_FEATURES_ENABLED\¦PAYWALL_ENABLED' app/src/main/java/com/geeksville/mesh/convoy/ConvoyConfig.kt |
| Build V3 dev | ./gradlew copyApkToDownloads 2>&1 ¦ grep -E '^e:¦BUILD¦APK:¦FAILED' |
| Install Android 2 | adb -s 24039703201775 install -r -d app/build/outputs/apk/google/debug/app-google-universal-debug.apk |
| Force stop | adb -s 24039703201775 shell am force-stop com.geeksville.mesh.google.debug |
| View logs | adb -s 24039703201775 logcat ¦ grep -E 'ConvoyDash¦ConvoySeeder¦ConvoySession' |

GroupTrack  |  Dashboard Open Issues  |  April 11, 2026  |  CONFIDENTIAL