GroupTrack

End of Day Handoff

May 3, 2026  |  Session Summary + Open Items

# 1. Session Summary — May 3, 2026

Extended debugging session focused on ANR (Application Not Responding) on fresh install. Two root causes identified and fixed. Play Store AAB published with all fixes.

## 1.1 Root Causes Found

| Issue | Root Cause | Fix | Commit |
| --- | --- | --- | --- |
| 22-second ANR on fresh install | startActivity() in MainActivity.onCreate() launching Android Settings for MANAGE_EXTERNAL_STORAGE permission. Steals focus from app, ANR watchdog triggers. | Removed startActivity() from onCreate. Storage permission now requested via non-blocking dialog on ConvoyScreen. | 6cbd92936 |
| ANR continued after startActivity fix | startPhoneGps() called from readLiveNodes() in tick cycle. requestLocationUpdates() on main thread before location permission granted. Every tick blocked on LocationManager. | Added permission guard: tick returns immediately if ACCESS_FINE_LOCATION not yet granted. startPhoneGps() only fires after permission exists. | efa1b677e |
| Poisoned Play Services state on tester device | Pre-Firebase-fix sideloaded release APK cached a certificate rejection in Google Play Services. Survived uninstall. Only cleared by factory reset. | Factory reset cleared ghost state. New testers from Play Store will never have this. Existing testers: clear Play Services data if needed. | N/A |

## 1.2 Commits on feature/convoy-event-ride (today)

| Commit | Description | Files Changed |
| --- | --- | --- |
| 8b10c9e01 | Firebase SHA-256 fingerprints registered (from May 2 session) | app/google-services.json |
| 6cbd92936 | Remove blocking startActivity for MANAGE_EXTERNAL_STORAGE from onCreate | MainActivity.kt |
| 56abf947a | Remove phone GPS from tick (intermediate fix) | ConvoyViewModel.kt |
| efa1b677e | Restore phone GPS with permission guards on tick and startPhoneGps | ConvoyViewModel.kt |
| c6aaea25d | All-files storage permission dialog on ConvoyScreen open | ConvoyScreen.kt |

Note: Intermediate commits b010eb3e8, 22c0af463, 93fef30cb, f49cf8a3a were rolled back via git reset --hard 8b10c9e01. Only the commits above are in the final build.

## 1.3 Play Store Status

New AAB published to internal testing with all ANR fixes. Tested on factory-reset P10_T device (3GB RAM, Android 16) — app loads in 1 second, no ANR. Phone-only mode working. Storage permission dialog appears. 10 testers enrolled, need 12 for closed test.

## 1.4 Documents Produced

| Document | Status |
| --- | --- |
| GroupTrack_TrailArchitecture_v2.docx | Complete — national trail data model, GeoPackage, three engines |
| GroupTrack_QuickStart_Tester_v2.pdf | Complete — pre-ride, ride experience, solo vs group |

# 2. Field Test — May 4–5

Fred field testing with tester for 2 days. Focus: overall stability, convoy tracking with radios, map performance, trail overlay usability, GPS recording reliability.

## 2.1 What to Watch For

| Area | What to Test | Known Risk |
| --- | --- | --- |
| Startup | Cold start time on tester device after field use | First GPS fix after cold start takes 30–60 seconds — map may show 0,0 briefly |
| Convoy tracking | 3–4 radios, lead cart assignment, spread distance | None known |
| GPS recording | Start/stop recording, GPX file saved correctly | Phone-only mode: no position until GPS fix |
| Trail overlay | TRAILS button toggle, trail visibility in southern UT | 22MB GeoJSON still loads monolithically — V2.5 replaces with lazy loader |
| Map tiles | Online tiles loading, downloaded tiles displaying offline | Tile source toggle may need a manual refresh on first load |
| BLE stability | Radio connection maintained during ride | Budget devices (Tab8NEU) have known BLE issue — not P10_T |
| Storage permission | All-files dialog appears, user grants, tiles download | If denied, tile download to shared storage will fail |

# 3. Open Items — Remaining V2.4 Issues

| ID | Issue | Priority | Status | Notes |
| --- | --- | --- | --- | --- |
| INIT-01 | Getting Started screen flashes as splash (~4 sec on Android 1) | Low | Monitor | Cosmetic. Replace with GroupTrack branded splash in V2.5. |
| INIT-02 | First GPS fix after cold start takes 30–60 seconds | Low | By design | Android GPS behavior. Consider: don't create phone node until real fix. |
| INIT-03 | Map may need tile source toggle to refresh on first load | Medium | Investigate | Tile URL may fire before WebView ready. Field test will confirm. |
| TICK-01 | Tick rationalization — separate GPS concerns from convoy state | High | V2.5 | Phone GPS belongs in GPS service, not tick. Autopause in GPS cycle, not tick. |
| TICK-02 | Autopause — was removed due to ANR, needs proper implementation | High | V2.5 | Move disconnect to pause sequence, not unpause. In GPS cycle, not tick. |
| MAP-01 | GPS interval 3000ms should be 1000ms for smoother tracking | Low | V2.5 | One-line change in ConvoyGpsService.kt:249. |
| BLE-01 | BLE compatibility list needed for testers | Medium | Open | Tab8NEU and similar budget devices fail. Document compatible devices. |
| DOC-01 | App lifecycle flow diagram — what runs at each startup stage | Critical | Not started | Prevents future tick/init mistakes. Build before any V2.5 code changes. |
| DOC-02 | Call chain map — function A calls B calls C with lifecycle context | Critical | Not started | Where-used doc exists but not organized by lifecycle or call chain. |
| DOC-03 | Change impact checklist — mandatory before any patch | Critical | Not started | What calls this? When does it run? Needs permissions? Tested clean install? |
| DOC-04 | Tester troubleshooting guide — for devices with ghost state | Medium | Drafted | Force stop, clear data, clear Play Services cache, reinstall sequence. |

# 4. V2.5 Development Priorities

V2.5 begins after field test and remaining V2.4 cleanup. All code changes require DOC-01, DOC-02, DOC-03 to be completed first.

## 4.1 Pre-Development (Before Any Code)

| Task | Description | Effort |
| --- | --- | --- |
| DOC-01: App Lifecycle Flow | Diagram: App launch → permissions → map load → radio connect → record → disconnect. What fires at each stage, on what thread. | 1 day |
| DOC-02: Call Chain Map | Every convoy function traced from trigger to effect. If I change readLiveNodes(), I see immediately that tick() calls it from init{} on main thread. | 1 day |
| DOC-03: Change Impact Checklist | Template: What calls this? When does it run? Does it need permissions? Does it block main thread? Tested on clean install? | 0.5 day |
| Android Studio Profiler setup | Connect to Android 1, profile startup, tick cycle, map load. Establish baseline measurements. | 0.5 day |

## 4.2 Phase 1 — Tick Rationalization

| Task | Description | Effort |
| --- | --- | --- |
| Separate GPS from tick | Phone GPS belongs in ConvoyGpsService, not ConvoyViewModel tick cycle. Tick reads whatever position is available. GPS service provides it. | 2–3 days |
| Restore autopause | Move to GPS recording cycle. Disconnect on pause, reconnect on unpause. No BLE collision. | 1–2 days |
| Distance accumulation in GPS service | Mileage tracking belongs in GPS recording cycle, not tick. | 1 day |
| Profile and verify | Profiler confirms tick is clean, no main thread blocking, no permission dependencies. | 0.5 day |

## 4.3 Phase 2 — Waypoints (GeoPackage Foundation)

| Task | Description | Effort |
| --- | --- | --- |
| GeoPackage foundation | Add NGA library, create grouptrack.gpkg with OGC standard schema. Point features for waypoints. | 2–3 days |
| Waypoint CRUD | Create, read, update, delete waypoints. Drop pin on map, name, categorize (trailhead, staging, hazard, POI, camp, fuel, water). | 3–4 days |
| Waypoint display layer | Leaflet marker layer on both Convoy Map and Map Viewer. Viewport-based query from GeoPackage. | 2 days |
| Waypoint persistence | Survive app restart, update, reinstall. Stored in shared storage. | Included above |

## 4.4 Phase 3 — Routes

| Task | Description | Effort |
| --- | --- | --- |
| Route planning | Connect waypoints into routes. Store as LineString geometry in GeoPackage. | 4–5 days |
| Route display | Polyline on both maps. Sequenced waypoint markers. | 2 days |
| Route export | GPX/KML export of planned routes. | 1 day |

## 4.5 Phase 4 — Trail Architecture (End of V2.5)

| Task | Description | Effort |
| --- | --- | --- |
| Migrate Utah GeoJSON | Convert 5,732 UGRC trails to GeoPackage. Replace 22MB monolithic load with viewport query. | 2–3 days |
| Lazy loader | Viewport-based GeoPackage query replaces full file read. 20–500 features instead of 5,732. | 2–3 days |
| Server trail database | RDS tables, ingestion scripts, trails_api.php with bounding box query. | 4–5 days |
| Download integration | Pair trail download with tile download. Region-based. | 2–3 days |
| Trail filtering and styling | Type filter UI, color coding by trail type, info popup. | 2 days |
| Source expansion | Add AZ, NV, CO federal/state sources to server. | 1–2 days/state |
| User import and crowd-sourcing | GPX/KML import into GeoPackage, optional replicate to server. | 2–3 days |

# 5. Lessons Learned — May 2–3 Session

## 5.1 What Went Wrong

1. startActivity() was added to onCreate in commit 744c1588c (April 29) and never tested on a fresh install. It blocked every new installation for 4 days before being discovered.

2. startPhoneGps() was added to readLiveNodes() in commit 2cb99c404 without checking the call chain: readLiveNodes → tick → startTick → init{}. It ran on the main thread before permissions existed.

3. Multiple fixes were stacked without isolating variables. Four builds in a row (permission guard, tick guard, GPS removal, onMapReady restructure) — none fixed the problem because the startActivity in MainActivity was the primary blocker.

4. Testing was always on devices with cached permissions from previous installs. The fresh install path was never tested until a tester reported the problem.

5. The where-used document and function cross-reference were never consulted before making changes to core functions like tick and readLiveNodes.

## 5.2 Process Changes

1. Every change to init, tick, GPS, or any startup-path function requires the change impact checklist (DOC-03) completed before the patch is written.

2. Every release build must be tested as a clean install: uninstall, install, grant permissions from scratch, time startup on the slowest device.

3. One change per build when debugging. No stacking fixes. Isolate variables.

4. The lifecycle flow diagram (DOC-01) and call chain map (DOC-02) are mandatory references before any patch touches tick or the startup path.

5. No code runs during Activity.onCreate() that requires permissions, network access, or launches other activities. All such operations are deferred to composable UI with user-initiated actions.

## 5.3 Current Stable Baseline

Commit: c6aaea25d

Branch: feature/convoy-event-ride

Status: Tested on factory-reset P10_T — 1 second startup, no ANR

AAB: Published to Play Console internal testing

Tag this commit after successful field test:

git tag v2.4-stable-20260503 -m "Post-ANR fix stable baseline"

GroupTrack  |  End of Day Handoff  |  May 3, 2026  |  Confidential