GroupTrack

Session Closeout — April 11, 2026

Branch: feature/convoy-event-ride  |  V3.0 Dashboard Definition + Phase B Wiring  |  CONFIDENTIAL

# 1. Completed Today — April 11

| Item | Description | Status |
| --- | --- | --- |
| V3 Phase B complete | resolveLaunchRoute wired, PAYWALL_ENABLED flag, ConvoyDevLaunchScreen 5-scenario simulator, profile fixes, follow wire | COMMITTED |
| Dev sign-in bypass | DEV SIGN IN button on sign-in screen for testing without Google auth | COMMITTED |
| Bottom nav fixed | navigationBarsPadding added — buttons no longer chopped by system nav bar | COMMITTED |
| Full PHP API | Complete CRUD for all entities deployed to EC2 — 805 lines | DEPLOYED |
| user_addresses table | Added to RDS schema — supports full address management on profile | DEPLOYED |
| AllDocs extraction | Recommit script now extracts full docx content — 54 docs, 489 KB | COMMITTED |
| AWS snapshot | EC2 snapshot taken before API deployment — safety net in place | COMPLETE |
| Dashboard complete rewrite | All four sections updated per walkthrough spec | COMMITTED |
| Seeder complete rewrite | Full test data — 2 notifs, 2 invites, 5 rides, 11 public rides | COMMITTED |
| V2.4 Release Task List | Complete sprint plan for package rename + Play Store launch | DOCUMENTED |

# 2. Rules Defined Today

## 2.1 Product / Business Rules

| Rule | Detail |
| --- | --- |
| Paywall philosophy | Activates when channel saturation warrants it — not at launch. All signed-in users get full access at V3 launch. |
| Free ride channel | Free users get default convoy channel + PSK. No custom channel assignment. |
| Premium ride channel | Premium users can assign custom channel name and encryption key. |
| Offline maps are premium | Auto-download on ride accept and track import is a premium feature. Free users get NET-only maps. |
| Email links global rule | Every email address displayed anywhere in the app is a tappable mailto link launching device email app. |
| Follow state global rule | Follow state is single source of truth — toggling on any screen updates ALL screens immediately. |
| Unfollow removes notifications | Unfollow removes unread notifications and pending invite notifications from that organizer. |
| Self-follow protection | Follow checkbox hidden if organizer_id == current user_id — everywhere, no exceptions. |

## 2.2 Dashboard Section Rules

| Section | Rule |
| --- | --- |
| Notifications | Organizer only. One card per organized ride. Future dates only. Collapsible accordion. |
| Notifications content | PUBLIC/PRIVATE badge, ride status badge, location, arrive/depart time, description, REPLIES nested accordion. |
| REPLIES accordion | One twistie collapses all 4 status types. Individual twisties for ACCEPTED/MAYBE/DECLINED/INVITED. Rider name/callsign/vehicle in each. |
| Pending Invites | Collapsible accordion. PUBLIC/PRIVATE badge, ride status, location, arrive/depart, description, follow checkbox, status buttons. |
| My Rides | Collapsible accordion. Badges, location, follow (hide if self), description, enrollment count for organized rides. |
| Rides Near Me | PUBLIC open enrollment only. No invite-required rides. No private rides. No enrolled/invited/declined rides. Filter by zip + radius. |
| Ride status badges | OPEN=green, CLOSED=orange, CANCELLED=red, PENDING=grey, COMPLETED=grey. |
| Tap any card | Navigates to Ride Detail — all status changes happen in Ride Detail, not inline on dashboard. |
| Exception | Pending Invites keeps inline ACCEPT/MAYBE/DECLINE buttons as quick-action shortcuts. |

## 2.3 Notification Card Rules

| Rule | Detail |
| --- | --- |
| Who sees it | Organizer only — hidden for non-organizers |
| Content | Ride name, PUBLIC/PRIVATE badge, ride status badge, location (City ST · Trailhead), arrive time, depart time, description, REPLIES accordion |
| REPLIES | Collapsed by default. Tap to expand. Shows ACCEPTED/MAYBE/DECLINED/INVITED twisties. Only shows statuses with count > 0. |
| Rider detail | Name, callsign, vehicle type per rider in each status list |
| Tap card | Navigates to Ride Detail |
| Past rides | Not shown — future dates only |
| Cancelled rides | Not shown — removed immediately |

## 2.4 Status Change Processes

| From | To | Actions |
| --- | --- | --- |
| INVITED | ACCEPTED | PATCH enrollment, queue map download, add calendar entry, notify organizer, send confirmation email |
| INVITED | MAYBE | PATCH enrollment, notify organizer |
| INVITED | DECLINED | PATCH enrollment, notify organizer, remove from Pending Invites |
| ACCEPTED | MAYBE | PATCH enrollment, remove calendar entry, notify organizer |
| ACCEPTED | DECLINED | PATCH enrollment, remove calendar entry, notify organizer |
| MAYBE | ACCEPTED | PATCH enrollment, trigger map download if needed, add calendar entry, notify organizer, send email |
| MAYBE | DECLINED | PATCH enrollment, notify organizer |
| DECLINED | ACCEPTED | PATCH enrollment, trigger map download, add calendar entry, notify organizer, send email |
| DECLINED | MAYBE | PATCH enrollment, notify organizer |

## 2.5 Follow / Unfollow Rules

| Action | Triggers |
| --- | --- |
| FOLLOW | POST /follows, notify organizer: X started following you, send welcome email to user, add to broadcast list |
| UNFOLLOW | DELETE /follows, remove unread notifications from organizer, remove pending invite notifications, remove from broadcast list |
| Follow checkbox | Appears everywhere organizer name appears — hidden if organizer == current user |
| Global state | followedOrganizers in ViewModel — single source of truth, persisted to SharedPreferences |

## 2.6 Map Interface Rules (External to Map Screen)

| Interface | Direction | Detail |
| --- | --- | --- |
| Ride bounding box | → Map | Display downloaded area overlay |
| Trailhead lat/lon | → Map | Display pin, fly to location |
| Track/route file | → Map | Overlay on map |
| Drawn bounding box | ← Map | Returned to ride creation / download |
| Dropped trailhead pin | ← Map | lat/lon + reverse geocode → city/state/zip returned |
| Map vignette | ← MapBounds | Mini thumbnail rendered without opening map — used on all cards |
| Download queue | External | ConvoyDownloadQueue.kt — WorkManager, triggered by ride accept/track import/manual draw |
| Bounding box calc | External | ConvoyMapBounds.kt — GPX/KML → MapBounds + 1 mile buffer |
| Reverse geocode | External | lat/lon → city/state/zip — runs at trailhead creation on EC2 |

# 3. V3.0 Open Items — Next Session

| Priority | Item | Screen |
| --- | --- | --- |
| P1 | PROFILE button — move to welcome name line, not roles row | ConvoyDashboardScreen |
| P1 | REPLIES nested accordion — one twistie collapses all 4 status types | ConvoyDashboardScreen |
| P1 | Notifications + Invites collapsible accordions | ConvoyDashboardScreen |
| P1 | EmailLink composable — global mailto helper in GroupTrackTheme.kt | All screens |
| P1 | Arrive/depart time displaying on notification card — verify after reseed | ConvoyDashboardScreen |
| P1 | Description displaying on notification card — verify after reseed | ConvoyDashboardScreen |
| P1 | Ride Detail screen — full walkthrough and rules definition | ConvoyRideDetailScreen |
| P1 | My Rides screen — full walkthrough | ConvoyMyRidesScreen |
| P2 | Explore screen — public rides near me full screen | ConvoyExploreScreen |
| P2 | Profile screen cleanup — address fields, following list | ConvoyProfileScreen |
| P2 | Create Ride screen — map touchpoints defined | ConvoyCreateRideScreen |
| P2 | Field Radio screen review | ConvoyFieldRadioScreen |
| P3 | Follow FOLLOW-01 through FOLLOW-10 — ViewModel state + API wire | Multiple |
| P3 | EXT-01 through EXT-08 — map external interfaces | Multiple |

# 4. V2.4 Release Tasks — April 24, 2026

Full detail in GroupTrack_V2.4_Release_TaskList_v1.docx. Summary below.

| Phase | Key Tasks | Target |
| --- | --- | --- |
| Code changes | RN-01: APPLICATION_ID=com.grouptrack.android, RN-02: HYB URL swap to BLM+USFS, RN-03: USFS MVUM Leaflet layer, RN-04: signing config verify | Week 1 |
| Migration UI | RN-05: ConvoyStorageMigration.kt, RN-06: IMPORT FROM MESHTASTIC screen, RN-07: progress display, RN-08: completion + uninstall intent | Week 1 |
| Asset migration sequence | MOVE: SAT/TOPO/RD tiles, mytracks, radio archives. DELETE: HYB tiles. Must run BEFORE new APK install. | Week 1 |
| Regression test | Coexistence, migration, offline maps, HYB BLM+USFS, tracks, radio archives, RECALC LEAD, CEILING_MB=500f | Week 2 |
| Play Store | Register com.grouptrack.android, privacy policy live, screenshots, upload APK, open testing | Week 2 |
| April 24 | Publish V2.4 on Google Play | TARGET |

# 5. Critical Open Items — Before Any Release

| ID | Item | Priority |
| --- | --- | --- |
| OPEN-01 | Reset CEILING_MB to 500f in ConvoyTileCalculator.kt before next tester release | P1 BLOCKER |
| OPEN-02 | RECALC LEAD tester certification — drive test required | P1 BLOCKER |
| OPEN-03 | grouptrack.org/privacy page live before Play Store submission | P1 BLOCKER |
| OPEN-04 | Flip V3_FEATURES_ENABLED = false before any tester release | P1 BLOCKER |
| OPEN-05 | Flip PAYWALL_ENABLED = false before any release | P1 BLOCKER |
| OPEN-06 | Commit today's dashboard work before session end | P1 |
| OPEN-07 | Run recommit to push all docs to GitHub | P1 |

# 6. Current Build State

| Item | Value |
| --- | --- |
| Branch | feature/convoy-event-ride |
| V3 flag | V3_FEATURES_ENABLED = true (DEV BUILD — must flip false before tester release) |
| Paywall flag | PAYWALL_ENABLED = true (DEV TEST — must flip false before release) |
| Android 2 (dev) | 24039703201775 — current test device |
| Android 1 (tester) | 8624SBCEDF00001789 — V2.4 only |
| EC2 | 34.224.89.217 — convoy_api.php v2.0 deployed |
| RDS | convoy_tracker — 15 tables including user_addresses |
| CRITICAL | Reset CEILING_MB=500f, V3_FEATURES_ENABLED=false, PAYWALL_ENABLED=false before next tester build |

GroupTrack  |  Session Closeout April 11, 2026  |  feature/convoy-event-ride  |  CONFIDENTIAL