GroupTrack

Session Handoff — April 16, 2026

Branch: feature/convoy-event-ride  |  Commit: c46120946

# 1. Completed This Session

| Item | Description | Status |
| --- | --- | --- |
| Lead track stale position | Rebroadcast rejection via pos.time, home line fix, 0.25mi jump guard, logging | COMMITTED 17fb7635e |
| Altitude fix | meters to feet (x3.28084) | COMMITTED 17fb7635e |
| Computed speed | 60-second fixed window haversine — replaces noisy ground_speed | COMMITTED 17fb7635e |
| Star marker | My Cart renders as gold star in white circle | COMMITTED 06406e89a |
| GPS map center | Map opens centered on device last known GPS via LocationManager | COMMITTED 06406e89a |
| MY_CART zoom bounce | Only pans when cart moves >200ft — stops 5s radio tick bounce | COMMITTED 4a996d0f4 |
| Radio menu wired | Apply Master Config + Archive Restore navigate from all 5 screens | COMMITTED |
| Download Ride Config wired | Radio menu item navigates to ConvoyDownloadRideConfigScreen | COMMITTED |
| Download Ride confirm panel | Shows ride name + CANCEL before download button | COMMITTED |
| Menu anchored to buttons | Dropdown menus expand from their nav button using Box anchoring | COMMITTED |
| Menu background | Dark slate grey (0xFF2C3E50) with white text — visible on nav bar | COMMITTED |
| Profile menu cleaned | Removed Search Settings + Account/Subscription — My Profile + My Organizers only | COMMITTED |
| Zip/radius at top | RIDE DISCOVERY section moved above ADDRESS — zip read-only in ADDRESS | COMMITTED |
| My Organizers screen | 3-tab list (FOLLOWING/NOT FOLLOWING/ALL), follow/unfollow toggle, seeder data | COMMITTED c46120946 |

# 2. Tomorrow — V3.0 Walkaway Session

Build in order. Stub any function that cannot be completed — stub screen must show functional definition.

| # | Task | Notes |
| --- | --- | --- |
| 1 | Rides menu — Ride History | List of completed rides. Same card format as MY RIDES. No organizer action buttons. |
| 2 | Rides menu — Search by Name | Text search on ride name. My preferences (zip/radius) applied. Same card format. |
| 3 | Rides menu — Search by Organizer | List organizers, select one, show their completed rides. Same card format. |
| 4 | Rides menu — Search by Date Range | Date from/to picker. My preferences applied. Same card format. |
| 5 | Rides menu — Search by Area | Stub with map picker placeholder if map work not ready. Last item — discuss before building. |
| 6 | Closed ride detail | Same detail panel as MY RIDES but nav buttons = MAP / DOWNLOAD TRACKS / SURVEY+COMMENTS. |
| 7 | Offline services — radio functions | Apply Master Config and Archive/Restore accessible from offline services path. |
| 8 | Google account login | Sign in screen for online/offline access. |
| 9 | Organizer/Rider dashboard split | isOrganizer routes to organizer dash. Toggle to rider view. Riders see rider dash only. |
| 10 | Stub review | Inventory all incomplete functions. Each stub screen shows functional definition. |

# 3. Open V2.4 Issues

| ID | Issue | Priority | Notes |
| --- | --- | --- | --- |
| BLE-01 | BLE scan button missing on release build — ApplicationRegistrationFailed | P1 | Force stop clears it. Root cause: stale GATT registration on app resume. |
| BLE-02 | Must power cycle radio to recover BLE device in some cases | P1 | Same root cause as BLE-01. Stale registration. |
| MAP-01 | GPS recording interval 3s — should be 1s | P2 | ConvoyGpsService.kt line 249: change 3000L to 1000L |
| SPEED-01 | Speed shows 0 for first 60 seconds after ride start | P3 | Expected — 60s window warmup. Acceptable for convoy use. |

# 4. Friday Field Test — April 18

- Lead track — confirm no lines back to home or ride origin

- Lead track — confirm no jump lines mid-route

- Altitude — confirm feet reading correctly

- Speed — confirm reasonable after 60s warmup

- Logcat filter ConvoyLog — watch for STALE POS REJECTED hits

- Force stop workaround for BLE scan if needed

GroupTrack  |  SessionHandoff_Apr16_v1  |  April 16, 2026